# President Report

Project: MAIS-MVP | Audience: Dr. Peter Hu | Reporting session: S10

Report date: 2026-05-16 | Report time: 8:00 AM Asia/Hong_Kong | Prepared: 2026-05-16 08:02 HKT

Reporting window: 2026-05-15 08:00 through 2026-05-16 08:00 Asia/Hong_Kong

Scope note: The automation prompt requested S01-S15 coverage. AGENTS.md was expanded to S18 during the window; this report keeps the formal status table to S01-S15 and records the expansion as S10 coordination work.

# 中文 Executive Summary

项目在本报告窗口内明显推进。S02、S03、S04、S05、S06、S07、S09、S10、S11、S12、S14 和 S15 均完成了记录工作；S01、S08、S13 未见新的 2026-05-15 日志。主要成果包括教师奖励 API 与兑换审批修复、练习/错题本/课程总结体验改进、Visualization Lab 多项视觉修正、AI Tutor 身份隔离与容错增强、后台学校批量开通 API、家长端子女焦点修复，以及自适应推荐 AI confidence 元数据。

最新 S10 复检显示 `npm run type-check`、`npm run test:analytics` 和 `npm run build` 全部通过，说明当天早些时候记录的若干构建/运行时临时问题已不再是当前阻塞项。主要剩余风险是 S11 曾记录 `npm run test:mvp` 因 P1 number-bonds visualization block 缺失失败、全量 Playwright 未跑、live LLM 未经授权未测，以及学校批量开通的临时密码导出策略仍需生产前加固。

# English Executive Summary

The project moved forward materially during this reporting window. Completed work was recorded by S02, S03, S04, S05, S06, S07, S09, S10, S11, S12, S14, and S15; no fresh S01, S08, or S13 logs were found. The most important outcomes were teacher rewards API repair, practice and lesson experience upgrades, Visualization Lab polish, AI Tutor identity/fallback/context hardening, school provisioning APIs, parent child-focus correction, adaptive AI confidence metadata, and expanded QA coverage.

Fresh S10 verification is green: type-check passed, analytics/adaptive tests passed 21/21, and the production build passed. Residual release risks are the S11 `test:mvp` failure for the P1 number-bonds visualization block, the absence of a full Playwright release-suite run, no approved live LLM smoke, and the need to harden temporary credential export before real school onboarding.

# Reporting Window Summary

| Field | Status |
| --- | --- |
| Assigned sessions inferred from logs | S02, S03, S04, S05, S06, S07, S09, S10, S11, S12, S14, S15 active; S01/S08/S13 no fresh logs. |
| No assigned work in this reporting window | No. Multiple completed workstreams were recorded. |
| Blocker reports | No blocker report was written in the window; only an older 2026-05-09 S04 blocker exists. |
| Coordination highlights | S10 formalized S11-S15, then later S16-S18, and changed the president-report automation to 8:00 HKT DOCX output. |
| Cross-session dependencies | Adaptive UI/semantics crossed S02/S04/S15; backend route gaps crossed S07/S11/S12; parent QA finding crossed S11/S14. |

# Project Progress

Overall health improved. The product gained visible learner-facing polish, broader API coverage, stronger QA evidence, and cleaner release checks. The fresh production build passing is the most important readiness signal today. The project is still not release-green until the MVP readiness failure and full regression coverage gap are resolved.

# Session Results

| Session | Status | Completed | In progress | Blockers | Files changed | Checks |
| --- | --- | --- | --- | --- | --- | --- |
| S01 | No fresh log | No 2026-05-15 activity found. | None | None | None | None |
| S02 | Completed | Teacher rewards API routes; adaptive topic badge and recommendation panel polish. | None | None | Teacher rewards API; TopicCard; AdaptiveLearningContent | type-check; API/browser smoke; fresh build now passes |
| S03 | Completed | Roadmap visualization card shell, equal stat cards, P1/S1/S3/S4 mini-visual fixes. | None | None | RoadmapVisualizationSuite | type-check; /visualization-lab browser checks |
| S04 | Completed | Practice keyboard redesign/case states; Mistake Book single-record search; Practice completion summary; diagram sizing. | None | None | practice page; mistake-book; MathSoftKeyboard; PracticeQuestionCard; focused E2E | type-check; targeted Playwright/browser checks |
| S05 | Completed | Lesson extension block removed; lesson completion summary popup; correct-answer spacing fixes. | None | None | LessonView | type-check; route/browser checks |
| S06 | Completed | Visualization Lab light/dark fixes and many SVG label/layout polish items. | None | None | visualization-lab page; visualization modules | type-check; browser checks; one task build passed |
| S07 | Completed | AI Tutor Nova thinking state, parsing hardening, identity isolation, dashboard/adaptive context, friendly fallback. | None | None | AI Tutor provider/route; DeepSeek E2E; userStore context helper | type-check; build; focused Playwright; no live LLM |
| S08 | No fresh log | No 2026-05-15 activity found. | None | None | None | None |
| S09 | Completed | Simplified Chinese home hero and intro copy updated. | None | None | lib/i18n.ts | type-check; browser copy check |
| S10 | Completed | Lesson solvability audit; S11-S15 expansion; automation DOCX/schedule; APA adaptive reports; research/role analysis. | None | No active blocker; APA render QA lacked soffice | AGENTS; coordination reports; lesson-all spec; APA DOCX builders | lesson audit 285/285 solvable; source/doc audits |
| S11 | Completed with QA findings | Parent, AI Tutor, adaptive dashboard, gamification QA; isolated stateful E2E harness; Next root warning fix. | None | test:mvp failed on P1 number-bonds visualization block; full suite not run | QA reports; E2E specs; next/playwright config | type-check/build; parent/AI/gamification/rewards/backend targeted passes |
| S12 | Completed | Admin school provisioning APIs, temp-password change flow, credential export, and backend route gap fills. | None | None | admin APIs; server store/auth; backend API tests; shared types/providers | type-check; build; backend API 3/3 |
| S13 | No fresh log | No 2026-05-15 activity found. | None | None | None | None |
| S14 | Completed | Parent dynamic child-detail route now sets Child focus from path student ID when linked. | None | None | ParentShell; parent QA matrix | type-check; build; custom Playwright; parent console 5/5 |
| S15 | Completed | Adaptive AI confidence metadata, scoring tests, and dashboard display. | None | None | adaptiveLearning; adaptive tests; types; AdaptiveLearningContent | test:analytics 21/21; type-check; mocked UI |

# Completed Work

- Product experience: practice keyboard, Mistake Book navigation/search, Practice and Lesson completion summaries, Lesson answer formatting, parent child focus, and multiple visualization readability fixes.

- AI and adaptive: AI Tutor identity isolation, robust provider parsing/fallback, authorized dashboard/adaptive context, and locally calculated adaptive AI confidence metadata.

- Platform: admin school provisioning, credential export, temporary password change, backend route-contract fills, teacher rewards endpoints, and stateful E2E isolation.

- QA and coordination: parent, AI Tutor, adaptive dashboard, gamification, backend, rewards, and lesson-solvability checks; S11-S15 roles formalized and reporting automation moved to an 8:00 HKT DOCX flow.

# In-Progress Work

No session log reports active code work still in progress inside S01-S15. Follow-up QA and release hardening remain recommended before treating the build as release-ready.

# Blockers

No current blocker report was filed during the reporting window. The main open quality blocker is not a separate blocker file: S11 recorded `npm run test:mvp` failing on `p1-counting-number-bonds: missing visualization block`. Earlier generated `.next` and build artifacts caused transient route/build failures, but the fresh S10 production build now passes.

# Risks

- Release gate risk: `npm run test:mvp` was not green in the S11 report and should be triaged before release claims.

- Coverage risk: full Playwright release suite was not run; targeted suites passed but do not replace a full gate.

- AI provider risk: live LLM behavior was not tested because no owner approval for paid/provider calls was given.

- Provisioning risk: temporary passwords are exportable from admin provisioning records for MVP; production should move toward reset links or encrypted one-time export.

- Coordination risk: AGENTS.md now defines S01-S18, while this automation prompt still requests S01-S15 status coverage.

- Document QA risk: `soffice`/LibreOffice is unavailable in this environment, so page-image render QA for this DOCX could not be completed.

# Test and Build Status

| Check | Latest result | Notes |
| --- | --- | --- |
| npm run type-check | Passed on 2026-05-16 08:02 HKT | Fresh S10 verification. |
| npm run test:analytics | Passed, 21/21 | Fresh S10 verification; includes adaptive confidence tests. |
| npm run build | Passed | Fresh S10 verification; 77 static pages generated and route table completed. |
| npm run test:backend | Passed in session logs | S12/S11 targeted backend API checks passed after route gap fills. |
| npm run test:mvp | Failed in S11 run | Readiness assertion: p1-counting-number-bonds missing visualization block. Not rerun by S10. |
| Targeted Playwright | Multiple passes | Parent, AI Tutor, rewards, gamification, backend, lesson/practice/visual checks passed in session logs. |
| Full Playwright suite | Not run | Targeted suites were run; full release suite remains a follow-up. |

# Files Changed

| Area | Key changed files in the window |
| --- | --- |
| Coordination and reports | AGENTS.md; coordination/session-logs/2026-05-15-S02..S15.md; parent/AI/adaptive/gamification QA reports; agent expansion/research reports; APA adaptive DOCX files. |
| Backend and APIs | app/api/admin/provisioning/**; app/api/auth/password-change; app/api/classes/join; resources/assessments/messages/mistakes/export routes; app/api/ai-tutor; teacher rewards/gamification/report routes; app/api/gamification/summary. |
| Product UI | app/practice; app/mistake-book; components/practice; components/lesson/LessonView; components/ai/AITutorProvider; components/dashboard/AdaptiveLearningContent; components/cards/TopicCard; parent/gamification/teacher reward components. |
| Visualization | app/visualization-lab; CoordinatePlaneDemo; FunctionGraphExplorer; GeometryExplorer; FunctionModelComparer; CalculusStatsLab; RoadmapVisualizationSuite. |
| Core logic, data, tests, config | types/index.ts; lib/adaptiveLearning.ts/test; lib/gamification.ts/test; lib/server/userStore.ts; lib/i18n.ts; data/gamification.ts; tests/e2e/*; next.config.ts; playwright.config.ts. |
| Local/generated evidence | output/qa-gamification screenshots/results, output/playwright report data, .local SQLite files, and .DS_Store changes appeared in timestamp scan; not counted as source deliverables. |

# Recommended Priorities

- Fix or classify the `npm run test:mvp` P1 number-bonds visualization-block failure, then rerun the MVP readiness check.

- Run a full release regression pass after the green build, including parent UI routes and stateful E2E specs through the isolated harness.

- Decide whether Adaptive Learning Progress belongs inside `/dashboard` or remains accepted as `/adaptive-learning`.

- Harden school provisioning credential policy before production pilots; decide whether an admin upload/download UI is needed.

- Update the automation scope if Dr. Peter Hu wants future president reports to include S16-S18 by default.

# Owner Decisions Needed

- Approve the owner/session for the P1 number-bonds MVP readiness fix: likely S03/S06 for visualization evidence plus S11 for QA rerun.

- Confirm whether to run one approved live DeepSeek/LLM smoke for AI Tutor after mocked tests pass.

- Define parent-safe AI Tutor child-context policy before expanding parent AI personalization.

- Choose the production credential strategy for school provisioning: temporary export, one-time encrypted export, or forced reset links.

- Decide whether this daily automation should report S01-S15 only or follow the now-expanded S01-S18 coordination table.

# Report Generation Note

This DOCX was generated by the S10 automation using direct WordprocessingML because `python-docx` was not installed. Structural checks were performed after generation. Full page-image render QA was not possible because `soffice`/LibreOffice is not installed in the current environment.