President Report

MAIS-MVP | 2026-05-17 08:00 Asia/Hong_Kong

| Field | Value |
| --- | --- |
| Report date | 2026-05-17 |
| Report time | 8:00 AM Asia/Hong_Kong |
| Project | MAIS-MVP |
| Reporting session | S10 |
| Audience | Dr. Peter Hu |
| Reporting window | 2026-05-16 08:00 through 2026-05-17 08:00 Asia/Hong_Kong |
| Formal table scope | S01-S20 per owner decision on 2026-05-17; AGENTS.md currently lists S01-S20. |

# 中文 Executive Summary

项目在本报告窗口内有明显推进，重点集中在练习、课程、教师端、后端 API、OCR、游戏化学习与 QA。今日新鲜检查显示 `npm run type-check`、`npm run test:analytics` 和 `npm run build` 均通过，说明当前源码可通过主要构建门槛。Dr. Peter Hu 已确认日报正式范围扩展到 S01-S20，并确认 Adaptive Learning Progress 保持在独立页面 `/adaptive-learning`，不作为 `/dashboard` 的必备完整模块。主要风险仍是发布前完整度和部署验证：`npm run test:mvp` 在 P1 number-bonds visualization block 上仍有内容准备缺口，SimpleTex 生产 APP 鉴权和 Fishing Game 线上交互仍需部署后 smoke test，Vercel `/tmp` 存储漂移目前通过 stateless fallback 临时缓解但未根治。今天仍需决定的是由哪个 session 修复 P1 可视化内容缺口，以及生产 smoke test 和持久化存储的优先级。

# English Executive Summary

The project moved forward materially during this window across practice, lessons, teacher UI, backend/API stability, handwriting OCR, games, and QA. Fresh S10 checks passed: `npm run type-check`, `npm run test:analytics` with 21/21 tests, and `npm run build`. Dr. Peter Hu has now confirmed that the formal daily-report scope expands to S01-S20 and that Adaptive Learning Progress should remain on the standalone `/adaptive-learning` page rather than becoming a required full module on `/dashboard`. The main release risks remain readiness and deployment validation: `npm run test:mvp` still fails on a missing P1 number-bonds visualization block, SimpleTex production APP-auth and the live Fishing Game need smoke tests after deploy, and the Vercel storage fallback does not replace durable persistence. Remaining owner decisions are ownership of the P1 content-readiness fix, smoke-test timing, and durable storage priority.

# Reporting Window Summary

| Item | Summary |
| --- | --- |
| Window | 2026-05-16 08:00 through 2026-05-17 08:00 HKT |
| Fresh work found | Yes. Active S01/S02/S04/S05/S10/S11/S12/S13/S17/S20 logs were found under the formal S01-S20 scope. |
| No assigned work in this reporting window | No |
| Blocker reports | No blocker report files were modified in this window. |
| Coordination highlight | Owner confirmed on 2026-05-17 that formal daily reporting scope expands to S01-S20. |

# Overall Project Progress

MAIS-MVP is in active integration and release-hardening mode. The strongest progress came from closing user-facing issues in Practice Arena, Lesson routing, Teacher Console, authentication, OCR, and game flows, while S11/S12/S20 improved local release gates. The current source state passes fresh TypeScript, analytics, and production build checks. Future president reports should now use S01-S20 as the formal session status range, with no-fresh-log rows included where a session has no activity in the window.

Product placement decision: Adaptive Learning Progress remains on `/adaptive-learning`. `/dashboard` may link or summarize, but the absence of the full panel is no longer a release gap.

# S01-S20 Session Status

| Session | Status | Completed / Outcome | Blockers / Risks | Checks |
| --- | --- | --- | --- | --- |
| S01 | Completed | Footer English copy updated to “An adaptive interactive learning platform for P1-S6 mathematics.” | None. Low risk copy-only shared i18n edit. | type-check passed; source scan passed. |
| S02 | Completed | Adaptive Learning weekly activity chart now displays minute labels for every day, including zero-minute baseline days. | No blocker. Full build not run by session; fresh S10 build passed. | type-check passed; browser check passed. |
| S03 | No fresh log | No S03 session activity found in this reporting window. | None recorded. | Not run: no S03 work. |
| S04 | Completed | Practice Arena bonus alert, grade-level Practice Quest, Fishing Game reward path, unit exponent display, and Free Selection CTA were delivered. | Local dev-server cache races affected one focused replay; source fixes complete. | type-check passed; Fishing E2E 3/3; build passed; analytics 21/21. |
| S05 | Completed | Lesson grade guards and P5 rates/currency rendering fixes were delivered. | Navbar still has a static lesson href; route/component guard now self-corrects signed-in student grade mismatches. | type-check passed; route/browser smoke checks passed; build not run by session. |
| S06 | No fresh log | No S06 visualization work found in this reporting window. | None recorded. | Not run: no S06 work. |
| S07 | No fresh log | No S07 AI Tutor work found in this reporting window. | None recorded. | Not run: no S07 work. |
| S08 | No fresh log | No S08 state/analytics-owner log found in this reporting window. | Shared types were touched by game work under owner-approved cross-scope tasks. | Fresh type-check and analytics passed. |
| S09 | No fresh log | No S09 copy/accessibility work found in this reporting window. | None recorded. | Not run: no S09 work. |
| S10 | Completed | Updated coordination model to S01-S20, recorded curriculum-track architecture decision, generated this report, and incorporated the owner-confirmed S01-S20 reporting decision. | Scope decision resolved: future daily reports should use S01-S20 formal coverage. | Doc/report checks only; fresh type-check, analytics, and build passed. |
| S11 | Completed | Resolved parent QA after clean rebuild, expanded handwriting board QA, ran game stability/severity QA, and stored evidence. | MVP readiness still fails on missing P1 counting visualization block; live SimpleTex and production game smoke remain pending. | type-check, analytics, build, parent 5/5, handwriting 9/9, game targeted suites passed in logged runs. |
| S12 | Completed | Backend fixes covered stale build artifacts, SimpleTex provider/auth, OCR analysis, P1-S6 auth grades, login copy, and stateless answer-check fallback. | Durable production storage still needed; SimpleTex production smoke needed after deploy; MVP readiness failure unrelated. | type-check, backend 3/3, build, focused Playwright/API checks passed; test:mvp failed on content-readiness assertion. |
| S13 | Completed | Teacher Resource library Actions column and Teacher Analytics Intervention groups placement were fixed. | No blocker. Other teacher tables still intentionally use horizontal scrolling. | type-check passed; browser visual/layout checks passed. |
| S14 | No fresh log | No S14 parent-console source work found in this reporting window. | Parent UI blocker was resolved by S11/S12 clean rebuild, not S14 source changes. | Parent console regression passed 5/5 via S11/S12. |
| S15 | No fresh log | No S15 adaptive-engine work found in this reporting window. | Dashboard placement decision resolved: full Adaptive Learning Progress remains on `/adaptive-learning`. | Fresh analytics tests passed 21/21; no S15 source work this window. |
| S16 | No fresh log | No S16 research/learning-science work found in this reporting window. | None recorded. | Not run: no S16 work. |
| S17 | Completed | Gamification work covered badge logos, teacher leaderboard layout, platformer/bonus reward economy, 35-point trophy conversion, and contact invulnerability. | Coordinate reward economy/storage/API follow-ups with S12/S20 as needed. | Logged checks passed; fresh S10 type-check/build passed. |
| S18 | No fresh log | No S18 curriculum/content QA work found in this reporting window. | None recorded. | Not run: no S18 work. |
| S19 | No fresh log | No S19 API/deployment environment work found in this reporting window. | Production smoke tests still need owner-approved timing/target environment. | Not run: no S19 work. |
| S20 | Completed | Game-based learning work renamed the platformer route to `/practice/super-platformer-like`, added welcome/mobile polish, stabilized QA gates, and fixed Fishing settlement/fire-net behavior. | Live `mais.hk` Fishing Game smoke remains pending after deploy. | Final local build/tests passed in logs; S20 game E2E repeat gate passed. |

# Completed Work

| Area | Completed in Window |
| --- | --- |
| App/UI | Footer copy, adaptive chart labels, Practice Arena alerts/CTA, lesson guards, teacher layouts, and game page polish progressed student/teacher usability. |
| Games | Fishing Game and Super Platformer paths received implementation, naming, welcome, diagnostics, mobile immersion, and bug-fix work; final local builds/tests passed. |
| Backend/API | SimpleTex OCR integration moved toward production APP auth; auth now accepts P1-S6; attempts route gained stateless fallback for Vercel /tmp drift. |
| QA | Parent console blocker cleared; handwriting board regression added; game stability/severity reports produced with screenshot evidence. |
| Coordination | AGENTS.md expanded to S20; owner confirmed formal S01-S20 daily reporting scope; curriculum-track architecture decision recorded for HK and Mainland PEP tracks. |

# In-Progress Work

No active S01-S20 task was left marked in progress at handoff. Open follow-ups are release/readiness decisions rather than half-completed source edits.

# Blockers

No new blocker report was filed during the window. The practical blocker for a full green release readiness signal is the existing `npm run test:mvp` content-readiness failure for `p1-counting-number-bonds`.

# Risks

| Risk Area | Risk / Follow-up |
| --- | --- |
| MVP readiness | `npm run test:mvp` failed on `p1-counting-number-bonds: missing visualization block`; assign content/visualization fix before using MVP readiness as a green gate. |
| Production storage | Stateless answer fallback unblocks feedback but does not persist attempts, progress, rewards, or adaptive state; durable storage remains a product infrastructure need. |
| Production smoke | SimpleTex APP-auth and live `mais.hk` Fishing Game fire-net/settlement paths still need deployed smoke tests. |
| Reporting follow-through | Owner confirmed S01-S20 formal coverage and standalone `/adaptive-learning` placement on 2026-05-17; next reports should treat both as resolved product decisions. |
| Local generated outputs | Multiple sessions saw stale `.next` or dev-server cache races; clean rebuilds passed, but shared local dev servers can still create noisy failures. |

# Test And Build Status

| Source | Check | Result |
| --- | --- | --- |
| Fresh S10 | `npm run type-check` | Passed |
| Fresh S10 | `npm run test:analytics` | Passed, 21/21 |
| Fresh S10 | `npm run build` | Passed, 81 app routes/pages generated |
| Logged S12/S11 | `npm run test:backend` | Passed, 3/3 |
| Logged S12 | `npm run test:mvp` | Failed: `p1-counting-number-bonds` missing visualization block |
| Logged S11/S20 | Focused game E2E | Passed in final reruns; desktop repeat gate 12/12 and mobile 4/4 logged by S20 |
| Logged S11 | Handwriting E2E | Passed, 9/9 with mocked OCR |
| Repository state | `git status` | Not available: folder is not a Git repository |

# Changed Files

Timestamp scan found 107 files modified in the reporting window, including report evidence and generated/local files. The folder is not a Git repository, so there is no authoritative `git diff`; source changes are summarized by group below.

| Group | Files / Notes |
| --- | --- |
| App/routes/API | AGENTS.md; .env.local.example; app/api/attempts, auth login/register, gamification, handwriting routes; lesson/login/practice/game pages. |
| Components | AI Tutor provider route hiding, dashboard progress details, gamification games/badges/rewards, layout nav/footer, lesson view, MathText, PracticeQuestionCard, teacher analytics/resources. |
| Data/lib/types/tests | data/gamification.ts, data/lessons.ts, data/questions.ts, lib gamification/handwriting/practice/server grading/user store/i18n, types/index.ts, package files, Playwright config/tests. |
| Coordination/reporting | 2026-05-16 session logs for S01/S02/S04/S05/S10/S11/S12/S13/S17/S20, QA reports, game evidence screenshots, OCR diagnostics, curriculum decision. |
| Generated/local only | .next, .tmp, .local SQLite, tsconfig.tsbuildinfo, output/playwright-report, test-results, .DS_Store appeared in timestamp scan and are not deliverable source changes. |

# Tomorrow Priorities

- Fix the MVP readiness failure for `p1-counting-number-bonds` visualization coverage, then rerun `npm run test:mvp`.

- Deploy and smoke test SimpleTex APP-auth OCR plus the Fishing Game fire-net/settlement path on `mais.hk`.

- Keep Adaptive Learning Progress on `/adaptive-learning`; `/dashboard` should not be treated as incomplete for lacking the full panel.

- Plan durable production storage to replace Vercel `/tmp` fallback behavior for attempts/progress/rewards.

- Keep the recurring report automation aligned to S01-S20 and review S16-S20 logs as formal rows in each morning report.

# Owner Decisions Needed

- Which session should own the P1 counting visualization-block content readiness fix?

- Approve timing and target environment for deployed SimpleTex and Fishing Game smoke tests.

- Prioritize durable storage design versus continuing short-term stateless production fallbacks.