# PRESIDENT REPORT

MAIS-MVP daily coordination brief for Dr. Peter Hu

Report date: 2026-05-18

Report time: 8:00 AM Asia/Hong_Kong

Project: MAIS-MVP

Reporting session: S10

Audience: Dr. Peter Hu

Reporting window: 2026-05-17 08:00 through 2026-05-18 08:00 Asia/Hong_Kong

Style preset: standard_business_brief; first-page pattern memo_masthead

# 中文 Executive Summary

项目在本窗口内有明显推进，整体本地质量状态偏绿。S05 修复 P1 number-bonds MVP 课程完整性缺口，S04/S08 建成 Mainland PEP high-school 题库、RAG 和账户课程轨道基础，S20 完成 Adventure Island 游戏改名与验证，S16 产出 TRUST-MAIS v3 研究议程。最大风险不在本地构建，而在生产环境尚未完成 SimpleTex、Fishing Game 和持久化存储 smoke。今日最需要 Dr. Peter Hu 决策的是生产测试账号/URL/凭证授权、Vercel 持久存储路线，以及 S18 对 Mainland PEP 安全题库和 RAG 卡的内容质量评审安排。

Fresh S10 checks show type-check, zh-Hans strict audit, analytics/adaptive tests, RAG tests, question-bank/API tests, MVP readiness tests, and a rerun production build passed. The first full check run hit a transient Next build manifest PageNotFoundError during prerendering; an immediate `npm run build` rerun passed with 83 routes, so this should be monitored but is not currently a hard release blocker.

# English Executive Summary

The project made substantial progress in this reporting window and local quality is mostly green. S05 closed the P1 number-bonds MVP readiness gap, S04/S08 established the Mainland PEP high-school question, RAG, and account-bound curriculum-track foundation, S20 completed and verified the Adventure Island game rename, and S16 produced a TRUST-MAIS v3 research agenda. The main risks are still production-side: SimpleTex, live Fishing Game interaction, and durable storage have not been smoke-tested on Vercel Production. The most important owner decisions are production URL/test-account/credential authorization, the durable storage path, and S18 review of Mainland PEP safe-card and generated-question quality before external positioning.

Fresh S10 checks passed for type checking, zh-Hans strict audit with zero critical issues, analytics/adaptive tests, RAG tests, question-bank/API tests, MVP readiness tests, and a rerun production build. The first full check run failed only during the build phase with a transient Next app-path manifest PageNotFoundError; an immediate standalone build passed and generated 83 routes.

# Reporting-Window Summary

| Area | Status | Key evidence |
| --- | --- | --- |
| Local/demo readiness | Cleared locally | P1 number-bonds MVP blocker fixed; `npm run test:mvp` passed 22/22; build rerun passed. |
| Production readiness | Blocked for real class/student use | Production SimpleTex, live Fishing Game, and durable storage smoke checks still need owner/S19/S11/S20/S12 coordination. |
| Mainland PEP expansion | Foundation implemented | Safe RAG cards, exam-pattern cards, 900 generated original questions, API filtering, and account curriculum-track scoping are in place. |
| Game-based learning | Improved and verified locally | Adventure Island rename/redirect/API compatibility, targeted desktop/mobile Playwright passes, plus welcome-screen visual/copy fixes. |
| Research and reporting | Completed | S16 TRUST-MAIS agenda plus S10 v2/v3 and v4 DOCX research packs; visual render QA remains limited by missing LibreOffice. |

# Overall Project Progress

MAIS-MVP now has a stronger local release base than yesterday: the previous MVP readiness failure is resolved, the broad account curriculum-track change compiles and tests, and the game routes have current names plus legacy compatibility wrappers. The product direction is clearer: Adaptive Learning Progress remains canonical on `/adaptive-learning`, and Mainland PEP support starts from safe, de-copyrighted structural cards rather than raw source retrieval.

The main gap is deployment confidence. Local tests are strong, but Production still lacks redacted smoke evidence for provider credentials, deployed game assets/chunks, and persistence durability. That should remain the primary release-management focus before real students or classes rely on the system.

# S01-S20 Session Status Table

| Session | Workstream | Window status | Evidence | Next action |
| --- | --- | --- | --- | --- |
| S01 | App shell | No fresh log | No 2026-05-17 S01 activity found in window. | No action unless UI shell polish is assigned. |
| S02 | Dashboard/progress | No fresh log | Dashboard touched by S08 curriculum-track work, but no S02 handoff. | S02 may review dashboard track UX later. |
| S03 | Roadmap/curriculum | No fresh log | Roadmap APIs/components touched by S08, but no S03 handoff. | Coordinate future Mainland roadmap exposure. |
| S04 | Practice/question bank | Completed | Handwriting `23` fix plus Mainland PEP high-school question generator and 900 questions. | S18 content QA before production exam-prep claims. |
| S05 | Lesson/release readiness | Completed locally; production blocked | P1 number-bonds visualization block added; local release gates and Fishing regressions passed. | Run Production smoke checks with S19/S20/S11/S12. |
| S06 | Visualization lab | No fresh log | No S06 activity found. | No action. |
| S07 | AI tutor/provider | No fresh log | AI Tutor route touched by S08 track scoping and future RAG wiring remains pending. | Coordinate SimpleTex and future RAG tutor context. |
| S08 | State/analytics | Completed | Account-bound curriculum tracks added across auth, dashboard, roadmap, practice, lesson, adaptive, progress, and tutor flows. | S11 should run full browser regression when browsers are available. |
| S09 | Copy/i18n/a11y | Completed | English hero subhead changed; Chinese hero headline trailing full stop removed. | No follow-up. |
| S10 | Coordination/reporting/RAG | Completed | S01-S20 report scope, RAG decisions, safe-card/exam-pattern RAG, research DOCX builders/reports. | Continue daily reporting and monitor build manifest recurrence. |
| S11 | QA/release quality | No fresh log | S05/S20 produced targeted QA evidence, but no S11 broad regression handoff. | Own full regression matrix and production smoke evidence. |
| S12 | Backend/API platform | No fresh log | Storage durability remains unresolved; APIs touched by S08/S04. | Decide durable storage path with S10/S19. |
| S13 | Teacher console | No fresh log | No S13 activity found. | No action unless teacher workflow review is assigned. |
| S14 | Parent console | No fresh log | Parent E2E touched by S08 but no S14 handoff. | Optional parent regression review after S11. |
| S15 | Adaptive engine | No fresh log | Adaptive APIs/tests touched by S08; analytics/adaptive tests pass. | Review track-scoped adaptive semantics if requested. |
| S16 | Research/learning science | Completed | TRUST-MAIS v3 agenda/literature note and DOCX created. | Convert into proposal sections or figures if assigned. |
| S17 | Gamification/rewards | No fresh log | Gamification files touched by S20/S08; no S17 review. | Review reward-source migration if production data risk increases. |
| S18 | Curriculum/content QA | No fresh log | Mainland PEP content now needs S18 QA. | Review generated questions and safe-card source distance. |
| S19 | API config/deploy env | No fresh log | Production SimpleTex/Vercel credential smoke still pending. | Run redacted Production env/provider smoke with owner approval. |
| S20 | Game-based learning | Completed | Adventure Island rename, legacy redirect/API wrapper, targeted Playwright passes, visual/copy tweaks. | Run Vercel Production game smoke with S11 when URL/account exist. |

# Completed Work

| Session | Completed work |
| --- | --- |
| S04 | Improved handwritten `23` recognition locally and added tests; implemented Mainland PEP high-school question coverage with 900 original deterministic questions and default HK filtering. |
| S05 | Added missing P1 number-bonds lesson visualization block and wrote release-readiness evidence showing local/demo readiness is cleared. |
| S08 | Implemented account-bound curriculum tracks and cross-track guardrails across auth, dashboards, learning APIs, lessons, practice, adaptive learning, progress, and AI Tutor context. |
| S09 | Completed narrow i18n/copy polish for home hero English subhead and Chinese punctuation. |
| S10 | Recorded product/RAG decisions, built safe-card and exam-pattern RAG support, updated daily report scope, and created research DOCX packages. |
| S16 | Produced TRUST-MAIS v3 research agenda/literature review and a DOCX conversion with structural QA. |
| S20 | Renamed platformer surface to Adventure Island, preserved legacy route/API compatibility, verified desktop/mobile gameplay, and applied welcome-screen visual/copy fixes. |

# In-Progress Work

| Item | Current state | Owner path |
| --- | --- | --- |
| Production smoke | Not run because production URL, test accounts, and credential context were not provided. | S19/S07, S20/S11, S12/S10 |
| Mainland PEP QA | Code/data foundations exist; representative generated batches still need content and source-distance review. | S18 with S04/S10 |
| Full browser regression | S08 broad E2E update was not fully executed in that session because browser binaries were unavailable there. | S11 |
| AI Tutor RAG integration | Safe evidence packs exist but are intentionally not wired into AI Tutor yet. | S07 with S10/S18 |

# Blockers

| Blocker | Impact | Decision or action needed |
| --- | --- | --- |
| SimpleTex Production APP auth smoke not run | Production OCR readiness is not proven. | Provide Production URL/test account and owner-approved S19 credential context. |
| Fishing Game Production interaction not run | Local game behavior is verified, but deployed chunk/asset path remains unproven. | Run Vercel Production route/canvas/reward smoke with S20/S11. |
| Vercel `/tmp` storage durability unresolved | Real class/student records should not depend on stateless demo storage. | Choose durable storage or explicitly accept demo-only risk. |
| No fresh blocker files | No new file in `coordination/blockers/` during the window. | Use release-readiness report as the active blocker source. |

# Risks

| Risk | Severity | Mitigation |
| --- | --- | --- |
| Broad curriculum-track integration touched many API/UI/E2E surfaces. | Medium | S11 full regression and persona smoke tests before production release. |
| First `npm run check` build phase hit a transient Next app-path manifest error. | Low-Medium | Immediate build rerun passed; monitor in CI and rerun clean build if it recurs. |
| Mainland PEP generated questions are deterministic and original but not yet independently reviewed. | Medium | S18 review representative batches before external exam-prep positioning. |
| Production storage may still fall back to writable `/tmp`. | High for real classes | S12/S10/S19 durable storage decision before real student-data launch. |
| DOCX visual page-image QA is unavailable without LibreOffice. | Low | Structural DOCX checks pass; review in Word/LibreOffice when available. |

# Test and Build Status

| Check | Fresh result | Notes |
| --- | --- | --- |
| `npm run type-check` | Passed | S10 ran standalone before the full check. |
| `npm run audit:zh-hans:strict` | Passed | 0 critical issues; advisory items remain. |
| `npm run test:analytics` | Passed | 21/21 learning analytics and adaptive tests passed. |
| `npm run test:rag` | Passed | 8/8 Mainland PEP RAG tests passed. |
| `npm run test:question-bank` | Passed | 9/9 question-bank/API/curriculum-track tests passed. |
| `npm run test:mvp` | Passed | 22/22 MVP readiness tests passed; prior P1 number-bonds gap resolved. |
| `npm run check` | Partial first run | All pre-build gates passed; first build phase failed with transient PageNotFoundError for app paths. |
| `npm run build` rerun | Passed | Immediate rerun generated 83 app routes/pages successfully. |
| DOCX render QA | Blocked by environment | `soffice`/LibreOffice is not installed; structural checks used instead. |

# Changed Files

The project is not currently a Git repository, so changed-file evidence was collected from filesystem timestamps within the reporting window. Generated/local-only outputs such as `.next`, `tsconfig.tsbuildinfo`, and Playwright report HTML are not treated as source changes.

| Group | Representative changed files |
| --- | --- |
| Coordination and decisions | coordination/session-logs/2026-05-17-S04.md; S05.md; S08.md; S09.md; S10.md; S16.md; S20.md; coordination/decisions/2026-05-17-adaptive-learning-progress-placement.md; mainland-pep-high-rag.md; mainland-pep-high-exam-pattern-rag.md; coordination/reports/2026-05-17-release-readiness.md |
| Handwriting recognition | components/practice/HandwritingAnswerBoard.tsx; app/api/handwriting-recognition/route.ts; lib/handwritingRecognition.ts; lib/handwritingRecognition.test.ts |
| Lesson readiness | data/lessons.ts |
| Mainland PEP RAG and question bank | types/index.ts; data/rag/mainlandPepHigh.ts; data/rag/mainlandPepHighExamPatterns.ts; lib/rag/mainlandPepHigh.ts; lib/rag/mainlandPepHighExamPatterns.ts; lib/rag/mainlandPepHigh.test.ts; scripts/build-mainland-pep-high-exam-manifest.py; data/mainlandPepHighTopics.ts; data/mainlandPepHighQuestions.ts; data/topics.ts; data/questions.ts; app/api/questions/route.ts; lib/mainlandPepHighQuestionBank.test.ts; lib/adaptiveLearning.test.ts; package.json |
| Curriculum-track integration | lib/server/userStore.ts; lib/i18n.ts; components/providers/AppProviders.tsx; components/ui/CurriculumTrackSelector.tsx; components/ui/GradeSelector.tsx; components/dashboard/DashboardGradeSelectorGrid.tsx; components/learning/LearningRoadmap.tsx; components/learning/SubwayNetworkMap.tsx; app/login/page.tsx; app/register/page.tsx; app/dashboard/page.tsx; app/progress/page.tsx; app/practice/page.tsx; app/lesson/[slug]/page.tsx; app/api/auth/login/route.ts; app/api/auth/register/route.ts; app/api/dashboard/route.ts; app/api/progress/route.ts; app/api/roadmap/route.ts; app/api/attempts/route.ts; app/api/adaptive-learning/next/route.ts; app/api/adaptive-learning/refresh/route.ts; app/api/lesson-progress/route.ts; app/api/lessons/[slug]/route.ts; app/api/ai-tutor/route.ts |
| Adventure Island and gamification | app/practice/adventure-island/page.tsx; app/practice/super-platformer-like/page.tsx; components/gamification/AdventureIslandGame.tsx; components/gamification/FishingGame.tsx; components/gamification/StudentBadgeLogo.tsx; app/api/gamification/adventure-island/route.ts; app/api/gamification/bonus-games/quadratic/route.ts; data/gamification.ts; lib/gamification.ts; lib/gamification.test.ts; components/layout/Navbar.tsx; components/layout/Footer.tsx; components/ai/AITutorProvider.tsx; playwright.config.ts |
| E2E and readiness tests | tests/e2e/backend-api.spec.ts; tests/e2e/ai-tutor-deepseek.spec.ts; tests/e2e/adventure-island.spec.ts; tests/e2e/fishing-game.spec.ts; tests/e2e/practice-pager.spec.ts; tests/e2e/lesson-all.spec.ts; tests/e2e/parent-console.spec.ts; tests/e2e/practice-bank-solvability.spec.ts; lib/mvpReadiness.test.ts |
| Research outputs | coordination/research/2026-05-17-S16-TRUST-MAIS-research-agenda.md; coordination/research/2026-05-17-S16-TRUST-MAIS-research-agenda.docx; coordination/reports/build_mais_v2_v3_adaptive_learning_apa7_bilingual.py; coordination/reports/build_mais_v4_research_pack.py |

# Tomorrow Priorities

| Priority | Owner path | Acceptance signal |
| --- | --- | --- |
| Run SimpleTex Production APP auth smoke. | S19 with S07 | Redacted evidence confirms provider `simpletex`, accepted OCR result, and no secret exposure. |
| Run Vercel Production Fishing Game smoke. | S20 with S11 | Unlock, route load, canvas/gameplay, catch/answer/coin, completion API, and duplicate guard verified. |
| Decide durable storage path. | S12 with S10/S19 | Production is not relying on stateless `/tmp` for real class/student records, or owner explicitly accepts demo-only risk. |
| Review Mainland PEP content quality. | S18 with S04/S10 | Representative generated batches and RAG cards pass curriculum/source-distance QA. |
| Run broad regression after curriculum-track integration. | S11 | Persona flows for HK and Mainland accounts pass in browser E2E or equivalent manual smoke. |

# Owner Decisions Needed

| Decision | Why it matters |
| --- | --- |
| Provide Production URL, approved test accounts, and S19-approved credential context for smoke tests. | Without this, Production cannot be cleared for SimpleTex, live games, or storage behavior. |
| Choose persistent storage strategy for Vercel Production. | Demo/local readiness is not enough for durable real student/class records. |
| Authorize S18 review package for Mainland PEP high-school questions and safe-card RAG. | The new content should be quality-reviewed before being marketed as exam-prep quality. |
| Confirm whether Mainland PEP high-school support should be exposed to production users now or held behind internal/demo access. | The account track foundation exists; release timing is a product decision. |

# Report Notes

No feature code was edited by this S10 reporting automation. The only intended project write is this DOCX report plus S10 coordination handoff notes. This report uses the current S01-S20 formal coordination model from AGENTS.md.