# President Report

MAIS-MVP daily coordination report for Dr. Peter Hu

| Report date | 2026-05-19 |
| --- | --- |
| Report time | 8:00 AM Asia/Hong_Kong; backfill generated 2026-05-20 08:56 HKT |
| Project | MAIS-MVP |
| Reporting session | S10 |
| Audience | Dr. Peter Hu |
| Reporting window | 2026-05-18 08:00 through 2026-05-19 08:00 Asia/Hong_Kong |
| Evidence sources | AGENTS.md, coordination/session-logs, coordination/content-qa, blockers, decisions, file mtimes, prior check outputs |

# 中文 Executive Summary

这是对缺失的 2026-05-19 总统日报的补生成。报告窗口内项目没有大规模功能代码推进，但有两项关键交付：S10 完成 2026-05-18 双语总统日报并记录全量检查状态；S18 完成 Mainland PEP high-school 安全题库与 RAG 内容 QA。最重要结论是：安全门为绿灯，未发现原始教材、试卷、OCR、扫描或官方解答泄漏；RAG 卡可继续内部开发，但检索尾部精度需要加强；当前 900 题题库因 34 道圆锥曲线短答案键值错误，被判定为不适合生产学生端发布。今天最需要 Dr. Peter Hu 决策的是指定 S04 或 S08 修复该答案键问题，并安排 S18 复审。

# English Executive Summary

This is a backfilled 2026-05-19 president report. The window did not contain broad feature-code work, but it did contain two important deliverables: S10 completed the 2026-05-18 bilingual president report with broad check evidence, and S18 completed Mainland PEP high-school safe question-bank and RAG content QA. The key conclusion is sharp: the safety gate is green with no raw textbook, exam-paper, OCR, scan, or official-solution leakage found; RAG cards are safe for continued internal development with retrieval precision follow-up; the current 900-question bank is red for production student-facing release until 34 conic short-answer answer-key defects are fixed. The immediate owner decision is to assign S04 or S08 to fix that source issue and have S18 re-review.

# Reporting-Window Summary

| Area | Result |
| --- | --- |
| Fresh session logs | 2 fresh logs: S10 report generation and S18 content QA. |
| Fresh blocker reports | None in the reporting window. |
| Fresh decision records | None in the reporting window. |
| Major deliverables | 2026-05-18 president report DOCX; S18 Mainland PEP safe question-bank and RAG QA report. |
| Main risk | Mainland PEP 900-question bank is not production-ready until the conic short-answer answer-key defect is fixed. |

# Overall Project Progress

The project’s local/reporting infrastructure remained active, and curriculum quality moved from implementation confidence to evidence-based QA. S18’s report is valuable precisely because it separates safety, retrieval quality, and mathematical correctness: no source-leakage blocker was found, but production readiness for the Mainland PEP question bank is blocked by a concrete answer-key defect. This is a good kind of uncomfortable finding: bounded, reproducible, and assignable.

# S01-S20 Session Status

| Session | Role | Status | Window evidence | Next step |
| --- | --- | --- | --- | --- |
| S01 | App shell lead | No fresh window log | No session log or blocker update modified in the 2026-05-18 08:00 to 2026-05-19 08:00 window. | No action unless owner assigns new work. |
| S02 | Dashboard lead | No fresh window log | No session log or blocker update modified in the 2026-05-18 08:00 to 2026-05-19 08:00 window. | No action unless owner assigns new work. |
| S03 | Curriculum roadmap lead | No fresh window log | No session log or blocker update modified in the 2026-05-18 08:00 to 2026-05-19 08:00 window. | No action unless owner assigns new work. |
| S04 | Practice lead | No fresh window log | No session log or blocker update modified in the 2026-05-18 08:00 to 2026-05-19 08:00 window. | No action unless owner assigns new work. |
| S05 | Lesson lead | No fresh window log | No session log or blocker update modified in the 2026-05-18 08:00 to 2026-05-19 08:00 window. | No action unless owner assigns new work. |
| S06 | Visualization lead | No fresh window log | No session log or blocker update modified in the 2026-05-18 08:00 to 2026-05-19 08:00 window. | No action unless owner assigns new work. |
| S07 | AI tutor lead | No fresh window log | No session log or blocker update modified in the 2026-05-18 08:00 to 2026-05-19 08:00 window. | No action unless owner assigns new work. |
| S08 | State and analytics lead | No fresh window log | No session log or blocker update modified in the 2026-05-18 08:00 to 2026-05-19 08:00 window. | No action unless owner assigns new work. |
| S09 | Copy, i18n, accessibility lead | No fresh window log | No session log or blocker update modified in the 2026-05-18 08:00 to 2026-05-19 08:00 window. | No action unless owner assigns new work. |
| S10 | Tooling, docs, report lead | Completed | Fresh 2026-05-18 log: generated the 2026-05-18 president report and ran broad quality checks. | Continue daily reporting; monitor transient Next build manifest recurrence. |
| S11 | QA and release quality lead | No fresh window log | No session log or blocker update modified in the 2026-05-18 08:00 to 2026-05-19 08:00 window. | No action unless owner assigns new work. |
| S12 | Backend/API platform lead | No fresh window log | No session log or blocker update modified in the 2026-05-18 08:00 to 2026-05-19 08:00 window. | No action unless owner assigns new work. |
| S13 | Teacher console lead | No fresh window log | No session log or blocker update modified in the 2026-05-18 08:00 to 2026-05-19 08:00 window. | No action unless owner assigns new work. |
| S14 | Parent console lead | No fresh window log | No session log or blocker update modified in the 2026-05-18 08:00 to 2026-05-19 08:00 window. | No action unless owner assigns new work. |
| S15 | Adaptive engine lead | No fresh window log | No session log or blocker update modified in the 2026-05-18 08:00 to 2026-05-19 08:00 window. | No action unless owner assigns new work. |
| S16 | Research and learning science lead | No fresh window log | No session log or blocker update modified in the 2026-05-18 08:00 to 2026-05-19 08:00 window. | No action unless owner assigns new work. |
| S17 | Gamification and motivation lead | No fresh window log | No session log or blocker update modified in the 2026-05-18 08:00 to 2026-05-19 08:00 window. | No action unless owner assigns new work. |
| S18 | Curriculum QA and content quality lead | Completed; production gate red for question bank | Fresh 2026-05-18 log and content-QA report: Mainland PEP safe bank/RAG review completed. | Re-review affected conic IDs after S04/S08 source fix. |
| S19 | API configuration and deployment env lead | No fresh window log | No session log or blocker update modified in the 2026-05-18 08:00 to 2026-05-19 08:00 window. | No action unless owner assigns new work. |
| S20 | Game design and game-based learning lead | No fresh window log | No session log or blocker update modified in the 2026-05-18 08:00 to 2026-05-19 08:00 window. | No action unless owner assigns new work. |

# Completed Work

| Session | Work item | Evidence | Status |
| --- | --- | --- | --- |
| S10 | 2026-05-18 president report | Generated the bilingual DOCX report, ran broad local checks, and recorded release follow-ups. | Completed |
| S18 | Mainland PEP safe bank and RAG content QA | Reviewed 900 generated questions, 18 curriculum RAG cards, 11 exam-pattern cards, retrieval spot checks, and source-distance safety. | Completed |
| S18 | Production gate decision | Safety gate green; RAG-card gate green with retrieval follow-up; question-bank gate red due 34 conic short-answer answer-key defects. | Completed |

# In-Progress Work

No active in-progress implementation work was logged during the formal window. The main open work is follow-up from S18’s QA: conic answer-key correction, retrieval tail filtering, and post-fix content re-review.

# Blockers

No fresh blocker report file was created in coordination/blockers during the window. Operationally, the S18 QA report creates a production gate: the current Mainland PEP question bank should not be treated as production-ready until the conic short-answer defect is fixed and rechecked.

# Risks

| Risk | Detail | Severity | Recommended action |
| --- | --- | --- | --- |
| P1 conic answer-key defect | 34 short-answer prompts of the form y^2=Cx store p as C/4 instead of C/2; affects S5 conics and S6 analytic-geometry synthesis. | High | Assign S04 or S08 to fix generator/source data, add regression test, rerun question-bank checks, then ask S18 to re-review affected IDs. |
| RAG retrieval tail precision | Top result is correct in spot checks, but larger limits can include low-relevance tail cards for narrow queries. | Medium | Add retrieval threshold or tail filtering before S07 wires evidence packs into AI Tutor production prompts. |
| Exam-heavy difficulty mix | Current 900-question bank has 564 Exam and 126 Challenge questions, light on Foundation/Core for general onboarding. | Medium | Decide whether Mainland PEP is exam-readiness first or general learning; rebalance if needed. |
| Production release still needs smoke evidence | S10 prior report carried SimpleTex, Fishing Game production, and durable storage follow-ups forward. | Medium-High | Keep S19/S07, S20/S11, and S12/S10/S19 follow-ups active. |
| DOCX visual render unavailable | Local environment lacks render dependencies, so page-image visual QA cannot be completed here. | Low | Use structural checks now; install LibreOffice/poppler/pdf2image for future visual QA. |

# Test / Build Status

| Source | Check | Result | Notes |
| --- | --- | --- | --- |
| S10 reported | npm run type-check | Passed | Recorded in 2026-05-18-S10.md. |
| S10 reported | npm run check pre-build gates | Passed | type-check, zh-Hans strict audit with 0 critical issues, analytics 21/21, RAG 8/8, question-bank 9/9, MVP 22/22. |
| S10 reported | npm run check build phase | Transient failure | First full check build phase hit a Next app-path manifest PageNotFoundError; immediate standalone build rerun passed. |
| S10 reported | npm run build | Passed | Immediate rerun generated 83 routes. |
| S18 reported | npm run test:rag | Passed | 8/8 tests. |
| S18 reported | npm run test:question-bank | Passed | 9/9 tests despite QA finding content-level conic answer defect not yet covered by focused regression. |
| S18 reported | npm run type-check | Passed | No TypeScript failure reported. |
| S18 reported | npm run audit:zh-hans:strict | Passed | 0 critical issues; 3334 advisory issues remain project-wide. |
| S18 reported | Custom S18 QA compile/analysis under .tmp/s18-qa | Passed with findings | Coverage, structure, math delimiter balance, source-leakage scan, RAG card structure, and retrieval spot checks completed; P1/P2 findings documented. |
| Backfill S10 | Additional code checks | Not run | Backfill generated a report only and used recorded window checks plus DOCX structural verification. |

# Changed Files

## Source, Report, and Coordination Files

| Group | File | Reason |
| --- | --- | --- |
| Coordination log | coordination/session-logs/2026-05-18-S10.md | S10 report generation log and check summary. |
| Coordination log | coordination/session-logs/2026-05-18-S18.md | S18 content QA log and handoff. |
| Content QA report | coordination/content-qa/2026-05-18-S18-mainland-pep-safe-bank-rag-review.md | Mainland PEP question-bank/RAG review with gate decision and findings. |
| Report artifact | coordination/reports/2026-05-18-president-report.docx | Prior daily report generated within this reporting window. |

## Local-Only Outputs Observed

| Group | File | Reason |
| --- | --- | --- |
| Local demo DB | .local/hk-math-db.sqlite and .local/hk-math-db.sqlite-wal | Touched during local app/check activity; local-only output, not a source deliverable. |
| Temporary Word lock | coordination/reports/~$26-05-18-president-report.docx | Office temporary lock file observed; not a deliverable. |

# Tomorrow Priorities

| Priority | Owner/session | Action |
| --- | --- | --- |
| 1 | S04 or S08 | Fix the conic short-answer answer generation/source issue for y^2=Cx prompts. |
| 2 | S18 | Re-review the 34 affected conic IDs after the source fix lands. |
| 3 | S08/S07 | Add RAG retrieval tail filtering before AI Tutor evidence-pack production use. |
| 4 | S18/S04 | Decide whether Mainland PEP needs Foundation/Core rebalance for general learning. |
| 5 | S19/S07, S20/S11, S12 | Continue production smoke and durable storage follow-ups carried from prior release reports. |

# Owner Decisions Needed

| Decision | Why it matters |
| --- | --- |
| Assign conic fix owner | Choose S04 or S08 to fix Mainland PEP conic short-answer answer keys and add a focused regression. |
| Confirm AI Tutor evidence threshold | Decide retrieval precision bar before Mainland PEP RAG cards are used in student-facing tutor prompts. |
| Clarify Mainland PEP positioning | Confirm whether the current bank should optimize for exam readiness or broader staged learning. |
| Production readiness path | Keep or reprioritize SimpleTex, game production smoke, and durable storage decisions from prior reports. |

# Verification Notes

S10 generated this missing DOCX as a backfill report only. No feature code was edited. The report uses the standard_business_brief preset: US Letter, 1-inch margins, Calibri typography, restrained blue headings, and fixed-width tables. Structural verification should include ZIP integrity, XML parsing, text extraction, and required-section checks. Visual render QA may remain unavailable if local LibreOffice/pdf2image/pdftoppm dependencies are absent.