# MAIS-MVP Five-Day President Report Analysis

五日总统日报战略执行分析 / Strategic and execution synthesis for Dr. Peter Hu

| Report title | MAIS-MVP Five-Day President Report Analysis / 五日总统日报战略分析 |
| --- | --- |
| Report date | 2026-05-20 |
| Prepared for | Dr. Peter Hu |
| Prepared by | S10 reporting synthesis |
| Analysis window | 2026-05-15 08:00 through 2026-05-20 08:00 Asia/Hong_Kong |
| Source reports | President Reports dated 2026-05-16, 2026-05-17, 2026-05-18, 2026-05-19, 2026-05-20 |
| Supplemental evidence | S18 Mainland PEP safe question-bank and RAG content-QA report, 2026-05-18 |
| Style | Bilingual strategic/execution brief; standard_business_brief preset |

# 中文 Executive Summary

过去五天，MAIS-MVP 从“补功能、修体验”明显转向“发布硬化、质量治理”。学习体验、教师/家长/后台、AI Tutor、OCR、游戏化学习和报告机制都有实质进展；P1 number-bonds 的 MVP readiness 缺口已被修复，S10 最新全量检查也显示 type-check、analytics、RAG、question-bank、MVP readiness 和 build 均可通过。最重要的新能力是 Mainland PEP high-school 题库/RAG/课程轨道基础，但 S18 已把当前 900 题题库判为生产学生端红灯，原因是 34 道圆锥曲线短答案题存在 answer-key 错误。

当前项目不应被描述为“生产完全就绪”。更准确的判断是：本地/demo readiness 明显增强，核心质量门开始成型，但 production readiness 仍依赖三类证据：真实生产 smoke、持久化存储、跨 persona 回归矩阵。下一步应先修 Mainland PEP 数学正确性，再补 S11 release matrix，并由 S19/S07、S20/S11、S12/S10/S19 分别推进 provider/game/storage 的部署验证。

# English Executive Summary

Over the last five President Reports, MAIS-MVP clearly moved from feature completion and UX repair toward release hardening and quality governance. Student learning flows, teacher/parent/admin surfaces, AI Tutor, OCR, game-based learning, and reporting all advanced. The P1 number-bonds MVP readiness gap was closed, and the latest S10 full check passed type-check, analytics, RAG, question-bank, MVP readiness, and build gates. The biggest strategic capability is the Mainland PEP high-school question/RAG/curriculum-track foundation, but S18 has correctly marked the current 900-question bank red for production student-facing release because 34 conic short-answer items have incorrect answer keys.

The project should not yet be framed as fully production-ready. A better reading is: local/demo readiness is much stronger, quality gates are becoming real, but production readiness still needs live smoke evidence, durable storage, and a cross-persona regression matrix. The next development cycle should fix Mainland PEP mathematical correctness first, then formalize the S11 release matrix, while S19/S07, S20/S11, and S12/S10/S19 close provider, game, and storage deployment evidence.

# Evidence Base / 证据来源

| Report date | Theme | Evidence used |
| --- | --- | --- |
| 2026-05-16 | Feature polish, API/platform expansion, QA breadth | Practice, lesson, visualization, AI Tutor, school provisioning, parent focus, adaptive confidence; type-check, analytics, and build green; MVP number-bonds gap still open. |
| 2026-05-17 | Integration and release hardening | S01-S20 reporting scope confirmed; Adaptive Learning Progress accepted on /adaptive-learning; practice/lesson/teacher/OCR/game/backend work advanced; MVP gap and production smoke still open. |
| 2026-05-18 | Local/demo readiness improves | P1 number-bonds MVP gap closed; Mainland PEP high-school question/RAG foundation and curriculum-track scoping established; Adventure Island rename verified; production smoke and durable storage remain open. |
| 2026-05-19 | Content QA exposes production gate | S18 found safety green but question-bank production red: 34 Mainland PEP conic short-answer answer-key defects; retrieval tail precision and difficulty balance need follow-up. |
| 2026-05-20 | Focused game repair and broad check pass | S20 fixed Adventure Island unlock-window semantics; S10 full npm run check passed; shared persistence review and mobile game smoke remain follow-ups. |

# 五日进展 / Five-Day Progress

| Capability / 能力 | Progress / 进展 | Strategic meaning / 战略意义 |
| --- | --- | --- |
| Learning experience / 学习体验 | Practice Arena, Mistake Book, Lesson completion, grade guards, P1 number-bonds, and adaptive progress all moved from usability gaps toward local readiness. | The key transition is from visible learner polish to test-backed local/demo readiness; P1 number-bonds moved from blocker to passing MVP readiness by 2026-05-18. |
| Mainland PEP / 人教版高中数学 | Built 900 deterministic original questions, safe curriculum RAG cards, exam-pattern RAG, account-bound curriculum-track scoping, and API filtering. | This became the largest new strategic capability, but it is not production-ready until S18’s conic answer-key defect is fixed and retrieval quality is tightened. |
| AI/OCR / AI 与手写识别 | AI Tutor identity isolation, provider parsing/fallback, adaptive context, and SimpleTex APP-auth path improved; handwriting board and OCR diagnostics advanced. | Mocked/local confidence improved, but live provider and production SimpleTex smoke evidence are still missing. |
| Teacher/Parent/Admin / 教师家长后台 | Teacher rewards/API, analytics layout, resources, parent child-focus, admin provisioning, temp-password flow, and backend route gaps improved. | Back-office workflows are broader, but production credential strategy and full persona regression still need S11/S12/S19 coordination. |
| Gamification/Game-based learning / 游戏化学习 | Fishing Game, reward flows, Adventure Island rename, welcome/mobile polish, and unlock-window eligibility progressed with targeted E2E coverage. | Local game confidence improved, but production route/canvas/reward smoke and mobile Adventure Island coverage remain open. |
| Research/Reporting / 研究与汇报 | S10/S16 generated research packs, TRUST-MAIS agenda, daily DOCX reporting, S01-S20 coordination scope, and product decisions. | Reporting matured into a useful governance layer; document visual QA tooling remains limited by missing local render dependencies. |
| Release readiness / 发布准备 | Type-check, analytics, RAG, question-bank, MVP readiness, and build checks increasingly pass in fresh S10 runs. | The project is locally much healthier, but production readiness remains conditional on smoke tests, durable storage, and broad S11 regression. |

# 当前问题 / Current Problems

| Problem / 问题 | Evidence / 证据 | Required action / 必要行动 |
| --- | --- | --- |
| P0/P1: Mainland PEP answer correctness | 34 conic short-answer questions store half of the mathematically correct value for prompts of the form y^2=Cx; S18 marked the current 900-question bank red for production student-facing release. | S04 or S08 fixes generator/source behavior; add regression asserting p = C / 2; rerun question-bank checks; S18 re-reviews affected IDs. |
| Production smoke evidence | SimpleTex Production APP auth, live game route/canvas/reward behavior, and deployed storage behavior do not yet have redacted production evidence. | S19/S07 run provider/OCR smoke; S20/S11 run game smoke; S12/S10/S19 decide durable storage. |
| Durable storage | Vercel /tmp/stateless fallback may support demos but is not sufficient for real attempts, progress, rewards, adaptive state, or class records. | Choose durable storage architecture before real class/student launch, or explicitly mark the environment demo-only. |
| QA coverage shape | Targeted/local checks are strong, but full cross-persona browser regression remains incomplete and several sessions rely on focused E2E only. | S11 builds release matrix across student, teacher, parent, admin, adaptive, AI Tutor, games, and Mainland PEP. |
| RAG quality and AI Tutor wiring | RAG cards are source-safe, but narrow queries can include low-relevance tail cards when limits exceed strong matches; AI Tutor production evidence-pack wiring should wait. | S08 adds retrieval threshold/tail filtering; S07 wires evidence packs only after S18 quality re-review. |
| Game ownership and persistence review | Adventure Island unlock fix touched shared server persistence; desktop E2E passed, but mobile smoke was not rerun. | S12 reviews shared persistence semantics; S11/S20 add mobile Adventure Island smoke to regression matrix. |
| Document QA environment | DOCX structural checks pass, but page-image visual QA cannot run locally without pdf2image, LibreOffice/soffice, and pdftoppm. | Install render dependencies or perform final visual review in Word/LibreOffice when the report is externally circulated. |

# 未来开发方向 / Future Development Direction

| Priority | Direction / 方向 | Execution focus / 执行重点 |
| --- | --- | --- |
| 1 | Fix content correctness before expansion | Resolve Mainland PEP conic answer-key defect, update exp/log explanations, then re-run S18 review before student-facing release. |
| 2 | Turn Mainland PEP foundation into learner experience | Expose it through safe learning paths only after difficulty balance, retrieval threshold, and tutor evidence-pack rules are ready. |
| 3 | Stabilize deployment reality | Prioritize durable storage, production URL/test-account flow, provider smoke, and redacted evidence over more surface-area additions. |
| 4 | Productize games as learning modules | Move Adventure Island/Fishing Game from focused repairs to stable game-based learning modules with mobile, reward, duplicate-guard, and persistence coverage. |
| 5 | Keep Adaptive Learning as a standalone strength | Maintain /adaptive-learning as canonical while dashboard summarizes it; avoid reopening resolved placement debate unless user research contradicts it. |
| 6 | Use reporting as governance | Continue S01-S20 report scope and convert repeated risks into owner/session-backed gates with acceptance dates. |

# QA 方向 / QA Direction

| Gate / 质量门 | Owner path / 负责人路径 | Test scenarios / 测试场景 | Acceptance signal / 通过信号 |
| --- | --- | --- | --- |
| Question-bank correctness | S18 + S04/S08 | Focused regression for conic p calculation; sample review of affected S5/S6 IDs; rerun npm run test:question-bank. | No known wrong answer keys in reviewed Mainland PEP families. |
| RAG retrieval precision | S08 + S07 + S18 | Threshold/tail-filter tests for derivative, trigonometric, conics, space-vector, and combined evidence-pack queries. | Top results stay relevant and low-relevance tail cards are excluded before AI Tutor wiring. |
| Production storage | S12 + S10/S19 | Deployed smoke for attempts, progress, rewards, adaptive state, class records, and restart persistence. | Real records do not depend on stateless /tmp, or environment is explicitly demo-only. |
| Provider and OCR auth | S19 + S07 | Redacted SimpleTex Production APP-auth smoke with approved credentials and no secret leakage. | Provider status and sample OCR result are recorded safely. |
| Games and mobile flows | S20 + S11 | Desktop and mobile Adventure Island/Fishing Game smoke: unlock, route load, canvas/gameplay, answer, reward, duplicate guard. | Game reward paths pass on deployed and local routes. |
| Persona release matrix | S11 | Student, teacher, parent, admin, adaptive, AI Tutor, games, HK/Mainland account flows in browser E2E/manual smoke. | A single release-readiness matrix shows pass/fail/blocked with owner follow-up. |
| Document deliverables | S10 | ZIP integrity, XML parse, text extraction, expected-section scan, and visual render when dependencies exist. | Reports are structurally valid and visually reviewed before external circulation. |

# Owner Decisions Needed / 需要 Dr. Peter Hu 决策

| Decision / 决策 | Why it matters / 重要性 |
| --- | --- |
| Assign Mainland PEP correctness owner | Choose S04 or S08 for conic answer-key fix and regression; S18 reviews after fix. |
| Choose production storage path | S12/S10/S19 need a durable persistence direction before real student/class usage. |
| Authorize production smoke context | S19/S07 and S20/S11 need URL, test accounts, and credential approval for redacted smoke evidence. |
| Approve S11 release matrix priority | A full cross-persona regression pass should become the QA gate before broader pilot use. |
| Clarify Mainland PEP release positioning | Decide whether Mainland PEP is held internal/demo until QA gates pass or exposed as exam-prep capability. |

# Recommended Next Moves / 建议下一步

| Timeframe / 时间 | Recommendation / 建议 |
| --- | --- |
| This week / 本周 | Fix Mainland PEP conic answer keys, add focused test, rerun question-bank checks, and schedule S18 re-review. |
| Next release gate / 下一发布门 | Run S11 release matrix and production smoke for SimpleTex, games, and storage; do not rely on local green checks alone. |
| Next product increment / 下一产品增量 | Convert Mainland PEP and game-based learning from foundations/repairs into governed student-facing modules. |

# Verification Notes / 验收说明

This synthesis is a report-only S10 deliverable. No feature code was edited. The DOCX uses standard_business_brief styling: US Letter, 1-inch margins, Calibri-based typography, restrained blue headings, fixed-width tables, repeated table headers, and explicit table geometry. Claims are grounded in the five President Reports dated 2026-05-16 through 2026-05-20 plus the S18 Mainland PEP content-QA report.

视觉渲染 QA 取决于本机是否具备 pdf2image、LibreOffice/soffice 和 pdftoppm。若这些依赖仍缺失，本次交付以 ZIP 完整性、XML 解析、文本抽取和必备章节扫描作为结构验收，并在最终说明中明确披露未完成页面 PNG 视觉 QA。