# President Report

MAIS-MVP daily coordination report for Dr. Peter Hu

| Report date | 2026-05-20 |
| --- | --- |
| Report time | 8:00 AM Asia/Hong_Kong; generated at 08:28 HKT |
| Project | MAIS-MVP |
| Reporting session | S10 |
| Audience | Dr. Peter Hu |
| Reporting window | 2026-05-19 08:00 through 2026-05-20 08:00 Asia/Hong_Kong |
| Evidence sources | AGENTS.md, coordination/session-logs, blockers, decisions, file mtimes, S20 check notes, fresh npm run check |

# 中文 Executive Summary

项目总体健康。报告窗口内有 1 个新鲜工作记录：S20 修复 Adventure Island（探险岛）的练习场解锁语义，让学生即使当天早前有错题，只要连续 5 题练习窗口达到 4/5（80%）仍可进入游戏。报告生成后，S10 运行的全量 `npm run check` 通过，覆盖类型检查、简体中文严格审计、analytics/RAG/question-bank/MVP 测试和生产构建。主要风险是修复触及共享持久化文件 `lib/server/userStore.ts`，需要 S12 复核；移动端 Adventure Island E2E 未在本窗口复跑。今天建议 Dr. Peter Hu 确认 S12/S11 复核优先级。

# English Executive Summary

Project health is good. The reporting window has one fresh activity record: S20 completed an Adventure Island unlock fix so earlier same-day Practice Arena misses no longer block a later contiguous 5-question round at 4/5 accuracy. After the reporting window, S10 ran the full `npm run check` gate successfully, including type-check, Simplified Chinese strict audit, analytics/RAG/question-bank/MVP tests, and production build. The main risk is ownership: the game-specific fix touched shared server persistence in `lib/server/userStore.ts`, so S12 review is recommended. Mobile Adventure Island E2E remains a follow-up.

# Reporting-Window Summary

| Metric | Result |
| --- | --- |
| Fresh session logs | 1 fresh work log in scope: S20. |
| Fresh blocker reports | None in the reporting window. The only blocker file is historical: coordination/blockers/2026-05-09-S04.md. |
| Fresh decision records | None in the reporting window. Latest decision records remain from 2026-05-17 and earlier. |
| Fresh source/test files | 2 source/test files modified: lib/server/userStore.ts and tests/e2e/adventure-island.spec.ts. |
| Generated/local outputs observed | Playwright report, test-results metadata, and TypeScript build info changed during verification. |

# Overall Project Progress

The product continues to advance through focused, session-owned increments. This window’s only feature movement was a game-based learning repair in S20 scope, and it improved a user-facing unlock path without changing public API response shape. No active blocker reports or new cross-session decision records were added. Prior carry-forward priorities remain: SimpleTex production smoke, durable storage strategy, Mainland PEP content QA, and broader browser regression coverage.

# S01-S20 Session Status

| Session | Role | Status | Window evidence | Next step |
| --- | --- | --- | --- | --- |
| S01 | App shell lead | No fresh window log | No session log or blocker update modified in the 2026-05-19 08:00 to 2026-05-20 08:00 window. | No action unless owner assigns new work. |
| S02 | Dashboard lead | No fresh window log | No session log or blocker update modified in the 2026-05-19 08:00 to 2026-05-20 08:00 window. | No action unless owner assigns new work. |
| S03 | Curriculum roadmap lead | No fresh window log | No session log or blocker update modified in the 2026-05-19 08:00 to 2026-05-20 08:00 window. | No action unless owner assigns new work. |
| S04 | Practice lead | No fresh window log | No session log or blocker update modified in the 2026-05-19 08:00 to 2026-05-20 08:00 window. | No action unless owner assigns new work. |
| S05 | Lesson lead | No fresh window log | No session log or blocker update modified in the 2026-05-19 08:00 to 2026-05-20 08:00 window. | No action unless owner assigns new work. |
| S06 | Visualization lead | No fresh window log | No session log or blocker update modified in the 2026-05-19 08:00 to 2026-05-20 08:00 window. | No action unless owner assigns new work. |
| S07 | AI tutor lead | No fresh window log | No session log or blocker update modified in the 2026-05-19 08:00 to 2026-05-20 08:00 window. | No action unless owner assigns new work. |
| S08 | State and analytics lead | No fresh window log | No session log or blocker update modified in the 2026-05-19 08:00 to 2026-05-20 08:00 window. | No action unless owner assigns new work. |
| S09 | Copy, i18n, accessibility lead | No fresh window log | No session log or blocker update modified in the 2026-05-19 08:00 to 2026-05-20 08:00 window. | No action unless owner assigns new work. |
| S10 | Tooling, docs, report lead | Post-window synthesis | No feature work in window; report owner generated this DOCX and ran fresh checks after 08:00. | Keep reporting only; no feature-code edits. |
| S11 | QA and release quality lead | No fresh window log | No session log or blocker update modified in the 2026-05-19 08:00 to 2026-05-20 08:00 window. | No action unless owner assigns new work. |
| S12 | Backend/API platform lead | No fresh window log | No session log or blocker update modified in the 2026-05-19 08:00 to 2026-05-20 08:00 window. | No action unless owner assigns new work. |
| S13 | Teacher console lead | No fresh window log | No session log or blocker update modified in the 2026-05-19 08:00 to 2026-05-20 08:00 window. | No action unless owner assigns new work. |
| S14 | Parent console lead | No fresh window log | No session log or blocker update modified in the 2026-05-19 08:00 to 2026-05-20 08:00 window. | No action unless owner assigns new work. |
| S15 | Adaptive engine lead | No fresh window log | No session log or blocker update modified in the 2026-05-19 08:00 to 2026-05-20 08:00 window. | No action unless owner assigns new work. |
| S16 | Research and learning science lead | No fresh window log | No session log or blocker update modified in the 2026-05-19 08:00 to 2026-05-20 08:00 window. | No action unless owner assigns new work. |
| S17 | Gamification and motivation lead | No fresh window log | No session log or blocker update modified in the 2026-05-19 08:00 to 2026-05-20 08:00 window. | No action unless owner assigns new work. |
| S18 | Curriculum QA and content quality lead | No fresh window log | No session log or blocker update modified in the 2026-05-19 08:00 to 2026-05-20 08:00 window. | No action unless owner assigns new work. |
| S19 | API configuration and deployment env lead | No fresh window log | No session log or blocker update modified in the 2026-05-19 08:00 to 2026-05-20 08:00 window. | No action unless owner assigns new work. |
| S20 | Game design and game-based learning lead | Completed | Fresh 2026-05-19 log: Adventure Island unlock-window repair completed. | S12 review of shared persistence touch; S11 only if broader E2E matrix changes. |

# Completed Work

| Session | Work item | Evidence | Status |
| --- | --- | --- | --- |
| S20 | Adventure Island unlock semantics | Implemented a contiguous same-day 5-attempt eligibility window so earlier same-day mistakes no longer block a later 4/5 Practice Arena round. | Completed |
| S20 | Focused game regression coverage | Added a Playwright scenario that starts with 5 incorrect attempts, then completes a visible 4/5 Practice Arena round and confirms the Adventure Island entry is unlocked. | Completed |

# In-Progress Work

No in-progress session work was reported inside the formal window. S20 marked its work completed. S10 report generation occurred after the window closed and did not edit feature code.

# Blockers

No fresh blocker reports were created in the reporting window. The only existing blocker file remains historical and was not modified during this window.

# Risks

| Risk | Detail | Severity | Recommended action |
| --- | --- | --- | --- |
| Shared persistence touched | lib/server/userStore.ts belongs to shared server persistence architecture; S20 correctly recommends S12 review even though the fix is game-specific and API shape stayed unchanged. | Medium | Ask S12 to review Adventure Island eligibility logic and persistence assumptions. |
| Mobile game regression not rerun | Desktop Adventure Island E2E passed, but mobile Adventure Island E2E was not run in this window. | Low to medium | Schedule S11/S20 mobile route smoke when convenient. |
| DOCX visual render unavailable | Local environment lacks soffice/LibreOffice and pdftoppm, so render-to-PNG visual QA could not be completed. | Low | Structural XML/package checks were run; install LibreOffice/poppler for future visual QA. |

# Test / Build Status

| Source | Check | Result | Notes |
| --- | --- | --- | --- |
| Fresh S10 check | npm run check | Passed | type-check passed; zh-Hans strict audit passed with 0 critical issues and 3334 advisory findings; analytics 21/21; RAG 8/8; question-bank 9/9; MVP readiness 22/22; Next build compiled and generated 83 routes. |
| S20 reported check | npm run type-check | Passed | Reported in 2026-05-19-S20.md. |
| S20 reported check | npm run build | Passed | Reported in 2026-05-19-S20.md. |
| S20 reported check | npx playwright test tests/e2e/adventure-island.spec.ts --project=desktop-chrome | Passed | 2/2 desktop Adventure Island tests passed. |
| Not run | Mobile Adventure Island E2E | Not run | S20 documented that the owner-requested repair plan was desktop-specific. Mobile route remains a follow-up risk, not a blocker. |

# Changed Files

## Source, Test, and Coordination Files

| Group | File | Reason |
| --- | --- | --- |
| Feature source | lib/server/userStore.ts | S20 changed Adventure Island eligibility evidence to evaluate same-day contiguous 5-attempt windows and expose eligibility based on the qualifying window. |
| E2E test | tests/e2e/adventure-island.spec.ts | S20 added the Practice Arena unlock regression scenario for earlier misses followed by a later 4/5 round. |
| Session log | coordination/session-logs/2026-05-19-S20.md | S20 recorded completed work, checks, assumptions, risks, and follow-up recommendations. |

## Generated or Local-Only Outputs Observed

| Group | File | Reason |
| --- | --- | --- |
| Generated/local output | output/playwright-report/index.html | Playwright report output modified during S20 verification; not a source deliverable. |
| Generated/local output | test-results/.last-run.json | Playwright last-run metadata modified during S20 verification; not a source deliverable. |
| Generated/local output | tsconfig.tsbuildinfo | TypeScript incremental metadata modified by checks; generated output only. |

# Tomorrow Priorities

| Priority | Owner/session | Action |
| --- | --- | --- |
| 1 | S12 | Review S20 changes in shared `lib/server/userStore.ts` for storage and eligibility semantics. |
| 2 | S11/S20 | Run mobile Adventure Island smoke or add it to the broader game regression matrix. |
| 3 | S19/S07 | Continue prior redacted SimpleTex Production APP-auth smoke when owner-approved credentials are available. |
| 4 | S12/S10/S19 | Decide durable storage strategy beyond stateless Vercel `/tmp`, carried forward from prior reports. |
| 5 | S18 | Continue Mainland PEP generated-question and safe-card QA assignment when scheduled. |

# Owner Decisions Needed

| Decision | Why it matters |
| --- | --- |
| S12 review priority | Confirm whether S12 should review the shared persistence change before additional game work continues. |
| Mobile coverage priority | Confirm whether S11 should add Adventure Island mobile coverage to the next regression pass. |
| Infrastructure carry-forward | Confirm durable storage direction for production beyond local/Vercel temporary filesystem constraints. |

# Verification Notes

S10 generated this DOCX as a reporting artifact only. No feature code was edited by S10. Structural verification should include ZIP integrity, XML parsing, text extraction, and confirmation that the expected bilingual sections and S01-S20 table are present. Visual render QA could not be completed in this environment because LibreOffice/soffice and pdftoppm are unavailable.