President Report

MAIS-MVP | Report date: 2026-05-22 | Report time: 8:00 AM Asia/Hong_Kong | Reporting session: S10 | Audience: Dr. Peter Hu

| Field | Value |
| --- | --- |
| Reporting window | 2026-05-21 08:00 to 2026-05-22 08:00 Asia/Hong_Kong |
| Generation note | Manual report generated after machine startup; latest local checks were run at report-generation time. |
| Repository note | Folder is not currently a Git repository; changed-file evidence is filesystem timestamp based. |
| Overall health | Local engineering gate is Green after fresh type-check and production build. Production launch remains Red/Amber until durable Postgres storage, admin health, and authenticated game smoke are green. |

中文 Executive Summary

报告窗口内推进很密集：完成课程地区/出版社个性化、Mainland 高中题库扩容至 3300 题、AI Tutor DeepSeek 文本可靠性修复、OCR 修正、生产题库/可视化 QA，以及游戏诊断增强。

本地工程状态显著改善：本次开机后重新运行 `npm run type-check` 与 `npm run build`，均已通过；昨天多项专项测试也显示题库、RAG、后端、AI Tutor 和游戏本地路径为绿色。

生产发布仍不能放行：Vercel Production 缺少或未验证 `HK_MATH_STORAGE_PROVIDER=postgres` 与 `POSTGRES_URL`，没有 admin smoke credential，生产游戏登录态/`/api/me` 仍被 401 阻断。

SimpleTex 已从“凭证/连通性红灯”转为“功能通过、质量待调”：生产 app-route 低量 smoke 3/3 返回 `provider: simpletex`，但合成图片置信度仍低于自动填答案阈值，需单独做 OCR 质量矩阵。

今天最需要 Dr. Peter Hu 决策：提供/批准生产 Postgres 与 admin smoke credential；决定是否立即修复 Fishing completion 500 retry 路径；确认 rag-v3 人工抽样优先级；决定临时 Motion adapter 是否可作为 MVP 过渡方案。

English Executive Summary

The window delivered substantial product progress: curriculum region/publisher personalization, Mainland high-school expansion to 3,300 questions, DeepSeek AI Tutor reliability, handwriting OCR fixes, production question/visualization QA, and game diagnostics.

The local engineering gate is currently green: this report reran `npm run type-check` and `npm run build`, and both passed. Session logs also record targeted green checks across question-bank, RAG, backend, AI Tutor, OCR, and local game paths.

Production launch is still not green: Vercel Production must be configured and verified with the Postgres provider, an admin smoke credential, and passing authenticated desktop/mobile game smoke.

SimpleTex is now a functional-production pass but quality-amber: the later app-route production smoke returned 3/3 SimpleTex responses, while confidence/auto-fill behavior still needs a separate OCR quality pass.

Recommended owner decisions: approve/provide production Postgres and admin smoke credentials, authorize the Fishing completion retry/API-error fix, prioritize S18 rag-v3 sampling, and decide whether the temporary Motion adapter is acceptable for MVP.

Reporting Window Summary

| Item | Summary |
| --- | --- |
| Active sessions observed | Fresh logs/reports from S01, S04, S05, S07, S09, S10, S11, S12, S18, S19, and S20. Other sessions had no direct fresh log but are referenced by follow-up ownership. |
| No assigned work in this window | No. Multiple owner-directed implementation, QA, provider, and coordination tasks were recorded. |
| Most important positive change | Current local type-check and build are green, after yesterday included several build/dependency blockers. |
| Main remaining release gate | Production durable storage/session consistency and authenticated game smoke. |
| Changed-file evidence | Timestamp scan found broad feature, API, data, test, report, and evidence changes in the formal window; this report groups them by workstream rather than claiming an exact Git diff. |

Project Progress

Curriculum personalization: S10 added `CurriculumProfile` with region and publisher, preserved legacy track compatibility, and scoped lesson, roadmap, practice, attempts, dashboard/progress, and adaptive routes by signed-in profile.

Question bank and content: S04 fixed the P2 multiplication answer alias issue and added rag-v2/rag-v3 Mainland PEP High batches. S18 generated comparison reports; rag-v3 has 1,500 rows, 1,392 automated passes, 108 sample-review rows, and overall automated score 99.8.

AI Tutor and adaptive: S07 hardened `/api/ai-tutor` against sensitive echo, context bloat, persistence failures, and provider fallback issues. Mocked DeepSeek regression passed 27/27, live role matrix passed 27/27, and the 180-request soak had 99.44% success with no empty/fallback/sensitive replies.

Handwriting OCR: S05 fixed a local `25` vs `26` false positive; S12 improved SimpleTex preprocessing, diagnostics, and normalization. S19 later confirmed low-volume production SimpleTex app-route functionality.

Production QA: S11 production Visualization Lab value sweep passed desktop/mobile across all 26 lab sections; production HK Practice Arena solvability passed 285/285 accepted answers with no public answer-key leaks.

Game readiness: S20 added Fishing diagnostics and local production Fishing E2E passed; S11 found a separate Fishing completion-recovery bug and production game smoke remains blocked before gameplay by auth/storage readiness.

Build/tooling: S10 pinned Motion dependencies and introduced a local Motion adapter; current fresh `npm run build` now passes and generated 86 static pages.

Session Status

| Session | Status | Completed / Current State |
| --- | --- | --- |
| S01 | Completed | Home hero stat cards/logos were refined repeatedly, ending with a non-copy Neumorphism treatment and type/browser checks in log. |
| S02 | No fresh direct log | Dashboard/progress affected indirectly by curriculum-profile and Motion-adapter work; no separate S02 handoff. |
| S03 | No fresh direct log | Roadmap behavior affected through S10 profile scoping; future overlays should be S03-owned. |
| S04 | Completed | Fixed P2 multiplication aliases; added rag-v2 +900 and rag-v3 +1,500 Mainland high-school questions; tests passed. |
| S05 | Completed | Fixed handwriting OCR `25`/`26` false positive with unit and Playwright regression; build passed in log. |
| S06 | No fresh direct log | Visualization QA was S11-owned; 26 production labs passed value sweep. |
| S07 | Completed | AI Tutor DeepSeek reliability plan completed; mocked/live/soak text QA passed with one language-heuristic miss. |
| S08 | No fresh direct log | Shared state/types touched by S10/S12 owner-expanded work; current type-check passes. |
| S09 | Completed | Copy-only i18n updates for Practice Arena and Log In subtitle; type-check passed. |
| S10 | Completed | Production smoke coordination, Motion build repair, cross-scope curriculum profile implementation, and this report. |
| S11 | Mixed: completed + blocked gates | Production question bank and visualization QA passed; adaptive smoke implemented; production games blocked by auth/storage; Fishing 100-run QA found a completion-recovery bug. |
| S12 | Completed locally; prod env blocked | OCR route improvements, Postgres JSONB provider, auth/storage root cause, and Adventure storage fix; production awaits env/credential placement. |
| S13 | No fresh direct log | No new teacher-console log in this window. |
| S14 | No fresh direct log | No new parent-console log in this window. |
| S15 | No fresh direct log | Adaptive semantics touched through S11 tests and S10 profile scoping; no S15 implementation log. |
| S16 | No fresh direct log | No new research log in this window. |
| S17 | No fresh direct log | No reward-economy implementation log; Fishing bug coordination may require S17 only if reward API economics change. |
| S18 | Report/tooling complete; manual review pending | Generated Mainland seed/rag-v2/rag-v3 QA reports and sample queues; human sampling still needed. |
| S19 | Completed + blocked env | Local/production SimpleTex and DeepSeek redacted smoke reports completed; production Postgres env still blocked by missing real secret. |
| S20 | Completed locally; production rerun pending | Fishing loading diagnostics added; local build/type/E2E passed; production rerun waits for storage/session readiness. |

Blockers And Risks

| Severity | Area | Evidence | Recommended Path |
| --- | --- | --- | --- |
| Red | Production durable storage | Production still needs `HK_MATH_STORAGE_PROVIDER=postgres`, `POSTGRES_URL`, redeploy, and admin `/api/admin/storage/health` verification. | Owner/S19 provide or configure DB secret; S12/S19 verify durable-ready; S11 reruns auth/game smoke. |
| Red | Production game login/auth | Production game smoke repeatedly failed before gameplay: browser UI login or `/api/me` returned HTTP 401. | Do not launch real classes for games until storage/session health is green and desktop/mobile smoke passes. |
| Red/Amber | Fishing completion recovery | S11 100-run local adventure QA passed 98/100; forced completion API 500 produced `Cannot read properties of undefined (reading xp)` instead of retry recovery. | Assign S20 client guard and coordinate S12 typed API error contract. |
| Amber | SimpleTex OCR quality | Production app-route wiring passed 3/3, but synthetic direct OCR confidence stayed below auto-fill threshold; local strict runs were functional but quality amber. | Keep provider env work separate from OCR quality tuning; run S11/S12 matrix after storage/route stability. |
| Amber | Mainland rag-v3 content release | Automated QA is high but heuristic; 108 rag-v3 near-template rows and a 330-row sample queue remain for human review. | S18 manual sample review before formal content-quality sign-off. |
| Yellow | Motion adapter trade-off | Root `framer-motion` import blocker is bypassed by local adapter; `AnimatePresence` is currently a passthrough. | Owner decides whether acceptable for MVP or schedule restoration of full exit animation behavior. |
| Yellow | AI Tutor multilingual consistency | DeepSeek live text soak passed reliability gates; one response missed Chinese-language heuristic. | Only gate this if 100% language adherence is required; otherwise monitor. |

Test And Build Status

| Check | Result | Notes |
| --- | --- | --- |
| `npm run type-check` | Passed | Fresh manual run for this report on 2026-05-22 after startup. |
| `npm run build` | Passed | Fresh manual run compiled successfully and generated 86 static pages. |
| `npm run test:mvp` | Passed in S04 log | 22/22 after P2 multiplication alias fix. |
| `npm run test:question-bank` | Passed in S04/S18 logs | Latest Mainland checks reported 18/18; HK production audit later accepted 285/285 live answers. |
| `npm run test:rag` | Passed in S04/S18 logs | 19/19 for safe RAG tests. |
| AI Tutor DeepSeek QA | Passed with note | Mocked 27/27; live matrix 27/27; 180-request soak 99.44%, no empty/fallback/sensitive replies. |
| SimpleTex/OCR checks | Functional / quality amber | Local and production app-route provider calls succeeded, but confidence/auto-accept quality requires more QA. |
| Production visualization sweep | Passed | Desktop/mobile production value sweep passed 2/2 across all 26 lab sections. |
| Production game smoke | Blocked | Desktop game smoke cannot reach gameplay until production auth/storage is durable-ready. |

Files Changed

| Area | Representative files / artifacts |
| --- | --- |
| App/API | `app/api/*` auth, profile, roadmap, lesson, progress, adaptive, questions, handwriting, AI Tutor, admin storage, game reward routes; `app/login`, `app/register`, `app/practice`, `app/lesson`. |
| Components | `components/ui/Motion.tsx`, curriculum/grade selectors, providers, home hero, learning roadmap, lesson/practice handwriting UI, dashboard cards, visualization modules, Fishing/Adventure games. |
| Data/logic | `types/index.ts`, `lib/curriculumProfile.ts`, `lib/server/userStore.ts`, `lib/handwritingRecognition.ts`, `lib/i18n.ts`, `data/questions.ts`, `data/mainlandPepHighQuestions.ts`, QA comparison script. |
| Tests | Production/auth/game/question/visualization/adaptive/AI Tutor/Fishing E2E specs and isolated app helpers. |
| Reports/logs | 2026-05-21 S01/S04/S05/S07/S09/S10/S11/S12/S18/S19/S20 logs, blockers, content-QA reports, production QA reports, and this DOCX. |
| Generated/local note | Timestamp scan also saw `.next`, `.local`, screenshots, Playwright reports, and `.DS_Store`; these are not treated as source changes. No secret values are included. |

Tomorrow Priorities

Production storage first: configure `HK_MATH_STORAGE_PROVIDER=postgres` and `POSTGRES_URL`, redeploy, verify admin storage health/export, then rerun auth-storage smoke.

Rerun production games only after storage is green: desktop Fishing/Adventure first, mobile second, then hand gameplay failures to S20 only if auth is stable.

Patch Fishing completion recovery so a reward API 500 keeps retry available and never reads reward fields from an error response.

Complete S18 rag-v3 manual sampling and decide which EPH/BNU/HK publisher overlays are next for content implementation.

Decide whether to keep the Motion adapter for MVP; if not, schedule a focused animation import restoration task after release gates are stable.

Package production QA artifacts into a release-readiness gate: HK question bank 285/285, visualization 26-lab sweep, AI Tutor text soak, OCR quality matrix, and game desktop/mobile smoke.

Owner Decisions Needed

| # | Decision | Needed From Dr. Peter Hu |
| --- | --- | --- |
| 1 | Production database | Provide or approve the production Postgres database/connection string and authorize S19 to place it in Vercel Production without logging values. |
| 2 | Admin smoke credential | Provide an admin smoke account or admin-only cleanup path for `/api/admin/storage/health` and `/api/admin/storage/export`. |
| 3 | Fishing recovery fix | Confirm S20 should harden client retry behavior now, and whether S12 should standardize the completion API error contract. |
| 4 | Content QA gate | Confirm whether S18 rag-v3 manual review is required before using the 3,300-question Mainland high-school bank in demo/release contexts. |
| 5 | Motion adapter | Approve temporary passthrough `AnimatePresence` for MVP or request a follow-up to restore full exit animations. |

Current conclusion: MAIS-MVP is locally buildable and substantially more capable than yesterday, but production launch remains gated by durable storage/session verification and authenticated game smoke. Treat production as not ready for real classes until those gates pass.