# MAIS-MVP 每日总裁报告

Daily President Report for Dr. Peter Hu

| 项目 | MAIS-MVP |
| --- | --- |
| 收件人 | Dr. Peter Hu |
| 报告窗口 | 2026-05-23 08:00 至 2026-05-24 08:00 Asia/Hong_Kong |
| 生成时间 | 2026-05-24 08:11 HKT |
| 会话 | S10 President report automation |
| 证据范围 | AGENTS.md、session logs、coordination reports/content-QA、mtime changed-file scan、fresh safe checks |

# 中文执行摘要

本报告窗口不是空窗期。MAIS-MVP 的核心进展是 Mainland PEP 从内容建设推进到更完整的 P1-S6 应用级体验：公开题库达到 7,485 题，其中 Mainland PEP 7,200 题，HK baseline 285 题；RAG-v4 high-school 1,500 题已在 S18/S04/S08 绿灯后接入公开 high-school aggregate；主页题量、登录/注册课程体验、专属 roadmap、Lesson/Practice、100 Visualization Labs、AI Tutor quota 和 RAG/DeepSeek 审计都有实质更新。

最终状态偏向 local/demo readiness green/yellow：fresh type-check、question-bank、MVP、production build、zh-Hans strict 均通过；但 fresh RAG suite 因 primary paper manifest `P5:upper` self-test 失败而不绿。生产就绪仍需解决 durable storage/env parity、SimpleTex provider/normalization、AI Tutor UI/Adaptive RAG evidence gap、S18 manual pass-sample 与 S11 multi-role browser regression。

# English Executive Summary

This was an active reporting window. MAIS-MVP advanced Mainland PEP from content build-out toward integrated P1-S6 product experience: the public bank now totals 7,485 questions, including 7,200 Mainland PEP questions; the high-school RAG-v4 1,500-question slice is public-integrated after S18/S04/S08 gates; the home count, login/register curriculum UX, dedicated roadmaps, Lesson/Practice activation, 100 Visualization Labs, AI Tutor quota, and DeepSeek RAG audit all moved forward.

Fresh final checks are mostly green: type-check passed, question-bank passed 40/40, MVP passed 24/24, production build generated 86 routes, and zh-Hans strict has 0 critical/warnings. The fresh RAG suite is red because the primary paper manifest self-test raises `KeyError: P5:upper`. Production readiness remains gated by durable storage/env parity, SimpleTex reliability/normalization, AI Tutor UI/Adaptive RAG evidence gaps, manual content QA, and broad browser regression.

# 报告窗口摘要

窗口：2026-05-23 08:00 至 2026-05-24 08:00 Asia/Hong_Kong。S10 使用 filesystem mtime 作为 changed-file 依据，因为当前目录不是 Git repository。窗口内未发现 `coordination/blockers/` 实体 blocker report 文件，但 blocker evidence 存在于 S11/S18/S10 session logs 和 QA reports。

# 整体项目进展

Mainland PEP 路线已经从“候选内容与 QA”推进为“可被账号课程 profile 选择、可进入 Lesson/Practice/Roadmap/Home 统计的产品面”。这提高了本地演示完整度，也增加了跨课程隔离、内容质量、浏览器回归和生产环境配置的验证压力。

AI/LLM 方面，DeepSeek v4 pro live 配置可用，直接 AI Tutor API 能携带 safe RAG evidence；但实际前端 TutorContext 与 Adaptive Engine 还没有把 RAG evidence 送入 live provider。OCR 方面，SimpleTex endpoint A/B 已给出明确方向：不要单纯切到 `latex_ocr`，先修 normalization、wrong-accepted gating 和 provider stability。

# S01-S20 会话状态表

| Session | 状态 | 本窗口摘要 | 检查 / 风险 |
| --- | --- | --- | --- |
| S01 | Completed | 登录/注册课程选择 UI、市场扩展信息、主页四个行动卡、Start Learning 到 /login，以及主页题量统计已更新为 7,485。 | type-check/build/browser checks passed on final homepage stat; earlier UI work有 dev-server hydration caveat。 |
| S02 | No fresh log | Dashboard/progress surface本窗口未见独立日志。 | 无新增检查。 |
| S03 | Completed with caveat | 完成 Mainland PEP P1-S6 专属 learning-path、primary-roadmap、secondary-roadmap；新增 57 个教材级节点和广州区划语境。 | type-check、question-bank、MVP、zh-Hans strict、build、roadmap QA、CLI smoke passed；长 Playwright spec 仍有本机稳定性 caveat。 |
| S04/S08 | Completed | 将 S18-approved high-school RAG-v4 1500 题接入公开 Mainland PEP high-school question aggregate，公共题库总量 7,485。 | qa:mainland-high-rag-v4-public、qa:mainland-high-compare、qa:full-question-bank、test:question-bank 40/40、type-check all passed。 |
| S05 | Completed with caveat | 整合/恢复 Mainland PEP lesson artifacts；恢复 primary lesson JSON 以修复 missing module dev build。 | lesson generation/validation and MVP/question/RAG checks passed in log；build/browser曾受本地 Next/.next contention 影响。 |
| S06 | Completed with caveat | Visualization Lab 扩至 100 labs；P1 shape pattern explorer 改为可交互；恢复 stale localhost:3000 visualization route。 | type-check 和 MVP checks passed for catalog；P1 fix仅 TSX syntax pass，完整 browser/type-check一度受本机 CLI stall 影响；最终 route 200/click verified。 |
| S07 | Completed | AI Tutor quota 改为所有 authenticated users 使用统一 AI_TUTOR_TOKEN_LIMIT_5H；默认 200,000,000 tokens/5h。 | type-check passed；未做 live LLM smoke 以避免 quota 消耗。 |
| S08 | Covered via S04/S08 | Shared question-bank QA 与 S04 联合作业完成。 | 见 S04/S08。 |
| S09 | Completed | 更新登录副标题；登录 demo account rows 改为 Mainland/HK/US；新增并重命名 US Student Shirleen / Teacher Scott。 | type-check/build passed；production-mode login API smoke 对新旧账号均 500，需 S12 独立调查。 |
| S10 | Completed | 生成 2026-05-23 总裁报告、Mainland PEP question generation summary、修复本地 dev startup、实现 Mainland PEP isolation、完成 DeepSeek RAG access audit，并运行本报告新鲜检查。 | fresh type-check、question-bank 40/40、MVP 24/24、build 86 routes、zh-Hans strict green；fresh test:rag failed on known P5:upper manifest self-test。 |
| S11 | Completed / blocked items | SimpleTex saturation harness、rec-mode A/B、latex_ocr A/B 建立并执行；最终 full latex_ocr vs formula matrix 完成。 | full matrix 184 calls, 181 HTTP 200；latex_ocr 不优于 baseline；provider timeouts/normalization风险仍在。 |
| S12 | No fresh log | 无独立 S12 日志；但 S09/S10 跨域触及 auth/storage/API surfaces。 | 需接手 login 500、SimpleTex provider-none 分类、durable storage。 |
| S13 | No fresh log | Teacher console无独立日志。 | 无新增检查。 |
| S14 | No fresh log | Parent console无独立日志。 | 无新增检查。 |
| S15 | No fresh log | Adaptive engine无独立日志；S10 audit发现 Adaptive refresh 未向 DeepSeek 传 RAG evidence。 | 需 S15/S07 决定是否实现 bounded RAG evidence injection。 |
| S16 | No fresh log | Research stream本窗口无 fresh mtime 日志。 | 无新增检查。 |
| S17 | No fresh log | Gamification/motivation无独立日志。 | 无新增检查。 |
| S18 | Completed / candidate work remains | 完成大量 Mainland PEP QA：primary/junior/high question QA、high RAG-v4 approval/public gate、7200-row full Mainland bank QA、DeepSeek high candidate remediation、HuJiaoBan/BNU expansion plan、Lesson/Practice activation QA。 | qa rows green for public bank；high DeepSeek remediated 490 rows仍 candidate-only，490 pending teacher signoff，full 2100 generation未完成。 |
| S19 | Coordination only | 无独立 S19 日志；S11 提到 SimpleTex UAT/account health coordination。 | SimpleTex quota/API pack/provider reachability仍需 S19/owner确认。 |
| S20 | No fresh log | Game-based learning本窗口无独立日志。 | 无新增检查。 |

# 已完成工作

| 领域 | 完成内容 | 影响 |
| --- | --- | --- |
| Mainland PEP content | Public question bank now reports 7,485 total questions: 7,200 Mainland PEP rows plus 285 HK baseline; high-school RAG-v4 1,500 rows are public-integrated after S18/S04/S08 green gates. | Mainland PEP P1-S6 learning/practice coverage moved closer to app-wide release readiness. |
| Roadmaps | Dedicated Mainland PEP roadmap presentation data, Guangzhou-context subway maps, and route behavior were added for logged-in MAINLAND_PEP accounts. | Students can see curriculum-specific progression rather than generic HK/default maps. |
| Lessons/practice | Mainland PEP Lesson/Practice activation and lesson artifact recovery were completed, with public P1-S6 path checks in S18/S05 logs. | Mainland accounts can access real 人教版 learning paths while HK/US stay scoped. |
| Visualization | Visualization Lab catalog expanded to 100 labs; P1 shape-pattern module now has visible learner interaction. | Math visualization surface is broader and less static. |
| AI Tutor/RAG | Quota is unified for authenticated users; S10 confirmed direct AI Tutor API can send safe RAG evidence to DeepSeek v4 pro. | Quota policy is simpler, but UI/adaptive RAG gaps are now explicit. |
| QA/Tooling | Fresh S10 checks: type-check pass, question-bank 40/40, MVP 24/24, production build 86 routes, zh-Hans strict 0 critical/warnings. | Final app state compiles despite large cross-session changes. |

# 进行中工作

| 对象 | 当前状态 | 下一步 |
| --- | --- | --- |
| DeepSeek high-school candidate package | 490/2100 rows remediated; 0 row-level blockers, but 490 pending teacher signoff and S5/S6 generation incomplete. | S18 teacher-level signoff and full package generation before any integration. |
| HuJiaoBan / BNU expansion | S18 created documentation-only safe-ingestion plan; no production behavior changed. | Wait for owner-provided source set, then inventory/crosswalk/safe-RAG plan. |
| RAG evidence in product flows | Direct AI Tutor API passes criterion with context.evidenceQuery; frontend TutorContext and Adaptive Engine do not. | S07/S15 design implementation with S19/S18 guardrails if owner approves. |
| SimpleTex OCR | A/B evidence exists; endpoint switch not recommended. Normalization and timeout/provider classification remain open. | S12/S19/S11 sequence: account health, route resilience, normalization, rerun targeted matrix. |

# Blockers

| Blocker | Evidence | Required action |
| --- | --- | --- |
| Fresh test:rag failure | `npm run test:rag` stopped in `scripts/build-mainland-pep-primary-paper-manifest.py` with `KeyError: 'P5:upper'` after earlier manifest self-tests passed. | Fix primary paper manifest self-test/coverage metadata, then rerun RAG suite. |
| SimpleTex provider stability and account health | S11 saw provider:none/402/connect-timeout phases; final A/B had 3 non-consecutive timeouts. | S19/owner confirm UAT/API pack; S12 classify/retry timeouts safely. |
| AI Tutor UI / Adaptive RAG gap | S10 audit: Adaptive sends feature pack only; frontend omits evidenceQuery. | Assign S07/S15 if RAG evidence should reach live DeepSeek from UI/adaptive flows. |
| Production storage/env readiness | Carried from prior reports: durable Postgres/storage and deployment parity remain not proven. | S12/S19 production storage health and redacted env parity smoke. |
| Login API smoke 500 | S09 production-mode smoke returned 500 for both new US demo users and existing HK Student Peter. | S12 isolate auth/session/local DB or production-mode config issue. |

# 风险

| Risk | Why it matters | Mitigation |
| --- | --- | --- |
| External quality claims too early | Deterministic checks are green, but S18 still calls for pass-sample/manual review before broad public claims. | Complete 189-row pass-sample and relevant human curriculum sampling. |
| Cross-scope change density | Window touched app shell, APIs, storage, RAG, data, lessons, roadmaps, tests, and package scripts. | S11 should run a formal multi-role regression matrix in a quiet environment. |
| Legacy MAINLAND_PEP_HIGH naming | Internal label now represents broader Mainland PEP compatibility and may confuse future owners. | Assign S08/S03 cleanup after release pressure drops. |
| Generated content dependency | S05 notes production imports can depend on generated coordination artifacts if folders are cleaned. | Move production-consumed lesson packs into `data/` through S05/S18/S10 coordination. |
| OCR silent wrong accepted | SimpleTex outputs include star/up-arrow/escaped percent/currency spacing artifacts that can auto-fill incorrectly. | Normalize/gate risky symbols before further endpoint switching. |

# 测试 / 构建状态

| Check | Result | Notes |
| --- | --- | --- |
| Fresh `npm run type-check` | Pass | Final state passed after earlier HomePageClient typing blocker was resolved. |
| Fresh `npm run test:question-bank` | Pass 40/40 | Covers Mainland PEP primary/junior/high/public RAG-v4/full-bank gates. |
| Fresh `npm run test:mvp` | Pass 24/24 | MVP route/content invariants remain green. |
| Fresh `npm run build` | Pass | Next build compiled and generated 86 app routes. |
| Fresh `npm run audit:zh-hans:strict` | Pass | 0 critical, 0 warnings, 3,474 advisory-only items. |
| Fresh `npm run test:rag` | Fail | Known `P5:upper` KeyError in primary paper manifest self-test. |
| S11 SimpleTex A/B | Completed with warning | 184 direct calls; 181 HTTP 200; no endpoint switch recommended. |

# 变更文件摘要

| Area | Representative changed files in reporting window |
| --- | --- |
| App/UI | app/page.tsx; app/login/page.tsx; app/register/page.tsx; app/practice/page.tsx; app/learning-path/page.tsx; app/visualization-lab/page.tsx; components/home/*; components/ui/CurriculumTrackSelector.tsx; components/learning/*; components/visualizations/*; components/lesson/LessonView.tsx |
| API/server | app/api/ai-tutor/route.ts; app/api/questions/route.ts; app/api/classes/join/route.ts; app/api/teacher/classes/[classId]/students/route.ts; lib/server/userStore.ts |
| Data/RAG | data/questions.ts; data/lessons.ts; data/mainlandPepPrimaryQuestions.ts; data/mainlandPepJuniorQuestions.ts; data/mainlandPepHighQuestions.ts; data/mainlandPepRoadmap*.ts; data/rag/mainlandPepJunior*.ts; data/topics.ts; data/visualizationLabs.ts |
| Lib/tests/scripts | lib/questionBankSolvability.ts; lib/fullQuestionBankSolvability.test.ts; lib/mainlandPep*QuestionBank.test.ts; lib/mvpReadiness.test.ts; lib/rag/mainlandPep*.ts; scripts/audit-full-question-bank-solvability.ts; scripts/audit-mainland-high-rag-v4-public-solvability.ts; tests/e2e/*.spec.ts; SimpleTex harnesses |
| Config/docs | package.json; .env.local.example; coordination/session-logs/*; coordination/reports/*; coordination/content-qa/* |
| Generated/local observed | .local/next-runner, .playwright-cli logs/screenshots, .DS_Store, local sqlite/WAL files were observed by mtime scan and should not be treated as product-source changes. |

# 明日优先级

| # | Tomorrow priority |
| --- | --- |
| 1 | Fix the `test:rag` `P5:upper` primary paper manifest self-test and rerun RAG suite. |
| 2 | Run S11 release matrix for Mainland/HK/US student and teacher flows, including roadmaps, lessons, practice, AI Tutor, OCR, and mobile where practical. |
| 3 | Complete S18 manual/pass-sample QA for public Mainland PEP quality claims and high DeepSeek candidate teacher signoff. |
| 4 | Assign S12/S19/S11 SimpleTex recovery: account health, timeout classification, normalization, then targeted rerun. |
| 5 | Decide whether S07/S15 should implement RAG evidence injection for AI Tutor frontend and Adaptive Engine. |
| 6 | Continue durable storage / Vercel env parity work before production enablement. |

# 需要 Owner 决策

| Decision | Owner action needed |
| --- | --- |
| Production Mainland PEP enablement | Confirm whether to move beyond local/demo readiness after S18/S11/S19 gates, and where to set `MAINLAND_PEP_CONTENT_ENABLED=true`. |
| RAG in live product flows | Choose whether direct API-only RAG evidence is sufficient, or assign S07/S15 implementation for UI/adaptive flows. |
| SimpleTex investment | Approve normalization/retry work before any endpoint-switch effort; confirm UAT/API pack health. |
| Curriculum expansion | After providing HuJiaoBan/BNU materials, confirm source inventory scope and publisher identifiers before any app integration. |
| Technical cleanup | Decide whether to rename legacy `MAINLAND_PEP_HIGH` and move production-consumed generated lesson artifacts out of `coordination/`. |

# 验证说明

DOCX 生成后将进行 zip archive、OOXML/text extraction 结构检查，并尝试 render gate。若 render tool 因本机缺少 LibreOffice/soffice 或 pdf2image 而失败，本报告只声明结构/文本验证通过，不声明页面级视觉 QA 通过。