# MAIS-MVP 每日总裁报告

Daily President Report for Dr. Peter Hu

| 项目 | MAIS-MVP |
| --- | --- |
| 收件人 | Dr. Peter Hu |
| 报告窗口 | 2026-05-24 08:00 至 2026-05-25 08:00 Asia/Hong_Kong |
| 生成时间 | 2026-05-25 08:11 HKT |
| 会话 | S10 President report automation |
| 证据范围 | AGENTS.md、session logs、blocker reports、decision records、content-QA artifacts、mtime changed-file scan、fresh safe checks |

# 中文执行摘要

本报告窗口有明显进展，且最终代码健康度较好。S15/S07 分别补上 Adaptive Engine 与 AI Tutor UI 的 safe RAG evidence 通路，S20 完成 Practice -> Adventure Island -> Fishing Master 的同主题解锁链，S05/S10/S11 完成 HJB lesson-only controlled release gate，S08 修复登录预览卡顿，S18 继续大规模推进 HJB/PEP safe-RAG 与候选题库 QA。

Fresh checks 全部通过：`npm run type-check`、`npm run test:rag` 150/150、`npm run test:question-bank` 42/42、`npm run test:mvp` 24/24、`npm run build` 86 routes、`npm run audit:zh-hans:strict` 0 critical/0 warnings。主要限制不是编译，而是内容发布治理：多个候选题库被 DeepSeek QA 标出需要 S18 人工判定和修复，且 HJB 生产集成文件出现过并发覆盖，需要先锁定单一写入者。

# English Executive Summary

The window shows meaningful product and content progress with a green final code-health sweep. S15 and S07 added safe-RAG evidence paths for Adaptive Engine and AI Tutor UI, S20 completed the same-topic Practice-to-game unlock chain, S05/S10/S11 validated a HJB lesson-only release gate, S08 stabilized login preview behavior, and S18 advanced a large amount of HJB/PEP safe-RAG and candidate-bank QA work.

Fresh checks all passed: type-check, RAG 150/150, question-bank 42/42, MVP 24/24, production build with 86 routes, and strict Simplified Chinese audit with 0 critical/warnings. The main gating issue is content governance, not compilation: several candidate banks have DeepSeek QA queues requiring S18 adjudication/remediation, and HJB production integration files need one-writer coordination before further promotion work.

# 报告窗口摘要

窗口：2026-05-24 08:00 至 2026-05-25 08:00 Asia/Hong_Kong。当前目录不是 Git repository，因此 changed-file 统计使用 filesystem mtime 与 session logs / blockers / decisions / reports 交叉校验。08:00 前的 2026-05-24 日志只作为背景，不计为本窗口 fresh work。

# 整体项目进展

产品面：HJB lesson-only 预览路径已经可用；Mainland PEP/HJB/HK RAG layers 更完整；Adaptive 与 AI Tutor 的 RAG evidence 通路从审计问题进入代码修复阶段；游戏学习链路从松散奖励变成服务器校验的同主题 progression。

质量面：最终 fresh checks 全绿，说明当前代码、RAG、题库、MVP、build 和 zh-Hans strict gate 处于可继续集成状态。但候选题库不能因 deterministic pass 或生成完成就发布；DeepSeek QA 已证明仍有答案、解释、多选唯一性、题型/条件不一致等问题需要人工判定和修复。

# S01-S20 会话状态表

| Session | 状态 | 本窗口摘要 | 检查 / 风险 |
| --- | --- | --- | --- |
| S01 | No fresh log | App shell/home 本窗口没有 08:00 后新日志；上一窗口主页题量统计作为背景存在。 | 无新增检查。 |
| S02 | No fresh log | Dashboard/progress 本窗口无新日志。 | 无新增检查。 |
| S03 | No fresh log | Roadmap 完成记录在本窗口前；本窗口无 08:00 后新日志。 | 无新增检查。 |
| S04 | No fresh log | Practice lead 无独立 fresh log；question-bank regression 由 S10 fresh check 覆盖。 | Fresh test:question-bank passed 42/42。 |
| S05 | Completed | Lesson first-screen performance and Mainland HJB lesson-only controlled release gate were recorded; HJB lessons remain open while practice stays intentionally empty for the release. | type-check/build/production smoke were logged as passed; HJB practice release remains gated on S18/S04/S08 approval. |
| S06 | No fresh log | Visualization lead 本窗口无新日志。 | 无新增检查。 |
| S07 | Completed | AI Tutor UI now passes RAG `evidenceQuery` context through real UI requests so HK/Mainland evidence packs can be triggered from frontend-owned flows. | type-check passed; final Playwright rerun was blocked by `.next` contention in-session, but fresh S10 build now passes. |
| S08 | Completed | Fixed slow login preview clicks by stopping concurrent build/dev contention, rebuilding clean dev cache, and making unauthenticated learning-event flushes safe no-ops. | type-check and login Playwright/Chrome smoke passed; build skipped in-session to keep site running. |
| S09 | Completed | Changed login-visible English copy from Shanghai Education Press to SEP. | type-check passed; `/login` HTML check confirmed `SEP`. |
| S10 | Completed | Coordinated HJB lesson-only release gate and produced this president report; no feature code edited by this report run. | Fresh checks: type-check, test:rag 150/150, test:question-bank 42/42, test:mvp 24/24, build 86 routes, zh-Hans strict 0 critical/warnings. |
| S11 | Completed | Added homepage functional QA and HJB lesson-only smoke; later HJB release status copy was validated in a clean temporary build/start path. | Homepage spec passed 8/8 plus 2 skips; HJB lesson-only smoke passed; some Playwright webServer/dev-cache instability remains. |
| S12 | No fresh log | Backend/API platform had no independent fresh log; several sessions touched API/storage-adjacent paths under assignment. | S12 review recommended for shared `userStore`, storage, and API contract consolidation. |
| S13 | No fresh log | Teacher console 本窗口无新日志。 | 无新增检查。 |
| S14 | No fresh log | Parent console 本窗口无新日志。 | 无新增检查。 |
| S15 | Completed | Adaptive Engine now injects bounded MAIS-safe RAG evidence into the LLM feature pack for HK, Mainland PEP, and US CA/NC while preserving guarded rerank behavior. | type-check, test:analytics 21/21, test:rag, mocked adaptive Playwright, and build passed in-session. |
| S16 | No fresh log | Research stream 本窗口无 fresh log。 | 无新增检查。 |
| S17 | No fresh log | Reward/gamification economy 本窗口无 fresh log。 | 无新增检查。 |
| S18 | High activity / mixed gates | Delivered many safe-RAG and candidate-content QA artifacts: HJB high remediated candidates, HJB junior/primary generated packages, HJB primary/junior assessment-paper safe RAG, Mainland PEP junior v1/v3 QA, and DeepSeek model QA queues. | RAG fresh check is green; multiple candidate banks remain blocked from public integration pending remediation/adjudication. |
| S19 | No fresh log | API/env lead 无独立日志；S18 used local DeepSeek config with secret values redacted. | Provider/network stability remains a coordination dependency for future large DeepSeek runs. |
| S20 | Completed | Institutionalized Practice Arena -> Adventure Island -> Fishing Master unlock chain using same-topic Practice round evidence and preserved reward values. | type-check, build, and targeted desktop game Playwright passed 5/5; mobile/full suite not run. |

# 已完成工作

| 领域 | 完成内容 | 影响 |
| --- | --- | --- |
| Adaptive / AI | S15 added bounded safe RAG into Adaptive LLM feature packs; S07 added frontend `evidenceQuery` pass-through for AI Tutor. | The prior DeepSeek RAG-access gap is now addressed in code paths, with live canary still gated by owner-approved credentials. |
| HJB lesson-only release | S05/S10/S11 validated 21 HJB high-school lessons, student/teacher visibility, empty practice state, and no V4 candidate exposure. | HJB can be previewed as lesson-only; question-supported release remains separate. |
| Login responsiveness | S08 resolved login preview unresponsiveness caused by concurrent `.next` writes and retrying unauthenticated learning-event POSTs. | Local review workflow is more reliable; anonymous telemetry no-ops avoid retry loops. |
| Game unlock chain | S20 made Adventure Island and Fishing Master depend on authoritative same-topic Practice evidence. | Practice-to-game progression is more coherent and harder to unlock incorrectly. |
| Safe-RAG expansion | S18 added/verified HJB primary assessment, junior paper-pattern, HJB high assessment, HK DSE topic/mock, and junior zhongkao safe-card layers. | RAG coverage broadened while preserving metadata-only/source-distance boundaries. |
| Candidate content QA | S18 generated or re-QA'd multiple offline packages: HJB primary 1500, HJB junior v2 1500, PEP junior v1 900 remediation, PEP junior v3 1200, and HJB high remediated candidates. | The content pipeline is productive, but public promotion is deliberately gated by model and human QA. |
| Fresh release checks | S10 ran final type-check, RAG, question-bank, MVP, production build, and zh-Hans strict audit. | Final code state compiles and core deterministic gates are green. |

# 进行中工作

| 对象 | 当前状态 | 下一步 |
| --- | --- | --- |
| HJB junior v2 1500 | Generated candidate package exists, but DeepSeek model QA flagged 236 rows for adjudication/remediation. | S18 triage true defects vs false positives, repair/exclude rows, rerun deterministic and DeepSeek QA. |
| HJB primary v1 1500 | Candidate package exists; DeepSeek QA found 55 flagged rows, including 37 fails and 4 blocker-severity findings. | S18 remediate/regenerate fail rows before any S04/S08/S11 public integration task. |
| Mainland PEP junior v3 1200 | Fresh offline v3 candidate package exists; DeepSeek QA flagged 92 rows, including 54 blocker-severity rows. | S18 blocker-first remediation; keep current public v2 stable. |
| Mainland PEP junior v1 | Legacy v1 was remediated after DeepSeek/human review; remaining DeepSeek fails are known false-positive set, but package remains candidate-only. | Owner/S04/S08 decide whether a filtered/remediated promotion task is worth doing. |
| HJB high remediated V3/V4 | Candidate QA remediation is green with 0 P0/P1/P2 in manual sample, but no production switch assigned. | Owner chooses whether to promote V3-remediated or V4-remediated; then S04/S08/S11 run integration gates. |
| Release regression | Focused checks are green, but broad multi-role/browser/mobile suite was not run. | S11 build a release matrix in a quiet environment after shared-file ownership stabilizes. |

# Blockers

| Blocker | Evidence | Required action |
| --- | --- | --- |
| Concurrent HJB file overwrites | S18 blocker reports record repeated overwrites in HJB lesson/question/topic/RAG files and manifest scripts. | Reserve affected files for one writer at a time before further HJB production integration. |
| Candidate packages not production-ready | HJB junior v2, HJB primary v1, PEP junior v3, and other generated banks have DeepSeek/manual QA queues. | Do not connect to `data/questions.ts` or public Lesson/Practice until S18 remediation and owner approval. |
| DeepSeek transport instability | S18 saw reproducible `fetch failed`/transport failures in HJB junior/high generation before later resumptions or alternate candidate paths. | S19/provider stability review before another large live generation run. |
| Playwright/dev-server contention | S07/S11/S08 logs show `.next` contention and webServer startup timeouts when build/dev/test overlap. | Run browser checks in isolated ports or production build/start; avoid concurrent `next build` and `next dev`. |
| Shared storage/API ownership | S05/S15/S20 all touched `lib/server/userStore.ts` under assignments. | S12 should review storage/API contract drift before production hardening. |

# 风险

| Risk | Why it matters | Mitigation |
| --- | --- | --- |
| Model QA catches real defects after deterministic pass | DeepSeek found answer/explanation and single-choice issues in candidate banks that structural audits missed. | Keep DeepSeek as evidence, then require S18 adjudication and deterministic rerun after remediation. |
| Model QA can over-flag | S18 identified false positives in PEP junior v1 and self-contradictory model rationale in other runs. | Do not automate deletion/promotion directly from model labels. |
| Source-distance/IP boundary | Owner-provided papers/textbooks are handled as metadata/safe abstractions only. | Keep `.local/` manifests local-only; never commit source text, file names, paths, answers, OCR, embeddings, or page locators. |
| High cross-scope change density | Window touched app routes, AI, adaptive, games, lessons, APIs, shared storage, RAG, question QA, and E2E. | Use S11 release matrix plus S12 shared-storage/API review before production claims. |
| Non-Git checkout | Changed-file reporting relies on filesystem mtimes and can include generated/local-only artifacts. | Treat changed-file list as a coordination scan, not a precise diff. |
| Simplified Chinese advisory debt | Strict zh-Hans audit has 0 critical/warnings but 3,495 advisory issues. | S09 can reduce advisory debt in future copy passes. |

# 测试 / 构建状态

| Check | Result | Notes |
| --- | --- | --- |
| Fresh `npm run type-check` | Pass | Final TypeScript strict check passed. |
| Fresh `npm run test:rag` | Pass 150/150 | All manifest self-tests and RAG Node tests passed. |
| Fresh `npm run test:question-bank` | Pass 42/42 | Covers public question-bank solvability, curriculum scoping, and HJB V1 integration checks. |
| Fresh `npm run test:mvp` | Pass 24/24 | Core MVP readiness invariants remain green. |
| Fresh `npm run build` | Pass | Next build compiled and generated 86 routes. |
| Fresh `npm run audit:zh-hans:strict` | Pass | 0 critical, 0 warnings, 3,495 advisory-only issues. |
| S20 game E2E | Pass 5/5 | Targeted desktop Adventure Island + Fishing Master chain. |
| S11 homepage QA | Pass with env caveat | 8 passed, 2 intentional skips against dev-server path after webServer timeout. |
| S11 HJB smoke | Pass | Production-start desktop lesson-only smoke passed. |

# 变更文件摘要

| Area | Representative changed files / artifacts in reporting window |
| --- | --- |
| App/UI | app/lesson/page.tsx; app/lesson/LessonEntryClient.tsx; app/practice/page.tsx; app/register/page.tsx; components/ai/AITutorProvider.tsx; components/lesson/LessonView.tsx; components/providers/AppProviders.tsx; components/layout/Navbar.tsx; components/ui/CurriculumTrackSelector.tsx; components/gamification/AdventureIslandGame.tsx; components/gamification/FishingGame.tsx |
| API/server | app/api/ai-tutor/route.ts; app/api/learning-events/route.ts; app/api/lesson-entry/route.ts; app/api/lessons/[slug]/route.ts; app/api/gamification/adventure-island/route.ts; app/api/gamification/fishing-game/complete/route.ts; lib/server/userStore.ts |
| Data/RAG | data/mainlandHjbHighLessons.ts; data/mainlandHjbHighQuestions.ts; data/mainlandHjbHighTopics.ts; data/questions.ts; data/topics.ts; data/rag/hongKongDse*.ts; data/rag/mainlandHjb*.ts; data/rag/mainlandJuniorZhongkaoExamPatterns.ts; data/rag/mainlandPepJuniorExamPatterns.ts |
| Lib/scripts/tests | lib/questionBankSolvability.ts; lib/fullQuestionBankSolvability.test.ts; lib/mainlandPepHighQuestionBank.test.ts; lib/mvpReadiness.test.ts; lib/rag/*.ts; scripts/build-*-manifest.py; scripts/audit-full-question-bank-solvability.ts; tests/e2e/home-functional.spec.ts; tests/e2e/mainland-hjb-lesson-only.spec.ts; tests/e2e/adaptive-llm-smoke.spec.ts; tests/e2e/adventure-island.spec.ts; tests/e2e/fishing-game.spec.ts; tests/e2e/ai-tutor-deepseek.spec.ts |
| Coordination | coordination/session-logs/2026-05-24-S05/S07/S08/S09/S10/S11/S15/S18/S20.md; coordination/session-logs/2026-05-25-S18.md; 8 blocker reports; 11 decision records; many S18 content-QA reports and candidate package artifacts. |
| Generated/local observed | mtime scan also saw `.playwright-cli`, `test-results`, `output`, `.DS_Store`, `.next`, `.tmp`, and `.local` style artifacts; these are not product-source deliverables. |

# 明日优先级

| # | Tomorrow priority |
| --- | --- |
| 1 | Reserve HJB shared integration files for one writer and resolve stale/concurrent overwrite reports. |
| 2 | Triage S18 candidate QA queues: HJB junior v2 236 rows, HJB primary v1 55 flagged rows, PEP junior v3 92 flagged rows. |
| 3 | Run S11 multi-role release matrix across Mainland PEP, HJB lesson-only, HK, US, AI Tutor, adaptive, games, and mobile-critical flows. |
| 4 | Have S12 review `lib/server/userStore.ts` and adjacent API/storage contracts after S05/S15/S20 changes. |
| 5 | Decide whether to run owner-approved live DeepSeek canaries for the new S07/S15 RAG evidence paths. |
| 6 | Reduce zh-Hans advisory debt on high-visibility student/login/lesson/game surfaces. |

# 需要 Owner 决策

| Decision | Owner action needed |
| --- | --- |
| HJB question-supported release | Choose whether HJB stays lesson-only or assign a separate S18/S04/S08/S11 promotion task for V3/V4 remediated candidates. |
| PEP junior candidate path | Decide whether current public v2 remains stable or if remediated v1 / v3 should be considered after QA repair. |
| Live LLM validation | Approve or defer live DeepSeek canaries for Adaptive RAG and AI Tutor UI `evidenceQuery` paths. |
| Shared-file lock | Confirm owner/session for HJB production integration files before another patch attempt. |
| Provider/network stability | Ask S19 to validate DeepSeek/provider stability before the next large generation run. |
| Production readiness | Confirm whether S12/S19 should prioritize durable storage/env parity before any public launch setting changes. |

# 验证说明

本 DOCX 使用 standard_business_brief 风格：US Letter、1 inch margins、Calibri / Microsoft YaHei、固定 DXA 表格、简洁表头。生成后执行 zip archive、OOXML/text extraction 和 render gate 尝试；若本机缺少 LibreOffice/soffice 或渲染依赖，则只声明结构/文本验证通过。