# MAIS-MVP 每日总裁报告

Daily President Report for Dr. Peter Hu

| 项目 | MAIS-MVP |
| --- | --- |
| 收件人 | Dr. Peter Hu |
| 报告日期 | 2026-05-27 |
| 报告窗口 | 2026-05-26 08:00 至 2026-05-27 08:00 Asia/Hong_Kong |
| 生成时间 | 2026-05-27 08:09 HKT |
| Automation ID | mais-mvp-9-am-president-report |
| 证据范围 | AGENTS.md、session logs、blocker reports、decision records、content-QA artifacts、mtime changed-file scan、fresh safe checks |

# 中文执行摘要

本报告窗口有大量 owner-directed 进展，主要集中在 Home/Login/Register 体验、正式 auth/lesson routing、一体化 Visualization Lab、EdUHK question-generation backend、以及 S18 的 RAG/题库质量门控。Fresh `npm run type-check`、`npm run test:rag` 195/195、`npm run test:question-bank` 48/48 均通过。

最大风险不是 TypeScript 或当前 public question-bank gate，而是发布治理：fresh `npm run build` 在编译后因 `.next` generated Turbopack runtime 缺失失败；多个候选题库仍有 DeepSeek review/adjudication 队列；S12 backend regression 仍需 S11/S12 判断；S18 live model run 使用了 transient key，若为生产级密钥应轮换。

# English Executive Summary

This reporting window delivered substantial owner-directed progress across Home/Login/Register UX, formal auth and lesson routing, Visualization Lab behavior, EdUHK-backed teacher question-generation infrastructure, and S18 curriculum/content QA. Fresh checks passed for TypeScript, RAG 195/195, and question-bank 48/48.

The release posture is mixed: code type health and deterministic public question-bank gates are green, but the fresh production build fails after compilation because generated `.next` Turbopack runtime state is inconsistent. Candidate content packages must stay gated until S18 adjudicates model review queues and S11/S12 triage auth/backend regression signals.

# 报告窗口摘要

窗口：2026-05-26 08:00 至 2026-05-27 08:00 Asia/Hong_Kong。活跃日志包括 S01、S03、S04、S05、S06、S07、S09、S10、S12、S18、S19，并有 2026-05-27 S18 continuation。目录不是 Git repository，因此 changed-file 部分使用 filesystem mtime，并过滤解释为 operational scan。

# 整体项目进展

产品体验方面，首页、登录、注册、Practice、Lesson、Visualization Lab 均有直接用户可见改善。平台方面，auth/registration/password/reset/session behavior 更正式，EdUHK adapter 与 teacher question-generation route 已落地。内容方面，BNU safe-RAG coverage 扩到 P4/P5/S2，PEP/HJB/BNU 题库 QA 进入更严格的 DeepSeek + deterministic 双轨门控。

当前状态适合继续做 focused QA 和修复，不适合直接宣称 production-ready。Fresh build 需要先修复 generated-state failure；候选题库需要 S18 明确 green decision + owner-authorized integration task；shared files 需要 one-writer coordination。

# S01-S20 会话状态表

| Session | 状态 | 本窗口摘要 | 检查 / 风险 |
| --- | --- | --- | --- |
| S01 | High activity / completed | Home、Login、Register 与导航视觉迭代密集：PedaNova hero card、mini-stat cards、curriculum selector、Register version cards、external team link等多项完成。日志里有少数早期 plan stub 后续被其它完成项覆盖或等待选择。 | 多次 type-check 与浏览器检查通过；未跑 full build。需避免 S01/S03/S09 同时改 `CurriculumTrackSelector`。 |
| S02 | No fresh log | Dashboard/progress 本窗口无 fresh session log。 | 无新增检查。 |
| S03 | Completed | 课程选择器从 Course/select 到 Login button/static 模式多轮调整；HJB roadmap `虹口区` label 与 P1-S6 紧凑标签完成。 | type-check 与 login/register/roadmap browser checks 通过；未跑 full build。 |
| S04 | Completed | 确认 Home Games stat links to Practice Arena；Practice Arena 改为 Adventure Island + Fishing Master 两卡游戏路径。 | type-check 和 Practice Arena browser checks 通过；窄屏存在既有浮动 AI/back-to-top overlap 风险。 |
| S05 | Completed | 修复 Lesson routing loop；学生注册 grade/course 成为登录、lesson entry、redirect、session settings 的单一来源；登录 grade/course controls 对 returning student 锁定。 | type-check 与 build 通过；browser 验证通过。触及 shared provider/API/storage，建议 S12 review。 |
| S06 | Completed | Visualization Lab 限制为登录用户 curriculum、全部 lab inline 展开、trig label 碰撞修正、Complex Numbers 改为 complex-plane 模板、grade title 去重。 | type-check 与 browser/curl checks 通过；未跑 full build。 |
| S07 | Completed | 新增 EdUHK OpenAPI adapter、focused unit test、teacher-only question-generation API route；无真实 secret 写入 source。 | adapter unit test 5/5 通过；type-check 通过。后续需 S19 环境变量与 S13 UI wiring。 |
| S08 | No fresh log | State/analytics lead 本窗口无 fresh log；但 S05/S12 触及 provider/storage，需后续协调。 | 无独立检查。 |
| S09 | Completed | 多项 copy/i18n/a11y 更新：HJB copy、US standards copy、Course->Version、MAIS logo wording rollback、登录/注册标题、BNUP coming-soon bold label。 | type-check、rg、curl/Playwright copy checks 通过；未跑 full build。 |
| S10 | Completed | 启动本地 dev server；创建 `default accounts.md`；本自动化生成 2026-05-27 总裁报告。 | 本次 fresh checks: type-check pass, test:rag 195/195, test:question-bank 48/48, build failed after compile during page data collection. |
| S11 | No fresh log | QA/release quality 本窗口无 fresh log。 | S12 reported app-shell auth E2E 4 pass + 1 unrelated guest-shell timeout；backend suite has existing non-auth failures。 |
| S12 | Completed with caveats | 正式 auth/login 方案：email-or-username login、role-aware registration、parent registration、password-reset routing、change-password gate、display account quick-fill。 | type-check passed；auth E2E scenarios passed but one guest-shell language-toggle timeout；`npm run test:backend` failed on existing lesson-progress/admin-cache expectations。 |
| S13 | No fresh log | Teacher console 本窗口无 fresh log；S07 新 question-generation route 尚未接入 teacher UI。 | 无新增检查。 |
| S14 | No fresh log | Parent console 本窗口无 fresh log；S12 已允许 parent public registration。 | 无新增检查。 |
| S15 | No fresh log | Adaptive engine 本窗口无 fresh log。 | 无新增检查。 |
| S16 | No fresh log | Research/learning science 本窗口无 fresh log。 | 无新增检查。 |
| S17 | No fresh log | Gamification/reward economy 本窗口无 fresh log。 | Home stat card links existing dashboard/practice only。 |
| S18 | High activity / mixed gates | BNU P4/P5 primary and BNU S2 junior safe-RAG accepted; PEP primary 1200 DeepSeek audit fixed one option issue; PEP high 4800 hard gates green with 40 explanation-only P2 rows; HJB junior 1500 has 139 DeepSeek review rows; BNU v1 blocked; BNU v2 hard gates green but not public-approved。 | test:rag and type-check reported pass in-session; fresh test:rag 195/195 and question-bank 48/48 passed. Live model work used transient credentials; rotate if production-grade。 |
| S19 | Completed | 分析 EdUHK credentials/provider contract；确认 prior Java gateway shape；本地 `.env.local` 增加 EdUHK settings，真实值未写入日志。 | configuration-only；未做 live EdUHK request。需 S07 provider behavior coordination。 |
| S20 | No fresh log | Game design/game-based learning 本窗口无 fresh log；S04 只链接 existing game routes，未改 S20 game implementation。 | 无新增检查。 |

# 已完成工作

| 领域 | 完成内容 | 影响 |
| --- | --- | --- |
| Home/Login/Register UX | S01/S03/S09 完成 Home PedaNova/mini-stat polish、Login/Register curriculum selector 与中英文 copy 多轮调整。 | 首屏与注册/登录选择体验更接近 owner screenshots，但 shared selector 变更密集，需后续稳定化。 |
| Practice/Game入口 | S04 将 Practice Arena 改成 Adventure Island + Fishing Master 两卡路径，并确认 Home Games card 到 `/practice`。 | 游戏入口清晰，但实际 game loop/storage 仍归 S20。 |
| Lesson/Auth一致性 | S05/S12 完成学生 registered grade/course 锁定、formal login、parent registration、temporary password change gate、display account quick-fill。 | 解决 lesson routing loop 和登录误改注册课程风险；shared storage/API 需 review。 |
| Visualization Lab | S06 完成 curriculum-scoped visualization lab、inline 展开、complex-plane 模板、trig overlap 修正。 | Mainland PEP learner 看到更聚焦的 visualization catalog，错误 trig rendering 已修正。 |
| AI/API provider | S07 新增 EdUHK adapter 与 teacher question-generation route；S19 完成本地配置分析与脱敏配置落位。 | 为 teacher question generation 打基础，但 teacher UI wiring 和 live smoke 未完成。 |
| Safe-RAG / 内容QA | S18 完成 BNU P4/P5 primary、BNU S2 junior safe-RAG decision；PEP primary/high 与 HJB junior/BNU generated banks 多轮 DeepSeek/deterministic QA。 | RAG coverage 扩大，内容发布门槛更清晰；候选题库仍需人工 adjudication。 |
| 项目文档/运行 | S10 启动本地 dev server 并新增 local `default accounts.md`。 | 方便 owner 本地访问和 demo account 参考；demo password 文档需保持本地/非生产。 |

# 进行中工作

| 对象 | 当前状态 | 下一步 |
| --- | --- | --- |
| Fresh production build | 本次 `npm run build` compiled successfully but failed during page-data collection: missing `.next/server/chunks/ssr/[turbopack]_runtime.js` required by `.next/server/pages/_document.js`。 | 在安静环境停止 dev/build contention 后清理 generated `.next` state 并重跑 build；不要把它误判为 TypeScript failure。 |
| HJB junior v2 1500 | Integrated/local gates green, but fresh DeepSeek V4 Pro flagged 139 / 1500 rows for S18 review。 | S18 classify confirmed defects vs model false positives, then coordinate any source edits with question-bank owner。 |
| BNU primary v1 1500 | DeepSeek reviewer blocked package: 1485/1500 solvable, 1460/1500 answer-question matched, 40 hard-gate issue rows。 | Repair 15 unsolvable/missing-condition rows first, then 25 answer/question mismatch rows；rerun audit and hard gate。 |
| BNU primary v2 1500 | Hard gates green: 1500/1500 solvable and answer-question matched; still candidate-only with 11 broader QA warn rows。 | S18 manually adjudicate 11 warn rows before any public integration proposal。 |
| PEP high 4800 | Hard gates green; 40 S5 rag-v2 explanation-only P2 rows remain。 | S18/S04 decide whether to repair explanations and rerun targeted check。 |
| S12 auth/backend regression | `test:backend` still failed on existing lesson-progress/admin-cache expectations; one app-shell auth guest language-toggle timeout noted。 | S11/S12 decide whether expectations are stale or product behavior regressed。 |

# Blockers

| Blocker | Evidence | Required action |
| --- | --- | --- |
| Production build generated-state failure | Fresh build fails after compile with `MODULE_NOT_FOUND` for `.next/server/chunks/ssr/[turbopack]_runtime.js` from `_document.js`。 | Run next build in isolated quiet state; owner may authorize generated `.next` cleanup if needed。 |
| Candidate banks not public-ready | HJB junior 139-row DeepSeek queue; BNU v1 40 hard-gate issues; BNU v2 not approved despite green hard gate; PEP high 40 explanation-only rows。 | No import to `data/questions.ts` or public surfaces until S18/S04/S08 owner-authorized remediation。 |
| Credential/security hygiene | S18 live DeepSeek runs used owner-provided transient key pasted in chat; blockers record resolution and rotation note。 | Rotate key if production-grade; S19 should configure future provider credentials through approved secret handling。 |
| Shared-file ownership pressure | S01/S03/S09 all touched `CurriculumTrackSelector`; S05/S12 touched provider/API/storage; S18 touched shared RAG/types/package in assigned scope。 | Reserve shared files per session before next broad UX/auth/content wave。 |
| Backend/API regression uncertainty | S12 `npm run test:backend` failed on lesson-progress/admin-cache expectations outside the narrow auth path。 | S11/S12 triage before release claims。 |

# 风险

| Risk | Why it matters | Mitigation |
| --- | --- | --- |
| High velocity UI churn | Home/Login/Register selector behavior changed many times in one day, increasing hidden regression risk across guest/student/parent flows。 | S11 focused browser matrix for login/register/home in EN/zh/zh-Hans and mobile。 |
| Model QA is not deterministic truth | DeepSeek found real issues but can self-contradict or over-flag rows。 | Use model output as review queue; require S18 math adjudication before editing or promoting。 |
| Source-distance/IP boundary | Owner-provided BNU textbooks are represented only as metadata/safe abstraction cards。 | Keep PDFs, filenames, paths, OCR/body text, page anchors, hashes, and embeddings out of Git/reports。 |
| Local secret file touched | mtime scan saw `.env.local`; S19 reports only redacted EdUHK settings placement。 | Do not inspect or print secret values; keep `.env.local` out of Git and reports。 |
| Non-Git checkout | `git status` is unavailable, so changed-file reporting is mtime-based and includes generated/local-only artifacts。 | Treat changed-file section as operational scan, not a precise diff。 |
| Dev/build contention | S10/S12/S18 logs and fresh build indicate `.next`/Next server state can become inconsistent under concurrent dev/build/test。 | Use isolated ports, stop stale servers, and run release build from clean generated state。 |

# 测试 / 构建状态

| Check | Result | Notes |
| --- | --- | --- |
| Fresh `npm run type-check` | Pass | Final TypeScript strict check passed in this automation run。 |
| Fresh `npm run test:rag` | Pass 195/195 | All manifest self-tests and RAG Node tests passed。 |
| Fresh `npm run test:question-bank` | Pass 48/48 | Public question-bank solvability, curriculum scoping, HJB integration, and API scoping tests passed。 |
| Fresh `npm run build` | Fail after compile | Compiled successfully in 3.7s, then page-data collection failed with missing `.next` Turbopack runtime module。 |
| S05 reported `npm run build` | Pass | Lesson/auth routing task build passed before later generated-state failure。 |
| S12 E2E/backend | Mixed | Focused auth scenarios passed; one guest-shell language-toggle timeout; backend suite failed on existing non-auth expectations。 |
| S18 live DeepSeek PEP primary | 1200/1200 checked | 1199 pass + 1 review row fixed by option-dedup source change; later question-bank tests passed 48/48。 |
| S18 live DeepSeek PEP high | Hard gates green | 4800/4800 solvable and answer-match; 40 explanation-only P2 rows。 |
| S18 live DeepSeek HJB junior | Review queue | 1361 pass, 139 needs review, 0 P0。 |
| S18 BNU v2 hard gate | Green | 1500/1500 solvable and answer-match; not public-approved yet。 |

# 变更文件摘要

| Area | Representative changed files / artifacts in reporting window |
| --- | --- |
| App/UI | app/login/page.tsx; app/register/page.tsx; app/practice/page.tsx; app/lesson/page.tsx; app/lesson/[slug]/page.tsx; app/lesson/LessonEntryClient.tsx; app/visualization-lab/page.tsx; app/change-password/page.tsx; app/forgot-password/page.tsx; app/reset-password/page.tsx |
| Components | components/home/HeroSection.tsx; components/ui/CurriculumTrackSelector.tsx; components/ui/GradeSelector.tsx; components/layout/Navbar.tsx; components/learning/SubwayNetworkMap.tsx; components/providers/AppProviders.tsx; components/visualizations/ConfiguredVisualizationLab.tsx; components/lesson/LessonView.tsx |
| API/server | app/api/auth/login/route.ts; app/api/auth/register/route.ts; app/api/auth/password-reset/request/route.ts; app/api/lesson-entry/route.ts; app/api/me/route.ts; app/api/me/settings/route.ts; app/api/teacher/question-generation/route.ts; lib/server/userStore.ts; lib/server/eduhkOpenApi.ts |
| Data/RAG | data/mainlandHjbRoadmap.ts; data/mainlandPepPrimaryQuestions.ts; data/visualizationLabs.ts; data/rag/mainlandBnuPrimary.ts; data/rag/mainlandBnuPrimaryAssessmentPatterns.ts; data/rag/mainlandBnuJunior.ts; lib/rag/mainlandBnuPrimary.ts; lib/rag/mainlandBnuJunior.ts |
| Scripts/tests/config | scripts/build-mainland-bnu-primary-manifest.py; scripts/build-mainland-bnu-junior-manifest.py; scripts/build-mainland-bnu-primary-assessment-manifest.py; package.json; types/index.ts; middleware.ts; tests/e2e/*.spec.ts updates; lib/*QuestionBank.test.ts updates |
| Coordination | coordination/session-logs/2026-05-26-S01/S03/S04/S05/S06/S07/S09/S10/S12/S18/S19.md; coordination/session-logs/2026-05-27-S18.md; 3 blocker reports; 3 decision records; many S18 content-QA artifacts。 |
| Secrets/local/generated | `.env.local` mtime changed but was not read; `.env.local.example` changed. mtime scan also saw `.local`, `.playwright-cli`, `test-results`, `output`, `.next`, `.tmp`, and `.DS_Store` style artifacts; these are not product-source deliverables。 |

# 明日优先级

| # | Tomorrow priority |
| --- | --- |
| 1 | Resolve fresh `npm run build` failure from generated `.next` Turbopack runtime state in a quiet build environment。 |
| 2 | S18 adjudicate HJB junior 139-row queue and BNU v1 40 hard-gate issue rows before any production data edit。 |
| 3 | S18 finish BNU v2 11 warn-row manual review and decide whether it can proceed to a separate integration proposal。 |
| 4 | S11/S12 triage backend suite failures and guest language-toggle timeout after formal auth changes。 |
| 5 | S11 run a multi-role browser matrix for Home/Login/Register/Lesson/Practice/Visualization across EN/zh/zh-Hans and mobile-critical widths。 |
| 6 | S19 rotate any transient DeepSeek key if production-grade and formalize EdUHK/DeepSeek env placement without logging secrets。 |

# 需要 Owner 决策

| Decision | Owner action needed |
| --- | --- |
| Generated build cleanup | Confirm whether S10 may stop stale Next servers and remove generated `.next` state to rerun production build。 |
| BNU v2 integration | Decide whether to fund an S18/S04/S08/S11 integration task after the 11 warn rows are adjudicated。 |
| BNU v1 remediation | Decide if v1 should be repaired or superseded by v2 for future BNU primary content。 |
| HJB junior production posture | Decide whether current HJB junior V2 remains live while S18 reviews 139 DeepSeek rows, or whether selected rows should be quarantined。 |
| PEP high explanation repair | Approve or defer the narrow repair of 40 S5 rag-v2 explanation-only rows。 |
| Teacher question generation | Decide when S13/S07 should wire EdUHK teacher question-generation route into teacher UI and run live smoke with S19-approved credentials。 |

# 验证说明

本 DOCX 使用 standard_business_brief 风格：US Letter、1 inch margins、Calibri / Microsoft YaHei、固定 DXA 表格、简洁表头。报告生成后应执行 zip archive、OOXML/text extraction 和 render gate 尝试；如本机缺少 LibreOffice/soffice 或渲染依赖，则声明结构/文本验证结果并记录 render caveat。