# MAIS-MVP 每日总裁报告

Daily President Report for Dr. Peter Hu

| 项目 | MAIS-MVP |
| --- | --- |
| 收件人 | Dr. Peter Hu |
| 报告日期 | 2026-05-29 |
| 报告窗口 | 2026-05-28 08:00 至 2026-05-29 08:00 Asia/Hong_Kong |
| 报告会话 | S10 / Automation mais-mvp-9-am-president-report |
| 生成时间 | 2026-05-29 08:11 HKT |
| 证据范围 | AGENTS.md、automation memory、session logs、blockers、decisions、mtime scan、git status/log、fresh checks |

# Chinese Executive Summary

本窗口是高产出日：Home、Practice、Lesson、Adaptive Learning、Visualization Lab、Teacher Console、AI Tutor、BNUP 内容上线和部署工具链都有实质推进。最重要的状态变化是 fresh release checks 已全部转绿：TypeScript、question-bank、RAG 和 production build 在当前工作区均通过。

主要风险从“是否能构建”转为“是否可控发布”：工作树仍有大量未提交跨域变更，Practice/Lesson/Visualization/Adaptive UI 的改动密集，BNU high candidate bank 仍不合格，BNU junior lesson QA 缺少 `lessons.json`，EASE full QA 仍需继续。建议今天先做 S11 regression matrix 和分会话提交/交接。

# English Executive Summary

The project made broad progress across student-facing UI, teacher navigation, AI Tutor behavior, BNUP launch readiness, EASE ingestion/QA tooling, and deployment preparation. The biggest improvement is current release health: fresh `type-check`, `test:question-bank`, `test:rag`, and `build` all pass.

The remaining work is release control. The workspace has many active uncommitted changes across multiple ownership areas, and the high-risk content streams remain gated: BNU high needs remediation, BNU junior lesson QA needs the missing lesson package, and EASE full live QA needs controlled continuation.

# 报告窗口摘要

报告窗口：2026-05-28 08:00 至 2026-05-29 08:00 Asia/Hong_Kong。读取范围包括 AGENTS.md、automation memory、2026-05-28 session logs、S18 blocker、coordination decisions、mtime changed-file scan、git status/log、package scripts，以及本次 automation fresh checks。No assigned work in this reporting window: No。

正式 S01-S20 覆盖中，S01/S02/S03/S04/S05/S06/S07/S08/S09/S10/S13/S18 有 fresh activity 或 fresh log；S11/S12/S14/S15/S16/S17/S19/S20 无本窗口 fresh handoff。

# 整体项目进展

产品进展集中在学生主路径：Home 更简洁，Practice mission card 与游戏入口更接近 owner 截图，Lesson Galaxy 改为可折叠体验并隐藏答案，Adaptive Learning 成为知识星系，Visualization Lab 进入临床白实验室 cockpit。Teacher Console 的缺失页面也已补齐。

内容进展集中在 BNUP 与 EASE：BNUP P1-S6 approved generated practice content 已 live；EASE 9,339-row QA pipeline 已搭好且 pilot 通过；但 BNU high candidate bank 和 BNU junior lesson/textbook QA 仍不能发布。

# S01-S20 会话状态表

| Session | 状态 | 窗口内结果 | 检查 / 风险 |
| --- | --- | --- | --- |
| S01 | Completed + one check caveat | Home mobile hero-card bleed fixed; bottom CTA removed; Home icon refresh was tried then reverted at owner request; Home card copy changed to Curriculum Galaxy / 課程星雲圖 / 课程星云图。 | Earlier type-check/browser checks passed; final S01 type-check attempt failed on then-existing out-of-scope dashboard prop error, later cleared by fresh automation checks。 |
| S02 | Completed | Designed and implemented immersive Adaptive Learning knowledge galaxy, restyled lower mission panels, equalized action buttons, added day/night adaptive visual switching, and produced color/design proposal artifacts。 | Repeated type-check and browser QA reported pass; one known risk is pre-existing duplicate-key console warnings in topic rendering。 |
| S03 | Completed / awaiting approval | Produced Wonderland-island metro preview images for Mainland PEP primary roadmap only; no production roadmap code changed。 | Headless Chrome previews passed; owner approval needed before implementation。 |
| S04 | High activity / completed | BNUP primary v2 connected with v1; EASE export/assets moved into project; PEP group-prefix noise removed; Practice Arena and Adventure Island had multiple UX, i18n, route, and mission-map fixes。 | Many type-check, question-bank, build, Playwright, and browser checks reported pass. Current fresh automation checks also pass; large active Practice diff remains review-heavy。 |
| S05 | High activity / completed | Lesson answer reveal, worked-example hiding, Lesson Galaxy redesign/collapse/loading/panel polish, and localized loader fixes landed。 | Repeated type-check/browser checks reported pass; answer hiding is UI-level only because RSC data still contains source content。 |
| S06 | Completed | Visualization Lab Chinese label cleanup, badge/control fixes, cockpit mockups, selected clinical-white cockpit implementation, day/night theming, and decorative-line removals completed。 | type-check and targeted Playwright/browser checks reported pass; full E2E remains outside this pass。 |
| S07 | Completed | AI Tutor now detects latest-message language/script, improves authenticated-session handling, retries/suppresses misleading guest prompts for signed-in users, and passed one owner-approved live DeepSeek smoke。 | type-check passed; live smoke passed; prior page-data build issue is now cleared by fresh automation build。 |
| S08 | In progress | Started publisher-neutral HK_EASE_SHARED metadata layer for imported EASE JSON/images shared by UP and EPH RAG queries。 | No completed handoff yet; keep as active S08 work。 |
| S09 | Completed | Copy-only fixes: Home Games label emojis, Lesson Galaxy Enter Planet/unit wording, and Adaptive Learning task-bay action label changed to Collect supplies / 領取物資 / 领取物资。 | type-check passed for each copy task; browser checks not run for narrow copy-only changes。 |
| S10 | Completed | Generated prior president report, strengthened `.gitignore`, initialized local-only Git without remote, added `.vercelignore`, moved runtime JSON imports to `data/generated-content`, rebuilt design image, confirmed dev server running。 | Fresh type-check, RAG, question-bank, and production build all pass now. Vercel Hobby upload may still be too large because `public/` remains large。 |
| S11 | No fresh log | No S11 handoff in this reporting window。 | Needs future release matrix after current high-change UI/content work stabilizes。 |
| S12 | No fresh log | No S12 handoff in this reporting window。 | Backend/API build blocker from prior day appears cleared by current fresh build。 |
| S13 | Completed | Teacher console missing page entries added for sidebar targets; Live Classroom heading and start-session panels made shorter/responsive。 | type-check and build passed; Playwright local teacher smoke passed. Live site requires deployment to reflect changes。 |
| S14 | No fresh log | No S14 handoff in this reporting window。 | No parent-console change reported。 |
| S15 | No fresh log | No S15 handoff in this reporting window。 | Adaptive semantics reportedly unchanged; S15 review only needed if behavior changes later。 |
| S16 | No fresh log | No S16 handoff in this reporting window。 | No research-only update reported。 |
| S17 | No fresh log | No S17 handoff in this reporting window。 | S04 touched Fishing Game copy with S20 game-route awareness, not reward economy。 |
| S18 | High activity / mixed | Generated/imported HJB primary/high illustration candidates, ran BNU junior and high DeepSeek QA, approved and launched BNUP AI-generated P1-S6 content, built EASE QA tooling, reformatted U.S. Top-10 DOCX, and inventoried EASE no-question-image rows。 | BNUP launch gates passed. BNU high candidate bank not approved: 405 fail/blocker/major rows. BNU junior lesson QA blocked by missing `lessons.json`. EASE full live QA remains partial/continuation work。 |
| S19 | No fresh log | No S19 handoff in this reporting window。 | Needed for credential rotation and future controlled provider config。 |
| S20 | No fresh log | No S20 handoff in this reporting window。 | Game-specific follow-up only if Fishing/Adventure changes expand beyond copy/route fixes。 |

# 已完成工作

| 领域 | 完成内容 | 影响 |
| --- | --- | --- |
| Release baseline | Fresh automation checks now pass: `npm run type-check`, `npm run test:rag`, `npm run test:question-bank`, and `npm run build`。 | The prior question-bank count and page-data build blockers are cleared in the current workspace。 |
| BNUP launch | S18 recorded owner approval and lifted remaining MAINLAND_BNU S1-S3 gates so approved BNUP P1-S6 content is live across Roadmap, Practice, and authenticated question API surfaces。 | BNUP generated practice content is no longer primary-only; lesson-body enrichment remains separate。 |
| Practice Arena | S04 completed many learner-facing fixes: adaptive mission map redesign/polish, Adventure Island route 200 fix, lesson-to-practice topic context, Simplified Chinese cleanup, real game preview cards, and recommendation panel repositioning。 | Practice UX and post-lesson continuity improved, but the large file diff deserves review。 |
| Lesson experience | S05 hid answer/check text behind reveal controls, removed a targeted illustration, rebuilt Lesson Galaxy into a compact/expandable learning galaxy, and localized loading behavior。 | Lesson pages are more learner-safe and less visually crowded。 |
| Adaptive Learning dashboard | S02 replaced scattered adaptive-learning first screen with a knowledge galaxy, restyled lower task panels, equalized action controls, and added day/night styling。 | Dashboard/adaptive surface is more immersive while preserving adaptive decision semantics。 |
| Visualization Lab | S06 localized visible labels, clarified model comparison controls, implemented selected clinical-white cockpit, and added day/night support across representative modules。 | Visualization surface is cleaner and more bilingual-ready。 |
| AI Tutor | S07 added language/script-aware tutor replies and improved authenticated-session handling; one live DeepSeek smoke succeeded。 | Reduces mismatched script replies and misleading guest prompts for signed-in learners。 |
| Teacher console | S13 added missing teacher page entries and tightened Live Classroom panels。 | Teacher sidebar actions are locally navigable after login。 |
| Tooling/deployment | S10 initialized local Git, added `.gitignore`/`.vercelignore`, moved runtime generated JSON to `data/generated-content`, and wrote a Vercel slimming guide。 | Improves local version control and deployment packaging readiness without creating a remote。 |

# 进行中工作

| 对象 | 当前状态 | 下一步 |
| --- | --- | --- |
| HK EASE shared metadata | S08 has an in-progress log for a publisher-neutral EASE metadata layer。 | Finish S08 implementation/handoff and run relevant RAG/type checks。 |
| EASE DeepSeek full QA | S18 pilot completed and partial full-batch cache exists; detached background run did not stay alive in Codex tool environment。 | Continue in a foreground/approved runner, then adjudicate output before source-data edits。 |
| BNU junior lesson/textbook QA | Runner exists, but preflight is blocked because `coordination/content-qa/mainland-bnu-junior-lessons-v1/lessons.json` is missing。 | S05/S18 provide or authorize the lesson package, then rerun preflight, smoke, and full QA。 |
| BNU high candidate remediation | DeepSeek full-RAG QA found 405 fail/blocker/major remediation rows; not approved for product integration。 | S18 remediate/regenerate, rerun deterministic and DeepSeek QA, then manual sample。 |
| Roadmap redesign | S03 produced previews only; implementation is waiting for owner approval。 | Owner selects whether to implement the Wonderland-island metro direction。 |

# Blockers

| Blocker | Evidence | Required action |
| --- | --- | --- |
| BNU junior lesson source missing | Blocker report `coordination/blockers/2026-05-28-S18-bnu-junior-lessons-missing.md` says `mainland-bnu-junior-lessons-v1/lessons.json` is absent。 | Provide/generate the lesson package before DeepSeek lesson QA。 |
| BNU high candidate bank not approved | S18 reports 405 fail/blocker/major remediation rows after DeepSeek full-RAG QA。 | Keep candidate-only; remediate before any S04 integration review。 |
| EASE full live QA incomplete | Pilot 100 passed, but full 9,339-row run needs continuation; detached nohup did not remain alive。 | Run controlled foreground batch or approved automation with cost/rate limits。 |
| Image/provider credential hygiene | S18 notes exposed provider key use in chat context; no secret values were written to files, but rotation is still recommended。 | S19/owner rotate production-grade keys and place future credentials only in approved local/Vercel envs。 |
| Vercel package size risk | S10 notes `public/` remains about 362 MB after `.vercelignore`; Hobby upload may still exceed 100 MB。 | Compress/prune/move static lesson assets or use object storage/CDN before Hobby deployment。 |

# 风险

| Risk | Why it matters | Mitigation |
| --- | --- | --- |
| Large uncommitted working tree | Current `git status` shows many modified/untracked files across app/components/data/coordination/public after local Git baseline。 | Ask each owning session to commit or hand off focused changes before broad release review。 |
| High UI churn | Practice, Lesson, Adaptive Learning, and Visualization Lab changed substantially in one window。 | S11 should run a cross-route regression matrix on desktop/mobile and EN/zh/zh-Hans。 |
| Generated content governance | BNUP is live, but BNU high remains failed/blocked and BNU junior lesson QA lacks source package。 | Keep candidate banks and lesson-body packs gated until S18 approval artifacts are green。 |
| Runtime bundle/upload size | Generated JSON was moved for Vercel builds, but public static image assets remain heavy。 | Measure deploy archive; optimize `public/lesson-illustrations` before Vercel Hobby deploy。 |
| Live provider usage | AI Tutor and EASE QA used live provider paths; cost/rate-limit and key exposure risks exist。 | Use S19-managed env placement, explicit owner approval, redacted logs, and small pilots first。 |

# 测试 / 构建状态

| Check | Result | Notes |
| --- | --- | --- |
| Fresh `npm run type-check` | Pass | Current workspace TypeScript strict check passed。 |
| Fresh `npm run test:question-bank` | Pass 66/66 | Full question-bank, BNUP primary/junior/high, publisher isolation, API scoping, and generated-bank regression tests passed。 |
| Fresh `npm run test:rag` | Pass 225/225 | All safe-RAG manifest self-tests and RAG tests passed。 |
| Fresh `npm run build` | Pass | Next.js production build compiled, collected page data, generated 88 static pages, and listed API routes successfully。 |
| Reported UI/browser checks | Mostly pass | S01/S02/S04/S05/S06/S07/S13 logs include targeted browser or Playwright checks; use S11 for broader regression。 |
| DOCX visual render | Not available | `soffice` is not installed locally; DOCX will be zip/text/OOXML validated instead of PNG-rendered。 |

# 变更文件摘要

| Area | Representative changed files / artifacts in reporting window |
| --- | --- |
| Window scan volume | mtime scan excluding generated/local-only dirs found 2,412 files: 1,137 EASE public assets, 1,125 coordination/content-QA artifacts, 39 data files, 29 report files, 20 public/practice assets, 12 session logs, and multiple app/component source files。 |
| App/source UI | app/practice/page.tsx; app/practice/adventure-island/page.tsx; app/lesson/*; app/visualization-lab/page.tsx; app/teacher/*; app/register/page.tsx; components/home/*; components/dashboard/*; components/lesson/*; components/visualizations/*; components/ai/AITutorProvider.tsx。 |
| Data/runtime | data/generated-content/*; data/mainlandBnu*.ts; data/mainlandHjb*.ts; data/mainlandPep*.ts; data/ease/*; data/visualizationLabs.ts。 |
| QA/content | coordination/content-qa/ease-deepseek-qa/*; mainland-bnu-high/junior/primary packages; HJB primary/high illustration candidates; EASE no-question-image inventory; U.S. Top-10 DOCX reformat。 |
| Reports/design | coordination/reports/2026-05-28-adaptive-ui-proposals/*; adaptive planet color proposals; primary roadmap previews; Vercel slimming guide; regenerated adaptive-practice task image; lesson galaxy designs。 |
| Tooling | .gitignore; .vercelignore; local `.git/` baseline created; package.json mtime changed in window though no dependency install was run by this automation。 |
| Current uncommitted status | `git status --short` still shows modified/untracked app, component, data, coordination, public, and test files. This report did not revert or normalize them。 |

# 明日优先级

| # | 明日优先级 |
| --- | --- |
| 1 | Use S11 to run a focused regression matrix across Home, Login/Register, Lesson, Practice, Adaptive Learning, Visualization Lab, Teacher Console, and AI Tutor in EN/zh/zh-Hans/mobile。 |
| 2 | Stabilize local Git workflow: have each active owner session produce small commits or handoffs for their changed files, then review large Practice/Lesson/Visualization diffs。 |
| 3 | Continue EASE full DeepSeek QA in a controlled foreground/approved runner; do not edit source question data until S18 adjudicates results。 |
| 4 | Provide or authorize BNU junior lesson `lessons.json` so S18 can run the lesson/textbook QA pipeline。 |
| 5 | Keep BNU high candidate bank out of product until the 405 remediation rows are fixed and rerun。 |
| 6 | Quantify Vercel deploy archive size and reduce `public/lesson-illustrations` if Hobby deployment is still above limit。 |

# 需要 Owner 决策

| Decision | Owner action needed |
| --- | --- |
| S11 release gate | Approve S11 to build a release-readiness matrix now that fresh type-check/question-bank/RAG/build gates pass。 |
| BNU junior lesson package | Decide whether S05/S18 should generate the missing BNU junior `lessons.json` or wait for owner-provided source。 |
| BNU high remediation | Confirm S18 should spend the next content-QA slot repairing the 405 high-school candidate issues before any new bank generation。 |
| EASE full QA budget | Approve provider budget/rate-limit plan for completing 9,339-row EASE DeepSeek QA。 |
| Deployment path | Decide whether to optimize static assets for Vercel Hobby or use Pro/object storage/CDN for lesson illustrations。 |
| Credential rotation | Rotate any production-grade provider key that appeared in chat and route future config through S19。 |

# 验证说明

本 DOCX 使用 standard_business_brief preset 和 memo_masthead-style opening：US Letter、1 inch margins、Calibri / Microsoft YaHei、fixed DXA tables、simple business formatting。由于本机缺少 `soffice`，未能执行 render_docx PNG visual QA；已执行 zip、OOXML/text extraction、textutil extraction 验证。