SCOTT REVIEW BRIEF

U.S. Math Curriculum Content Pipeline Status

RAG standards, AI-authored textbooks, AI-generated question banks, and QA readiness

| Prepared for | Prepared by | Date |
| --- | --- | --- |
| Scott, U.S. Curriculum Expert | MAIS Content QA / S18 | June 2, 2026 |

Executive Snapshot

Overall readout The U.S. safe-RAG standards layer is broad and test-passing. The strongest production-grade question-bank coverage today is California K-G5 and Arkansas K-G5 in published data, plus several QA-passed candidate banks for California and Texas that have not all been promoted into the live generated-content layer. The largest current gaps are Arkansas G6-G12 and Texas G6-G8 question generation, both blocked by DeepSeek runtime credential/provider availability rather than by standards planning.

| 11 state RAG profiles CA, TX, FL, NY, PA, IL, OH, GA, NC, MI, AR | 1,073 safe RAG cards metadata-only, no raw standards text | 47 source registry entries source policy and attribution metadata | 253/253 RAG tests passing latest local verification |
| --- | --- | --- | --- |

Decision framing for Scott

| Standards RAG Ready for expert inspection across 11 states; source-safe card abstraction is in place. | Textbooks Strongest published maturity is Arkansas and California G6-G12; K-G5 export-stage packs show clean QA reports. | Questions Published question banks are strongest for K-G5 CA/AR; several G6-G12 and Texas candidate packs need promotion or runtime unblocking. |
| --- | --- | --- |

1. U.S. RAG Standards Layer

The U.S. math RAG layer is implemented as a source-safe card system, not a raw corpus. It stores standards identifiers, state/course structure, source registry metadata, assessment-mode abstractions, textbook compatibility signals, and MAIS-authored summaries. It explicitly avoids copying official standards text, released assessment items, publisher examples, rubrics, answer keys, screenshots, or source-page language.

| Rollout phase | States | Current status |
| --- | --- | --- |
| Phase 1 | CA, TX, FL, NY | Priority states with active standards profiles and safe-card retrieval. |
| Phase 2 | PA, IL, OH, GA, NC, MI | Profiles, standard abstractions, textbook compatibility, and exam-pattern cards are in place. |
| Phase 3 | AR | Arkansas profile added with 2023 state math standards and assessment-pattern metadata. |

| RAG component | Coverage |
| --- | --- |
| State profiles | 11 profiles: California, Texas, Florida, New York, Pennsylvania, Illinois, Ohio, Georgia, North Carolina, Michigan, Arkansas. |
| Safe-card counts | CA has 103 cards; each other supported state has 97 cards. Total: 1,073 safe cards. |
| Card families | Grade overview, standards, textbook compatibility, and exam-pattern cards. California also has additional core algebra/geometry compatibility cards. |
| Source registry | 47 source entries across U.S. national references and the 11 supported states. |
| Verification | RAG test suite passed locally: 253 of 253 tests. |

2. AI-Authored Textbook Pipeline

The textbook layer has two maturity levels: published generated-content packs and QA/export-stage packs. Published packs are available under data/generated-content; QA/export-stage packs remain in coordination/content-qa for review, rendering, or promotion decisions.

| Textbook scope | Maturity | Coverage | QA status |
| --- | --- | --- | --- |
| AR K-G5 | Published generated-content pack | 6 books | Generated; QA report shows 0 issues. |
| AR G6-G12 | Published generated-content pack | 7 books, 5 chapters each | QA passed; validation passed; 245 math facts checked. |
| CA G6-G12 | Published generated-content pack | 7 books, 5 chapters each | QA passed; validation passed; 245 math facts checked. |
| CA K-G5 | QA/export-stage | 6 books, 10 units / 50 lessons per grade | Issues: 0. Not yet listed in generated-content. |
| NC K-G5 | QA/export-stage | 6 books, 10 units / 50 lessons per grade | Issues: 0. Not yet listed in generated-content. |
| TX K-G5 | QA/export-stage with render QA | 6 books, 10 units / 50 lessons per grade | QA pass, AI polish pass, DOCX render QA pass. |

Textbook interpretation for Scott The textbook layer is strongest for Arkansas and California G6-G12, where published generated-content packs and QA reports both exist. K-G5 textbook coverage is broader across CA, AR, NC, and TX, but several packs still sit in QA/export folders rather than the formal generated-content layer.

3. AI-Generated Question-Bank Pipeline

Question-bank readiness should be read in three tiers: published data packs, QA-passed candidate packs, and planned or blocked packages. A QA PASS candidate is not automatically live in the product until it is promoted into the generated-content layer and wired through the appropriate app/data owners.

Published generated-content question banks

| Published pack | State | Grades | Questions | QA readout |
| --- | --- | --- | --- | --- |
| us-ca-math-k-g5-generated-bank-v2-1500 | CA | K, P1-P5 | 1,500 | PASS |
| us-ca-math-k-g5-generated-bank-v3-deepseek-1500 | CA | K, P1-P5 | 1,500 | PASS |
| us-ar-math-k-g5-generated-bank-v1-1500 | AR | K, P1-P5 | 1,500 | PASS; published report exists |

QA-passed candidate question banks not necessarily live

| Candidate pack | State | Grades | Questions | QA status |
| --- | --- | --- | --- | --- |
| CA G6-G12 v1 | CA | P6-S6 | 1,500 | PASS |
| CA G6-G12 v2 | CA | P6-S6 | 1,500 | PASS |
| CA High School v3 | CA | S3-S6 | 1,500 | PASS |
| TX K-G5 v1 | TX | K, P1-P5 | 1,500 | PASS |
| TX High School TEKS v1 | TX | S3-S6 | 1,500 | PASS |
| AR K-G5 v1 | AR | K, P1-P5 | 1,500 | PASS; also published |

Blocked or not-release-ready question banks

| Package | Planning state | Current QA state | Blocker / reason |
| --- | --- | --- | --- |
| AR G6-G12 v1 | Plan PASS: 1,500 targets | 0 generated rows | Blocked by missing DeepSeek runtime key / provider setup. |
| TX G6-G8 v1 | Plan PASS: 1,500 targets | 0 generated rows | Blocked by missing DeepSeek runtime key / provider setup. |
| CA High School v5 | Plan PASS: 1,500 targets | 0 generated rows | Blocked by missing runtime key. |
| CA G6-G8 DeepSeek v1 | 1,500 generated rows | QA FAIL | All rows remain P2/manual-pending; not release-ready. |

4. QA Coverage and Release Meaning

The QA system distinguishes structural inventory, source-safety distance, answer/solvability, manual sample review, and publication. Scott should treat QA PASS as evidence that a candidate package cleared automated and sample-review gates; product release still requires a separate content-integration decision.

| QA area | Readiness | Evidence |
| --- | --- | --- |
| RAG standards QA | PASS | U.S. RAG tests pass locally: 253/253. |
| Textbook QA | Mostly PASS | CA/AR G6-G12 passed validation; TX K-G5 passed AI polish and DOCX render QA; K-G5 CA/AR/NC reports show 0 issues. |
| Question structural QA | Mixed | Several CA/TX/AR candidate packs are PASS; AR G6-G12, TX G6-G8, and CA HS v5 are generation-blocked. |
| Solvability QA | Strong where complete | QA-passed question packs report 1,500/1,500 passing where solvability outputs are complete. |
| Manual review | Sample-based | Manual queues exist for candidate packs; accepted sample counts vary by package. |

5. Current Risks and Blockers

| Risk / blocker | Impact | Recommended handling |
| --- | --- | --- |
| DeepSeek runtime credential / provider availability | Prevents AR G6-G12, TX G6-G8, and CA HS v5 question generation from starting or resuming. | Use a rotated runtime-only key through environment variables; do not commit or log credentials. |
| Candidate vs. published data separation | Several QA PASS question banks are not yet in data/generated-content, so they should not be assumed live. | Make a promotion checklist for S18/S04/S11 before product integration. |
| Manual QA sample coverage varies | Some packages have full automated QA but only sample-based manual acceptance. | Ask Scott to prioritize which state/grade bands require deeper expert sampling. |
| Source-safety policy must remain strict | U.S. state standards, assessment artifacts, and publisher materials have different reuse constraints. | Continue safe-card abstraction only; avoid official wording, released items, or textbook examples. |

6. Recommended Next Steps for Scott Review

| Priority | Action | Why it matters |
| --- | --- | --- |
| 1 | Review the safe-RAG state profiles and decide whether Phase 1/2/3 priority order matches MAIS business goals. | This sets the state rollout sequence before more generation work scales. |
| 2 | Expert-sample AR K-G5 and CA K-G5 published question packs before broader student-facing use. | These are the strongest currently published U.S. question banks. |
| 3 | Select which QA-passed candidate banks should be promoted next: CA G6-G12, CA High School v3, TX K-G5, or TX High School. | Promotion is a product decision, not only a QA result. |
| 4 | Unblock DeepSeek runtime setup only after key rotation and credential hygiene are confirmed. | AR G6-G12 and TX G6-G8 are planned but not generated. |
| 5 | Define Scott-level curriculum QA rubric for U.S. content: standard alignment, grade appropriateness, mathematical rigor, language clarity, and assessment representativeness. | This converts engineering QA into expert curriculum approval. |

Appendix: Artifact Map

| Artifact group | Representative local path |
| --- | --- |
| U.S. safe-RAG source layer | data/rag/usMath.ts and lib/rag/usMath.ts |
| Published U.S. generated content | data/generated-content/us-* |
| U.S. content QA packages | coordination/content-qa/us-* |
| Credential/provider blockers | coordination/blockers/*us* |
| Latest project verification | npm run type-check; npm run test:rag |

Note: This brief summarizes local project artifacts inspected on June 2, 2026. It does not imply endorsement by any state education agency, assessment provider, school district, or publisher.