# MAIS-MVP 每日总裁报告

Daily President Report for Dr. Peter Hu

| 项目 | MAIS-MVP |
| --- | --- |
| 收件人 | Dr. Peter Hu |
| 报告日期 | 2026-06-03 |
| 报告窗口 | 2026-06-02 08:00 至 2026-06-03 08:00 Asia/Hong_Kong |
| 报告会话 | S10 / Automation mais-mvp-9-am-president-report |
| 生成时间 | 2026-06-03 08:10 HKT |
| 证据范围 | AGENTS.md、automation memory、S01-S20 session logs、blockers、decisions、reports、changed-file scan、fresh checks |

# Chinese Executive Summary

本窗口是高产但高风险的推进日：注册页/首页/AI Tutor/Parent API/Handwriting OCR/Game QA均有实质进展，S18 也完成大量内容 QA、专家简报与插图资源补齐。Fresh report-owner checks 显示 `npm run type-check` 通过，`npm run test:analytics` 21/21 通过。

当前不建议把新增内容或功能直接推向 release。最重要的约束是：AI Tutor/Qwen/DeepSeek live smoke 未完成；Teacher stress 暴露 runtime/API instability；S18 大量包仍是 candidate-only；新增静态资产和本地 scratch 输出会扩大部署包；provider key 需要轮换并保持 redacted 记录。

# English Executive Summary

This was a high-output but high-risk reporting window. Registration/home UI, AI Tutor provider and voice work, Parent API hardening, handwriting OCR routing, game stress testing, and S18 content-QA/illustration work all moved forward. Fresh report-owner checks passed: `npm run type-check` is green and `npm run test:analytics` passed 21/21.

The project should not treat the new functionality or content artifacts as release-ready by default. The main constraints are missing live AI Tutor/Qwen/DeepSeek smoke evidence, Teacher Console runtime/API stress failures, candidate-only S18 packages, deployment package bloat from static assets and local scratch output, and provider-key rotation/secret hygiene.

# 报告窗口摘要

报告窗口：2026-06-02 08:00 至 2026-06-03 08:00 Asia/Hong_Kong。活跃日志：S01、S05、S07、S10、S11、S12、S14、S18、S19、S20。`coordination/decisions/` 未发现本窗口 decision record。

changed-file mtime scan 显示窗口内 5,316 个文件改动；Git status 当前 2,706 个 changed/untracked entries。最大改动来自 S18 content-QA、PEP question illustrations、report artifacts 和 local generated scratch output。

# 整体项目进展

产品侧的主要进展集中在注册页体验、AI Tutor 语音/模型配置、Parent Console guardrails、OCR 路由安全、Vercel preview unblock 和两款游戏压力验证。内容侧，S18 将 PEP question illustration resource coverage 补到 7,200/7,200，并推进多个中国/美国 curriculum QA packages 与专家简报。

管理上最重要的结论是：功能速度已经超过 release-control 速度。明日应优先做 release matrix、provider live smoke、teacher/runtime stability、candidate content gating 和 deployment hygiene，而不是继续扩大生成内容范围。

# S01-S20 会话状态表

| 会话 | 状态 | 本窗口活动 | 关注点 / 下一步 |
| --- | --- | --- | --- |
| S01 | Completed | 首页/注册页/UI 表面持续打磨：Visualization count 改为 live data，注册页多轮重排，BNUP label 清理，PedaNova 文案缩小，移除 homepage 背景 f(x)/∫。 | 多数 type-check/browser checks 通过；一个早期 adaptive test typo blocker 后续已由 fresh type-check 证明清除。 |
| S02 | No fresh log | 未发现 dashboard/progress fresh log。 | 若注册/parent changes 影响 dashboard entry，需 S02 后续确认。 |
| S03 | No fresh log | 未发现 learning-path/roadmap fresh log。 | 无 roadmap 直接变更。 |
| S04 | No fresh log | 未发现 Practice/Mistake Book fresh log。 | S18 question/illustration packages 不得自动接入 Practice；需另开 S04/S18/S11 integration。 |
| S05 | Completed | Lesson header Visualization Lab function-lens logo 已实现；Nova Lens 蓝点移除，中文 visible label 本地化为 劃詞問Nova / 划词问Nova。 | Lesson UI polish 通过 type-check 与 browser checks；无 API/provider 改动。 |
| S06 | No fresh log | 未发现 Visualization Lab owner fresh log。 | Visualization route 只有 S01 copy/count touch；无 S06 direct implementation。 |
| S07 | Completed | AI Tutor guest-mode copy、DeepSeek/Qwen provider config、Qwen realtime reply voice route、voice input UI、reply voice settings、header subtitle removal、attachment menu width等多项完成。 | 未做 live DeepSeek/Qwen smoke；Option 3 browser visual verification受本地 dev-server state 阻塞；S19需 env parity。 |
| S08 | No fresh log | 未发现 shared state/analytics fresh log。 | Fresh analytics/adaptive tests 21/21 通过。 |
| S09 | No fresh log | 未发现 copy/i18n/a11y fresh log。 | 未来需评估 S18 illustration microcopy 是否移除/本地化。 |
| S10 | Completed | 完成上一日 president report、Next distDir/build blocker fix、Parent Console harness hardening、Phoebe briefs、注册页设计/实现/精简，以及本日报告。 | S10 一些注册实现为 owner-assigned；后续应清理 `.next-*`/private deployment package。 |
| S11 | Completed / QA findings | Parent Console stress/harness、Teacher Console stress、handwriting OCR status、Parent E2E hardening、Mathpix vs SimpleTex 10/20 case live comparisons等完成。 | Teacher stress 暴露 runtime/socket instability；Parent full stress suite未端到端完成；OCR仍需 route forced-fallback QA。 |
| S12 | Completed | Parent API payload/rate-limit guardrails；handwriting OCR SimpleTex/Mathpix risk-based router；mock route verification；10-case human handwriting live route test并收紧 auto-fill arbitration。 | Process-local rate limit与 SQLite snapshot write burst 仍是架构风险；建议 telemetry 与 route-level E2E fixture。 |
| S13 | No fresh log | 未发现 Teacher Console owner implementation log。 | S11 teacher stress findings需 S13/S12/S10 后续分流。 |
| S14 | Completed | Parent Console invite code、message subject/body、reply input 加 maxLength，UI constraints 与 server constraints 对齐。 | Mobile visual inspection未重跑；API validation仍为 source of truth。 |
| S15 | No fresh log | 未发现 adaptive-engine fresh log。 | Fresh adaptive unit tests pass；无 live adaptive LLM smoke。 |
| S16 | No fresh log | 未发现 research fresh log。 | 无 research-only activity。 |
| S17 | No fresh log | 未发现 gamification fresh log。 | Game reward economy未变更。 |
| S18 | Heavy content QA | 完成/推进 Texas K-G5、Arkansas G6-G12、Texas G6-G8、Mainland PEP/BNU/Phoebe/Scott briefs、PEP primary QA/expert review、高中 explanation remediation、CA G6-G8 PASS adjudication、557 missing PEP illustrations。 | 大量产物仍是 candidate-only；AR/TX G6-G8 release需 manual/duplicate review；provider key exposure需 S19 rotate。 |
| S19 | Completed | Mathpix fallback local env 配置；Qwen image model local reconfig；Vercel preview deploy failure定位并修复 stale QA script，preview Ready。 | Preview URL受 Vercel SSO 保护；deployment archive 约 1.6GB/32,493 files，需 hygiene。 |
| S20 | Completed | Adventure Island 与 Fishing Master 直接 browser stress 通过；Adventure movement 与 Fishing final submitted state 验证。 | 100-run harness未完成，初次 E2E 有 Channel closed/artifact errors；直接 stress作为当前证据。 |

# 已完成工作

| 领域 | 完成内容 | 主要证据 / 检查 |
| --- | --- | --- |
| 注册/首页 UI | 注册页从 preview rail 移除到 card-flow/left navigation/精简 copy，多轮 owner-directed polish；首页 Visualization count 与背景符号修正。 | 多次 `npm run type-check` passed；Browser/Playwright DOM/visual checks passed。 |
| Lesson UI | Lesson header Visualization Lab button 使用 selected function-lens logo；Nova Lens button 去掉小蓝点并中英本地化。 | `npm run type-check` passed；desktop/mobile Lesson browser checks passed。 |
| AI Tutor | DeepSeek text + Qwen image/voice provider config；新增 `/api/ai-tutor/voice` Qwen realtime route；voice input/settings UI；guest-mode/header/attachment UI polish。 | Provider tests、`npm run test:analytics`、`npm run type-check`、多次 `npm run build` in S07 logs passed；live provider smoke未跑。 |
| Parent Console | S12 API guardrails + S14 UI maxLength + S11/S10 isolated E2E harness current-source dev mode hardening。 | Parent desktop E2E 6/6 passed；stress API subcase passed；type/build checks passed in S10/S11/S12/S14 logs。 |
| Handwriting OCR | SimpleTex primary + Mathpix risk backup router实现；decimal comma normalization、provider disagreement review guard、10-case live route safety pass。 | Focused routing tests 9/9；compiled handwriting/SimpleTex tests 12/12；10-case route final wrong auto-accept 0。 |
| Teacher QA | S11 新增 teacher stress suites并执行初始压力测试。 | Build最终 passed；baseline 13 passed / 2 failed / 1 skipped；API stress 50-way class create socket hang up，soak未启动。 |
| Content QA | S18 多个 state/curriculum candidate packs、PEP primary/high remediation、Phoebe/Scott briefs、BNU/PEP status docs、557 missing PEP question illustration SVG/PNG pairs。 | 大量 package-local Node checks、RAG tests、type-check、question-bank tests、DOCX render QA passed per S18 logs。 |
| Deployment | S19 修 stale RAG-v4 candidate QA script导致的 Vercel build failure；preview deploy Ready。 | `npm run type-check` passed；`npm run build` passed；Vercel deployment Ready；HEAD 401 attributed to Preview Protection/SSO。 |
| Games | S20 直接 stress Adventure Island/Fishing Master，确认 canvas非空、movement/coins/submission状态正常。 | `npm run type-check` passed；`npm run build` passed；direct browser stress passed；screenshots recorded。 |

# 进行中工作

| 对象 | 当前状态 | 下一步 |
| --- | --- | --- |
| AI Tutor live provider | S07/S19完成配置和UI/route代码，但未进行 live DeepSeek/Qwen text/image/voice smoke。 | 用 owner-approved credentials 做 redacted status + one text/image/voice smoke；记录成本/限流。 |
| Teacher Console stability | S11 初始 stress 暴露 isolated app refusal/socket hang-up；8-hour soak未启动。 | S10 先稳定 harness/build lifecycle，S12查 `/api/teacher/classes` concurrency，S13评估 workflow impact。 |
| Parent Console stress | Harness/API hardening完成；full stress suite未端到端跑完。 | Quiet window rerun full parent stress；S12规划 distributed rate-limit/storage migration。 |
| S18 candidate packages | Texas K-G5 QA PASS；Arkansas G6-G12 generation complete但manual/duplicate review pending；Texas G6-G8 generation complete但QA/repair pending。 | S18 完成 manual/duplicate/solvability gates；S04/S11不得提前集成。 |
| PEP question illustrations | Resource coverage 7200/7200；student visibility仍未接入 `questionAssets`。 | S04/S08设计 resolver/attachment，S11测 page weight/performance，S09/S18处理微文案。 |
| Deployment package hygiene | S19 preview Ready但 direct archive 约 1.6GB/32,493 files；mtime scan发现 `.next-register-slider`/`private/` scratch outputs。 | S10更新 `.vercelignore`/cleanup policy，避免上传 local build scratch和private files。 |

# Blockers

| Blocker | Evidence | Required action |
| --- | --- | --- |
| Resolved in-window blocker: Texas K-G5 | S18 blocker file记录1480/1500 DeepSeek transport failure；同日后续 log 显示 missing 20 rows完成、DeepSeek solvability 1500/1500、final audit PASS。 | 保留 blocker artifact as history；报告中不视为 active blocker。 |
| Teacher stress runtime/API instability | S11 teacher API stress: 50-way class create `socket hang up`；browser stress `/teacher/assignments/new` `ERR_CONNECTION_REFUSED`。 | S10/S12/S13/S11 分工复现和修复；不要启动8小时soak直到初始压力通过。 |
| AI Tutor live smoke gap | S07 logs明确未跑 live DeepSeek/Qwen image/voice request；S19 image model未做 live recognition。 | S19 env parity；S07做小成本 live smoke并记录 redacted evidence。 |
| S07 Option 3 browser visual verification | Local ports blocked by pre-existing Next overlays；temp clean server alias resolution failed。 | 安静窗口用 updated isolated app helper补 desktop/mobile visual check。 |
| Candidate content not integrated | S18 多个 packages/docs 标注 candidate-only；illustrations未挂 `questionAssets`。 | Owner明确分配 S04/S08/S11 integration后才进入学生端。 |
| Provider key hygiene | S18 logs多次提示 runtime key在 chat 暴露，但未写入 repo/logs。 | Owner/S19 rotate exposed keys；继续只记录变量 presence/status。 |
| Vercel preview access | Preview deploy Ready，但 HTTP HEAD returned 401 due Preview Deployment Protection/SSO。 | 需要 authenticated browser/SSO smoke或临时授权后再做 UI preview verification。 |

# 风险

| Risk | Why it matters | Mitigation |
| --- | --- | --- |
| Large artifact surface | mtime scan: 5,316 modified files in window；Git status: 2,706 changed/untracked entries。 | 按 session/area review；不要一次性 promotion/release。 |
| Generated/local scratch files | `private/` 687 files and `.next-register-slider` 343 files modified in window；Vercel archive already too large。 | Add ignore/cleanup rules and remove scratch outputs only with owner-approved cleanup scope。 |
| Static asset weight | 新增 1,114 PEP question illustration files，未来全接入可能影响 route payload/performance。 | Asset resolver + lazy loading + S11 page-weight regression。 |
| Provider live uncertainty | Qwen realtime/image and DeepSeek runtime behavior mostly未 live-smoked；OCR provider comparison sample小。 | 小样本 smoke + larger labeled benchmark before claims。 |
| Process-local rate limiting | S12指出 parent link limiter process-local，不适合 multi-instance deployment。 | 迁移 Redis/Postgres-backed rate limit/idempotency。 |
| Candidate QA semantics | S18 PASS/ready-for-curated-promotion不是 publisher/expert/release approval。 | 报告和 integration tasks继续区分 QA candidate vs production。 |

# 测试 / 构建状态

| Check | Result | Notes |
| --- | --- | --- |
| Fresh S10 `npm run type-check` | Passed | 2026-06-03 08:xx HKT report-owner check green。 |
| Fresh S10 `npm run test:analytics` | Passed 21/21 | learningAnalytics + adaptiveLearning node tests passed。 |
| Fresh S10 `npm run build` | Not run | Report-only task；avoid extra generated-output churn. S07/S10/S12/S14/S19/S20 logs already include successful builds in window。 |
| S07 provider/voice checks | Passed, no live provider | type-check/build/provider tests passed；live Qwen/DeepSeek smoke intentionally not run。 |
| S10 harness/build checks | Passed | Next distDir blocker fix: type-check/build/local dev smoke/question-bank passed；parent harness default dev-isolated mode verified。 |
| S11 Parent checks | Mixed | Parent desktop E2E 6/6 and stress API subcase passed；full stress suite not run end-to-end。 |
| S11 Teacher checks | Red/inconclusive | Initial stress found socket/refused runtime instability；8-hour soak not run。 |
| S11 OCR comparisons | Completed live | Generated 10-case and human 20-case Mathpix/SimpleTex comparisons; both providers HTTP 200 final rows。 |
| S12 OCR router | Passed | Pure routing tests, mock route tests, type/build, and 10-case live local route final safety pass。 |
| S18 content checks | Mostly package-local pass | Multiple node audits, type/rag/question-bank checks, DOCX render QA; some packages remain pending manual/duplicate QA。 |
| S19 deployment | Ready | Local build passed; Vercel preview Ready; preview protected by SSO 401。 |
| S20 games | Passed direct stress | type/build passed; direct Adventure/Fishing browser stress passed; 100-run harness not completed。 |

# 变更文件

| Area | Files changed in HKT window | Notes |
| --- | --- | --- |
| Total mtime scan | 5,316 files | Excludes `.git`, `node_modules`, `.next`, `.tmp`; includes local generated scratch outside those names。 |
| Git status | 2,706 entries | Large dirty worktree; do not revert unrelated session/user work。 |
| coordination/content-qa | 2,988 files | S18 generated banks, QA reports, DOCX render outputs, manuals, package scripts。 |
| public/question-illustrations | 1,114 files | 557 missing PEP question illustration SVG/PNG pairs generated: primary 48, junior 509。 |
| private + `.next-register-slider` | 1,030 files | Local generated build scratch; also a deployment-package hygiene risk。 |
| coordination/reports | 35 files | Parent/handwriting reports, Phoebe/Scott DOCX/PDF renders, next-dist blocker report, prior president report。 |
| session logs/blockers | 12 files | Fresh S01/S05/S07/S10/S11/S12/S14/S18/S19/S20 logs plus S18 blocker artifacts。 |
| app/api | 7 files | AI Tutor routes/status/voice, handwriting route, parent child-link/messages routes。 |
| components | 14 files | AI Tutor, background, home, lesson, parent, UI selector changes。 |
| lib/tests/scripts/config | 25+ files | OCR routing, LLM provider, parent constraints, adaptive tests, E2E harness/specs, Next/Playwright config。 |
| .env.local | 1 local-only file | Touched by S19 local env config; this report did not read or print secret values。 |

# 明日优先级

| # | 明日优先级 |
| --- | --- |
| 1 | Run S11 release-readiness matrix in a quiet window, with teacher/parent/AI Tutor/game routes split by owner。 |
| 2 | S10/S11 stabilize isolated Next lifecycle and remove deployment scratch/package bloat (`.next-*`, `private/`, generated test artifacts)。 |
| 3 | S07/S19 perform redacted live DeepSeek/Qwen text/image/voice smoke after credential rotation/parity。 |
| 4 | S12 investigate teacher class-create concurrency/socket reset and plan distributed parent rate-limit/storage migration。 |
| 5 | S18 finish AR G6-G12 manual/duplicate review and TX G6-G8 repair/solvability/manual QA before any integration discussion。 |
| 6 | S04/S08/S11 design and validate PEP illustration/questionAssets integration only after owner assignment。 |
| 7 | S20/S11 rerun game harness once Playwright artifact instability is fixed; keep direct stress evidence as interim。 |

# 需要 Owner 决策

| Decision | Owner action needed |
| --- | --- |
| Provider key rotation | Confirm S19 rotates any provider key exposed in chat and records only redacted status。 |
| AI Tutor provider path | Approve the exact live smoke set for DeepSeek text, Qwen image, and Qwen realtime voice, including cost/rate-limit expectations。 |
| Content promotion | Decide which S18 candidate packages, if any, enter S04/S18/S11 production integration; default remains no integration。 |
| PEP illustrations | Decide whether every PEP question should show an illustration or only an illustration-required subset。 |
| Deployment hygiene | Approve cleanup/ignore changes for local generated directories before next Vercel deploy。 |
| Teacher Console stress | Prioritize S12/S13 fixes before another overnight soak, or accept current stress red gate as release blocker。 |
| OCR accuracy claim | Do not claim broad 90% handwriting recognition until a labeled benchmark is built and passed。 |

# 验证说明

本 DOCX 使用 Documents skill 的 `standard_business_brief` 方向：US Letter、1 inch margins、Calibri / Microsoft YaHei、fixed DXA tables、simple business formatting、无装饰布局。本报告未读取或打印 `.env.local` secret values。DOCX archive/text/OOXML checks passed；visual render QA 未完成，因为 `render_docx.py` 缺少 Python `pdf2image`，LibreOffice fallback conversion 90 秒 timeout 且未生成 PDF。