# MAIS-MVP 每日总裁报告

Daily President Report for Dr. Peter Hu

| 项目 | MAIS-MVP |
| --- | --- |
| 收件人 | Dr. Peter Hu |
| 报告日期 | 2026-06-04 |
| 报告窗口 | 2026-06-03 08:00 至 2026-06-04 08:00 Asia/Hong_Kong |
| 报告会话 | S10 / Automation mais-mvp-9-am-president-report |
| 生成时间 | 2026-06-04 08:06 HKT |
| 证据范围 | AGENTS.md、automation memory、S01-S20 session logs、blockers、decisions、reports、changed-file scan、fresh checks |

# Chinese Executive Summary

本窗口有明确的产品推进和 release 风险发现。S01 完成 login walkthrough 与首页题量展示 polish；S10 支持本地运行并处理 Vercel upload file-limit；S11 完成 www.mais.hk 与本地 build 的 P0/P1 audit。Fresh report-owner checks 显示 `npm run type-check` 通过，`npm run test:analytics` 21/21 通过。

S11 未发现 P0，但确认两个 P1：teacher/parent production hydration error #418，以及 ended live-classroom join code 仍可被学生读取。明日重点应从继续扩功能转向修 P1、确认 preview/deployment、清理 E2E expectations 与验证 AI Tutor production text provider。

# English Executive Summary

This window produced focused product progress and useful release-risk evidence. S01 improved the login walkthrough and home question-count display, S10 supported local running and resolved a Vercel upload-size blocker, and S11 completed a P0/P1 audit against www.mais.hk and the matching local build. Fresh report-owner checks passed: `npm run type-check` is green and `npm run test:analytics` passed 21/21.

No confirmed P0 was found. Two P1 defects are now confirmed: teacher/parent production hydration error #418, and ended live-classroom join codes remaining readable by students. The next work should prioritize P1 remediation, preview/deployment confirmation, E2E expectation cleanup, and AI Tutor production text-provider verification.

# 报告窗口摘要

报告窗口：2026-06-03 08:00 至 2026-06-04 08:00 Asia/Hong_Kong。活跃 session logs：S01、S10、S11；另有上一日 S10 president-report log 在 08:10 完成。`coordination/blockers/` 与 `coordination/decisions/` 未发现本窗口新文件。

本窗口 non-generated mtime scan 识别 12 个主要文件；本次报告生成后的 `2026-06-04-president-report.docx` 和 `2026-06-04-S10.md` 不计入该窗口内工作。

# 整体项目进展

项目当前从高产内容/功能期进入 release-control checkpoint：核心 public site 可访问，local production build 可通过，home/login walkthrough 更适合 demo；但 teacher/parent operational consoles 和 live classroom lifecycle 暴露 P1 质量问题。

S10 的 Vercel package slimming 已把 deploy upload 从超过 file-count limit 变为成功上传，但 preview remote readiness 仍需确认；S11 的 QA audit 给出了清晰 owner split，适合直接转为 S12/S13/S14/S11 修复包。

# S01-S20 会话状态表

| 会话 | 状态 | 本窗口活动 | 关注点 / 下一步 |
| --- | --- | --- | --- |
| S01 | Completed | Login page新增 Mainland Student Ludwig / Mainland Teacher Phoebe example-account buttons；首页 Practice questions mini-stat 改为基于 18,686 questions 的 rounded 19k；role label 颜色 polish。 | type-check passed；login/home local browser checks passed；无 auth API 或 question-bank source data 改动。 |
| S02 | No fresh log | 未发现 dashboard/progress fresh log。 | 无直接行动。 |
| S03 | No fresh log | 未发现 learning-path/roadmap fresh log。 | 无直接行动。 |
| S04 | No fresh log | 未发现 practice/mistake-book fresh log。 | S01只展示总题量，不改 question bank。 |
| S05 | No fresh log | 未发现 lesson fresh log。 | 无直接行动。 |
| S06 | No fresh log | 未发现 visualization fresh log。 | 无直接行动。 |
| S07 | No fresh log | 未发现 AI Tutor fresh log。 | S11 watchlist: production AI Tutor text provider reports fallback/local-helper mode。 |
| S08 | No fresh log | 未发现 state/analytics fresh log。 | Fresh analytics/adaptive tests passed 21/21。 |
| S09 | No fresh log | 未发现 copy/i18n/a11y fresh log。 | 无直接行动。 |
| S10 | Completed | 上一日 president report completed at 08:10；ran current workspace locally on localhost:3002；diagnosed Vercel CLI file-limit deploy failure；updated .vercelignore to exclude local build/cache and unreferenced generated question illustrations; deploy upload returned preview URL with remote status Building at log time。 | 需要后续确认 Vercel remote build final readiness/preview access；excluding public/question-illustrations is current-reference based。 |
| S11 | Completed / P1 findings | Completed www.mais.hk + local P0/P1 audit. No P0 found. Confirmed P1 teacher/parent React hydration #418 and P1 ended live-classroom join code remains readable by students. Type-check/build passed during audit。 | S12 owns ended live code lifecycle fix；S13/S14 own deterministic teacher/parent timestamp rendering with S08/S10 helper coordination if needed。 |
| S12 | No fresh log | 未发现 backend/API fresh log。 | Owner for S11 P1-02 backend fix。 |
| S13 | No fresh log | 未发现 teacher console implementation log。 | Likely owner for teacher hydration fix with S14/shared helper coordination。 |
| S14 | No fresh log | 未发现 parent console implementation log。 | Likely owner for parent hydration fix with S13/shared helper coordination。 |
| S15 | No fresh log | 未发现 adaptive fresh log。 | Fresh adaptive tests passed。 |
| S16 | No fresh log | 未发现 research fresh log。 | 无直接行动。 |
| S17 | No fresh log | 未发现 gamification fresh log。 | 无直接行动。 |
| S18 | No fresh log | 未发现 curriculum/content QA fresh log。 | No new content-QA artifacts in this reporting window。 |
| S19 | No fresh log | 未发现 API env/deploy-env fresh log。 | S10/S11 findings may need S19 for preview/env verification。 |
| S20 | No fresh log | 未发现 game fresh log。 | 无直接行动。 |

# 已完成工作

| 领域 | 完成内容 | 证据 / 检查 |
| --- | --- | --- |
| Login walkthrough | Two Mainland demo account fill-buttons added between formal-account help text and Log In button; role labels color-polished。 | S01 log: type-check passed; localhost:3002/login HTTP 200; Playwright confirmed visibility/fill behavior/colors。 |
| Home metric | Home Practice questions mini-stat now uses current question-bank total and rounds 18,686 to 19k; Chinese compact labels round to nearest tenth of 萬/万。 | S01 log: in-memory questions.length 18,686; type-check passed; Playwright confirmed `Practice questions: 19k`。 |
| Local run support | Current workspace served at http://localhost:3002 after ports 3000/3001 were already occupied。 | S10 log: curl returned HTTP 200。 |
| Deployment packaging | .vercelignore updated after Vercel CLI hit 16,749 file upload limit; unreferenced public/question-illustrations excluded; preview upload succeeded with 18.7MB payload。 | S10 log: deploy returned `dpl_9fV...` and preview URL; remote build was still Building at handoff。 |
| Production/local QA audit | S11 audited www.mais.hk and matching local build for P0/P1 defects。 | S11 log/report: type-check passed, build passed, production/local home 200, broad route/API smoke no global 500/blank app/ChunkLoadError。 |

# 进行中工作

| 对象 | 当前状态 | 下一步 |
| --- | --- | --- |
| Teacher/Parent hydration | Confirmed P1: production teacher and parent pages throw React hydration #418 from timezone-dependent SSR/client timestamp formatting。 | S13/S14 fix timestamp rendering with explicit Asia/Hong_Kong timezone or shared deterministic helper; add regression test。 |
| Live-classroom lifecycle | Confirmed P1: ended join codes remain readable to enrolled students, though answer submission is blocked。 | S12 require active session / ended_at null in student join-code read path; preserve separate teacher preview behavior if needed。 |
| Vercel preview | Upload issue mitigated and preview URL returned, but final remote build readiness was not confirmed in the S10 log。 | S10/S19 inspect final deployment state and verify preview access with authenticated/allowed browser if Preview Protection remains enabled。 |
| AI Tutor production text provider | S11 watchlist: production `/api/ai-tutor/status` text tutor configured false/local-helper while image/voice reported configured。 | S07/S19 verify whether fallback is intentional and run redacted provider status/smoke if live text is expected。 |
| E2E expectations | S11 found several local Playwright failures likely stale due current registration/login semantics。 | S11 refresh tests after product owner confirms intended registration and login behavior。 |

# Blockers

| Blocker / Finding | Evidence | Required action |
| --- | --- | --- |
| No P0 found | S11 broad audit found no site-wide outage, global route 500, blank app, build/type-check failure, or total login outage。 | Continue release gate, but do not ignore P1s。 |
| P1-01 teacher/parent hydration | Production teacher/parent routes throw minified React #418; likely server UTC vs browser Asia/Hong_Kong timestamp mismatch。 | S13/S14 implement deterministic formatter and S11 adds timezone regression test。 |
| P1-02 ended live join codes readable | Student GET `/api/classroom/live?code=...` returned 200 after teacher ended the session; expected 404。 | S12 fix `getClassroomLiveSessionForStudent` lifecycle filter and preserve submit guard。 |
| Preview verification gap | S10 deploy log stopped while Vercel remote build was `Building`; S11 audit was against www.mais.hk/local, not the new preview。 | S10/S19 confirm preview Ready and access path before using it as release evidence。 |

# 风险

| Risk | Why it matters | Mitigation |
| --- | --- | --- |
| Timezone-dependent SSR text | Hydration mismatch can cause rerendering, unstable first paint, and unreliable teacher/parent workflow behavior。 | Explicit timezone in SSR-rendered timestamps; no suppressHydrationWarning as primary fix。 |
| Ended session discoverability | Students can still read closed classroom prompt/session status by join code。 | Filter read path to active sessions only and add stress regression。 |
| Unreferenced asset exclusion | S10 excluded `public/question-illustrations/` from Vercel upload based on current text-reference search; future wiring could need those assets。 | If illustrations become product-critical, use CDN/blob/smaller subset or update deploy policy。 |
| Production AI Tutor fallback | Text tutor fallback/local-helper may be intentional, but if live text is expected it is a production capability gap。 | S07/S19 confirm env parity and live text provider status。 |
| Local generated churn | `next-env.d.ts`, `.local/hk-math-db.sqlite*`, and `.DS_Store` touched during local checks; avoid treating these as feature changes。 | Keep generated/local files out of code review focus。 |

# 测试 / 构建状态

| Check | Result | Notes |
| --- | --- | --- |
| Fresh S10 `npm run type-check` | Passed | Run during this 2026-06-04 report generation。 |
| Fresh S10 `npm run test:analytics` | Passed 21/21 | learningAnalytics + adaptiveLearning tests passed。 |
| Fresh S10 `npm run build` | Not run | Report-only task; S11 already ran build in reporting window and it passed。 |
| S01 checks | Passed | type-check, login/home curl, Playwright behavior/color checks。 |
| S10 local/deploy checks | Partial | localhost:3002 returned 200; Vercel upload succeeded; final remote build readiness not confirmed at log time。 |
| S11 audit checks | Passed with P1 findings | `npm run type-check` and `npm run build` passed; broad route/API smoke found no P0; two P1s confirmed。 |
| DOCX render QA | Attempted after build | Archive/text/OOXML checks are required; visual render result recorded in S10 handoff。 |

# 变更文件

| Area / File | Window status | Notes |
| --- | --- | --- |
| Non-generated mtime scan | 12 files | Excludes `.git`, `node_modules`, `.next`, `.next-register-slider`, `.tmp`, `.playwright-cli`, `test-results`, `.local`, `.DS_Store`。 |
| `.vercelignore` | Modified | S10 deployment packaging fix。 |
| `app/login/page.tsx` | Modified | S01 Mainland demo accounts and label colors。 |
| `app/page.tsx` | Modified | S01 passes current question count to home surface。 |
| `components/home/HeroSection.tsx` | Modified | S01 compact stat formatter update。 |
| `coordination/reports/2026-06-03-president-report.docx` | Created/modified | Prior daily report finalized just after previous 08:00 boundary。 |
| `coordination/reports/build_2026_06_03_president_report.py` | Created/modified | Prior report builder artifact。 |
| `coordination/reports/2026-06-03-www-mais-hk-p0-p1-bug-audit.md` | Created | S11 P0/P1 bug audit report。 |
| `coordination/session-logs/2026-06-02-S10.md` | Modified | Prior automation handoff finalized at 08:10。 |
| `coordination/session-logs/2026-06-03-S01.md` | Modified | S01 login/home work log。 |
| `coordination/session-logs/2026-06-03-S10.md` | Modified | S10 local run and Vercel troubleshooting log。 |
| `coordination/session-logs/2026-06-03-S11.md` | Modified | S11 QA audit log。 |
| `next-env.d.ts` | Modified | Generated Next type file touched; not a feature change focus。 |
| Local/generated excluded | `.local/hk-math-db.sqlite*`, `.DS_Store` | Touched by local QA/dev tooling; excluded from review list。 |

# 明日优先级

| # | 明日优先级 |
| --- | --- |
| 1 | Fix P1-01: deterministic timestamp formatting for teacher/parent SSR hydration, then add S11 timezone regression coverage。 |
| 2 | Fix P1-02: student join-code read path must reject ended live-classroom sessions。 |
| 3 | Confirm Vercel preview final Ready/access state after `.vercelignore` package slimming。 |
| 4 | S07/S19 confirm whether production AI Tutor text fallback is intended; if not, run redacted env/status/live smoke。 |
| 5 | S11 refresh stale E2E expectations for current registration/login semantics after product confirmation。 |
| 6 | Decide whether `public/question-illustrations/` should remain excluded from deploy or move to CDN/blob storage before wiring。 |

# 需要 Owner 决策

| Decision | Owner action needed |
| --- | --- |
| Teacher/parent timezone standard | Confirm Asia/Hong_Kong should be the explicit operational timezone for SSR-rendered dashboard timestamps。 |
| Live-classroom ended session behavior | Confirm students should receive 404 for ended join codes while teachers retain any needed historical preview path。 |
| AI Tutor production text mode | Decide whether local-helper fallback is acceptable for production, or require live text provider before release。 |
| Question illustration deployment | Decide whether generated question illustrations are product-critical now; if yes, approve CDN/blob/subset plan。 |
| Vercel preview verification | Provide/approve access path for Preview Protection if the preview must be used for QA evidence。 |

# 验证说明

本 DOCX 使用 Documents skill 的 `standard_business_brief` 方向：US Letter、1 inch margins、Calibri / Microsoft YaHei、fixed DXA tables、simple business formatting、无装饰布局。本报告未读取或打印 `.env.local` secret values。DOCX archive/text/OOXML checks will be recorded in S10 handoff; visual render QA depends on the local renderer dependency state。