# MAIS-MVP 每日总裁报告

Daily President Report for Dr. Peter Hu

| 项目 | MAIS-MVP |
| --- | --- |
| 收件人 | Dr. Peter Hu |
| 报告日期 | 2026-06-05 |
| 报告窗口 | 2026-06-04 08:00 至 2026-06-05 08:00 Asia/Hong_Kong |
| 报告会话 | S10 / Automation mais-mvp-9-am-president-report |
| 生成时间 | 2026-06-05 08:12 HKT |
| 格式预设 | standard_business_brief: Calibri 11pt, restrained tables, simple executive-report layout |

# 中文 Executive Summary

本窗口是一个高产、复杂、但必须谨慎控盘的工作日。S01-S13/S15/S18-S22多条线同时推进：学生入口、Practice Beta、Teacher Platform、Parent/API、AI/OCR provider、Visualization、Games、Content QA和Release Engineering都有实质产出。Fresh S10 checks显示当前树`npm run type-check`通过，`npm run test:analytics` 23/23通过。

关键结论：California Math Practice Beta已具备一条桌面端认证流程的通过证据，且S18已经选择并批准3,000题candidate lane用于后续集成；但这仍不是完整release signoff。BNU junior lessons和Texas G6-G8仍blocked，California lesson/textbook layer仍blocked，PEP question illustrations仍gate关闭。

今天的管理重点应从“继续扩大功能和内容”转向“封装、隔离、验证、发布控制”：先做release matrix、provider live smoke、content gate closure、deployment hygiene和owner decisions，再考虑更多生成内容或新功能。

# English Executive Summary

This was a high-output, high-complexity window. Many workstreams advanced at once: student entry, Practice Beta, Teacher Platform, Parent/API hardening, AI/OCR providers, visualizations, games, content QA, and release engineering. Fresh S10 checks passed on the current tree: `npm run type-check` and `npm run test:analytics` passed 23/23.

The main management conclusion is not to treat the current tree as release-ready by default. California Math Practice Beta has a passing covered desktop flow and a selected 3,000-question candidate lane, but full signoff still needs mobile/browser/filter/copy coverage and owner decisions. BNU junior, Texas G6-G8, California lesson layer, and PEP public illustration packaging remain gated.

# 报告窗口摘要

报告窗口：2026-06-04 08:00 至 2026-06-05 08:00 Asia/Hong_Kong。活跃日志覆盖S01、S02、S03、S04、S05、S06、S07、S08、S10、S11、S12、S13、S15、S18、S19、S20、S21、S22；S09虽无session log但有copy/accessibility review report；S14/S16/S17无fresh log。

本窗口新增/修改的coordination证据非常多，尤其是S18/S21 content-QA和S11/S22 release QA artifacts。`coordination/decisions/`未发现本窗口fresh decision record；owner decisions主要记录在S18/S10 session logs和reports中。

# 整体项目进展

项目已从早期学生MVP扩展成一个包含学生、教师、家长、AI Tutor、OCR、可视化、游戏、美国/中国/HK内容QA和release engineering的多域系统。今天最明显的进展是：Teacher Platform功能深度快速增加；California Practice Beta从候选内容进入可测流程；PEP exact-layer review完成全量6,624行；backend/release harness isolation明显改善。

同时，工作树和候选资产规模显著膨胀。当前不是做大范围生产发布的理想时刻，除非先冻结范围并由S11/S22跑完隔离矩阵。建议明天把“可上线证据”作为主线，而不是继续堆叠更多候选内容。

# S01-S22 会话状态表

| 会话 | 状态 | 本窗口活动 | 关注点 / 下一步 |
| --- | --- | --- | --- |
| S01 | 完成 | 登录移动端修复、favicon透明背景、BNUP登录标签清理、登录表单pre-hydration安全、learner setup全局gate与API持久化。 | type-check与桌面/移动Playwright验证通过；`npm run build`在默认`.next` page-data阶段遇到既有runtime生成物问题。 |
| S02 | 完成 | Adaptive Learning去装饰线、默认头像改为mascot、Dashboard Galaxy/Lab快捷入口、学生assignment list/detail canonical route。 | type-check通过；assignment route build通过；继续关注assignment detail与teacher API契约。 |
| S03 | 完成 | `/learning-path`简化为学生日常路径；roadmap迁移到`/student/roadmap*`并保留legacy 308。 | type-check/build/HTTP redirect smoke通过；旧route仅保留redirect常量与测试。 |
| S04 | 完成/部分受限 | CA/NC live seed topics/questions、Practice Skill Radar、California Math Practice Beta polish、人教版小学Practice图片临时gate。 | type-check通过；CA beta full submission smoke被learner setup overlay限制；PEP图片gate为保护性措施，不是内容修复。 |
| S05 | 完成/阻塞记录 | Lesson Nova Lens移动修复、BNU logarithm渲染、Lesson Galaxy默认/route迁移、新学生默认第1单元、进入星球收起Galaxy、California lesson readiness报告。 | 多项type-check/browser/isolated build通过；California lesson layer因缺app-ready lesson package继续阻塞。 |
| S06 | 完成 | Visualization persistence GET、all-labs compact目录、`/student/tools/visualizations` route migration。 | type-check/build/route smoke通过；backend-api一次失败归因AI/adaptive/teacher外部问题。 |
| S07 | 完成/计划输出 | AI Tutor reply voice UX、guest auth messaging、mobile mic错误提示、Qwen ASR/realtime speech plan。 | type-check部分通过；一次后续type-check被无关userStore错误阻塞；真实设备扬声器与Qwen ASR实现仍待。 |
| S08 | 完成 | 共享MathText normalizer补齐大量LaTeX/裸TeX修复，覆盖Practice与Lesson显示。 | 18,878 Practice题与325 Lesson seed渲染审计清零；type-check和浏览器smoke通过。 |
| S09 | 完成（报告） | California middle-school textbook review route的三语copy、caption、alt text审查。 | PASS_FOR_REVIEW_LAYOUT_WITH_RELEASE_CAVEATS；最终学生release仍需按语言设置分离alt数据并处理英文图片标签。 |
| S10 | 完成/协调 | 生成上一日总裁报告；AGENTS扩展S21/S22；P1 hydration/live-classroom hotfix；AI/provider follow-up；California Beta边界、正式kickoff、CA textbook review layout integration。 | 本次S10未改feature code；继续担任report/release-boundary协调。 |
| S11 | 完成/QA门禁 | 生产Practice、生产AI voice、login/mobile、parent/teacher/student P0/P1、adaptive 500-student、Practice mobile fix、California E2E、CA textbook layout regression。 | CA covered desktop flow通过；full release matrix仍未完成；部分早期P1已由S01/S12/S13/S22修复或隔离。 |
| S12 | 完成 | Lesson-progress stale response、userStore type status、US unavailable fallback、backend regression fixes、Student Shirleen duplicate login、middleware host、student assessment plural route。 | type-check/build/targeted E2E多项通过；部分plain build失败指向默认`.next`状态，不是route代码。 |
| S13 | 完成/大型实现 | Teacher free-paper builder、assessment analysis、prep toolchain、assignment correction loop、live classroom tools、teacher canonical routes、review lessons、home-school operations、mobile overflow修复。 | 多次type-check/build/targeted tests通过；provider latency、default`.next`稳定性、完整E2E仍需S11/S22跟进。 |
| S14 | 无新日志 | 本窗口未发现S14 fresh session log。 | 家长端变更主要由S11/S12/S13覆盖；未来UI调整需S14接回。 |
| S15 | 完成 | 100-student simulation和adaptive P1修复；challenge strictness要求Challenge/Exam题，500-student scan无bad challenge。 | `npm run test:analytics` 23/23、type-check通过；HK部分年级与US当前内容仍缺Challenge/Exam覆盖。 |
| S16 | 无新日志 | 本窗口未发现S16 research fresh log。 | 无learning-science新决策。 |
| S17 | 无新日志 | 本窗口未发现S17 gamification fresh log。 | Reward economy未变更。 |
| S18 | 大量完成/多gate | BNU junior DeepSeek full QA、California packs QA/launch gap、PEP lesson/Practice illustration audits、PEP exact-layer 6,624行全review、HK supplement、Arkansas G6-G12 approval等。 | BNU junior仍blocked；TX G6-G8仍blocked；PEP exact-layer虽5,956行approved但未public packaging/未student-visible。 |
| S19 | 完成 | Assignment OCR/AI live smoke、SimpleTex transient retry与redacted diagnostics、teacher assignment creation LLM API配置。 | DeepSeek/Qwen/SimpleTex/Mathpix可达；`.env.local`仅本地配置且未读取/记录密钥；SimpleTex仍有transient risk。 |
| S20 | 完成 | Game route迁移到`/student/practice/games/[gameSlug]`，legacy `/practice/*` redirects。 | type-check与HTTP checks通过；Fishing Playwright被learner setup gate阻挡，需S11/S20更新setup flow。 |
| S21 | 进行中/候选产物 | US CA high-school、NC K-G5/HS、NY K-G5、TX/AR/HK等illustration/textbook candidate packages；06-05继续NC K-G5 batch。 | 全部candidate-only；不得视为S18 final approval或live integration。 |
| S22 | 完成/Release reliability | PEP illustration wiring release check、backend E2E per-run isolation、California E2E isolated support。 | type-check/build/question-bank/targeted Playwright通过；建议parallel E2E继续用unique port/dist/db roots。 |

# 已完成工作

| 领域 | 完成内容 | 主要证据 / 检查 |
| --- | --- | --- |
| 学生入口与UI | 登录移动端、pre-hydration安全、learner setup gate、dashboard shortcuts、student assignment routes、roadmap/lesson/game/visualization canonical routes均有进展。 | S01/S02/S03/S05/S06/S20 type-check、build、HTTP smoke、Playwright probes多项通过。 |
| Practice Beta | California Math Practice Beta covered desktop authenticated flow通过：teacher assignment创建、student dashboard/adaptive/practice、answer feedback、assignment submit/review。 | S11/S22 California E2E: 1/1 pass；仍不是full release signoff。 |
| Teacher Platform | 教师端新增free paper builder、analysis、prep toolchain、assignment correction、live tools、review lessons、operations与移动overflow修复。 | S13多次`npm run type-check`、targeted unit/E2E、isolated/default builds通过；完整矩阵未跑完。 |
| Parent/Backend | Parent API权限/载荷guardrails、duplicate username login、middleware host、student assessment plural route、lesson progress response等修复。 | S12 type-check、backend tests、targeted Playwright/build/API smoke通过。 |
| AI/OCR Provider | AI reply voice UX、SimpleTex retry、DeepSeek assignment grading、Qwen vision fallback、Mathpix reachability、teacher assignment LLM route完成。 | S19 live smoke显示DeepSeek/Qwen/SimpleTex/Mathpix可达；S07语音UI仍需真实设备听感/Qwen ASR实现。 |
| Math Rendering | Practice/Lesson LaTeX渲染审计修复，裸log、frac、sqrt、exponent等case清零。 | S08 exhaustive audit: 18,878 Practice questions + 325 Lesson seeds；type-check/browser smoke通过。 |
| Content QA | California八个candidate packs QA approved；选定CA 3,000题首发lane；PEP exact-layer 6,624行review完成；Arkansas G6-G12 candidate release handoff approved。 | S18 package-local audits、manual decisions、RAG/type/question checks；多项仍candidate-only。 |
| Release Engineering | S22确认PEP asset failure为port collision非产品问题；backend E2E隔离路径落地；California E2E用isolated run pass。 | `npm run build`、`npm run test:backend`、PEP lesson Playwright、California E2E passed。 |

# 进行中工作

| 对象 | 当前状态 | 下一步 |
| --- | --- | --- |
| BNU junior lessons | DeepSeek full QA completed but 77 P0/P1 remediation rows remain; package remains review-only。 | S21/S18 need transient DeepSeek V4 Pro env rerun after deterministic remediation and Phoebe/manual acceptance。 |
| Texas G6-G8 | 1,500 inventory exists but audit FAIL: 807 P1, 693 P2; 816 scoped repair targets。 | S19/owner provide runtime DeepSeek key; S21 repair; S18 manual review and final decision。 |
| California Practice Beta | S18 approved selected 3,000-question candidate lane and S11 covered desktop flow pass。 | S04/S08 production integration and S11 mobile/browser/filter/copy matrix before full signoff；Kindergarten gate unresolved。 |
| California lesson/textbook layer | Review route exists and passes layout checks, but S18 blocks final student lesson/textbook release。 | Repair chapter-specific worked examples/practice, validate answers, rerun S09/S11/S18。 |
| PEP question illustrations | 5,956 exact-layer rows approved pending packaging; 668 not approved; approval list remains empty and gate active。 | S21 package only approved rows; S04/S08/S11 integrate/test after owner assignment。 |
| Teacher platform release | Large feature expansion compiles in targeted checks, but full release matrix and provider latency checks incomplete。 | S11/S22 schedule broad teacher/parent/student regression in isolated quiet window。 |
| S21 illustrations | Multiple region/grade candidate packages generated or in progress。 | Keep under `coordination/content-qa/`; require S18/S09 review before public/live use。 |

# Blockers

| Blocker | Evidence | Required action |
| --- | --- | --- |
| BNU junior lesson package blocked | DeepSeek full QA: 315 sections, 75 P0 + 2 P1, 77 remediation rows, 201 manual-review rows。 | Do not integrate; rerun DeepSeek smoke/full after remediation and S18/Phoebe acceptance。 |
| Texas G6-G8 not approved | S21/S18 blocker: audit FAIL, 807 P1 + 693 P2, all manual decisions pending。 | Runtime DeepSeek repair + local QA + manual workflow before any release。 |
| California lesson layer blocked | S18 final review: review layout only; generated examples/practice reuse mismatched templates。 | Build app-ready lesson modules with chapter-specific examples and validated practice。 |
| PEP question illustration gate closed | `mainlandPepQuestionIllustrationApprovals` remains empty; all PEP question assets hidden from Practice। | Package approved rows and add promptHash-backed approval records only after S18/S21/S04/S11 path。 |
| Default `.next` generated-output instability | Multiple sessions saw default `.next` missing manifest/chunk/page-data failures while isolated dist builds passed。 | S22 continue release-harness cleanup; avoid interpreting default-cache failures as product bugs without isolated rerun。 |
| Full release matrix incomplete | S11 California desktop pass only; mobile/browser/filter/copy/lesson route coverage not complete。 | Run targeted release matrix before public signoff。 |
| Kindergarten launch gate unresolved | Owner acknowledged need to decide K include/exclude, but no final decision。 | Decide K vs Grade 1-12 wording before California public launch copy/grade selector integration。 |

# 风险

| Risk | Why it matters | Mitigation |
| --- | --- | --- |
| Very dirty worktree | Current `git status --short` count is 3,165 entries; many sessions touched shared files。 | Review by session scope; avoid broad revert/stage/commit until owner chooses release package。 |
| Huge mtime artifact surface | Window scan found 33,259 files, including 14,405 public question illustration files and 11,024 content-QA files。 | Separate source changes from candidate assets/local scratch; update ignore/deploy hygiene。 |
| Secrets hygiene | S19 touched `.env.local` for local provider config; report did not read values。 | Keep real secrets out of Git/logs/reports; rotate only if owner confirms exposure risk。 |
| Static asset weight | PEP and textbook image packages can inflate Vercel upload/runtime payload。 | Lazy load; package only approved rows; keep candidate assets out of public unless needed。 |
| Provider latency/transience | SimpleTex had transient fetch failure; assignment grading previously timed out but latest smoke passed。 | Use redacted diagnostics, retry budgets, and fallback provider order。 |
| Candidate approval semantics | S18 approvals often mean candidate handoff, not live production approval。 | Reports and product copy must preserve candidate/review/beta wording。 |

# 测试 / 构建状态

| Check | Result | Notes |
| --- | --- | --- |
| Fresh S10 `npm run type-check` | Passed | Run at 2026-06-05 report time on current tree。 |
| Fresh S10 `npm run test:analytics` | Passed 23/23 | learningAnalytics + adaptiveLearning tests。 |
| Fresh S10 `npm run build` | Not run | Report-only task; many logs already include successful builds and known default `.next` caveats。 |
| S11/S22 California E2E | Passed 1/1 | Desktop authenticated California Practice Beta flow; not full signoff。 |
| S22 PEP assets | Passed | type-check, build, asset localization audit, question-bank, PEP primary lessons desktop/mobile Playwright all passed。 |
| S13 teacher checks | Mostly passed | type-check/build/targeted tests passed repeatedly; some broader suites not run or blocked by unrelated default output issues。 |
| S18 content checks | Mixed by package | California/Arkansas/PEP exact layer advanced; BNU and TX G6-G8 remain blocked。 |
| S19 provider smoke | Passed for sampled providers | DeepSeek assignment, Qwen vision, SimpleTex rerun, Mathpix endpoint reachable; no secrets logged。 |

# Changed Files

| Area | Files changed in HKT window | Notes |
| --- | --- | --- |
| Total mtime scan | 33,259 files | Excludes `.git`, `node_modules`, `.next`, `.tmp`, `test-results`; still includes many local/candidate outputs。 |
| Current Git status | 3,165 entries | Large dirty tree; this report did not stage, commit, branch, merge, push, delete, or revert。 |
| public/question-illustrations | 14,405 files | Mainland PEP generated question-illustration SVG/PNG expansion; student visibility still gated。 |
| coordination/content-qa | 11,024 files | S18/S21 packages, review batches, QA reports, exact-layer renders, candidate images。 |
| local scratch outputs | tmp 4,577; private 1,113; output 556 | Generated verification/deployment/test artifacts; release hygiene risk。 |
| app/api | 64 files | Teacher, parent, auth, assignment, classroom, AI tutor, visualization-session route families。 |
| app/teacher | 40 files | Teacher console pages, canonical routes, operations/prep/live/assessment surfaces。 |
| tests/e2e | 38 files | Backend, California, teacher/parent, visualizations, practice, games, route updates。 |
| coordination/reports | 38 files | QA reports, boundary docs, release diagnostics, previous president report。 |
| lib/rag | 31 files | Illustration text-match standard added to regional RAG evidence flows。 |
| .env.local | 1 local-only file | Touched by S19 local config; secret values were not read or printed。 |

# 明日优先级

| # | 明日优先级 |
| --- | --- |
| 1 | Freeze broad feature expansion and run S11/S22 release matrix in isolated quiet window。 |
| 2 | Resolve active content blockers: BNU junior rerun gate and Texas G6-G8 repair/manual QA。 |
| 3 | Decide California Kindergarten include/exclude and then finish Practice Beta production integration path。 |
| 4 | Package only S18-approved PEP exact-layer rows; keep all not-approved rows hidden。 |
| 5 | Run provider live smoke on production/preview with redacted evidence and no secret output。 |
| 6 | Clean deployment/package hygiene for public images, candidate assets, and local scratch outputs。 |
| 7 | Stabilize full teacher/parent/student E2E matrix after S13/S12/S22 changes。 |

# Owner Decisions Needed

| Decision | Owner action needed |
| --- | --- |
| California Kindergarten gate | Choose K included or first launch is Grade 1-12; affects copy, grade selector, QA matrix。 |
| Content promotion | Confirm whether selected CA 3,000-question lane should enter live integration now。 |
| BNU/TX provider rerun | Approve/prepare transient DeepSeek V4 Pro runtime for S18/S21 reruns without logging secrets。 |
| PEP illustration scope | Decide whether to package 5,956 approved exact-layer rows now or wait for smaller pilot。 |
| Release target | Choose whether next deploy is preview-only or production candidate; current dirty tree is very broad。 |
| Provider secrets | Confirm no rotation is needed, or ask S19 to rotate any key that may have been exposed outside safe env storage。 |

# 报告备注

• 本报告未读取、打印或写入真实`.env.local`密钥值。

• 本报告未改feature code；仅生成DOCX报告和S10日志/automation memory。

• DOCX使用standard_business_brief预设：US Letter、1 inch margins、Calibri 11pt、fixed-width tables、简洁商务版式。