MAIS-MVP 每日总裁报告 / Daily President Report

Report date: 2026-06-08 08:00 HKT | Reporting window: 2026-06-07 08:00 to 2026-06-08 08:00 Asia/Hong_Kong

Project: MAIS-MVP | Reporting session: S10 | Audience: Dr. Peter Hu

Design preset: standard_business_brief; concise business DOCX with fixed-width tables and restrained typography.

# 中文 Executive Summary

- 本窗口不是空窗期：S01/S02/S05/S07/S09/S10/S11/S12/S18/S19/S21/S22/S25 有新鲜日志或 gate artifact，S23 有 integration handoff artifact。

- 本地质量基线为 green：S10 fresh `npm run type-check` 通过，`npm run test:analytics` 通过 23/23，`npm run release:preflight -- --json` 通过，`npm run build` 通过并生成 125 个 static pages。

- 最大成果：生产 API/storage 的 500 root cause 被 S12 追踪到 Postgres transfer quota，随后通过 compact persistence、fresh Postgres resource、production auth/storage smoke 修复；论坛从 localStorage MVP 推进到 server-backed API/permissions/moderation/E2E。

- California 取得本地 release closure，但 public name 必须继续保持 `California Math Practice Beta`；S18/S09/S11/S22/S25 均不支持升级为完整 California curriculum/course 命名。

- BNU high formal lessons 已通过 S18 QA 并在本地 lesson registry live；California G6-G8 textbook route 完成修复；S21 完成 AR/TX 4,570 行 official standard expansion package。

- 最大风险仍是 release source hygiene：当前根目录 3,365 条 status entries、248 个 tracked modified、4 个 tracked deleted、32,370 个 untracked files，fresh root-deploy guard 正确阻止 direct root deploy。

- S12 的 disk blocker 在会话中真实存在；本次 S10 运行 project-defined analytics test 后脚本自动清理 `.tmp`，当前 disk/preflight 已恢复，但 full-product E2E 仍未重新跑。

# English Executive Summary

- The reporting window had substantial activity across release hygiene, production API recovery, California/BNU content gates, forum backend work, and AI Tutor copy cleanup.

- The fresh local baseline is green: type-check passed, analytics/adaptive tests passed 23/23, release preflight passed, and Next production build passed with 125 static pages.

- Production storage/API failures were traced to Postgres transfer-quota errors and mitigated through compact persistence plus a fresh Postgres resource; S12 recorded production auth/storage smoke passing after the hotfix.

- California is locally approved only as `California Math Practice Beta`; all release artifacts reject a full-curriculum naming upgrade for now.

- The primary remaining release risk is source hygiene: direct deployment from the dirty root is still blocked, and the next release should use a clean reviewed source or S22 pruned staging path.

# 报告窗口摘要

- 窗口：2026-06-07 08:00 至 2026-06-08 08:00（Asia/Hong_Kong）。

- Assigned/fresh evidence: S01、S02、S05、S07、S09 artifact、S10、S11、S12、S18、S19、S21、S22、S25；S23 有 handoff artifacts；S03/S04/S06/S08/S13/S14/S15/S16/S17/S20/S24 无新鲜正式日志。

- No assigned work in this reporting window: No。窗口内有注册、dashboard、AI Tutor copy、California/BNU content、production storage、forum backend、release hygiene 与 standards crosswalk 工作。

- 新鲜 blockers/risks：S12 forum full-E2E disk-space blocker、S22 dirty-root deploy blocker、Postgres historical data migration、California non-beta naming gate、full-product E2E not rerun。

- S10 当前 fresh checks 未 stage/commit/branch/push/reset/revert；只生成报告并运行安全检查。

# 整体项目进展

- 产品面：注册支持 Teacher public self-registration；dashboard grade selector 与 HK/Mainland K filter 修正；AI Tutor 简体 voice copy 去 provider 化；forum 获得 server-backed MVP。

- 内容面：California beta lesson layer 覆盖 95 topics/3,000 questions；California G6-G8 textbook route 修复；BNU high formal lessons QA passed；AR/TX official standard expansion completed。

- 平台面：Postgres quota 500 有明确 root cause 和 compact persistence mitigation；Production env parity for Resend/password reset 已完成。

- 质量面：本地 build/type/unit baseline green；California focused E2E green；forum focused desktop/mobile E2E green；full-product E2E 和 production delivery smoke 仍需补。

- 发布面：guardrails 比昨天更强，直接 root deploy 被自动阻止；但是 dirty-tree 规模仍不适合直接发布。

# S01-S25 会话状态表

| 会话 | 状态 | 完成/证据 | 阻塞/下一步 | 检查 |
| --- | --- | --- | --- | --- |
| S01 | 完成 | 注册页加入 Teacher 选项；允许 public teacher self-registration；Student 标签/三卡 copy/教师插图/黄色 2 位置/large-screen Continue 可见性更新。 | 保持 teacher self-registration 与账号模型后续 review；当前 fresh type-check 已通过。 | Focused TS passed；Playwright screenshot/teacher registration flow passed。 |
| S02 | 完成 | Dashboard grade selector 对 HK/Mainland 隐藏 Kindergarten/K；US tracks 保留 K；增加 stale K fallback。 | 无明显阻塞；需继续避免改 data source。 | `npm run type-check` passed。 |
| S03 | 无新鲜日志 | 本窗口未见 roadmap/curriculum structure 独立 handoff。 | 等待明确 assignment。 | 无。 |
| S04 | 无新鲜日志 | 本窗口无 S04 正式日志；California practice closure 由 S18/S09/S11/S25 记录。 | Practice live promotion 仍需 S04/S23 coordination。 | 无。 |
| S05 | 完成 | 新增 95 个 California lesson seeds 与 coverage records；每 topic 含 concept、worked example、checklist、mistake repair、teacher guide、8 个 checkpoint。 | 保持 California Math Practice Beta；lesson seeds 仍 productionReady=false。 | Focused TS passed；runtime audit: 95 topics, 3000 questions, 95 lesson seeds, 62 standards。 |
| S06 | 无新鲜日志 | 本窗口无 visualization owner handoff。 | 无。 | 无。 |
| S07 | 完成 | AI Tutor logged-out voice-input 简体中文文案移除 Qwen/provider name；logged-out 状态不再追加 setup suffix。 | 未跑 full type/build；copy/status scoped。 | `rg` verified new string present and old Qwen string absent。 |
| S08 | 无新鲜日志 | 无 shared state/analytics owner handoff。 | 共享 types/provider/userStore 仍应由 S08/S12/S15 coordination review。 | Fresh analytics/adaptive tests covered shared logic 23/23。 |
| S09 | 完成（artifact） | California English/繁中/简中 copy review passed for Beta naming；registration copy preserves Beta。 | 不能升级为 non-beta/full curriculum name。 | zh-Hans strict audit 0 critical/0 warnings；California naming scan passed。 |
| S10 | 完成 | 生成 2026-06-07 report；urgent-five status/release-slice reports；本次生成 2026-06-08 report。 | S10 只做 reporting/coordination；无 feature code。 | Fresh type-check, analytics 23/23, release preflight, build passed。 |
| S11 | 完成/部分 gated | Release matrix local gaps passed；California lesson/practice/checklist/teacher-guide E2E passed。 | Full production write smoke was gated earlier by production API 500；full E2E later not rerun。 | Local matrix passed；CA E2E 2/2；production preflight earlier RED。 |
| S12 | 完成/有残余 gate | Production Postgres quota 500 traced and mitigated via compact persistence/fresh resource；production auth/storage smoke passed；forum backend/API/permissions/moderation/E2E built。 | Forum full-product E2E not rerun; historical Postgres registrations need migration decision。 | type-check/build passed；forum focused desktop/mobile E2E 3 passed/3 skipped；prod auth smoke 1 passed。 |
| S13 | 无新鲜日志 | 无 Teacher Console 独立 handoff。 | Teacher UI changes remain in dirty tree; release slicing needed。 | 无。 |
| S14 | 无新鲜日志 | 无 Parent Console 独立 handoff。 | Parent follow-up only through prior reports。 | 无。 |
| S15 | 无新鲜日志 | 无 adaptive engine owner handoff。 | California/adaptive promotion should get S15 semantics review。 | Fresh adaptive tests passed within test:analytics。 |
| S16 | 无新鲜日志 | 无 learning-science/research handoff。 | 无。 | 无。 |
| S17 | 无新鲜日志 | 无 gamification/reward-economy handoff。 | Game/reward release still needs S17/S20 coordination。 | 无。 |
| S18 | 完成 | BNU high formal lessons final QA/local registry; US standards granularity audit; California middle-school textbook repair; California Practice Beta final content QA。 | S18 approval is local/content gate, not dirty-root deploy approval。 | BNU focused tests passed；CA textbook validator 0 issues；browser desktop/mobile passed。 |
| S19 | 完成 | Resend Production env parity completed from approved DOCX via redacted path；release env preflight passed；no secret values logged。 | Password reset delivery smoke still pending; production source hygiene remains S22 gate。 | `release:env-preflight` passed; publish preflight then failed only dirty-source gate。 |
| S20 | 无新鲜日志 | 无 game-design owner handoff。 | Actual game release needs S20 evidence。 | 无。 |
| S21 | 完成 | AR/TX official standard expansion package completed: 4,570 prior lesson-anchor rows expanded to source-safe item-level IDs。 | No live data mutation; S18 sample check and S23/S04/S05 promotion needed。 | node check/generation passed; CSV 4,571 lines; invariant checks 0 issues。 |
| S22 | 完成/active guard | Release guards, root-deploy preflight, env/publish preflights, production wrapper, preview/prod deployment evidence; owner override used for dirty-root production publish。 | Direct root deploy remains blocked; use clean reviewed source or S22 pruned staging。 | Fresh root deploy guard failed protectively with 3,365 status entries; build/preflight passed。 |
| S23 | artifact only | BNU high and California textbook promotion handoff artifacts exist, produced via S18/S23-style handoff。 | No formal S23 session log; live promotion still needs owning-session sequencing。 | coordination/integration artifacts only。 |
| S24 | 无新鲜日志 | 无 exact-layer owner handoff。 | Question illustration exact-layer release remains separate。 | 无。 |
| S25 | 完成 | California release closure, nested checkout excludes, .gitignore/playwright temp tsconfig cleanup, public naming decision keeps Beta。 | Need clean PR/release slice; no staging/commit performed。 | type-check passed; question-bank 72/72; MVP 29/29; CA E2E 2/2。 |

# 已完成工作

- Fresh local baseline：`npm run type-check` pass；`npm run test:analytics` pass 23/23；`npm run release:preflight -- --json` pass；`npm run build` pass with 125 static pages。

- Production storage/API repair：S12 reproduced 500s, identified Postgres transfer-quota errors, compacted persistence, attached fresh resource, deployed hotfix, and passed production auth/storage smoke。

- Forum backend/API：`/api/forum` route family, server-side class permissions, reports/audit/moderation, notifications, search/pagination, attachment metadata, desktop/mobile focused E2E。

- California Beta release closure：S18 content QA, S09 copy review, S11 targeted E2E, S22/S25 type-check/nested checkout cleanup all pass for Beta naming。

- BNU high formal lessons：S18 approved local formal lesson package and live registry promotion, with focused audits/checks。

- US AR/TX official standards：S21 expanded 4,570 rows to source-safe item-level IDs and produced JSON/CSV/MD package artifacts。

- Release tooling：S22 added direct-root deploy guard, env/publish preflights, and guarded Vercel production wrapper; S25 added release intake evidence。

# 进行中工作

- Full-product E2E remains pending; S12 could not complete it during handoff because disk was below guard threshold, and S10 did not rerun the full suite after cleanup due time/cost.

- Production password reset delivery smoke remains pending even though Vercel Production env parity is complete。

- Postgres historical registrations from old quota-exhausted resources require owner migration/export decision。

- California non-beta/full-curriculum launch remains future work; current approved boundary is Beta only。

- Clean release source preparation remains active S22/S25/S10 work; dirty-root direct deploy remains prohibited。

# 阻塞项

| 事项 | 状态 | 证据 | 需要下一步 |
| --- | --- | --- | --- |
| Direct root deploy | Active | Fresh root guard failed: 3,365 status entries, 248 modified, 4 deleted, 3,113 untracked status entries, 32,370 untracked files。 | Use clean reviewed branch/worktree or approved S22 pruned staging path; do not deploy dirty root。 |
| Full-product E2E | Pending | S12 blocker: disk below 20 GB during session; S10 analytics check later cleaned `.tmp` and preflight now passes, but full suite not rerun。 | Owner/S22/S11 decide whether to run full E2E now or after release slicing。 |
| Password reset live delivery | Pending smoke | S19 Vercel Production env parity passed with redacted DOCX-sourced Resend key。 | Run controlled reset-delivery smoke; never log reset link or secret values。 |
| Historical Postgres data | Decision needed | Fresh resource live; old registrations may remain only in older quota-exhausted resources。 | Approve or skip export/migration of historical registrations。 |
| California naming | Policy gate | S18/S09/S25 all say Beta only。 | Keep `California Math Practice Beta` until owner approves full release after broader gates。 |

# 风险

- Release contamination risk remains high because dirty/untracked files span app/API/components/lib/data/tests/public assets/coordination。

- Production state evidence is mixed across the day: S11 initially saw RED 500s, S12 later reports repaired production smoke passing; before broad launch, use latest Vercel logs/admin health and public-domain smoke。

- Generated artifacts and build outputs can consume disk quickly; test scripts may clean `.tmp`, so release checks should document when cleanup happened。

- Content/source-distance risk remains if candidate packages are promoted without S18 final acceptance and S23/S04/S05 ownership handoff。

- Teacher/forum moderation is now real MVP behavior but not yet a full moderation operations system with escalation/retention/SLA policy。

# 测试/构建状态

| 检查 | 结果 | 说明 |
| --- | --- | --- |
| Fresh `npm run type-check` | PASS | S10 current report run passed。 |
| Fresh `npm run test:analytics` | PASS | 23 tests passed; script removed `.tmp` at end per package definition。 |
| Fresh `npm run release:preflight -- --json` | PASS | After `.tmp` cleanup, freeBytes about 107.4B; e2e/staging roots valid。 |
| Fresh `npm run build` | PASS | Next build compiled, type/lint checked, and generated 125 static pages。 |
| Fresh `release:root-deploy-preflight` | BLOCKED as designed | Dirty root direct deploy blocked with 3,365 status entries。 |
| S12 production auth/storage smoke | PASS in log | After compact persistence/fresh Postgres hotfix, production auth API preflight and gated smoke passed。 |
| S12 forum focused E2E | PASS in log | Desktop/mobile class-forum spec: 3 passed, 3 skipped。 |
| Full-product E2E | NOT RUN by S10 | Not rerun after cleanup due scope/time; earlier S12 handoff had disk blocker。 |

# 变更文件

本节是 high-level changed-file evidence，不是 commit/stage 计划。S10 未执行 Git mutation。

| 区域 | 代表性文件/范围 | 说明 |
| --- | --- | --- |
| Auth/register/dashboard | app/register/page.tsx, app/api/auth/register/route.ts, components/dashboard/DashboardGradeSelectorGrid.tsx, components/providers/AppProviders.tsx, lib/server/userStore.ts | Teacher self-registration and grade selector behavior。 |
| AI Tutor | components/ai/AITutorProvider.tsx | Simplified Chinese voice-auth copy and logged-out status behavior。 |
| California/BNU lessons | data/usCaliforniaLessons.ts, data/lessons.ts, data/mainlandBnuHighLessons.ts, data/generated-content/us-ca-math-textbooks-v1/textbook-pack.json, app/student/lessons/california-middle-school-textbook/page.tsx | Beta lesson layer, BNU high formal lessons, repaired California textbook route。 |
| Forum/API | app/api/forum/**, app/forum/page.tsx, components/forum/ForumWorkspace.tsx, lib/forum.ts, lib/server/userStore.ts | Server-backed forum persistence, permissions, moderation, notifications。 |
| Tests | tests/e2e/class-forum.spec.ts, california-student-assignment-flow.spec.ts, release-matrix-continuation.spec.ts, production-auth-storage-smoke.spec.ts, app-shell-auth.spec.ts, ai-tutor-deepseek.spec.ts | Focused and regression test updates。 |
| Release tooling | scripts/release-env-guard.mjs, scripts/deploy-vercel-preview.mjs, scripts/deploy-vercel-production.mjs, scripts/resend-local-smoke.mjs, .gitignore, tsconfig.json, playwright.config.ts, package.json | Deploy guards, staging/production wrappers, Resend smoke, nested checkout excludes。 |
| Coordination/content QA | coordination/session-logs/2026-06-07-*.md, 2026-06-08-S12.md, blockers, reports, content-qa, integration, release-intake artifacts | Formal handoff, QA, blocker, and release-decision evidence。 |

# 明日优先事项

- Create a clean reviewed release source or explicitly approve S22 pruned staging as the next production source; keep dirty-root deploy blocked。

- Run latest production API/storage health check on public aliases, then rerun S11 production auth API preflight and gated auth/storage smoke if normal。

- Run controlled password-reset Resend delivery smoke with redacted evidence only。

- Decide one content lane to promote next: California Beta lesson/textbook, BNU formal lessons, or US standards/question-bank; do not mix multiple packages in one release gate。

- Run full-product E2E after confirming disk headroom and isolated Playwright roots; archive failures by owning session。

# 需要 Dr. Peter Hu 决策

| 决策项 | 需要决定什么 | 建议 |
| --- | --- | --- |
| Release source | 下一次生产发布是否必须来自 clean branch/worktree，还是继续授权 S22 pruned staging？ | 推荐 clean reviewed source；dirty root 保持禁止。 |
| Production health | 是否授权 S12/S19/S22 立即做最新 production logs/admin health/public API smoke？ | 建议授权，确认 S11 RED 与 S12 repaired evidence 的最终状态。 |
| Full E2E | 是否现在消耗时间跑 full-product E2E，或等 release slice 固化后再跑？ | 建议 release slice 固化后跑，避免测试非候选内容。 |
| Postgres history | 旧 Postgres resource 中的历史 registration 是否必须导出/迁移？ | 若有真实用户数据，授权 S12 migration dry-run。 |
| California naming | 是否继续使用 `California Math Practice Beta` 并禁止 non-beta/full-curriculum 命名？ | 建议保持 Beta，直到所有 release gates 扩大且 owner 正式批准。 |