MAIS-MVP 8 AM President Report

Daily bilingual coordination report for Dr. Peter Hu

| Report date | 2026-06-12 |
| --- | --- |
| Report time | 08:00 Asia/Hong_Kong; generated after fresh checks on 2026-06-12 afternoon HKT |
| Project | MAIS-MVP |
| Reporting session | S10 / Automation mais-mvp-9-am-president-report |
| Audience | Dr. Peter Hu |
| Reporting window | 2026-06-11 08:00 to 2026-06-12 08:00 Asia/Hong_Kong |

# Chinese Executive Summary / 中文执行摘要

本窗口不是空窗期：S01 完成首页与 About CTA checkmark 细节统一，S04 修复 Practice Arena 两个学生端问题，S05 修复 Lesson 星球入口重复/缓慢动画，S09 修正首页英文 headline，S13 将教师 mastery target 变成可交给 S15 的 adaptive signal，S22 完成两次生产部署。

S22 在 2026-06-11 12:38 HKT 与 16:04 HKT 两次 owner-requested current-working-tree production publish 均达到 Vercel READY；`www.mais.hk`、`mais.hk`、login、student roadmap 等 smoke URL 返回 HTTP 200。

今日 S10 复跑的本地基线为绿色：`npm run type-check` 通过，`npm run test:analytics` 23/23 通过，`npm run release:preflight -- --json` 通过，`npm run build` 通过并生成 128 个 static pages。

最大发布风险仍是 dirty root：`release:root-deploy-preflight` 保护性失败，报告 3,435 status entries、260 tracked modified、4 tracked deleted、3,171 untracked status entries、32,509 untracked files。后续应继续使用 S22 pruned staging 或 clean reviewed release worktree。

最需要 Dr. Peter Hu 关注的是：继续批准 Adventure UI 作为 Practice Arena 正式方向后的 S04/S11 回归节奏；是否允许继续 dirty-root emergency deploy；以及 S13 teacher mastery target 进入 S15 adaptive recommendation 的优先级。

# English Executive Summary

The 2026-06-11 08:00 to 2026-06-12 08:00 HKT window had fresh work across S01, S04, S05, S09, S10, S13, and S22.

Product work was narrow but useful: home/About CTA polish, Practice Arena collision and topic-selection fixes, faster Lesson planet transitions, homepage copy correction, and teacher mastery targets converted into an adaptive-signal handoff.

S22 completed two owner-requested production publishes during the window. Vercel reported READY and user-facing smoke checks returned HTTP 200.

Fresh local checks are green: type-check passed, analytics/adaptive tests passed 23/23, release preflight passed, and the Next production build passed with 128 static pages.

The main management issue remains release control. Direct root deploy is still blocked by the dirty-root guard and should not be used unless Dr. Peter Hu explicitly approves an emergency exception.

# 报告窗口摘要

| Item | Conclusion |
| --- | --- |
| 报告窗口 | 2026-06-11 08:00 至 2026-06-12 08:00 Asia/Hong_Kong |
| 活跃 session logs | S01、S04、S05、S09、S10、S13、S22 |
| 新 blocker 文件 | 未发现 fresh blocker file；风险主要来自各会话日志和 release guard |
| 新 decision / integration | S10 记录 Practice Arena Adventure UI 正式方向，并写入 S04/S11 handoff |
| 生产部署 | S22 两次生产发布：12:38 HKT 与 16:04 HKT，均 READY，custom domains smoke 通过 |
| No assigned work in this reporting window | No；本窗口有明确 fresh work |

# 整体项目进度

学生端 polish 继续推进：Home/About CTA 视觉统一，Practice Arena hero collision 消除，Topic Mission 点击现在会切换到对应 topic question path。

Lesson 体验改善：跨星球进入不再叠加 source-page full-screen intro、route-level loading 和 destination intro；StrictMode replay 下也不会重新打开 Galaxy directory。

教师端与 adaptive 的接口更清晰：S13 已把 manual mastery target 转成 UI-derived gap/priority signal，并给 S15 留出字段契约。

生产发布能力仍可用，但当前靠 S22 pruned staging 控制风险；根目录本身仍不适合直接发布。

构建结果提示性能关注点：student lesson/roadmap/visualization first-load JS 仍约 2.8 MB，需要后续 S22/S01/S03/S06 视发布目标评估分包或懒加载。

# S01-S25 session 状态表

| Session | Status | Window result | Risk / next | Checks |
| --- | --- | --- | --- | --- |
| S01 | 完成 | Home 与 About CTA checkmark 改成圆角 SVG；桌面/移动截图确认 label fits | 无 | type-check passed；Playwright home/about desktop/mobile passed |
| S02 | 无新日志 | 无 fresh dashboard evidence | 等待 dashboard/progress 任务 | 未运行会话级检查 |
| S03 | 无新日志 | 无 fresh roadmap evidence | 等待 learning-path/roadmap 任务 | 未运行会话级检查 |
| S04 | 完成 | 修复 Practice Arena title/star collision；Topic Mission 点击现在进入 topic-scoped free selection | 未新增 E2E；tests/e2e 仍属 S11 | type-check passed；Playwright/API repro passed |
| S05 | 完成 | Lesson planet entry 去重并加速；修复 StrictMode replay 导致 Galaxy reopen | 无 | type-check passed；4 条 Playwright route/direct/same-planet regression passed |
| S06 | 无新日志 | 无 fresh visualization evidence | 等待 visualization lab 任务 | 未运行会话级检查 |
| S07 | 无新日志 | 无 fresh AI Tutor evidence | 等待 tutor/provider 任务 | 未运行会话级检查 |
| S08 | 无新日志 | 无 fresh shared-state evidence | 等待 analytics/shared types 任务 | 未运行会话级检查 |
| S09 | 完成 | Homepage headline 从 fine 改为 fun | 只做 targeted copy verification | rg verification passed；未跑 broader tests |
| S10 | 完成 | 完成 2026-06-11 report；记录 Practice Adventure UI direction 与 S04/S11 handoff；本次生成 2026-06-12 report | 无 | 本次 fresh baseline checks completed |
| S11 | 无新日志 | 无 fresh QA log | 需接手 Practice Arena Adventure UI targeted regression | 未运行 S11 full E2E |
| S12 | 无新日志 | 无 fresh backend/API evidence | Forum/teacher/adaptive 后续 API 若进入实现需协调 | 未运行会话级检查 |
| S13 | 完成 | Teacher mastery target 现在显示 bounded target、gap、priority、adaptive handoff attributes | S15 仍需 server-side consumption | type-check passed；desktop/mobile Playwright passed |
| S14 | 无新日志 | 无 fresh parent-console evidence | 等待 parent workflow 任务 | 未运行会话级检查 |
| S15 | 无新日志 | 无 fresh adaptive-engine evidence | 需决定是否优先消费 S13 teacher-priority signal | 未运行会话级检查 |
| S16 | 无新日志 | 无 fresh research evidence | 等待 learning-science/research 任务 | 未运行会话级检查 |
| S17 | 无新日志 | 无 fresh gamification evidence | 若 Practice reward/streak 改动需协调 S04/S20 | 未运行会话级检查 |
| S18 | 无新日志 | 无 fresh content QA evidence | 等待 content QA/signoff 任务 | 未运行会话级检查 |
| S19 | 无新日志 | 无 fresh env/provider evidence | 等待 env parity/live provider smoke 任务 | 未运行会话级检查 |
| S20 | 无新日志 | 无 fresh game-based learning evidence | Practice game handoff 若改 semantics 需协调 | 未运行会话级检查 |
| S21 | 无新日志 | 无 fresh content pipeline evidence | 等待 RAG/content package 任务 | 未运行会话级检查 |
| S22 | 完成 | 两次 owner-requested production publish；custom domains HTTP 200 | dirty-root residual risk；未跑 broad production Playwright | preflight/env/build/deploy/smoke passed；root guard remains blocked |
| S23 | 无新日志 | 无 fresh integration evidence | Practice Adventure handoff 已由 S10 写入，后续可接 release intake | 未运行会话级检查 |
| S24 | 无新日志 | 无 fresh exact-layer evidence | 等待 illustration exact-layer 任务 | 未运行会话级检查 |
| S25 | 无新日志 | 无 fresh git hygiene evidence | 需要 dirty-tree ownership map/release slicing | S10 only counted status；no Git mutation |

# 已完成工作

S01：`components/home/PedaNovaHomeHero.tsx` 与 `components/home/HeroSection.tsx` 的 CTA checkmark 已统一为 round-cap/round-join SVG。

S04：`components/practice/PracticeAdventureArenaShell.tsx` 和 preview hero 改为正常 flex row，移动端 title 与 star badge 不再碰撞。

S04：`app/practice/page.tsx` 修复 topic card 只改视觉状态的问题；点击 Topic Mission 后请求 `/api/questions?grade=S3&topicId=quadratic-patterns...` 并显示 topic question `q5`。

S05：`components/lesson/LessonView.tsx` 的 planet-entry flow 去除重复 intro 和 StrictMode replay 问题。

S09：`components/home/PedaNovaHomeHero.tsx` 英文 headline 改为 `Math learning should be / fun and personalized!`。

S13：`components/teacher/TeacherManagementViews.tsx` 新增 mastery target gap、priority tier、status 和 `data-adaptive-target-*` handoff attributes。

S22：12:38 HKT 与 16:04 HKT 两次 production deploy 均完成，`www.mais.hk` 与 `mais.hk` smoke 通过。

# 进行中工作

Practice Arena：Adventure UI 已由 owner approved 为正式方向；下一步 S04 深化 lower controls/empty states，S11 做 desktop/mobile regression。

Teacher adaptive signal：S13 完成 UI-derived handoff，S15 仍需决定并实现 server-side recommendation consumption。

Release hygiene：S22 pruned staging 仍是可用生产路径；S25 需要把 dirty tree 切成可 review 的 release slices。

Performance watch：build 中 student lesson/roadmap/visualization first-load bundle 接近 2.8 MB，后续应评估 code splitting。

# Blockers / 阻塞

| Priority | Blocker | Impact | Owner / next action |
| --- | --- | --- | --- |
| P1 | Direct root deploy blocked by dirty worktree | 不能从当前根目录直接安全部署；需要 S22 pruned staging 或 clean release worktree | Dr. Hu 确认继续禁用 direct root deploy；S22/S25 执行 release slicing |
| P1 | Practice Arena no broad S11 regression after fresh fixes | 学生端核心练习页已有修复，但 release confidence 依赖 S11 targeted suite | S11 跑 `/practice` desktop/mobile/topic/free-selection/game handoff checks |
| P2 | Teacher mastery target not yet consumed by adaptive engine | 教师目标目前是 UI/handoff signal，不会自动改变 S15 recommendation | Dr. Hu 决定优先级；S15 实现 bounded server-side consumption |
| P2 | No broad production Playwright after S22 deployments | 生产 domain HTTP 200，但未覆盖 auth/storage/practice/lesson/teacher flows | S11/S22 排 targeted production smoke |

# Risks / 风险

Dirty root risk：当前 `release:root-deploy-preflight` 报 3,435 status entries、260 tracked modified、4 tracked deleted、3,171 untracked status entries、32,509 untracked files。

Release drift risk：S22 本窗口生产发布来自 owner-requested dirty working tree，即使 staging 已排除 forbidden paths，也需要后续 clean review。

Regression risk：S01/S04/S05/S13 都有 UI/flow 改动，虽然局部检查通过，但 full-product E2E 未在本窗口完成。

Local artifact risk：`.local/hk-math-db.sqlite*` 与 `output/playwright/` 在窗口内有验证产物，应继续保持在非发布路径。

Performance risk：Next build 显示部分 student surfaces first-load JS 较大，可能影响移动端首屏体验。

# Test / Build Status / 测试与构建状态

| Check | Result | Evidence |
| --- | --- | --- |
| npm run type-check | 通过 | tsc --noEmit --incremental false passed |
| npm run test:analytics | 通过 | 23 tests passed；includes adaptiveLearning and learningAnalytics |
| npm run release:preflight -- --json | 通过 | freeBytes 80,864,952,320；isolated `.tmp` E2E/staging roots configured |
| npm run build | 通过 | Next.js 15.5.15 build passed；128 static pages generated |
| npm run release:root-deploy-preflight -- --json | 保护性失败 | Dirty root blocked；3435 status entries；use S22 pruned staging or clean worktree |
| S22 production smoke | 通过 | Two in-window deployments READY；custom domains and selected routes returned HTTP 200 |
| Full S11/S22 broad E2E | 未运行 | 本报告未运行全产品 Playwright；建议作为明日优先项 |

# Changed Files / 变更文件

窗口内按 mtime 扫描到 44 个 touched files/artifacts；下面列出管理相关和产品源文件，省略部分截图细节。

| Category | Files / directories | Notes |
| --- | --- | --- |
| Home | `components/home/PedaNovaHomeHero.tsx`; `components/home/HeroSection.tsx` | CTA checkmark 与 headline copy |
| Practice | `app/practice/page.tsx`; `app/practice/adventure-ui-preview/page.tsx`; `components/practice/PracticeAdventureArenaShell.tsx` | hero collision 与 Topic Mission behavior |
| Lesson | `components/lesson/LessonView.tsx` | planet-entry loading/StrictMode fix |
| Teacher | `components/teacher/TeacherManagementViews.tsx` | mastery target adaptive-signal handoff |
| Coordination | `coordination/decisions/2026-06-11-practice-adventure-ui-direction.md`; `coordination/integration/2026-06-11-practice-adventure-ui-s04-s11-handoff.md`; session logs | owner decision and S04/S11 handoff |
| Reports | `coordination/reports/2026-06-11-president-report.docx`; render PNG/PDF artifacts; design-memory README | previous report and Practice Arena design memory updated inside current window |
| Verification | `output/playwright/...`; `.local/hk-math-db.sqlite*` | browser evidence/local test DB artifacts; not feature source |
| Current dirty tree | 3,435 status entries from root-deploy preflight | Large pre-existing dirty tree remains outside the 44-file mtime window |

# Tomorrow Priorities / 明日优先事项

S11：跑 Practice Arena Adventure UI targeted regression，覆盖 mobile/desktop、topic selection、free-selection answer path、adaptive default path、game handoff。

S22/S25：继续 dirty-tree release slicing；把 production deploy path 固定为 pruned staging 或 clean worktree，避免未经 owner 批准的 dirty-root override。

S15/S13：决定 teacher mastery target adaptive signal 的消费范围、权重上限和 regression cases。

S01/S09：快速确认 Home/About headline/CTA 在 production domain 上的视觉与 copy 一致。

S05/S11：为 Lesson planet-entry fix 增加或记录 targeted E2E coverage，防止再次出现 double loader/Galaxy reopen。

# Owner Decisions Needed / 需要 Dr. Peter Hu 决策

| Decision | Recommendation | Reason |
| --- | --- | --- |
| Practice Arena Adventure UI | 保持已批准方向，并授权 S04/S11 做下一轮 integration/regression | S10 已记录 decision；S04 已修复关键 interaction bug |
| Dirty-root production deployment | 只在明确 owner emergency approval 下允许 `MAIS_ALLOW_DIRTY_ROOT_DEPLOY=1` | 本窗口 deploy 成功，但 dirty-root guard 仍正确阻止 direct deploy |
| Teacher target -> Adaptive engine | 决定是否列为 S15 明日/本周优先项 | S13 已交出可消费字段契约；现在需要 adaptive semantics |
| Full production regression | 授权 S11/S22 跑 focused production smoke 或 full release matrix | 当前只有 curl smoke；未覆盖真实学习/教师/家长 flows |
| Performance follow-up | 决定 student lesson/roadmap/visualization first-load bundle 是否进入 S22 performance task | build 显示约 2.8 MB first-load JS，可能影响移动端体验 |