MAIS-MVP President Report

| Field | Value |
| --- | --- |
| Report date | 2026-06-15 |
| Report time | 08:00 Asia/Hong_Kong |
| Project | MAIS-MVP |
| Reporting session | S10 / recurring automation |
| Audience | Dr. Peter Hu |
| Reporting window | 2026-06-14 08:00 至 2026-06-15 08:00 Asia/Hong_Kong |
| Evidence sources | AGENTS.md, automation memory, session logs, blockers, content QA artifacts, git status, fresh npm checks |

# 中文 Executive Summary

本窗口有明确推进：S01、S06、S12、S18、S21、S22、S10 有新证据。项目健康度为“可继续推进，但 release hygiene 风险高”。Fresh type-check、analytics/adaptive tests 和 build 均通过；生产账号登录问题已被 S12/S22 解决并部署。最大风险是 dirty tree 仍有 3947 entries，且 S11 Visualization Lab durable regression harness 仍落后于当前 direct-lab 产品合约。

最重要成果：8 个 production example/super accounts API 登录均已低于 5 秒，学生账号改为进入 /student/lessons。

Visualization Lab 生产模式证据强：756/756 labs 通过 full catalog 与 semantic sweeps，0 confirmed S06 runtime/math defects。

内容侧仍要谨慎：S18 California K-G5 与 Mainland PEP high illustration 报告均是 candidate-only，不是 live approval。

今天最需要 Dr. Peter Hu 决策：dirty-tree slicing 优先级、S11/S06 谁更新 Visualization Lab E2E、是否要求 teacher dashboard page-ready 也低于 5 秒，以及恢复 S21 P6 ZIP。

# English Executive Summary

The reporting window shows real progress. S12/S22 resolved and deployed the urgent production example-account login and landing issues; fresh local type-check, analytics/adaptive tests, and production build are passing. S06 produced strong current Visualization Lab runtime evidence across the full 756-lab catalog, including production-mode semantic sweeps. The project is not release-clean yet: the worktree remains heavily dirty, S11 visualization regression coverage is stale, S21 is blocked by a missing source ZIP, and S18 content/illustration packages remain candidate-only.

# 报告窗口摘要

| 项目 | 摘要 |
| --- | --- |
| 报告窗口 | 2026-06-14 08:00 至 2026-06-15 08:00 Asia/Hong_Kong |
| Fresh active sessions | S01, S06, S10, S12, S18, S21, S22 |
| 无新日志 sessions | S02, S03, S04, S05, S07, S08, S09, S11, S13-S17, S19, S20, S23-S25 |
| No assigned work in this reporting window | No |
| 当前 dirty tree | 3947 entries: 295 modified, 48 deleted, 3604 untracked |
| 窗口内 timestamp-filtered Git entries | 224 entries: coordination 193, components 13, lib 10, app 4, tests 3, data 1 |

# 整体项目进展

产品面：学生登录干扰减少，example account 登录/落点已修复，Visualization Lab 运行证据大幅增强。

内容面：California K-G5 与 Mainland PEP high illustration/textbook 证据已经进入严格 QA，但仍停留在 candidate-only 阶段。

发布面：Production 已由 S22 通过 pruned staging 发布最新本地状态；fresh build 通过，但 dirty tree 规模仍让 release slicing、回滚和 reviewability 成为核心风险。

# S01-S25 Session 状态表

| Session | 状态 | 完成/活动 | 阻塞/风险 | 检查/证据 |
| --- | --- | --- | --- | --- |
| S01 | 完成 | 暂时移除学生登录后的 learner-start survey；保留 gate 组件以便后续恢复。 | 注册 helper 与新版 UI 仍有旧断言不匹配， broader auth spec 未作为通过门。 | 直接 Playwright smoke 通过；npm run type-check 通过。 |
| S02 | 无新日志 | 本窗口未发现新 S02 日志。 | 仪表盘/进度 UI 无新增报告证据。 | 未运行 S02 专项检查。 |
| S03 | 无新日志 | 本窗口未发现新 S03 日志。 | Roadmap/grade/topic 结构无新增交付记录。 | 未运行 S03 专项检查。 |
| S04 | 无新日志 | 本窗口未发现新 S04 日志。 | Practice/question bank live owner 未提交新日志。 | 未运行 S04 专项检查。 |
| S05 | 无新日志 | 本窗口未发现新 S05 日志。 | Lesson owner 未提交新日志。 | 未运行 S05 专项检查。 |
| S06 | 完成，外部门仍需跟进 | Visualization Lab 完成企业级 QA 与多轮修复：756/756 lab direct URL、移动端、语言/主题、生产模式语义 sweep 通过；修复生产 hydration、Start Practice、Mark explored、direct-link/copy-link 等流程。 | S11 E2E harness 仍旧等待旧 all-labs 控件；S18/S23 仍需处理 59 个 curriculum/source-card review 候选；S22 需评估 2.98 MB first-load JS。 | 多轮 756/756 sweep、46k+ semantic invariants、npm run type-check、npm run build 通过；S11 旧 spec 读-only gate 仍失败。 |
| S07 | 无新日志 | 本窗口未发现新 S07 日志。 | AI Tutor/provider 行为无新增交付记录。 | 未运行 S07 专项检查。 |
| S08 | 无新日志 | 本窗口未发现新 S08 日志。 | Shared analytics/state 无新增所有者日志。 | Fresh test:analytics 覆盖 analytics/adaptive 23/23 通过。 |
| S09 | 无新日志 | 本窗口未发现新 S09 日志。 | Copy/i18n/accessibility 无新增所有者日志。 | 未运行 S09 专项检查。 |
| S10 | 完成 | 上一份 2026-06-14 president report 已生成并渲染；当前报告由 automation 在窗口结束后生成。 | S10 不改 feature code；dirty-tree 切片仍需 S25/S22。 | 上一轮 type-check/test/build 记录；本次 fresh type-check/test/build 全部通过。 |
| S11 | 无新日志 | 本窗口未发现新 S11 日志。 | Visualization durable regression gate 需要更新到 direct-lab/control-panel 合约。 | 无新 S11 gate；S06 read-only 跑旧 specs 仍在旧 selector 超时。 |
| S12 | 完成 | 完成 fixed demo account scope、internal California accounts、Neon hot-auth table work、8 个 example/super account fast login，并在 owner 批准后部署 dirty runtime。学生 example account 现落到 /student/lessons。 | Teacher dashboard 认证后页面 ready 仍慢约 16-23s；dirty runtime deploy 带来 release slicing 风险。 | type-check、build、targeted backend/UI tests、local/prod API probes、production browser landing smokes 通过。 |
| S13 | 无新日志 | 本窗口未发现新 S13 日志。 | Teacher dashboard render 性能应由 S13/S22 后续接手。 | 未运行 S13 专项检查。 |
| S14 | 无新日志 | 本窗口未发现新 S14 日志。 | Parent console 无新增所有者日志。 | 未运行 S14 专项检查。 |
| S15 | 无新日志 | 本窗口未发现新 S15 日志。 | Adaptive engine 无新增所有者日志。 | Fresh adaptive tests 18 项左右随 test:analytics 通过。 |
| S16 | 无新日志 | 本窗口未发现新 S16 日志。 | Research/evaluation 无新增报告。 | 未运行 S16 专项检查。 |
| S17 | 无新日志 | 本窗口未发现新 S17 日志。 | Gamification economy 无新增所有者日志。 | 未运行 S17 专项检查。 |
| S18 | 完成，候选-only | 完成 California K-G5 textbook/illustration enterprise audit DOCX；完成 Mainland PEP high illustration strict audit。结论均为 candidate-only / needs-review。 | California K-G5 illustrations 300 slots 中 83 generated、217 pending、0 approved；Mainland PEP high lesson illustrations 仍 withdrawn，question images gated off。 | S18 DOCX render QA 通过；npm run test:mvp 30/30、test:question-bank 75/75；静态候选检查通过。 |
| S19 | 无新日志 | 本窗口未发现新 S19 日志。 | Vercel env parity 由 S22 preflight 记录为通过；无新 S19 env 变更日志。 | 未运行 S19 专项检查。 |
| S20 | 无新日志 | 本窗口未发现新 S20 日志。 | Game-based learning 无新增所有者日志。 | 未运行 S20 专项检查。 |
| S21 | 阻塞 | 准备 HK Modern Primary 6 non-textbook resource RAG intake builder，支持 nested ZIP、.doc textutil、textbook skip、自测 fixture。 | 缺少 source ZIP：/Users/dongpinhu/Downloads/香港小学现代出版社/六年级 中文版.zip；无法生成本地私有 RAG artifacts。 | py_compile 通过；--self-test 通过；正式 source run clean fail；.local/rag ignore 检查通过。 |
| S22 | 完成 | 6/14 与 6/15 通过 pruned staging workflow 部署当前本地 app state 到 Vercel Production；aliases 指向 READY deployments。 | Direct root deploy 仍被 dirty-root guard 正确阻止；生产 smoke 主要依赖 Vercel inspect/list，不含 browser-level live smoke。 | release preflight/env preflight/type-check/build/deploy inspect 通过；pruned staging forbidden path count 0。 |
| S23 | 无新日志 | 本窗口未发现新 S23 日志。 | S06/S18 输出需要后续 promotion planning，尤其 NC source-card repair 与 illustration gates。 | 未运行 S23 专项检查。 |
| S24 | 无新日志 | 本窗口未发现新 S24 日志。 | Exact-layer 需继续支持 S18 candidate review；无独立 S24 日志。 | 未运行 S24 专项检查。 |
| S25 | 无新日志，但需要 | 本窗口未发现新 S25 日志。 | 当前 dirty tree 3947 entries，窗口内 224 Git entries；release slicing 仍是首要协调任务。 | 仅 S10 汇总 git status；无 S25 inventory。 |

# 已完成工作

S01 removed the post-login learner-start survey gate and verified the dialog no longer appears after student login.

S06 completed broad Visualization Lab hardening: 756/756 catalog sweeps, production hydration fix, direct lab links, Start Practice routing, persistence checks, language/theme/mobile coverage, and production semantic evidence.

S12 fixed example-account scope/performance and deployed owner-approved dirty runtime; 8/8 production account API logins returned under 5 seconds, and student examples land on /student/lessons.

S18 produced candidate-only enterprise QA for California K-G5 textbook/illustrations and Mainland PEP high illustrations; no live promotion is approved by these reports.

S21 built and self-tested the HK Modern P6 resource intake pipeline, but stopped before full intake because the source ZIP is missing.

S22 deployed current local state to production through pruned staging and verified Vercel READY aliases.

S10 produced the previous daily president report and this report automation ran fresh checks after the window closed.

# 进行中工作

S11 needs to update Visualization Lab regression specs to use direct lab URLs and the new data-viz contract.

S22/S25 need to convert the dirty runtime into reviewable release slices after owner-approved production publishes.

S18/S23 need to review 59 Visualization Lab curriculum/source-card candidates, including 48 systemic US_NC_MATH candidates.

S21 can resume HK Modern P6 resource intake after the missing ZIP is restored or a new absolute source path is provided.

S13/S22 should treat slow teacher dashboard page readiness as a separate performance task if the owner wants page-ready under 5 seconds, not only auth under 5 seconds.

# 阻塞项

S21 blocked: missing HK Modern Primary 6 ZIP at the expected absolute path; full local/private RAG intake cannot run.

S06/S11 blocked: current Visualization Lab product flow is green under S06 direct-lab evidence, but the S11-owned Playwright specs still wait for obsolete all-labs controls.

Release hygiene blocker: current worktree has 3947 git status entries; direct root deploy remains correctly blocked and production publishes used pruned staging with dirty-root override only where authorized.

Content promotion blockers: S18 reports are candidate-only; California K-G5 and Mainland PEP high illustration assets should not be treated as live-approved.

# 风险

Production was updated from a dirty runtime package by owner approval. This solved urgent login/landing issues but increases review and rollback complexity until S25 slices the worktree.

Teacher dashboard page-ready time remains slow after authentication in production probes, even though auth API is now under 5 seconds.

Visualization Lab static imports fixed production hydration, but /student/tools/visualizations now shows about 2.98 MB first-load JS and needs S22 bundle/release review.

S11 lacks durable regression coverage for the new direct-lab Visualization Lab contract, so S06 evidence is strong but not yet normalized into the release gate.

S18/S21/S23/S24 gates remain necessary before generated textbook/question illustrations move into live student surfaces.

# 测试与构建状态

| 来源 | 检查 | 结果 |
| --- | --- | --- |
| Fresh S10 check | npm run type-check | PASS at report time. |
| Fresh S10 check | npm run test:analytics | PASS: 23/23 analytics/adaptive tests. |
| Fresh S10 check | npm run build | PASS: compile successful; 141/141 static pages generated; non-blocking Next tsconfig plugin warning shown. |
| S06 | Visualization sweeps | PASS: multiple 756/756 sweeps, production semantic full sweep 46,390 invariants, 0 runtime issues; old S11 specs still fail before assertions due obsolete flow. |
| S12 | Auth/login release checks | PASS: type-check/build/tests/local and production API/browser probes for example accounts; teacher page-ready speed remains a risk. |
| S18 | Content QA checks | PASS: DOCX render QA; npm run test:mvp 30/30; npm run test:question-bank 75/75; static asset/catalog checks. |
| S21 | RAG intake builder | PARTIAL: py_compile/self-test pass; full source run blocked by missing ZIP. |
| S22 | Vercel production | PASS: preflights, pruned staging dry-run, type-check/build, deployment READY, alias inspect; no browser-level live smoke in S22 automation. |

# Changed Files

以下为报告窗口内主要变更范围；完整 worktree 仍需 S25 做 non-destructive slicing。

| 分组 | 文件/范围 |
| --- | --- |
| 范围统计 | Current git status after fresh checks: 3947 entries: 295 modified, 48 deleted, 3604 untracked. Timestamp-filtered Git entries inside this report window: 224, mostly coordination artifacts; top directories: coordination 193, components 13, lib 10, app 4, tests 3, data 1. |
| S01 | app/layout.tsx; tests/e2e/app-shell-auth.spec.ts; coordination/session-logs/2026-06-14-S01.md. |
| S06 | components/visualizations/VisualizationLabPage.tsx, ConfiguredVisualizationLab.tsx, CoordinatePlaneDemo.tsx, GeometryExplorer.tsx, ProbabilitySimulator.tsx, FunctionGraphExplorer.tsx, FunctionModelComparer.tsx, TrigWaveExplorer.tsx, CalculusStatsLab.tsx; visualizationDiagnostics.ts/test; visualizationTheme.ts; VisualizationResetButton.tsx; data/visualizationLabs.ts; many coordination/session-logs/2026-06-14-S06-* evidence files. |
| S12 | app/login/page.tsx; app/api/auth/login/route.ts; lib/server/userStore.ts; lib/server/internalCaliforniaFastLogin.ts/test; lib/server/authLoginFlow.ts/test; userStore demo/fast-path tests; tests/e2e/student-button-dropdown-matrix.spec.ts; S12 logs/blocker. |
| S18 | coordination/content-qa/2026-06-14-S18-mainland-pep-high-illustration-strict-enterprise-audit.md; California K-G5 textbook/illustration audit DOCX and render artifacts under coordination/content-qa/us-ca-k-g5-textbook-illustration-audit-2026-06-14/. |
| S21 | coordination/content-qa/hk-modern-primary-p6-resources-v1/build_intake.py and README.md; coordination/blockers/2026-06-14-S21.md; coordination/session-logs/2026-06-14-S21.md. |
| S22 | coordination/session-logs/2026-06-14-S22.md and coordination/session-logs/2026-06-15-S22.md. |
| S10 deliverable | coordination/reports/2026-06-15-president-report.docx plus render QA artifacts created after the reporting window for this automation. |

# 明日优先事项

Assign S25/S22 a dirty-tree release intake pass: map the 3947-entry tree into reviewable release, feature, content, and artifact slices.

Assign S11 to update Visualization Lab E2E gates around buildVisualizationLabHref/data-viz selectors and promote S06 evidence into durable regression coverage.

Decide whether teacher dashboard page-ready performance needs an urgent S13/S22 task, separate from the solved account-auth latency target.

Restore/provide the HK Modern P6 ZIP path so S21 can complete safe local/private RAG intake and hand off to S18/S23.

Keep S18/S23/S24 gates closed for California K-G5 and Mainland PEP high illustrations until exact-layer/content approval and release checks pass.

# 需要 Dr. Peter Hu 决策

Confirm whether to prioritize S25 dirty-tree slicing before any further owner-approved production publish from the current root.

Choose owner for Visualization Lab durable E2E update: S11 by default, or explicitly expand S06 write scope to edit tests/e2e/visualization-values.spec.ts.

Provide the missing HK Modern Primary 6 resource ZIP or a new absolute path for S21.

Decide whether teacher dashboard page-ready under 5 seconds is a required production target now.

Confirm no candidate-only S18 illustration/textbook package should be promoted live without row-level S18/S24 approval and S23/S11/S22 gates.

# Automation Handoff

This report was generated without feature-code edits. No Git staging, commit, branch, merge, reset, revert, push, or deletion was performed. Report artifact QA includes DOCX archive validation, text-section validation, and render-to-PNG visual inspection.