# MAIS-MVP President Report

Daily AI Coordination Report

S10 Tooling, Docs, Report Lead

2026-06-17

# MAIS-MVP President Report

| 字段 | 内容 |
| --- | --- |
| Report date | 2026-06-17 |
| Report time | 8:00 AM Asia/Hong_Kong |
| Project | MAIS-MVP |
| Reporting session | S10 tooling, docs, report lead |
| Audience | Dr. Peter Hu |
| Reporting window | 2026-06-16 08:00 to 2026-06-17 08:00 Asia/Hong_Kong |
| Automation ID | mais-mvp-9-am-president-report |
| Evidence basis | AGENTS.md, automation memory, session logs, blocker reports, decision records, git status, reporting-window file mtimes, and fresh safe checks |

## 中文 Executive Summary

本窗口有实质推进，重点集中在发布安全、Visualization Lab 外部收口、教师控制台 QA、MAIC RAG 规划和协调规则更新。S22 已把 Vercel 原生反爬层上线：匿名题库与课程 API 收口到预览数据、AI tutor status 不再暴露 provider/model、robots.txt 明确 ai-train=no，并用 Vercel Firewall 阻止主要 AI training crawlers。S11 找到一个 P1 教师端缺陷：assessment builder 在第 3 步添加手工题后发布会返回 400。S06 本地 Visualization 证据继续显示 756/756 labs 可玩且没有 S06 确认的数学、坐标或函数缺陷，但生产 parity 和 S11/S12/S18/S22/S23 外部门禁仍未关闭。当前最大风险仍是根目录 dirty tree 与根 type-check 红灯；不过本次 fresh npm run build 通过并生成 139/139 静态页。

今天最需要 Dr. Peter Hu 决策的是：是否立即推进 Cloudflare zone/proxy 与 S19/S22 凭据交接；是否优先安排 S13 修复教师 assessment builder P1；是否授权 S22/S06 做 Visualization 生产 parity 发布与重扫；以及是否让 S25 切分 1,485 条 dirty status 以恢复可发布工作区。

## English Executive Summary

The window produced meaningful progress in release security, visualization closure evidence, teacher-console QA, MAIC RAG planning, and coordination discipline. S22 shipped the Vercel-native anti-scrape layer: anonymous question and lesson APIs are preview-limited, AI tutor status hides provider/model details, robots.txt declares ai-train=no, and Vercel Firewall blocks key AI training crawler user agents. S11 confirmed one P1 teacher-console defect: assessment builder publish fails with a 400 when submitting from the Custom step after adding a manual question. S06 strengthened the Visualization Lab evidence stack and still reports no current S06-confirmed unplayable, math, coordinate, or function defects across 756 labs, but production parity and external owner gates remain open. The root risk remains dirty-tree/type-check instability; however, the fresh production build passed with 139/139 static pages.

The owner decisions are Cloudflare activation access, S13 assessment-builder fix priority, S22/S06 production visualization parity action, and S25 dirty-tree slicing so release work can proceed from clean evidence.

## 报告窗口摘要

| 项目 | 状态 |
| --- | --- |
| 窗口 | 2026-06-16 08:00 to 2026-06-17 08:00 HKT |
| 是否有新工作 | 有。S06, S09, S10, S11, S21, S22 有新证据。 |
| 无任务窗口声明 | 不适用。本窗口存在新日志、报告、blocker 与 fresh checks。 |
| 当前工作区 | git status --short 共 1,485 条；296 modified, 48 deleted, 1,141 untracked。 |
| 窗口内文件 mtime | 134 个文件；其中 113 个在 coordination/。 |
| Fresh checks | root type-check failed; test:analytics failed before tests; production build passed. |

## 项目总体进展

- 发布安全：S22 已上线 Vercel-native 反训练爬虫与 API preview-limit 控制，生产环境可验证；Cloudflare 仍是 owner/provider action gate。

- Visualization Lab：S06 本地与静态证据更完整，当前 S06 确认缺陷为 0；项目级完成仍依赖 S22 生产 parity、S11/S12 release/backend、S18/S23 curriculum/template signoff。

- 教师控制台：S11 对当前 teacher UI 做了夜间按钮/流程审计，确认 assignment/report/inbox/lesson-kit 多条主流程可用，同时定位 assessment builder P1。

- 内容与 RAG：S21 完成 Tsinghua MAIC 本地 RAG 规划、安全报告和可复用技能；原始私有材料留在 .local/。

- 协调：S10 更新 AGENTS.md，要求所有 owner-facing progress text 明确负责 session/agent ID，减少跨会话归属模糊。

## S01-S25 会话状态表

| 会话 | 状态 | 窗口内证据 | 下一步 |
| --- | --- | --- | --- |
| S01 App shell | 无新日志 | 未见本窗口 S01 handoff。 | 保持可用；不写代码。 |
| S02 Dashboard | 无新日志 | 未见本窗口 S02 handoff。 | 等待 dashboard/adaptive UI 任务。 |
| S03 Curriculum roadmap | 无新日志 | 未见本窗口 S03 handoff。 | 等待 roadmap/curriculum assignment。 |
| S04 Practice | 无新日志 | 未见本窗口 S04 handoff。 | 等待 live question/practice integration assignment。 |
| S05 Lesson | 无新日志 | 未见本窗口 S05 handoff。 | 关注 S22 lesson API preview 行为对课程页的影响。 |
| S06 Visualization | In progress / 外部门禁未关 | 本地 756/756 labs green；0 S06 confirmed unplayable/math/coordinate/function defects；新增 static census, defect ledger, work packets。 | 需要 S22 生产 parity、S18/S23 review、S11/S12 release/backend gates。 |
| S07 AI tutor | 被 S22 消费，无新日志 | S22 redacted AI tutor status provider/model exposure。 | 若 UI 文案受影响，S07 再调整。 |
| S08 State/analytics | 无新日志 | root type-check 仍有 shared schema drift；未见 S08 handoff。 | 需要 S08/S10 协调 root schema/type-check cleanup。 |
| S09 Copy/a11y | Completed | Mainland PEP S4 demo teacher 改为 Teacher Phoebe；California Teacher Scott 保留。 | 无后续，除非 owner 要统一 demo copy。 |
| S10 Tooling/docs/report | Completed for report pass | 更新 AGENTS progress rule；生成本 president report；运行 fresh checks。 | 维护 automation memory 和报告归档。 |
| S11 QA/release quality | Completed audit / P1 filed | Teacher-current UI probe 新增；确认 assessment builder publish P1；多条 teacher paths 通过。 | S13 修复后 S11 rerun focused + full current UI probe。 |
| S12 Backend/API | 被 S22/S11/S06 消费，无新日志 | S22 API preview-limit 依赖 S12 API contract；S11 认为 assessment 400 是 API validation 正常。 | 配合 S13 错误文案或 contract refinement；处理 Visualization backend gates。 |
| S13 Teacher console | 需处理 P1，无新日志 | S11 把 assessment builder payload bug 路由给 S13。 | 修复 unmounted FormData / React state payload。 |
| S14 Parent console | 无新日志 | 未见本窗口 S14 handoff。 | 无新 action。 |
| S15 Adaptive engine | 无新日志 | 未见本窗口 S15 handoff。 | 等待 adaptive regression/integration work。 |
| S16 Research | 无新日志 | 未见本窗口 S16 handoff。 | 无新 action。 |
| S17 Gamification | 无新日志 | 未见本窗口 S17 handoff。 | 无新 action。 |
| S18 Curriculum QA | 外部门禁待决策，无新日志 | S06 路由 59 条 S18/S23 review rows，其中 16 条 function/coordinate signoff。 | S18 决定 approve / repair / reject。 |
| S19 API/env | Owner action needed，无新日志 | S22 Cloudflare activation 需要 S19 runtime-only credential handoff。 | 提供 Cloudflare token/zone env names only, no secrets in logs。 |
| S20 Game design | 无新日志 | 未见本窗口 S20 handoff。 | 无新 action。 |
| S21 Content/RAG | Completed | 完成 Tsinghua MAIC local RAG plan、OpenMAIC/ClosedMAIC reports、global skill。 | 如 owner 批准，建设 SQLite/FTS/local embedding index。 |
| S22 Release engineering | Completed local work / blocked externally | Vercel crawler-control substitute live；Cloudflare gate 反复失败于 cloudflareEdgeActive；build/smokes pass。 | 等 owner/S19 完成 Cloudflare zone/proxy/credential gate。 |
| S23 Integration | 外部门禁待决策，无新日志 | 被 S06 指定为 curriculum/template repairs 的 sequencing owner。 | 等 S18 决策后排 candidate-to-live sequence。 |
| S24 Illustration exact layer | 无新日志 | 未见本窗口 S24 handoff。 | 无新 action。 |
| S25 Git hygiene | 需要启动，无新日志 | 当前 dirty status 1,485 条；S22/S10 均建议 S25 slicing。 | 做 release intake / ownership map，不做 destructive Git。 |

## 已完成工作

- S22 production reliability: 上线 Vercel custom Firewall rate limits 与 AI training crawler block；发布 public/robots.txt；匿名 /api/questions 返回 20 preview questions with limited: true；匿名 lesson API preview-only；AI tutor status 不暴露 provider/model。

- S22 production reliability: 创建 Cloudflare activation packet、owner checklist、preflight helper、WAF dry-run helper、DNS cutover inventory helper。

- S11 QA: 新增 tests/e2e/teacher-current-ui-probe.spec.ts，确认 assignment dispatch, score save, report save, inbox replies, lesson-kit launch, teacher-parent P1, teacher operations paths。

- S11 QA: 确认 P1 defect：teacher assessment builder 在 Custom step 发布手工题时 POST /api/teacher/assessments 返回 400。

- S06 Visualization: 完成 static lab contract census、defect ledger、objective proof map、external closure contract、strict completion verifier、rerun orchestrator、source freshness audit、owner work packets。

- S09 copy/a11y: Mainland PEP S4 demo teacher 改为 Teacher Phoebe / 12345，相关 focused tests pass。

- S21 content/RAG: 提交 Tsinghua MAIC RAG plan、OpenMAIC tech stack report、ClosedMAIC UI report，并安装全局 tsinghua-maic skill。

- S10 coordination: 更新 AGENTS.md progress-update rule，要求 visible status 文本标明 session ID 与 owner role。

## 进行中工作

- S06 Visualization project completion：S06-owned local/static gates green，但 project-level completion 不可关闭；strict verifier 仍有 6 个 external/evidence blocking rows。

- S22 Cloudflare stage 2：Vercel substitute is live；Cloudflare AI Crawl Control 仍等待 owner/S19 Cloudflare zone/proxy/credential action。

- S11/S13 teacher console：P1 assessment builder bug 已复现，等待 S13 feature fix 与 S11 rerun。

- S25 release intake：dirty tree 仍过大，需 ownership slicing 让 release work 从 clean evidence 继续。

## Blockers

| Blocker | Owner | Evidence | Decision needed |
| --- | --- | --- | --- |
| Cloudflare AI Crawl Control 未激活 | Owner + S19 + S22 | nameservers still Vercel; homepage server: Vercel; no cf-ray; preflight fails only cloudflareEdgeActive。 | 是否创建/授权 Cloudflare zone 并交接 runtime-only env vars。 |
| Visualization production parity | S22 with S06/S11/S12/S18/S23 | Production boundary scan still has quadratic-patterns / function-graph / mid / no-visible-dom-marks; local is green。 | 是否安排 S22 release candidate deploy/rescan。 |
| Teacher assessment builder P1 | S13, verified by S11 | Custom step publish omits unmounted setup fields from FormData; API returns 400。 | S13 fix priority and payload design decision。 |
| Root type-check red | S08/S10/S22/S25 depending slice | root tsc still sees nested MAIS-MVP-california-practice-beta-clean/ plus schema drift and one S11 test strict-null error。 | Clean exclusion/slicing plan before using root type-check as release gate。 |
| Analytics test compile red | S08/S10/S22 | test:analytics fails before tests because stale/missing .next/types entries are included by tsconfig.json after the build/type workflow. | Decide whether to isolate analytics tsconfig or refresh generated types before this gate。 |

## 风险

- Dirty tree risk: current git status --short shows 1,485 entries, including 1,141 untracked files and 916 coordination entries. Any release or commit without S25 slicing is high risk.

- Gate split risk: npm run build passes using tsconfig.next.json, but root npm run type-check and npm run test:analytics fail. Treat build-green as deploy evidence, not repo-health evidence.

- API behavior regression risk: S22 anonymous preview-limit is intentional security behavior; S11/S22 must update broad tests that expected full public question-bank payloads.

- Cloudflare cutover risk: S22 found wildcard DNS behavior for unknown subdomains; do not recreate wildcard records blindly.

- Private evidence risk: S21 ClosedMAIC screenshots and any future OCR/chunks must stay local/private; committed outputs should remain source-distant summaries only.

- Visualization signoff risk: S06 can prove current local runtime/static health, but S18/S23 content/template decisions and S11/S12/S22 release/backend gates are not replaceable by S06 artifacts.

## 测试与构建状态

| Check | Result | Owner / Notes |
| --- | --- | --- |
| Fresh npm run type-check -- --pretty false | Failed | Root tsc still includes nested MAIS-MVP-california-practice-beta-clean/; also reports tests/e2e/teacher-current-ui-probe.spec.ts targetTopic possibly undefined。 |
| Fresh npm run test:analytics | Failed before tests | Compile fails on missing .next/types/**/*.ts entries matched by tsconfig.json; analytics assertions did not run。 |
| Fresh npm run build | Passed | Next build used tsconfig.next.json; compiled successfully and generated 139/139 static pages。 |
| S22 clean release slices | Passed | clean slices passed npm ci, type-check/build, local HTTP smoke, Vercel production deploy, live API/robots/crawler smokes。 |
| S22 Cloudflare-required preflight | Expected fail | --require-cloudflare --require-training-crawler-blocks exits 1 only because cloudflareEdgeActive is false; Vercel crawler block and API preview checks pass。 |
| S11 teacher-current UI probes | Mixed | assignment/report/inbox/lesson-kit/operations/teacher-parent paths pass; assessment builder publish fails P1。 |
| S06 Visualization source/static chain | Passed but project-open | source diagnostics 27/27; non-browser orchestrator 17/17; strict verifier says not complete due external gates。 |
| S09 focused tests | Passed | demo fast-path and Mainland PEP teacher-scope tests pass。 |
| S21 RAG planning checks | Passed for docs/safety | .local/ ignored; safe summary scan and skill validation pass; no app tests run。 |

## 变更文件

窗口内 mtime 统计：134 个文件，113 个在 coordination/。当前 dirty tree 统计：1,485 status entries；top groups are coordination 916, app 140, lib 106, components 90, data 78, tests 60, public 56。

重点文件和工件：

- AGENTS.md：S10 添加 owner-facing progress update 必须标明 session ID 的规则。

- app/api/questions/route.ts：S22 anonymous API preview-limit。

- app/api/lessons/[slug]/route.ts：S22 anonymous lesson preview-only behavior。

- app/api/ai-tutor/status/route.ts：S22 redacts provider/model exposure。

- lib/server/apiSurfaceSecurity.test.ts：S22 focused API surface security regression。

- public/robots.txt：S22 Content Signals and crawler policy。

- tests/e2e/teacher-current-ui-probe.spec.ts：S11 current teacher UI probe。

- coordination/blockers/2026-06-16-S06.md：Visualization production parity blocker。

- coordination/blockers/2026-06-16-S22-cloudflare-ai-crawl-control.md：Cloudflare external activation blocker。

- coordination/reports/2026-06-17-S11-teacher-console-overnight-button-audit.md：teacher-console audit report。

- coordination/reports/2026-06-17-cloudflare-owner-action-checklist.md：owner Cloudflare checklist。

- coordination/reports/2026-06-16-tsinghua-maic-local-rag-plan.md and related MAIC reports：S21 planning outputs。

- coordination/session-logs/2026-06-17-S06-*：S06 static census, defect ledger, proof map, closure contract, work packets, rerun orchestrator。

## 明日优先级

- S19/S22: 如果 owner 提供 Cloudflare account/zone access，先运行 DNS inventory，再完成 proxy/nameserver/crawler-control gate；否则继续保持 Vercel substitute and monitoring。

- S13/S11: 修复 assessment builder P1，S11 rerun focused assessment test, then full current teacher UI probe。

- S22/S06: 选择包含 current Visualization local repair 的 release candidate，做 production parity deploy/rescan；S06 rerun strict chain。

- S18/S23: 决定 59 条 Visualization curriculum/template rows，尤其 48 条 US_NC source-card cardinality 和 16 条 function/coordinate signoff。

- S25 with S10/S22/S08: 做 dirty-root ownership map 和 clean-slice plan；优先处理 nested workspace exclusion、root type-check、analytics tsconfig/generator mismatch。

- S21: 若 owner 要继续 MAIC RAG，开始 SQLite/FTS/local embedding index；继续禁止提交 raw private screenshots/OCR/chunks。

## Owner Decisions Needed

- 是否现在推进 Cloudflare：创建/授权 Cloudflare mais.hk zone，允许 S19/S22 runtime-only credential handoff，并批准 S22 启用 AI Crawl Control 或 WAF fallback。

- 是否把 S13 assessment builder P1 设为今日最高 teacher-console 修复项。

- 是否授权 S22 处理 Visualization production parity release candidate and rescan，以关闭 quadratic-patterns live blocker。

- 是否让 S18/S23 本周完成 59 条 Visualization review/signoff rows 的 approve/repair/reject 决策。

- 是否启动 S25 dirty-tree slicing，优先把 release/security/teacher QA/Visualization evidence 分成可审查 clean slices。

- 是否要求 S08/S10/S22 先清理 root type-check/test:analytics gate，使 npm run type-check 和 npm run test:analytics 恢复为可信 release gates。