QA REVIEW MEMO

Evaluation of the Bug Descriptions in the Attached DOCX

English translation and polished formatting of Codex's assessment

| Prepared for | MAIS-MVP bug triage and engineering follow-up |
| --- | --- |
| Prepared by | Codex, S10 documentation/reporting using the S11 QA review lens |
| Date | June 22, 2026 |
| Source reviewed | Weekly Deliverables and Reporting_Template 6_16-6_19.docx |

| OVERALL RATING 4 / 10 | BUG ENTRIES 51 | SCREENSHOTS 51 | RENDERED PAGES 29 |
| --- | --- | --- | --- |

Overall verdict The attachment is valuable as a raw QA inventory, but it is not yet ready to function as a direct engineering fix list. It needs triage, deduplication, severity assignment, and richer reproduction details before it can be handed to module owners efficiently.

# Assessment

From the S11 QA release-quality perspective, the bug descriptions in the attachment are useful raw QA records. However, they do not yet meet the standard for engineer-ready tickets.

Overall rating: medium-low, approximately 4 out of 10.

# Key Issues

Insufficient reproduction steps. Most entries only contain a one-line observation, such as "Exponential line surpasses graph" or "Capitalization needed." Engineers still need the exact page, model, button, slider value, login state, browser, screen size, and click sequence.

Expected versus actual behavior is unclear. Many reports say that something has "no purpose," is "not proper," or goes outside the graph, but they do not describe what the correct behavior should be. For example, a comparison bar may be a real bug or simply an undefined product design.

Duplicates and clusters are not organized. Several items repeat or belong to the same issue family, including the password reveal icon, undefined highlighted-line equations, capitalization fixes, model buttons with no apparent effect, missing ruler units, and graph elements exceeding their coordinate boundaries.

Severity levels are missing. Performance or blocking issues such as "Took 2+ minutes" should be high priority, while copy polish such as capitalization should be low priority. Without severity labels, scheduling and release-risk judgment become harder.

Some screenshots and document layout weaken the evidence. The screenshots are helpful, but a few are cropped, crowded, or awkwardly placed in the DOCX. That is acceptable for an internal note, but it should be cleaned up before the document is used for engineering handoff or external reporting.

# What Works Well

Broad coverage. The attachment covers many UI, visual-lab, and practice-area surfaces rather than focusing on only one path.

Screenshot-rich evidence. The document includes 51 embedded screenshots, and many of them are legible enough to identify the general symptom.

Initial categorization exists. Many entries are already marked as Visual, Functional, or mixed. That is useful for routing follow-up work to owners such as S06 Visualization Lab, S04 Practice Arena, S09 copy/accessibility, and S01/S12 shell/auth/backend surfaces.

# Recommended Next Step

Before assigning engineering work, convert the 51 raw entries into roughly 12 to 18 deduplicated engineering tickets. Each ticket should carry enough context for another person to reproduce, verify, and prioritize it without reading the whole attachment.

| Field | What to capture |
| --- | --- |
| Module / path | Exact page, route, lab, model, question, or component where the issue appears. |
| Preconditions | Login state, browser, viewport, language, selected model, slider values, and relevant data setup. |
| Reproduction steps | A short numbered sequence that another tester or engineer can repeat. |
| Actual result | What the user sees or what the system does now. |
| Expected result | The correct behavior, visual boundary, copy, or performance target. |
| Severity | Blocker, high, medium, or low, based on user impact and release risk. |
| Evidence | Screenshot, timing note, console/network evidence, or screen recording when useful. |
| Likely owner/session | Suggested owner such as S06 Visualization Lab, S04 Practice Arena, S09 copy/accessibility, or S01/S12 shell/auth/backend. |

# Conclusion

Bottom line The attachment is suitable as a bug inventory, but not as a direct fix list. S11 should triage and deduplicate it first, then route the resulting tickets to the relevant module owners.