MAIS-MVP President Report / 总裁日报

Prepared for Dr. Peter Hu | S10 Tooling, Docs, and Report Lead | Automation ID: mais-mvp-9-am-president-report

| 字段 Field | 内容 Detail |
| --- | --- |
| 报告日期 / Report date | 2026-06-22 |
| 报告窗口 / Reporting window | 2026-06-21 08:00 - 2026-06-22 08:00 Asia/Hong_Kong |
| 正式范围 / Formal scope | S01-S25 coordination model from AGENTS.md |
| 证据来源 / Evidence | AGENTS.md, session logs, release-intake, content-QA, integration/research artifacts, git status, fresh checks |
| S10边界 / S10 boundary | No feature code edited; report-only coordination artifact |

# Chinese Executive Summary

本窗口有明确新工作，集中在 S06 Visualization Manim V2、S08/S12 userStore 模块化、S18/S21/S23 generated-content 导入签核、S22/S25 发布卫生与发布守门。

当前不能从根目录发布：最新 git 状态约 924 条状态项（337 modified、587 untracked），S22 runtime preflight 因磁盘可用空间 14.3 GB 低于 20 GB 守门线而失败。

S21/S18/S23 在 09:25 前完成 generated-content adapter import unblock 的 integration-review 签核；但 S25 后续日志记录将 16 个未跟踪 generated-content 文件移出项目，当前 type-check 又因 HK/US generated-content JSON 缺失而失败。

S06 推进 MAIS Manim V2，大量纯单元/合约测试通过；但浏览器验证继续被项目级 generated-content 编译门阻断。

S08/S12 继续把 root userStore.ts 拆成领域持久化模块，局部 persistence/domain gates 通过，root 文件最新缩到约 13,450 行；仍有 bootstrap、adaptive/RAG、lesson entry 等职责待拆。

S16 完成 Knowledge Explorer 到 MAIS stealth assessment 的实施规格与行为事件字典，为后续 S08/S12/S15/S13 事件建模提供输入。

# English Executive Summary

Fresh work exists in this window, mainly across S06 Manim V2 visualization runtime, S08/S12 userStore modularization, S18/S21/S23 generated-content import gating, and S22/S25 release hygiene.

Production release is still blocked from the repository root: current status is about 924 entries, and runtime preflight fails on low disk space before release can proceed.

Generated-content import resolution was cleared for integration review early in the window, but current checks now fail on missing HK/US generated-content JSON files after the later S25 quarantine/cleanup note.

S06 has strong focused Manim unit/contract evidence, but browser verification remains blocked by project-level compile failures.

S08/S12 made steady architectural progress by moving auth, parent, teacher, gamification, AI governance, and student-activity helpers out of root userStore.ts with passing focused gates.

The next owner decision is whether to restore selected generated-content source packages for a narrow release slice or downlist/remove the dirty adapter imports before validation.

# 报告窗口摘要

报告窗口：2026-06-21 08:00 至 2026-06-22 08:00 Asia/Hong_Kong。S10 自动化在 2026-06-22 08:04 HKT 后开始取证与生成报告。

| 项目 | 摘要 |
| --- | --- |
| 新鲜日志 | S06、S08、S10、S12、S16、S18、S21、S22、S23、S25 有窗口内日志；S01-S05、S07、S09、S11、S13-S15、S17、S19、S20、S24 无新鲜 handoff。 |
| 新 blocker/decision 文件 | coordination/blockers 与 coordination/decisions 在窗口内无新增文件。 |
| 窗口内 mtime 文件 | 约 482 个项目文件在窗口内修改；主要为 components 150、lib 98、coordination 41、scripts 4，另有大量 tsconfig.playwright 临时文件。 |
| 当前 git 状态 | 当前 git status 约 924 条：337 modified、587 untracked；主要区域 components 295、lib 174、coordination 154、app 101、data 67、tests 57、public 34、scripts 19。 |
| S25 最新地图 | 09:25 的 S25 map 记录 661 collapsed / 810 expanded 状态项；但后续 cleanup 和 S06/S08/S12 工作使该 map 已不是当前状态。 |

# 整体项目进展

发布工程：S22/S25/S10 已把 runtime release preflight 与 S25 dirty-tree map freshness 绑定；直接 dirty-root deploy 被保护性阻断。

内容链路：S21 恢复/确认 adapter 所需 source packages，S18 给出“仅限 module-resolution / integration-review”的签核，S23 明确候选到 live 的 gate 与区域路由。

当前回归阻断：新鲜 type-check 与 test:analytics 均失败在 missing generated-content JSON imports；这与稍后 S25 记录的 generated-content quarantine/cleanup 形成直接风险链。

可视化：S06 继续以 TDD 方式扩展 Manim V2 evidence/Canvas contracts、CoordinateSystem3D、ParametricCurve/Surface 和多个场景迁移。

后端架构：S08/S12 持续将 root userStore.ts 的 helper/projection 迁到领域 persistence 模块，局部测试通过，剩余职责仍需小切片继续拆。

研究：S16 将 Knowledge Explorer 的行为分析表转成 MAIS event dictionary/spec，建议从 S08/S12 事件 schema 小切片开始。

# S01-S25 Session Status Table

| Session | 状态 | 职责 | 窗口内状态/下一门槛 |
| --- | --- | --- | --- |
| S01 | 无新鲜日志 | App shell/home/nav/theme | 当前 dirty tree 有 S01 scope 变更；发布前需 S01/S25 ownership review。 |
| S02 | 无新鲜日志 | Dashboard/progress UI | 无窗口内 handoff；dashboard dirty 项需归属确认。 |
| S03 | 无新鲜日志 | Roadmap/grade/topic structure | 无窗口内 handoff；roadmap/data topics 仍在 dirty root 内。 |
| S04 | 无新鲜日志 | Practice/question data | HK EASE/US question packages若进入 live，需 S04 + S18/S23 + S11/S22。 |
| S05 | 无新鲜日志 | Lesson/textbook pages | BNU junior lessons与 US textbook packages 需 S05 接 live-surface gate。 |
| S06 | 活跃 / In progress | Visualization Lab / Manim V2 | 大量 Manim source-contract、Canvas evidence、CoordinateSystem3D/scene migration 切片完成；局部 tests pass，browser/type gate 被外部 generated-content 阻断。 |
| S07 | 无新鲜日志 | AI tutor/provider | AI tutor/API 文件在 dirty tree 内；无新鲜 S07 handoff。 |
| S08 | 活跃 / In progress | Shared state/types/userStore boundaries | 与 S12 成对推进 userStore 拆分；局部 persistence/domain gates pass；全局 type-check 受 generated-content 缺失阻断。 |
| S09 | 无新鲜日志 | Copy/i18n/accessibility | 无新鲜 copy/a11y handoff。 |
| S10 | 活跃 / Completed | Tooling/docs/report | 完成上次 report 与 release hygiene script wiring 记录；本次仅生成报告，不改 feature code。 |
| S11 | 无新鲜日志 | QA/regression | 窗口内未见 S11 新回归报告；S11 regression 仍是 release 必要 gate。 |
| S12 | 活跃 / In progress | Backend/API/userStore | 迁移 auth、parent、teacher、gamification、AI governance、student-activity helpers；root userStore.ts 最新约 13,450 行。 |
| S13 | 无新鲜日志 | Teacher console | teacher files dirty 但无窗口内 S13 handoff；需 owner/session归属复核。 |
| S14 | 无新鲜日志 | Parent console | parent files dirty 但无窗口内 S14 handoff。 |
| S15 | 无新鲜日志 | Adaptive engine | adaptive routes/data dirty；无窗口内 S15 handoff。 |
| S16 | Completed | Research/learning science | 完成 KE-to-MAIS stealth assessment integration spec、provenance 与 99-row behavior event dictionary。 |
| S17 | 无新鲜日志 | Gamification/reward economy | gamification dirty 项存在；无窗口内 S17 handoff。 |
| S18 | Completed | Curriculum/content QA | 给 generated-content source packages “integration-review only” 签核；BNU junior preflight 105 lessons / 0 issues。 |
| S19 | 无新鲜日志 | API env/Vercel parity | 无新鲜 env parity；生产发布仍需 S19 redacted Vercel env evidence。 |
| S20 | 无新鲜日志 | Game-based learning | game files dirty；无窗口内 S20 handoff。 |
| S21 | Completed | Content pipeline/RAG ops | 确认 adapter imports 36、unique JSON targets 24、0 missing（当时证据）；JSON parse 31/31 pass；后续 quarantine 改变当前状态。 |
| S22 | Completed / Blocked gate | Production reliability | release guards完成；runtime/root deploy from dirty root blocked；当前 preflight also fails low disk。 |
| S23 | Completed | Integration/promotion gate | 创建 generated-content source package gate：integration-review allowed, production promotion package-specific。 |
| S24 | 无新鲜日志 | Illustration exact layer | 本窗口无 S24 exact-layer handoff。 |
| S25 | 活跃 / In progress | Git hygiene/release intake | 刷新 09:25 dirty-tree map；后续按 owner 指令清理/隔离 generated assets/content；无 git mutation beyond requested file moves/deletes per log。 |

# 已完成工作

| 负责人 | 完成项 |
| --- | --- |
| S22/S25/S10 | Release hygiene tooling complete: dirty-tree map refresher, runtime-release preflight, guarded preview wrapper, root deploy protective failure, staging dry-run pass. |
| S21 | Generated-content adapter source package restoration/inventory: 36 imports, 24 unique targets, 0 missing at evidence time, JSON parse 31/31, adapter smoke pass. |
| S18 | Content QA import signoff: integration-review only; BNU junior lesson preflight fixed and passed with 105 lessons, 105 sections, 0 issues. |
| S23 | Candidate-to-live gate written; live aggregate data/app/API edits excluded; package routing and owner decisions documented. |
| S16 | KE-to-MAIS stealth assessment spec, provenance, and behavior event dictionary completed without source-code edits. |
| S06 | Multiple Manim V2 source-contract slices passed focused/broad unit suites, including CoordinateSystem3D scene migrations and Canvas evidence contracts. |
| S08/S12 | Moved additional userStore responsibilities into domain persistence modules with RED/GREEN focused tests and broad userStore persistence/domain gates passing locally. |

# 进行中工作

| 工作流 | 当前状态 |
| --- | --- |
| Generated-content release slice | Owner must choose restore vs downlist path before type-check/build can turn green. |
| S08/S12 userStore split | Continue small RED-boundary slices for bootstrap/demo seed, adaptive/RAG compatibility, pilot loop, lesson entry, and remaining projections. |
| S06 Manim V2 | Continue pure Manim runtime parity, but browser evidence should wait until compile/type gate is green. |
| S22/S25 release readiness | Refresh dirty-tree map after cleanup, free disk, then rerun runtime/root preflights and S11 regression for a selected slice. |

# Blockers

| 编号 | 阻断 | 证据/影响 |
| --- | --- | --- |
| B1 | TypeScript/check blocker | `npm run type-check` fails on missing generated-content JSON imports in HK EASE, BNU junior lessons, Arkansas, California, and Florida adapters/pages. |
| B2 | Analytics gate blocked | `npm run test:analytics` fails during TypeScript compilation on the same missing generated-content imports before analytics/adaptive tests execute. |
| B3 | Release preflight blocked | `npm run release:runtime-preflight -- --json` fails because only 14.3 GB is free; guard requires at least 20 GB. |
| B4 | Dirty-root release blocked | Current root has about 924 git status entries; S22/S25 policy forbids direct dirty-root deploy. |
| B5 | S11 regression missing | No fresh S11 targeted regression evidence in this window; browser checks remain blocked by compile gate. |

# 风险

| 风险 | 说明 |
| --- | --- |
| Generated-content inconsistency | S21/S18/S23 evidence showed imports complete at 09:25, but current checks show missing files after later quarantine/cleanup; release slice must reconcile this before validation. |
| S25 map stale | Latest S25 map was generated before later cleanup and overnight S06/S08/S12 work; current git status is larger than the map. |
| Disk pressure | Project folder is about 89 GB and disk is 97% used; release tooling now blocks on disk before other release assertions. |
| Candidate-only content overstatement | S18/S23 explicitly limited several packages to integration-review or candidate-only status; do not describe them as production-ready. |
| Temporary root artifacts | Many `tsconfig.playwright-3020-*.tmp.json` files were created in the root during the window; clean only under S22/S25-approved hygiene scope. |

# 测试 / Build 状态

| 来源 | 检查 | 结果 | 说明 |
| --- | --- | --- | --- |
| S10 fresh | npm run type-check -- --pretty false | FAIL | 14 missing generated-content JSON import errors; no S08/S12 touched userStore file in final fresh error list. |
| S10 fresh | npm run test:analytics | FAIL | Fails at TypeScript compile on same generated-content JSON imports before test execution. |
| S10 fresh | npm run release:runtime-preflight -- --json | FAIL | Release guard failed: 14.3 GB free, needs 20 GB. |
| S10 fresh | npm run build | Not run | Not practical while type-check and release preflight are red. |
| S22/S25/S10 evidence | node --test scripts/release-env-guard.test.mjs | PASS | Release guard tests passed in handoff evidence. |
| S22 evidence | prepare-vercel-staging dry-run | PASS | 2,100 files, 147,258,000 bytes, forbiddenPathCount 0. |
| S18 evidence | BNU junior lesson preflight | PASS | 105 lessons, 105 sections, 0 issues, no provider calls. |
| S06 evidence | focused/broad Manim suites | PASS locally | Several broad Manim runs passed; browser checks blocked by project compile gate. |
| S08/S12 evidence | userStore persistence/domain gates | PASS locally | Focused and broad local domain gates passed across migrated modules. |

# Changed Files

| 类别 | 数量/范围 | 说明 |
| --- | --- | --- |
| 窗口内 mtime | 482 files | components 150; lib 98; coordination 41; scripts 4; plus package/next-env and many tsconfig.playwright temp files. |
| 当前 git status | 924 entries | 337 modified and 587 untracked as of S10 fresh check. |
| Top current areas | components/lib/coordination/app/data/tests | components 295; lib 174; coordination 154; app 101; data 67; tests 57; public 34; scripts 19. |
| S25 09:25 map | 661 collapsed / 810 expanded | Map is useful historical evidence but stale relative to current root. |
| Generated-content current state | 15 files remain under data/generated-content | Current compile errors point to missing HK/US/BNU JSON files expected by adapters/pages. |

# Tomorrow Priorities

Owner chooses generated-content path: restore selected source packages for the intended slice, or downlist/remove dirty adapter imports before validation.

S25/S22 free enough disk or prune approved artifacts so runtime preflight can pass the 20 GB guard.

S25 refreshes dirty-tree map after cleanup; S22 reruns runtime/root/staging preflights from the current state.

S21/S18/S23 prepare one regional content slice only; avoid broad multi-region release until checks are green.

S10/S08/S12 rerun `npm run type-check` and `npm run test:analytics` after generated-content reconciliation.

S11 runs targeted regression for the selected slice after compile is green; S22 then performs clean-slice build/release evidence.

# Owner Decisions Needed

| 编号 | 决策 | 需要 Dr. Hu 确认的内容 |
| --- | --- | --- |
| D1 | Restore or downlist generated-content? | Decide whether missing HK/US/BNU generated-content JSON files should return to `data/generated-content/` for a selected slice, or whether the dirty adapters/pages should be removed/downlisted before release. |
| D2 | Which regional slice first? | Choose one: HK EASE, BNU junior lessons, Arkansas, California, or Florida. |
| D3 | BNU junior DeepSeek QA? | Approve or defer S18 smoke/full QA using provider credentials, cost and rate-limit awareness. |
| D4 | US textbook candidate handling? | Confirm whether candidate-only Arkansas/Florida textbook packs remain source-available but release-held, or enter full S18 review. |
| D5 | Disk/root cleanup authority? | Authorize S25/S22 cleanup of root temp artifacts and approved generated/render artifacts to unblock the 20 GB release guard. |
| D6 | Release timing | Only approve runtime preview/production after current S25 map, green type/test gates, S11 regression, S19 env parity, and S22 clean release evidence. |

# Evidence Notes

S10 did not inspect or print any secret values. No `.env.local` or credential source was read.

No Git staging, commit, branch, merge, rebase, push, reset, clean, revert, preview deploy, or production deploy was performed by this report run.

This DOCX is a coordination/report artifact only; feature-code changes are intentionally out of scope.