MAIS-MVP Daily President Report

Prepared for Dr. Peter Hu | S10 tooling/docs/report lead | Automation ID: mais-mvp-9-am-president-report

| Item | Value |
| --- | --- |
| Report date | 2026-06-23 |
| Reporting window | 2026-06-22 08:00 - 2026-06-23 08:00 Asia/Hong_Kong |
| Generated | 2026-06-23 08:05-08:25 HKT |
| Formal scope | S01-S25 coordination model from AGENTS.md |
| Evidence read | AGENTS.md, automation memory, session logs, blockers, decisions, release-intake maps, reports, content-QA artifacts, git status, fresh checks |

# Chinese Executive Summary / 中文摘要

S22/S13/S08/S12/S25 已把 Teacher Scott no-class Teacher Console 左侧 12 按钮线上延迟关闭：最终生产 smoke 在 mais.hk 上两轮均 12/12 完成，平均约 0.54 秒，导航期间 0 个 /api/teacher/* 与 0 个 /api/learning-events。剩余慢点是首次登录和首次 dashboard 进入。

S21 生成、S18 QA、S23 promotion、S04 live import、S22 production deploy 形成 California K-G5 492 题 live seed；覆盖 41 个 knowledge points，当前 California live question total 为 1,992。此结果仍应公开表述为 beta/limited coverage。

S08/S12 已把学生 learning analytics 后端做成 focused green path：fresh npm run test:analytics 23/23 通过；不过 fresh root type-check 失败，不能声明根门全绿。

S25 最新 dirty-tree map 显示 1,103 expanded entries、357 modified、746 untracked files；直接 dirty-root deploy 仍被保护性阻断。S22 只能继续用 pruned staging 或 clean worktree。

S01/S02/S04/S05/S17 完成多项学生界面整理；S06 Manim V2 和 S08/S12 userStore split 继续推进，但它们也是当前 type/build drift 的主要来源。

# English Executive Summary

Teacher Console sidebar latency is closed on live production for the Teacher Scott no-class workspace. Final S22 smoke on mais.hk completed all 12 nav routes in about 0.54s average with no teacher API or learning-events traffic during sidebar clicks.

California K-G5 now has a live 492-question seed package after S21 generation, S18 QA, S23 promotion, S04 integration, and S22 deployment. It is strong seed coverage for 41 knowledge points, not a complete official curriculum claim.

Student analytics is locally green on the focused path: the fresh report-owner run of npm run test:analytics passed 23/23. The fresh root type-check is red on S06/S12 drift, so the overall root gate is not green.

Release hygiene remains the main management issue. The latest S25 formal map records 1,103 expanded dirty entries, 357 modified files, and 746 untracked files; direct dirty-root deploy remains blocked.

Tomorrow should focus on fixing the fresh type-check blockers, slicing the dirty tree, and rerunning targeted S11/S22 regression gates on the recently shipped teacher, California, analytics, and student UI changes.

# 报告窗口摘要

本报告窗口为 2026-06-22 08:00 至 2026-06-23 08:00 Asia/Hong_Kong。窗口内存在明确新工作，不适用 “No assigned work in this reporting window”。

活跃日志覆盖 S01、S02、S04、S05、S06、S08、S10、S11、S12、S13、S17、S18、S19、S21、S22、S23、S25；S03、S07、S09、S14、S15、S16、S20、S24 无新鲜日志。

新增 blocker reports：S08 learning analytics backend gates；S13 teacher global learning-events pressure。

关键发布事件：S22 在 6/22 晚间发布 CA 492 live import；6/23 凌晨发布 Teacher Console latency fix，最终生产 smoke 通过。

# 整体项目进展

生产侧：Teacher Console 12-button click path 已上线并通过 live smoke；CA 492 题 live seed 也已发布。首登/首屏冷启动仍慢，需要独立优化。

内容侧：California K-G5 492 题从 S21 generation 到 S18 QA 到 S23/S04 live import 路径完整；S10 public-claim guard 避免把 beta seed 误称为完整课程。

工程侧：S08/S12 analytics 后端路径变稳；userStore split 正在减少 root monolith，但 fresh type-check 显示仍有边界迁移残留。

体验侧：登录、注册、dashboard、Practice、Lesson、Motivation Hub 多处按截图/owner request 清理，focused evidence 强，但需要 S11/S22 clean regression。

发布侧：S25/S22 的 release guard 有效阻止 dirty-root deploy；但 dirty tree 规模仍让发布依赖 pruned staging。

# S01-S25 会话状态表

| 会话 | 角色 | 状态 | 本窗口摘要/下一步 |
| --- | --- | --- | --- |
| S01 | App shell | 完成 | 登录页提示/已登录摘要移除、示例账号位置/宽度/间距优化、注册页 K-G6 一行显示；多次 type-check 与浏览器宽度检查通过。下一步由 S11/S22 做发布前回归。 |
| S02 | Dashboard | 完成 | Dashboard 课程+年级展示合并、重复年级/连胜信息移除、个人资料与奖励区简化；type-check 与桌面/移动浏览器检查通过。 |
| S03 | Roadmap | 无新日志 | 本窗口没有新鲜 S03 日志；不推断进展。 |
| S04 | Practice | 完成/需回归 | Practice Arena 完成多项界面删除/整理、学生固定个人年级、提示词清理、元数据徽章移除，并将 S18/S21/S23 通过的 CA K-G5 492 题导入 live；type-check 与多项 focused tests 通过，仍需 S11/S22 清洁切片回归。 |
| S05 | Lesson | 完成 | Lesson 页面横向展开、标题居中、加州知识点代码与 Grade 前缀在学生标题中隐藏；helper tests、type-check 与一次 Playwright demo check 通过。 |
| S06 | Visualization | 进行中 | MAIS Manim V2 连续扩展 CameraFrame、SVG morph、DrawBorderThenFill、Scene.run、Animation.finish 等浏览器 QA evidence；focused/broad Manim tests 多次通过。剩余 catalog drift 与 fresh type-check 中 S06 test type mismatch 需修复。 |
| S07 | AI tutor | 无新日志 | 本窗口没有新鲜 S07 日志；AI Tutor/provider 行为未由本报告确认变更。 |
| S08 | State/analytics | 完成/进行中 | 教师/非学生 learning-events 压力防护完成并随 S22 发布；学生 analytics backend 绿色，test:analytics 23/23、Playwright API 1/1。userStore domain split 继续进行。 |
| S09 | Copy/i18n/a11y | 无新日志 | 本窗口没有新鲜 S09 日志；仅消费 S10 public-claim wording guard 的结果。 |
| S10 | Tooling/docs/report | 完成 | 产出 bug severity DOCX、bug-description evaluation DOCX、US district 四象限图、California K-5 public-claim gate/audit，并生成本 8 AM president report。 |
| S11 | QA/release quality | 部分完成/阻塞 | 新增 Shirleen Visualization Lab auth regression；真实浏览器 probe 未观察到 65s/控制交互后登出。3 分钟 navbar experiment 因本地 server/Chrome 控制环境阻塞未完成。 |
| S12 | Backend/API | 完成/进行中 | learning-events 非学生 202 fast path、teacher analytics Postgres hot-row projection 完成；userStore domain split 大量小步迁移继续。fresh type-check 仍有 assessment helper rename 失败。 |
| S13 | Teacher console | 完成上线 | Teacher Scott no-class 12-button latency 从线上慢路径修到生产可用；S13 本地候选平均 957 ms，S22 最终生产 smoke 平均约 0.54s。首登/首屏仍慢。 |
| S14 | Parent console | 无新日志 | 本窗口没有新鲜 S14 日志；Parent surface 未由本报告确认变更。 |
| S15 | Adaptive engine | 无新日志 | 本窗口没有新鲜 S15 日志；adaptive 行为仅通过 S04 California live smoke 与 S08 analytics tests 间接覆盖。 |
| S16 | Research | 无新日志 | 本窗口没有新鲜 S16 日志；无新增研究结论纳入本报告。 |
| S17 | Gamification | 完成 | Dashboard Motivation Hub 改为默认折叠 disclosure，与 Points System 模式一致；focused disclosure test、type-check 与浏览器检查通过。 |
| S18 | Curriculum QA | 完成 | California K-G5 knowledge-point practice candidate 两轮 QA 492/492 accepted、solvability 492/492、difficulty Low=123/Medium=246/High=123；强调不是完整 K-G5 官方课程覆盖。 |
| S19 | API/env | 完成/黄色 | Neon/Supabase provider assessment 与 production DB smoke 完成；学生/教师注册、登录、写入 smoke 通过，但 admin storage health body 无凭据未测，写入延迟高。 |
| S20 | Game-based learning | 无新日志 | 本窗口没有新鲜 S20 日志；game work 未由本报告确认变更。 |
| S21 | Content pipeline/RAG | 完成 | 生成 CA K-G5 41 knowledge points x 12 = 492 candidate questions，修复 difficulty/age-fit/template issues，保持 candidate-only 到 S18/S23/S04 gate。 |
| S22 | Release engineering | 完成上线 | 两次生产发布：CA 492 live import 后发布、Teacher latency 最终发布。最终 mais.hk live smoke 12/12 nav 平均 539/544 ms，0 /api/teacher/*、0 /api/learning-events。 |
| S23 | Integration/promotion | 完成 | CA K-G5 492 题完成 promotion planning/support：live total 1,992；K-G5 live practice 492；下一步是 S11/S22 broad gates。 |
| S24 | Illustration exact-layer | 无新日志 | 本窗口没有新鲜 S24 日志；未来 visual/diagram questions 仍需 S24 exact-layer gate。 |
| S25 | Git hygiene/release intake | 完成 | 刷新 dirty-tree maps 和 Teacher latency release slice；最新 map 1103 expanded entries、357 modified、746 untracked files；direct dirty-root deploy 仍被保护性阻断。 |

# 已完成工作

S22/S13/S08/S12/S25: Teacher Scott no-class Teacher Console 12-button latency fix published to mais.hk; live smoke completed 12/12 routes, average 539 ms immediate and 544 ms after 70 seconds, with zero /api/teacher/* and zero /api/learning-events during sidebar clicks.

S21/S18/S23/S04/S22: California K-G5 knowledge-point practice package moved from candidate generation through QA and owner-requested live import; K-G5 live practice now has 492 questions across 41 knowledge points; California live total is 1,992 questions.

S08/S12/S11: Student learning analytics backend hardened with student-only summary/export, no-store headers, local-first event ingestion, LRS deferred 202 behavior, and Playwright API coverage.

S01/S02/S04/S05/S17: multiple student-facing UI cleanup requests completed with focused tests, type-checks, and browser checks where the local server was stable.

S10/S18: California K-5 public claim guard created and passed, keeping public language at textbook/lesson beta plus limited adaptive practice beta rather than complete curriculum claims.

# 进行中工作

S06 Visualization Manim V2 evidence expansion remains active; the broad surface needs catalog/test expectation cleanup and the fresh S06 type mismatch fixed.

S08/S12 userStore domain split remains active; many projection/helper boundaries are green, but fresh root type-check found two S12 helper rename references still unresolved.

S11/S22 broad regression gates still need clean-slice runs after the large UI/content/release changes, especially Practice, lesson, login, California live questions, and teacher console.

S19/S22/S12 production first login/dashboard cold-start and Postgres write latency remain separate from the solved Teacher Console sidebar latency.

S25 release slicing/commit hygiene remains the main coordination bottleneck because the worktree is still very dirty.

# 阻塞项

Fresh root type-check failed at 08:xx HKT: S06 mathTexCompilePipeline test type mismatch requires a missing ready field alignment; S12 teacherOpsAssessmentPersistence still references assessmentGradeComparisonCohorts instead of teacherOpsAssessmentGradeComparisonCohorts in two places.

Broad backend suite remains red outside the focused analytics path: backend-api.spec has unrelated fixture/data/API-state failures including app_state table, empty S3 question API, adaptive evidence 404, and teacher/admin 409 vs 201 expectation.

Direct dirty-root deploy is blocked by policy and release guards; S22 must continue using pruned staging or clean worktrees until S25 slices the tree.

Preview smoke was blocked because Preview environment names were missing AUTH_SESSION_SECRET and reset-mail variables; production env-name preflight passed.

S11 true 3-minute Shirleen navbar experiment could not complete because local server availability/browser-control was unstable; no logout was observed, but the requested full experiment remains incomplete.

# 风险

Current production is improved but was deployed from S22 pruned staging built out of a dirty current app state. It is operationally safer than direct root deploy, but still needs commit/PR slicing for normal release hygiene.

California K-G5 492-question package is a strong seed for covered knowledge points, not a complete official California K-G5 curriculum. Public copy must keep beta/limited-coverage wording until S18/S21/S23/S11/S22 evidence expands.

Production write latency remains high in S19 smoke: student/teacher registration and teacher class/assignment writes reached roughly 24-51 seconds in some paths, indicating region/serverless/storage hot-path risk.

S06 owns the largest dirty bucket and many untracked visualization files; this increases type/build drift risk until the Manim V2 work is sliced or stabilized.

Root tests are not uniformly green: focused paths are strong, but root type-check and broad backend still block an all-clear release claim.

# 测试与构建状态

| Owner | Check | Result | Notes |
| --- | --- | --- | --- |
| Fresh S10 | npm run test:analytics | PASS | 23/23 tests passed. |
| Fresh S10 | npm run type-check -- --pretty false | FAIL | Fails in S06 mathTexCompilePipeline.test.ts and S12 teacherOpsAssessmentPersistence.ts helper references. |
| S22 final staging | focused teacher/auth/analytics/report tests | PASS | 25/25 passed from final staging. |
| S22 final staging | npm run build | PASS | Next build passed, 223 static pages generated. |
| S22 live production | Teacher Scott 12-button smoke | PASS | 12/12 routes; avg 539 ms immediate, 544 ms delayed; 0 teacher API and 0 learning-events during nav. |
| S08 analytics | Playwright student analytics backend | PASS | 1/1 API flow passed; broad backend suite still red outside this slice. |
| S19 production DB smoke | student/teacher write/session smoke | YELLOW | Functional writes passed; admin health body skipped; write latency high. |
| S10 report owner | fresh root build | NOT RUN | Skipped to avoid root .next contention; S22 staged build is the release-relevant build evidence. |

# 变更文件

| Area | Summary |
| --- | --- |
| Current dirty paths | 1,111 dirty paths from git ls-files -m -o --exclude-standard after this report run; latest S25 formal map before report: 1,103 expanded entries. |
| Status counts | Fresh git status categories before report: 357 modified and about 504 untracked status entries; latest S25 map: 357 modified, 746 untracked files. |
| Top dirty areas | components 335, coordination 272, lib 175, app 112, data 79, tests 60, public 34, scripts 20. |
| Files with mtime in window | 377 dirty files changed between 2026-06-22 08:00 and 2026-06-23 08:00 HKT: components 138, coordination 123, lib 65, app 23, data 16, tests 6, scripts 2, plus config files. |
| Important changed groups | Teacher console runtime/release slice; learning-events/analytics backend; California K-G5 generated-content/question/topic imports; Practice and lesson UI cleanup; Manim V2 visualization evidence; coordination reports and S25 dirty-tree maps. |

代表性变更路径包括 app/teacher/*、components/teacher/*、components/providers/AppProviders.tsx、app/api/learning-events/route.ts、app/api/analytics/*、data/usCaliforniaQuestions.ts、data/usCaliforniaTopics.ts、data/generated-content/us-ca-k5-knowledge-point-practice-v1/question-pack.json、components/practice/*、components/lesson/*、components/visualizations/three/manim/*、coordination/release-intake/*、coordination/reports/*、coordination/session-logs/*。

# 明日优先事项

S06/S12: fix the fresh root type-check blockers first, then rerun npm run type-check -- --pretty false.

S25/S22/S10: produce a clean ownership/commit-slice plan for the dirty tree; do not normalize release cadence around pruned staging from a dirty root.

S11/S22: run targeted clean-slice regression for login, dashboard, Practice Arena, California K-G5 questions, lesson pages, Visualization Lab, analytics backend, and Teacher Console.

S12/S22/S19: investigate production first login/dashboard cold start and slow DB-backed write paths separately from sidebar latency.

S18/S21/S23/S04/S05: continue California content expansion only through candidate -> QA -> promotion -> live owner -> regression -> release gates.

# 需要 Peter Hu 决定

Decide whether first login/dashboard cold-start latency is the next production P1 after Teacher Console sidebar latency was closed.

Confirm whether S19 should add missing Preview environment variables so Preview can become the normal pre-production smoke target.

Choose the next release hygiene mode: owner-approved cleanup/commit slicing now, or continue temporary S22 pruned staging for urgent fixes only.

Confirm California K-G5 public positioning remains beta/limited-coverage until stronger S18/S21/S23/S11/S22 evidence supports broader claims.

Assign S11/S22/S12 a separate backend-api.spec cleanup package so broad backend release gates can turn green.

# Source Notes / 证据说明

本报告不包含任何真实 credential、cookie、token、Postgres URL、Vercel secret value 或 API key。

报告引用的 release/deploy IDs、公开 URL、测试状态与 dirty-tree counts 来自本地 session logs、S22/S25 release artifacts、fresh git/status checks 与 fresh npm checks。

S10 没有 stage、commit、branch、push、reset、clean、revert、delete 或 feature-code edit。