# MAIS-MVP President Report / 每日校长报告

| Field | Value |
| --- | --- |
| Report date / 报告日期 | 2026-06-27 |
| Reporting window / 报告窗口 | 2026-06-26 08:00 - 2026-06-27 08:00 Asia/Hong_Kong |
| Prepared for / 收件人 | Dr. Peter Hu |
| Prepared by / 编制 | S10/A10 coordination reporting automation |
| Scope / 范围 | Formal S01-S25 scope; current AGENTS.md maps legacy Sxx one-to-one to A01-A25. |

## Chinese Executive Summary / 中文执行摘要

• 本报告窗口内有实质进展，不是空窗期：学生端多个已报告 UI/流程问题已修复，AI Tutor 延迟问题已完成 Qwen-only 生产上线，www.mais.hk 与 www.mais.ac 多次完成 A22 审核发布。

• 当前生产面总体向前推进：Shirleen lesson 入口、post-production bug/UI 包、AI Tutor Qwen-only 延迟修复均已部署并通过对应 smoke/latency gates。

• 质量信号分层：今天 fresh root type-check 与 test:analytics 通过；但 A11 早前 clean/pruned student E2E gate 仍红（12 pass / 10 fail），需要按 S04/S05/S06/S09 路由处理。

• 最大管理风险仍是源控与 dirty-root 治理：A25 已把 P0 unmapped 降为 0，并生成 24 个 effective work orders；但 root 仍有大量 modified/untracked 状态，不能作为直接 release source。

• 明日应优先做源控闭环和学生 E2E 红点收敛，而不是继续扩大功能面。

## English Executive Summary

• The reporting window had substantial work: multiple student UI bugs were fixed, AI Tutor latency was remediated and deployed as Qwen-only, and both production domains received reviewed A22 releases.

• Production status improved: Shirleen lesson routing, the post-production bug/UI package, and Qwen-only AI Tutor are live with relevant smoke or latency evidence.

• Quality is mixed but clearer: fresh root type-check and analytics tests passed during this report run; the earlier A11 clean/pruned student E2E gate remains red and routed by owner area.

• The main executive risk is still source-control and dirty-root hygiene. A25 has turned the dirty tree into owner work orders with P0=0, but the root must not be used as a direct release source.

• Recommended next focus: source-control closure for live releases, then targeted student E2E repair or test-refresh decisions.

## 报告窗口摘要（中文）

报告窗口为 2026-06-26 08:00 至 2026-06-27 08:00（Asia/Hong_Kong）。窗口内新鲜日志来自 S01、S02、S04、S05、S06、S07、S10、S11、S22、S25；S19 以 API/env 协作证据出现。其余 S03/S08/S09/S12-S18/S20-S24 无独立新日志，但部分被 S25 队列或 S11 red gate 路由为后续 owner。

本次报告未编辑 feature code。写入范围仅限 DOCX/report render、S10 session log 与 automation memory。

## 整体项目进度（中文）

• 生产可用性：www.mais.hk 与 www.mais.ac 已接收 current-version、post-production bug/UI、AI Tutor Qwen-only 修复；alias/Ready 与 safe smoke 有记录。

• 学生体验：Messages、Dashboard、Assignments、Reward shop、Practice Arena、About、Lesson menu、Visualization Lab 等多个用户可见点位完成修复或 polish。

• AI Tutor：从 DeepSeek-primary/fallback 风险切换为 Qwen-only 文本链路，并用 Edge SSE 提前首事件，防止学生长时间只看到 Thinking。

• 工程治理：S25 把 dirty-root 风险从模糊状态变为 effective owner queue、pathspec、approval matrix 与 release-source gates。

• 质量态势：fresh type-check/analytics 绿；S11 student E2E 红；source-control closure 未完成。

## S01-S25 Session Status Table（中文）

| Session | 职责 | 窗口状态 | 主要证据/交付 | 检查/风险 |
| --- | --- | --- | --- | --- |
| S01 / A01 | App shell, home, messages | 有新日志；完成 | 修复 Student Shirleen /messages 收件人选择；US CA 示例班级关联；移动端首页 CTA 间距与标题背景。 | type-check 曾通过；移动端/本地浏览器验证通过；后续全仓 type-check 已绿。 |
| S02 / A02 | Dashboard, progress, student cards | 有新日志；完成 | 修复 PNG 头像上传误拒、Dashboard Shortcuts 菜单、Assignments 空白加载态、Reward shop 文本越界。 | 多项 focused tests 与 Playwright 通过；type-check 多次通过。 |
| S03 / A03 | Curriculum roadmap | 无新日志 | 无窗口内独立交付；A25 effective queue 为 roadmap/topic 包路由 28 项。 | 等待 S03 后续处理 A25 路由包。 |
| S04 / A04 | Practice Arena | 有新日志；完成 | 移动 Mission Setup 到题目进度后；移除教师账号 personalized-practice 误报；放大 helper 文本；About 页 Mission Setup 移到底部。 | source regression、type-check、局部浏览器验证通过；部分 dev-cache 不稳属 S22 范围。 |
| S05 / A05 | Lessons | 有新日志；完成 | 清理 California Lesson 可视化前言、标题换行、菜单 Lab 文案、item labels、unit meta，并加入 embedded visualization next-item 按钮。 | lesson tests 与浏览器验证通过；发布需 S11/S22 从干净缓存复核移动端。 |
| S06 / A06 | Visualization Lab / Manim | 有新日志；大量完成 | 修复 number-line ticks、Lab Quest hero height，并持续推进 MAIS Manim v2 always-method、Transform、frame-audit、ValueTracker 证据桥。 | focused/broad Node tests 多轮通过；fresh root type-check 2026-06-27 通过。 |
| S07 / A07 | AI Tutor | 有新日志；完成并上线 | 定位 live Nova Tutor >20s；改为 Qwen-only AI Tutor；Edge SSE wrapper、Node resolver、deadline fallback、prewarm、status parity。 | build/type/playwright/release-env/live latency smoke 通过；provider=qwen，status p95 1295ms，first-event max 565ms。 |
| S08 / A08 | State and analytics | 无新日志 | 无窗口内独立日志；被 Shirleen lesson/fast-login/source-control 包作为依赖消费。 | fresh npm run test:analytics 23/23 通过。 |
| S09 / A09 | Copy/i18n/a11y | 无新日志 | 无独立交付；A11 学生 E2E red gate 中 login copy/selector 失败路由到 S09/S01。 | 需确认是产品文案变化还是测试断言过期。 |
| S10 / A10 | Tooling, docs, report | 有新日志；完成/进行中 | 完成上一日 President Report；继续 A10/A25 dirty-root priority slicing 与 release package coordination。 | 本报告生成前 fresh type-check 与 analytics 已通过。 |
| S11 / A11 | QA/release quality | 有新日志；红门禁 | 清洁/裁剪 QA slice 跑学生 E2E：12 passed, 10 failed；完成 bugs 52-87 existence verification。 | 生产 auth preflight 通过；student gate 仍需 S04/S05/S06/S09 路由处理。 |
| S12 / A12 | Backend/API platform | 无新日志 | 无独立日志；S01/S22/S07 交付消费 S12 storage/API seed 与 route contract。 | A25 effective queue 为 S12 路由 169 项，高风险 API/storage 包需后续拆分。 |
| S13 / A13 | Teacher console | 无新日志 | 无窗口内独立交付；A25 effective queue 为 teacher console 路由 35 项。 | 待后续处理。 |
| S14 / A14 | Parent console | 无新日志 | 无窗口内独立交付；A25 effective queue 为 parent console 路由 7 项。 | 待后续处理。 |
| S15 / A15 | Adaptive engine | 无新日志 | 无窗口内独立交付；AI Tutor 和 dashboard 工作未改变 adaptive engine 语义。 | analytics/adaptive tests 23/23 通过；A25 queue 路由 9 项。 |
| S16 / A16 | Research/learning science | 无新日志 | 无窗口内独立交付；A25 queue 路由 6 项 research/coordination evidence。 | 无代码检查需要。 |
| S17 / A17 | Gamification/rewards | 无新日志 | 无独立日志；S02 reward-shop 修的是 UI containment，未改 reward economy。 | A25 queue 路由 4 项。 |
| S18 / A18 | Curriculum/content QA | 无新日志 | 无窗口内独立交付；A25/A23 仍要求 S21->S18->S24/S23->S11/S22 内容 promotion chain。 | S18/S21 effective queue 131 项，不能直接上 live。 |
| S19 / A19 | API env/deploy env | 协作证据；无独立日志 | S19 参与 Qwen/AI Tutor production variable parity；未打印秘密值。 | release-env-preflight 通过；Production variable names present。 |
| S20 / A20 | Game-based learning | 无新日志 | 无窗口内独立交付；A11 bug 65 route symptom 需 S20/S12 后续。 | A25 queue 路由 14 项。 |
| S21 / A21 | Content pipeline/RAG | 无新日志 | 无窗口内独立交付；content/RAG backlog 仍在 A25 queue。 | S21 queue 74 项；S18/S23 gates 不可跳过。 |
| S22 / A22 | Production reliability | 有新日志；完成多次发布 | 完成 current MAIS deploy、post-production bug/UI deploy、Qwen-only AI Tutor production deploy；坚持 pruned staging/clean-slice 路线。 | build/smoke/live latency green；root deploy guard 仍保护性阻断 dirty root。 |
| S23 / A23 | Integration/promotion | 无新日志 | 无窗口内独立交付；candidate-to-live gate 仍为内容 promotion 必需。 | A25 queue 路由 1 项。 |
| S24 / A24 | Illustration exact-layer | 无新日志 | 无窗口内独立交付；exact-layer 仍等待内容链路需要时触发。 | A25 queue 路由 2 项。 |
| S25 / A25 | Git hygiene/release intake | 有新日志；完成治理层 | 刷新 dirty maps、owner pathspecs、effective queue、lifecycle gates、approval matrix；执行 stale worktree registry prune。 | latest effective queue 1648 expanded entries；P0=0；secret quarantine gate green；physical lifecycle strict gate仍红。 |

## 已完成工作（中文）

• S22 deployed current MAIS to www.mais.hk and www.mais.ac from approved pruned staging; aliases Ready and safe production smoke passed.

• S22 deployed post-production bug/UI runtime package; production smoke passed on both domains.

• S07/S19/S22 shipped Qwen-only AI Tutor with Edge first-event envelope and deadline fallback; live latency smoke passed within gates.

• S01/S02/S04/S05/S06 closed multiple owner-reported student UI bugs across Messages, Dashboard, Practice, Lessons, Home, and Visualization Lab.

• S25 converted the dirty root into owner/effective work orders, gates, approval matrix, and release-source guard evidence.

• S10 produced prior president report and continued A10/A25 slicing coordination.

## 进行中工作（中文）

• S25 effective disposition queue remains active: 24 owner work orders, P0=0, but owners still need to commit/archive/discard/block their packages.

• S11 student E2E red clusters remain routed to S04 Practice, S05 Lessons, S06 Visualization, and S09/S01 copy/auth selectors.

• S06 MAIS Manim v2 evidence bridge continues; currently type-check green, but package is large and needs source-control closure.

• S22/S10 source-control closure for production overlay bundles is prepared but not committed because Git operations were not authorized.

## 阻塞项（中文）

• Direct dirty-root release remains blocked by policy and tooling. S22 may release only from clean/pruned reviewed packages or explicit owner-approved pruned staging.

• S11 clean/pruned student E2E gate from 2026-06-26 11:23 HKT is red: 12 passed, 10 failed. Failures are routed, not yet closed.

• S25 physical lifecycle strict gate remains red: root main dirty, codex/visualization-production-release dirty, and two clean-diverged branches still require Git-action closure.

• Future protected Vercel candidate pre-promotion automation needs a protection bypass secret or equivalent approved mechanism.

## 风险（中文）

• Repository hygiene is the top risk: current git status --short shows 366 modified and 604 untracked entries; latest S25 expanded dirty map records 1648 entries.

• Production now has important fixes live, but matching source-control commits/archives are pending; rollback evidence exists, but reviewability is still weaker than a clean PR flow.

• npm audit continues to report 1 moderate and 1 high finding in release package checks.

• S11 red E2E may include stale assertions, but until owners confirm, it remains a release-quality uncertainty.

• Generated/local artifacts such as .playwright-cli, local DB WAL files, and tmp outputs are present and should stay out of release packages.

## 测试 / 构建状态（中文）

| Gate | Command / Evidence | Result |
| --- | --- | --- |
| Fresh root type-check | npm run type-check -- --pretty false | Passed on 2026-06-27 during report run. |
| Fresh analytics/adaptive tests | npm run test:analytics | Passed 23/23 on 2026-06-27 during report run. |
| S22 current-version build/deploy | pruned staging build + Vercel production deploy | Passed; deployment dpl_3vKBNELKAQA8K4CvVrk6GXPjd4Bs Ready on both domains. |
| S22 post-production bug/UI deploy | build, focused tests, production smoke | Passed; deployment dpl_5Tf6Y5RzZp2sxjwJTVLWxMqv57uY Ready on both domains. |
| S07/S22 AI Tutor live gate | npm run smoke:ai-tutor-live-latency -- --json with live demo login | Passed; provider qwen, status p95 1295ms, first-event max 565ms, final p95/p99 4507ms. |
| S11 key student E2E | student-smoke + student-frontend + practice-pager + visualization-values | Red: 12 passed, 10 failed in clean/pruned QA slice. |
| S25 gates | owner overlay, queue, secret quarantine, lifecycle ledger | Governance gates green except physical strict lifecycle, which intentionally remains red until Git state is closed. |

## 变更文件（中文）

• Current git status summary before this report: 366 modified entries and 604 untracked entries at top-level status granularity.

• Largest current dirty top-level areas: components 379, coordination 176, lib 124, app 103, data 79, tests 61, scripts 22, public 6.

• Window mtime scan excluding .git, .next, .tmp, node_modules, and output found 879 files, dominated by coordination evidence, S06 visualization/Manim files, and local test artifacts.

• Representative runtime files: app/messages/page.tsx, app/dashboard/page.tsx, app/practice/page.tsx, app/about/page.tsx, AI Tutor routes, dashboard/lesson/visualization components, lib/server/llmProvider.ts, and focused tests.

• Representative coordination files: S01/S02/S04/S05/S06/S07/S10/S11/S22/S25 session logs, S22 deployment reports, S25 release-intake maps/pathspecs/queues.

注：changed-file 摘要来自 git status、S25 dirty maps、mtime window scan 与 session logs；报告避免列出所有 800+ 文件，以保持管理可读性。

## 明日优先事项（中文）

• First: close source-control for the live production slices. Assign exact reviewed commit/archive/discard actions for S01/S02/S04/S05/S06/S07/S11/S22/S25 packages.

• Second: route and rerun S11 red student E2E clusters after S04/S05/S06/S09 confirm product behavior vs stale tests.

• Third: process S25 effective disposition queue P1/P2 packages: S25 release evidence, S22 release engineering, S06 visualization, S12 backend/API, S11 QA.

• Fourth: decide physical lifecycle actions for dirty visualization worktree and two clean-diverged branches; do not mutate Git without explicit approval.

• Fifth: keep production smoke low-rate; avoid full write-heavy production tests unless explicitly opted in.

## 需要 Owner 决策（中文）

• Approve or reject exact Git operations for source-control closure of live production slices: commit, archive evidence, discard, or blocker per S25 work orders.

• Decide whether S11 red student E2E is a release blocker or a test-refresh task after S04/S05/S06/S09 product-owner review.

• Authorize next physical lifecycle actions: remove/archive dirty visualization worktree, create archive tags for clean-diverged branches, or defer.

• Decide whether to provision a Vercel protection bypass secret for automated pre-promotion smoke gates on protected candidates.

• Confirm whether the remaining content/RAG packages should stay in backlog or be scheduled through S21 -> S18 -> S24/S23 -> S11/S22 promotion gates.

## Evidence Notes / 证据说明

• Primary sources read: AGENTS.md, coordination/session-logs/2026-06-26-A01/A02/A04/A05/A06/A07/A10/A11/A22/A25.md, S22 release reports, S25 release-intake artifacts, blocker/decision directories, and current git status.

• Fresh checks run by S10 during this report: npm run type-check -- --pretty false passed; npm run test:analytics passed 23/23.

• No secrets, credential values, cookies, or raw provider keys are included in this report.