MAIS-MVP President Report / 总裁报告

Report date: 2026-06-28 | Report time: 8:00 AM Asia/Hong_Kong | Reporting agent: A10 | Audience: Dr. Peter Hu

Reporting window: 2026-06-27 08:00 to 2026-06-28 08:00 Asia/Hong_Kong. Formal scope: S01-S25, mapped one-to-one to current A01-A25 roles in AGENTS.md.

| Field | Value |
| --- | --- |
| Project | MAIS-MVP bilingual math learning platform |
| Current posture | Root is integration inventory; feature/release work should use clean slices or pruned staging. |
| Fresh A10 checks | type-check PASS; analytics tests PASS 23/23; release preflight PASS; root deploy preflight blocked by dirty tree. |
| Secret handling | No credential values copied, printed, logged, or included. |

# 中文 Executive Summary

本报告窗口内有明确 AI 会话工作，不是空窗。重点推进了 A02/A12/A17/A22-owned dashboard/Neon 性能修复、A06-owned MAIS Manim v2、A05/A18/A21/A24-owned California 课程内容与插图、A11-owned bug verification、A25-owned dirty-tree intake。

项目功能推进明显，但发布风险仍集中在 source-control 和 release isolation: 当前最新 A25 dirty map 显示 1870 expanded dirty entries；直接 dirty-root 部署被 A22 guardrail 正常拦截。

Dashboard/Neon 修复已有非部署发布证据和 dry-run gate，但当前线上 dashboard 仍记录为旧行为，dashboard latency smoke 仍超过阈值；下一步需要 Dr. Peter Hu 授权 preview/production 尝试，并准备 dashboard smoke auth 环境。

A06 MAIS Manim v2 已从 prototype 进入 reviewable source-runtime 状态：A11 focused browser gate 绿、A06 source tests 大量通过、12 个教学 review cases 已准备给 A18；但 A18 final teaching-quality signoff 和 A22 clean release gate 未关闭。

A18/A21/A24 内容与插图证据是 approved-for-integration-review，不等于 live production promotion。A23 gate 明确要求先选定一个内容包，再经过 live-surface owner、A11 regression、A22 release slice。

# English Executive Summary

The window was active. Major work landed in dashboard/Neon performance, LRS hardening, lesson UX/content, Visualization Lab/MAIS Manim v2, QA routing, and release-intake hygiene.

Fresh A10 checks are green: `npm run type-check` passed, `npm run test:analytics` passed 23/23, and `npm run release:preflight -- --json` passed. Direct root deployment remains correctly blocked because the root is dirty.

The dashboard/Neon slice is close to release attempt readiness but is not live-complete. The release wrappers now require smoke auth readiness, deployment URL smoke, and production-domain smoke, while the current production dashboard still shows slow behavior in recorded evidence.

MAIS Manim v2 is strong at source/runtime level and has a focused green browser gate, but final release needs clean release isolation and A18 teaching-quality signoff.

Content/RAG and lesson illustration evidence should remain gated. A23 explicitly holds broad candidate content from live promotion until the owner chooses a package and the full QA/regression/release chain runs.

# 报告窗口摘要

| 项目 | 摘要 |
| --- | --- |
| 报告窗口 | 2026-06-27 08:00 - 2026-06-28 08:00 Asia/Hong_Kong |
| 活跃日志 | 24 个 session log 文件在窗口内更新，覆盖 S01/S02/S03/S04/S05/S06/S07/S08/S10/S11/S12/S15/S17/S18/S19/S20/S21/S22/S24/S25，并包含 S23 integration gate。 |
| fresh blocker / decision 文件 | coordination/blockers/ 与 coordination/decisions/ 没有窗口内新文件；blockers 来自 session logs、A22/A25 release reports、A23 hold gate。 |
| 窗口内 changed files | 429 files changed by mtime, excluding .git/node_modules/.next/.tmp. 最大区域: components 166, coordination 111, scripts 14, app 13, lib 13, data 12。 |
| 当前 dirty-tree fresh baseline | A25 dirty map refreshed for this report: 1091 collapsed status entries, 1870 expanded entries, 382 modified, 1 deleted, 708 untracked status entries, 1487 untracked files。 |

# 整体项目进展

学习产品层面: Dashboard 首屏加载、lesson entry 路由、lesson audio streaming、Practice Arena、About/game routing、primary roadmap、Visualization Lab 等多处体验有实质推进。

内容层面: California concept explanations 从 generic/guideline copy 转为学生故事化表达；worked-example illustration fallback 与 exact-layer SVG 局部修复完成，并有 A18/A21/A24 QA 证据。

平台与数据层面: LRS 学习事件 hardening 完成，加入动词 taxonomy、privacy tier、contextActivities、role-scoped query planning 与 retry/outbox 行为。

质量层面: A11 把 6/26 报告中的 bug 52-80 做 source-corrected verification，并将确认项拆成 owner packages；A25/A22 将 release path 继续约束在 clean/pruned staging。

发布层面: A22 完成过一次当前版本生产部署与域名验证，但 dashboard/Neon 新性能 slice 尚未部署；本报告后的 release target 应以 dashboard preview/smoke 为优先，而不是 dirty-root production。

# S01-S25 Session Status Table

| Session | 状态 | 完成/证据 | 阻塞/后续 | 检查 |
| --- | --- | --- | --- | --- |
| S01/A01 | 完成 | About Adventure Island/Fishing Master links fixed with browser checks; homepage hero color tweak verified. | Keep A01 changes in release slice; no API/data change. | type-check PASS; focused tests/browser checks PASS |
| S02/A02 | 进行中/接近发布尝试 | Dashboard loading lifecycle stabilized; primary dashboard waits/defers and secondary panels delayed. | Needs owner-approved preview/deploy and dashboard smoke credentials. | 57 dashboard/storage tests PASS; dry-runs PASS |
| S03/A03 | 完成 | Primary roadmap P6 geometry/index defects fixed; California grade-aware labels supported. | Keep roadmap slice separate from content/data drift. | Focused roadmap tests + browser checks PASS |
| S04/A04 | 完成 | Practice Mission Setup block removed; game handoff recovery/fallback added with A20. | Bug 72 still blocked pending handwriting/OCR artifact. | Practice regressions PASS; type-check PASS in slice |
| S05/A05 | 活跃/部分完成 | Lesson audio, lesson entry redirect, answer reveal, next-item buttons, checklist, California stories/illustrations advanced. | Several A05 slices reported stale generated-validator blockers earlier; fresh A10 type-check now PASS. | Many focused lesson tests PASS; browser checks PASS |
| S06/A06 | 活跃/大包待切片 | Visualization catalog filtering, Lab Quest cleanup, MAIS Manim v2 source/runtime, review matrix, teaching cases advanced. | A18 final signoff and A22 clean release gate remain open. | A06 suites PASS; A11 Manim focused browser 2/2 PASS |
| S07/A07 | 完成/支撑 | Lesson TTS streaming via DashScope SSE/fallback integrated with A05/A12; redacted provider handling respected. | Provider/live cost and env parity remain A19/A22 coordinated. | lesson audio tests PASS; browser TTS smoke PASS |
| S08/A08 | 完成/支撑 | LRS analytics metadata, validation, adaptive evidence fields, shared type support added. | Shared type/provider packages still need clean slicing. | LRS tests PASS; fresh type-check PASS |
| S09/A09 | 无独立 fresh log | No standalone copy/accessibility session in window. | Join only if owner-routed UI/copy selectors need change. | N/A |
| S10/A10 | 进行中 | This president report; previous report and memory workflow consumed; fresh checks run. | No feature code. Needs DOCX QA completion. | type-check, analytics, release preflight run by A10 |
| S11/A11 | 完成/待消费 | Bug 52-80 source-corrected verification and regression split produced. | Needs missing source for bugs 81-87; artifacts for bugs 72/74. | DOCX render/extract and route probes completed |
| S12/A12 | 活跃/高风险待切片 | LRS client/outbox, dashboard storage fast path/cache, lesson entry/audio API support. | A25 recommends isolated A12 userStore/API storage package before further root fixes. | LRS/storage tests PASS; fresh type-check PASS |
| S13/A13 | 无 fresh log | No teacher-console work logged in window. | Dirty tree still has A13 entries; require separate owner package if touched. | N/A |
| S14/A14 | 无 fresh log | No parent-console work logged in window. | Parent console dirty entries should not be bundled with dashboard/content slices. | N/A |
| S15/A15 | 完成/待发布切片 | Personalized-learning Mission HUD collapsed by default; mobile order improved. | Untracked personalized-learning slice needs A25/A22 promotion path. | Playwright Mission HUD PASS; type-check PASS |
| S16/A16 | 无 fresh log | No research/learning-science session logged in window. | A18/A06 teaching review may later need A16-style research support. | N/A |
| S17/A17 | 完成/支撑 | Motivation Hub collapsed action pill softened; dashboard secondary panel deferral included. | No reward-economy logic change; visual slice only. | type-check PASS; isolated visual check PASS |
| S18/A18 | 活跃/QA approved-for-review | California concept stories and worked-example visual QA approved for integration review; grade-aware audit supported. | Final production/live promotion still requires A23/A11/A22 gates. | Content validators and targeted tests PASS |
| S19/A19 | 支撑/环境待准备 | Redacted LRS/env guidance; dashboard smoke auth readiness checks added. | Current shell missing dashboard smoke auth vars; no secrets included. | smoke auth self-test PASS; real readiness missing |
| S20/A20 | 完成/支撑 | Adventure Island direct-route fallback from durable practice payload added. | Coordinate game releases with A04/A11/A22. | game handoff tests PASS |
| S21/A21 | 活跃/候选内容 | Candidate/generator mirrors for California concept stories and content packages updated. | Candidate content remains held; no broad live promotion authorized. | JSON/package audits PASS |
| S22/A22 | 活跃/关键 gate | Production deploy evidence, local preview repair, dashboard release wrappers, disk cleanup scopes, Manim harness gates. | Direct dirty-root deploy blocked; real dashboard deploy needs owner approval and smoke auth. | release preflight PASS; root deploy preflight BLOCKED |
| S23/A23 | 完成/hold gate | Candidate-to-live gate created; broad content/RAG promotion held. | Owner must choose first package for live integration review. | Integration report present |
| S24/A24 | 完成/支撑 | Deterministic lesson SVG/exact-layer repairs for Grade 1 worked examples; visual QA logged. | Answer-critical assets still need per-asset A24 review. | SVG render checks PASS; full regression not rerun |
| S25/A25 | 活跃/关键 gate | Dirty-tree maps and daily release intake refreshed; owner packages and risks mapped. | Must not mutate Git; owner must choose slice order. | dirty-map PASS; release/root preflights documented |

# 已完成工作

A01/A03/A04/A20: confirmed About/game and primary roadmap/practice handoff defects were fixed with focused tests and browser smoke evidence.

A05/A07/A12: lesson audio streaming, lesson entry redirect, answer reveal, lesson buttons, and grade-aware completion checklist received focused tests and browser evidence.

A12/A08/A19: LRS learning-event hardening completed with privacy-safe actor IDs, constrained verb taxonomy, role-scoped query planning, and retry/outbox behavior.

A18/A21/A24: California concept-story rewrite and worked-example illustration evidence reached approved-for-integration-review status, with source-safety checks.

A22: current version production deployment was recorded for www.mais.hk and www.mais.ac; separate dashboard/Neon slice now has stronger release wrappers and dry-run gates.

A10/A25/A22: fresh A25 dirty map and A10 checks confirm current code type-checks, while root deployment is blocked as intended.

# 进行中工作

A02/A12/A17/A22 dashboard/Neon performance slice: implementation and non-deploy gates are strong; live preview/production smoke remains open.

A06 MAIS Manim v2: source/runtime and focused browser gate are green; package review, A18 final scene review, and A22 clean release evidence remain open.

A23 content promotion chain: California content/visual evidence is held at candidate/integration-review until owner selects a package and live-surface owners integrate narrowly.

A25/A10 dirty-tree slicing: latest map shows 1870 expanded dirty entries, so review/commit/release packages must be split before merge/release decisions.

# 阻塞事项

A22-owned release: direct dirty-root deploy is blocked by guardrail: 1091 status entries, 382 modified, 1 deleted, 708 untracked entries, 1487 untracked files.

A19/A22-owned dashboard smoke: current shell is missing DASHBOARD_SMOKE_COOKIE or DASHBOARD_SMOKE_USERNAME/PASSWORD; real preview/production deploy wrapper should fail before deploy until configured.

A18/A06-owned Manim teaching gate: automated precheck and review cases are ready, but final human/curriculum signoff is still open.

A23-owned content gate: no broad content/RAG live promotion is authorized; owner must choose one package and route through A04/A05/A11/A22.

A11-owned bug routing: bugs 81-87 are absent from supplied source; bug 72 needs handwriting/OCR artifact; bug 74 needs stable lesson/question ID.

# 风险

Dirty-tree blast radius is the top risk: runtime app/API/data, tests, content/RAG, release tooling, and coordination evidence are interleaved.

Dashboard user-visible production risk remains: recorded current production dashboard latency still failed the 6000 ms dashboard threshold before the new slice is deployed.

Content risk: approved-for-integration-review evidence could be mistaken for production authorization unless A23 gate is enforced.

Local preview risk: shared `.next`/generated caches caused local server failures; A22 recommends isolated NEXT_DIST_DIR or pruned staging for previews.

Evidence preservation risk: broad `.tmp` cleanup must remain dry-run-first; A22 scoped cleanup preserved Playwright reports/traces, but future cleanup should stay narrow.

# 测试 / Build 状态

| Owner | Check | Result |
| --- | --- | --- |
| Fresh A10 | `npm run type-check -- --pretty false` | PASS |
| Fresh A10 | `npm run test:analytics` | PASS: 23/23 |
| Fresh A10 | `npm run release:preflight -- --json` | PASS: disk/e2e/staging roots ready |
| Fresh A10 | `npm run release:root-deploy-preflight -- --json` | FAIL protectively: dirty root deploy blocked |
| A22 dashboard | dashboard/storage focused tests | PASS: 57 tests |
| A22 dashboard | preview/production dry-runs | PASS: no deployment; forbidden paths 0 |
| A06 Manim | focused A11 browser gate | PASS: 2/2 |
| A10 decision | `npm run build` | Not run fresh by A10; A22 has staging build evidence, but dirty-root release remains blocked |

# Changed Files

| Area | Summary |
| --- | --- |
| Total by mtime | 429 files changed in the reporting window, excluding .git, node_modules, .next, and .tmp. |
| Largest areas | components 166; coordination 111; scripts 14; app 13; lib 13; data 12; public 4; tests 2. Local Playwright output and local sqlite files also changed and should not be staged blindly. |
| Key runtime surfaces | app/dashboard/page.tsx; app/student/lessons/route.ts; app/api/learning-events/route.ts; app/api/lesson-audio/route.ts; app/practice/page.tsx; components/lesson/*; components/visualizations/*; lib/server/userStore*. |
| Key evidence/report surfaces | coordination/session-logs/*; coordination/reports/*; coordination/content-qa/*; coordination/integration/2026-06-27-A23-content-rag-candidate-chain-intake.md; coordination/release-intake/*. |
| Latest fresh generated report | coordination/release-intake/2026-06-28-A25-dirty-tree-map-20260628T014340Z.md was created after the 08:00 window as fresh A10/A25 evidence for this report. |

# 明日优先事项

1. A25/A10: choose and document the next small review package; do not use the dirty root as a release source.

2. A22/A19/A02/A12: prepare dashboard smoke auth in the release shell, then run an owner-approved preview attempt before production.

3. A06/A18/A22: close Manim v2 through A18 scene-by-scene signoff plus A22 clean/pruned staging build evidence.

4. A23/A18/A21/A24/A05: choose one California/content package for live-integration review; keep all others candidate-only.

5. A11 with owning agents: consume bug split results; only reopen bug 72/74/81-87 after missing artifacts or source cards are provided.

# 需要 Dr. Peter Hu 决策

是否授权 A22 先对 dashboard/Neon slice 做 preview deploy，并允许使用 redacted dashboard smoke auth 环境变量进行 live smoke。

是否将 A12 userStore/API storage contract 作为下一个 P0 isolated worktree package。

A06 Manim v2 下一步先做 review/commit slicing，还是先做 A18 final teaching review + A22 clean staging evidence。

从 A18/A21/A23/A24 内容链中选择第一个进入 live-integration review 的 package；未选择前不要 broad-promote content/RAG。

是否补充 bugs 81-87 的 source cards、bug 72 的 handwriting/OCR artifact、bug 74 的 lesson slug/question ID。

确认 `/about` 的 Adventure Island 和 Fishing Master cards 应继续作为 launch links，而不是纯展示。

# Evidence Consulted / 主要证据

| Evidence | Use |
| --- | --- |
| AGENTS.md | Read current A01-A25/S01-S25 coordination contract and report requirements. |
| Session logs | Fresh logs for A01/A02/A03/A04/A05/A06/A07/A08/A10/A11/A12/A15/A17/A18/A19/A20/A21/A22/A24/A25 plus A23 integration report. |
| Release intake | A25 daily intake, dashboard release slice, latest dirty map, release preflight/root-deploy preflight. |
| QA/content reports | A11 bug verification/split, A18 content QA, A23 hold gate, A22 dashboard release/readiness/completion reports, A06 Manim completion status. |

Scope note: This report is a coordination artifact. It does not stage, commit, deploy, change feature code, or disclose credentials.