# MAIS-MVP 每日总裁报告

Daily President Report for Dr. Peter Hu

| 项目 | MAIS-MVP |
| --- | --- |
| 收件人 | Dr. Peter Hu |
| 报告日期 | 2026-06-29 |
| 报告窗口 | 2026-06-28 08:00 至 2026-06-29 08:00 Asia/Hong_Kong |
| 报告会话 | A10/S10 reporting automation mais-mvp-9-am-president-report |
| 生成时间 | 2026-06-29 08:53 HKT |
| 证据范围 | AGENTS.md、automation memory、2026-06-28 session logs after 08:00、A11/A22 reports、A25 dirty-tree map、changed-file mtime scan、safe fresh checks |

# 中文 Executive Summary

本窗口最大的业务结果是 A22 已将最新本地版本通过 staged/pruned 路径部署到 `www.mais.ac` 与 `www.mais.hk`，两个生产域名 fresh HTTP check 均返回 200；A05 的 Grade 1 HD lesson image asset 也已在生产域名可访问。

产品侧完成了 Dashboard/Neon 性能路径、学生头像上传、Lesson Nova Tutor launcher、Lesson HD image、Practice Adventure Island CTA、US-only Visualization Lab catalog、Lab Quest map cleanup 等多个用户可见修复。

主要未闭合风险是质量与源代码治理：fresh A10 type-check 当前为红，原因是 A06-owned Manim final objective audit request packet 模块缺失；root dirty tree 仍有 2004 expanded entries，直接 root deploy 被 preflight 正确阻止。

# English Executive Summary

The reporting window delivered a production deployment to `www.mais.ac` and `www.mais.hk`, plus meaningful product fixes across dashboard performance, profile image upload, lesson tutor access, lesson image fidelity, practice-to-game navigation, and Visualization Lab filtering/cleanup.

The project is not release-clean. Fresh analytics and release preflight pass, and production domains are reachable, but current type-check fails in A06 Manim test scaffolding and the root worktree remains too dirty for direct deployment. Treat the production result as operationally live but still needing source-control slicing and gate cleanup.

# 报告窗口摘要

报告窗口：2026-06-28 08:00 至 2026-06-29 08:00 Asia/Hong_Kong。读取 AGENTS.md、automation memory、2026-06-28 08:00 后 session logs、A11/A22 dashboard reports、A22 production deploy log、A06 Manim completion report、A25 dirty-tree maps、current git status、mtime changed-file scan，并运行 safe fresh checks。

本窗口有 fresh assigned work；不适用 “No assigned work in this reporting window”。Formal table 继续使用 S01-S25，同时按 AGENTS.md 映射到当前 A01-A25。

# 整体项目进展

生产环境方面，A22 已完成 staged production deploy，并验证 `www.mais.ac` 与 `www.mais.hk` 自定义域名、HD lesson asset、dashboard UI loading smoke、AI Tutor live latency smoke。Dashboard API latency smoke 仍需补一条可靠路径。

工程侧，Dashboard/Neon fast path、Lesson image fidelity、Practice/Game navigation、Visualization Lab catalog filtering 和 Manim source evidence 都有实质推进。治理侧，dirty-root 和 type-check 是今天最重要的 release-control问题。

# S01-S25 会话状态表

| 会话 | 负责角色 | 状态 | 窗口内活动 / 结果 | 检查与风险 |
| --- | --- | --- | --- | --- |
| S01/A01 | App shell | 窗口内无新日志 | 01:09 HKT 的 Home hero color tweak 属上一报告窗口；本窗口无 fresh A01 handoff。 | 无新增检查。 |
| S02/A02 | Dashboard | 已完成 / 支援角色 | 修复 Student Profile Upload photo：对 JPG/PNG/WebP 本地文件做 MIME canonicalization；并参与 Dashboard/Neon performance continuation。 | avatar helper test 与 type-check reported pass；full browser save-path earlier blocked by ENOSPC，后续 A22 清理后仍需 targeted rerun。 |
| S03/A03 | Roadmap | 无新日志 | 无 fresh S03/A03 handoff。 | 无新增检查。 |
| S04/A04 | Practice | 已完成 | Practice Arena 100% summary CTA 改为 native anchor，直接进入 Adventure Island route。 | targeted Playwright `adventure-island.spec.ts` 1/1 pass；type-check reported pass；Fishing Game unrelated smoke still inconclusive。 |
| S05/A05 | Lessons | 已完成 / 需跟进风险 | Lesson Nova Tutor launcher restored；Grade 1 concept image moved/enlarged；low-res source root cause identified；HD source remake wired to lesson metadata。 | focused lesson tests/browser smokes mostly pass；some browser probes earlier blocked by disk/dev-server instability；imagegen drift corrected deterministically on number line。 |
| S06/A06 | Visualization | 部分完成 / 高活跃 | US-only Visualization Lab catalog filter completed；Lab Quest duplicate overlay removed；MAIS Manim v2 source/review/closure evidence expanded substantially。 | many focused suites reported green; fresh A10 type-check now fails on missing A06-owned final objective audit packet module; broad Visualization Lab release gate still not closed。 |
| S07/A07 | AI tutor | 协调切片已完成 | A05 consumed A07-owned `AITutorProvider.tsx` by removing lesson-route launcher suppression。 | type-check reported pass in session; no provider/API behavior change claimed。 |
| S08/A08 | Shared state/analytics | 无新日志 | 无 fresh A08 handoff。 | fresh analytics tests pass 23/23。 |
| S09/A09 | Copy/i18n/a11y | 无新日志 | 无 fresh A09 handoff。 | 无新增检查。 |
| S10/A10 | Docs/reporting | 已完成前日报；本报告已生成 | 完成 2026-06-28 president report；本次生成 2026-06-29 report and A25 dirty-map refresh evidence。 | fresh checks: dirty-map pass 2004 entries; analytics pass; release preflight pass; type-check red; root deploy preflight blocked as expected。 |
| S11/A11 | QA/release quality | 仅报告证据 | A11 Dashboard Neon requirement audit: non-deploy implementation evidence strong；final completion requires deployed Neon smoke. A11 Manim evidence consumed via A06/A22 logs。 | current production pre-deploy API smoke was red at noon; after A22 production deploy UI smoke passed but Node API latency smoke aborted via proxy sockets。 |
| S12/A12 | Backend/API | 已完成 support role | Dashboard/Neon continuation added fast dashboard and gamification summary paths, cache/in-flight guard, and tests via A02/A12/A17/A22 session。 | focused persistence and dashboard tests reported pass；live API latency evidence after deploy remains incomplete。 |
| S13/A13 | Teacher console | 无新日志 | 无 fresh A13 handoff。 | 无新增检查。 |
| S14/A14 | Parent console | 无新日志 | 无 fresh A14 handoff。 | 无新增检查。 |
| S15/A15 | Adaptive engine | 无新日志 | 无 fresh A15 handoff。 | 无新增检查。 |
| S16/A16 | Research | 无新日志 | 无 fresh A16 handoff。 | 无新增检查。 |
| S17/A17 | Gamification | 已完成 support role | A17/A12 added student gamification summary fast path for dashboard secondary panels。 | focused gamification summary tests reported pass；production dashboard perceived UI passed after deployment。 |
| S18/A18 | Curriculum QA | 无新日志 / gate owner 待闭合 | 无 fresh A18 handoff；A06 Manim teaching-quality source evidence now queues A18 final human/curriculum signoff。 | A18 final acceptance still pending for 60 Manim criterion decisions。 |
| S19/A19 | API env | 无新日志 / 被 release 消费 | A22 release path consumed redacted production env readiness; no fresh A19 report。 | required production env variable names reported present 15/15; no secret values recorded。 |
| S20/A20 | Game-based learning | 已完成 support role | Adventure Island CTA route target fixed with A04/A11 regression。 | targeted Adventure Island CTA Playwright pass。 |
| S21/A21 | Content/RAG pipeline | 无新日志 | 无 fresh A21 handoff。 | Content candidate promotion remains governed by A18/A23 gates。 |
| S22/A22 | Release engineering | 已完成 / 有残余阻塞 | Fixed local preview 3007/3137 isolation; added release/build/staging gates; deployed latest staged source to production aliases `www.mais.ac` and `www.mais.hk`。 | production HTTP/UI/AI Tutor smokes passed; direct root deploy remains blocked by dirty tree; API latency smoke via Node aborted after deploy。 |
| S23/A23 | Integration/promotion | 无新日志 | 无 fresh A23 handoff。 | Content-to-live promotion still must not bypass A23。 |
| S24/A24 | Exact-layer | 无新日志 | 无 fresh A24 handoff。 | No exact-layer gate closed in this window。 |
| S25/A25 | Git hygiene | 已完成盘点 | A25 dirty-tree map refreshed before production deploy and again by this report。 | latest A10-run map: 2004 expanded entries; no stage/commit/branch/push/reset/delete/revert/clean by A25。 |

# 已完成工作

| 领域 | 完成内容 | 影响 |
| --- | --- | --- |
| Production deployment | A22 deployed staged source to Vercel production for `www.mais.ac` and `www.mais.hk`; both aliases point to the new deployment。 | Latest local lesson image asset is live; production domains return HTTP 200。 |
| Dashboard/Neon non-deploy hardening | A02/A12/A17/A22 added dashboard/gamification fast paths, cache generation guard, dashboard smoke auth/demo mode, preview/production wrapper gates, and release build gate。 | Reduces online dashboard stall risk; final API latency proof still incomplete。 |
| Student profile avatar upload | A02 normalized generic/empty file MIME types for local image uploads。 | Valid JPG/PNG/WebP uploads should no longer be rejected only because the browser reports `application/octet-stream`。 |
| Lesson Nova Tutor launcher | A05/A07 removed lesson-route suppression from the global Nova Tutor launcher。 | Lesson pages should regain the bottom-right tutor launcher while preserving game/mobile hiding behavior。 |
| Grade 1 lesson image quality | A05 moved/enlarged the concept image, disabled lossy optimization for the text-heavy PNG, diagnosed upscaled-source softness, then remade and wired an HD source image。 | The Add & Subtract Stories lesson now uses a high-resolution direct PNG asset in production。 |
| Practice/Game CTA | A04/A20 changed the Practice Arena completion CTA to a native Adventure Island anchor and added a focused Playwright regression。 | 100% personalized practice completion now launches Adventure Island reliably。 |
| Visualization Lab usability | A06 filtered US curriculum users to US labs only and removed duplicate Lab Quest map overlays。 | Reduces irrelevant HK/mainland lab exposure for US users and cleans the Lab Quest visual surface。 |
| MAIS Manim v2 evidence | A06 built extensive source/review/teaching/release/closure evidence matrices; focused Manim browser gate and pruned-staging build evidence were reported green。 | The source architecture is review-ready, but final A11/A18/A22 closure remains pending。 |

# 进行中工作

| 对象 | 当前状态 | 下一步 |
| --- | --- | --- |
| MAIS Manim v2 | A06 reports source/runtime architecture about 94-95% and review-package readiness about 96-97%; objective audit still says only 1/4 workstreams proven。 | A11 rerun/close broad browser gates, A18 complete 60 criterion decisions, A22 close clean/pruned release evidence。 |
| Dashboard/Neon completion | Non-deploy implementation and production UI smoke are strong; post-deploy Node API latency smoke aborted via local proxy sockets。 | Run reliable dashboard API latency smoke against deployed domains or record an alternate accepted browser/API evidence path。 |
| Source-control closure | Production deploy happened from pruned/staged path while root remains heavily dirty。 | A25/A10 slice dirty tree into review packages; owner must approve staging/committing strategy before merge/release cleanup。 |
| A02 avatar browser save path | Focused helper tests pass; full UI save/reload verification not yet recorded after disk recovery。 | Run a small dashboard browser check for Upload photo select/save/reload。 |
| A05/A07 lesson tutor launcher | Source check/type-check reported pass; post-fix full authenticated browser probe was interrupted by local dev-server ENOSPC/404 state。 | Rerun the authenticated lesson launcher smoke on a stable isolated dev server or production if in scope。 |

# 阻塞项

| Blocker | 证据 | 所需行动 |
| --- | --- | --- |
| Fresh type-check is red | `npm run type-check -- --pretty false` fails in `components/visualizations/three/manim/mathSceneV2FinalObjectiveAuditRequestPacket.test.ts`: missing `./mathSceneV2FinalObjectiveAuditRequestPacket` plus two implicit-any `row` parameters。 | Assign A06 to add/restore the packet module or update the test; rerun type-check before any release-ready claim。 |
| Direct root deploy blocked | Fresh `npm run release:root-deploy-preflight -- --json` blocks dirty root: 1178 status entries, 382 tracked modified, 1 tracked deleted, 795 untracked entries, 1621 untracked files。 | Continue A22 pruned staging or clean worktree path; do not deploy directly from root without explicit emergency exception。 |
| Dirty tree remains very large | Fresh A25 map: 2004 expanded entries; largest buckets A25 601, A06 422, A10 195, A12 164, A18/A21 136。 | A25/A10 slice by runtime, tests, docs, content/RAG, release tooling, generated/local quarantine。 |
| MAIS Manim final gates open | A06 objective audit reports 1/4 requirements proven; remaining owners A11, A18, A22 with 22 missing evidence IDs。 | A11/A18/A22 must submit real evidence; A06 source matrices cannot self-close those gates。 |
| Dashboard API latency proof incomplete | A11 noon API smoke on old production was red; after A22 deployment, browser UI smoke passed but Node/undici API latency runs aborted via local proxy sockets。 | Rerun from a stable network/runtime or define accepted production API smoke fallback。 |

# 风险

| 风险 | 为何重要 | 缓解措施 |
| --- | --- | --- |
| Production vs source-control gap | A22 production deploy succeeded, but root is still dirty and not a clean release source。 | Capture exact release slice and decide owner-approved commit/PR path。 |
| Type-check regression after successful sessions | Many A06 logs reported type-check pass earlier, but current A10 fresh type-check now fails on a newer missing module。 | Treat latest fresh check as the current gate; fix before further release claims。 |
| 证据 overbreadth | MAIS Manim evidence is very large and machine-readable, but final acceptance requires human/cross-owner signoff。 | Use A06 owner-gate command/transcript packets as a checklist, not as acceptance。 |
| Local generated artifact pressure | Several sessions hit ENOSPC or stale `.next`/`var` build artifacts; A22 cleanup recovered space but generated outputs keep accumulating。 | Use dry-run-first A22 cleanup scopes; preserve Playwright evidence intentionally。 |
| Live smoke inconsistency | Custom domains were reachable while raw Vercel hostnames and Node API smokes timed out/aborted from local network。 | Record domain-level browser and HTTP evidence; repeat API smoke from a clean network path。 |
| Uncommitted broad changes | 124 dirty entries have mtimes inside this window; current total dirty state is far larger。 | Avoid broad merge; review small owner slices only。 |

# 测试 / 构建状态

| 检查 | 结果 | 备注 |
| --- | --- | --- |
| Fresh A25 dirty map | 通过 | Generated `coordination/release-intake/2026-06-29-A25-dirty-tree-map-20260629T004907Z.md`; 2004 expanded entries。 |
| Fresh `npm run type-check -- --pretty false` | 失败 | Missing A06-owned Manim final objective audit request packet module; two implicit-any row params。 |
| Fresh `npm run test:analytics` | 通过 23/23 | Adaptive and learning analytics tests all pass。 |
| Fresh `npm run release:preflight -- --json` | 通过 | Disk free about 110.3 GB; E2E and staging roots configured under `.tmp`。 |
| Fresh `npm run release:root-deploy-preflight -- --json` | 保护性失败 | Dirty root blocked: 1178 status entries; use clean/pruned path。 |
| Fresh production HTTP | 通过 | `https://www.mais.ac/` HTTP 200 in 0.80s; `https://www.mais.hk/` HTTP 200 in 1.10s。 |
| A22 production deploy verification | 会话报告通过 | Both domains HTTP 200; HD lesson asset 200 PNG; dashboard UI smoke passed; AI Tutor live latency smoke passed on qwen。 |
| A04 Adventure Island CTA | 会话报告通过 | Targeted desktop Chrome Playwright 1/1 and type-check pass in session。 |
| A06 focused Manim/browser | 会话报告混合 | Focused Manim gate green; broad Visualization Lab value suite not fully closed and current type-check is red。 |

# 变更文件摘要

| 范围 | 变更文件证据 |
| --- | --- |
| Fresh dirty tree | A25 map: 1178 collapsed / 2004 expanded entries; tracked modified 382, deleted 1, untracked status entries 795, untracked files 1621。 |
| Window mtime scan | 124 dirty entries have mtimes from 2026-06-28 08:00 to 2026-06-29 08:00 HKT: components 79, coordination 21, scripts 12, app 4, lib 2, plus package/tsconfig/data/test files。 |
| Dashboard/Neon | `app/dashboard/page.tsx`, `lib/server/userStore.ts`, gamification summary persistence tests, dashboard smoke/precheck scripts, deploy wrapper scripts, release build gate, `package.json`, `tsconfig.json`, `tsconfig.next.json`。 |
| Lessons / AI Tutor | `components/ai/AITutorProvider.tsx`, `components/lesson/LessonView.tsx`, `components/lesson/lessonVisualPlacement.test.ts`, `data/usCaliforniaLessonIllustrations.ts`, `public/lesson-illustrations/...add-subtract-stories-single-panel-source-hd.png`。 |
| Practice/Game | `app/practice/page.tsx`, `tests/e2e/adventure-island.spec.ts`。 |
| Visualization / Manim | `components/visualizations/VisualizationLabPage.tsx`, `ThreeDLabCanvas.tsx`, `threeDCanvas*`, many new `components/visualizations/three/manim/mathSceneV2*` and teaching-review evidence modules。 |
| Coordination evidence | 2026-06-28 A02/A04/A05/A06/A10/A22 session logs; A11/A22 dashboard reports; A22 production deploy log; Manim v2 completion status; A25 dirty maps。 |

# 明日优先级

| # | 明日优先级 |
| --- | --- |
| 1 | A06 fix the fresh type-check blocker in `mathSceneV2FinalObjectiveAuditRequestPacket.test.ts`, then rerun `npm run type-check`。 |
| 2 | A25/A10 produce owner-reviewable slices for the production deployment delta, especially A22 release scripts, A12 dashboard fast paths, A05 lesson image asset, and A06 Manim evidence。 |
| 3 | A22 rerun reliable dashboard API latency smoke on `www.mais.ac` / `www.mais.hk`, or document an accepted alternate when local proxy sockets abort Node smoke。 |
| 4 | A11 split and close remaining Visualization Lab broad regression packages without treating focused Manim green as full release green。 |
| 5 | A18 complete or schedule final human/curriculum review for the 12 Manim representative scenes and 60 criterion decisions。 |
| 6 | A02 rerun avatar upload browser save/reload check after disk/dev-server stabilization。 |
| 7 | A05/A07 rerun authenticated Lesson Nova Tutor launcher browser smoke on stable isolated server or production route。 |

# 需要 Owner 决策

| 决策事项 | 需要 Dr. Hu 决定/行动 |
| --- | --- |
| Production source-control closure | Decide whether A22/A25/A10 should package and commit the exact staged production deployment slice, and in what order relative to unrelated dirty work。 |
| Dirty-root policy | Confirm no further production deploys should use dirty root directly; current rule remains clean/pruned staging only。 |
| A06 type-check priority | Approve A06 to fix the missing final objective audit request packet immediately as a release-gate blocker。 |
| Dashboard completion standard | Decide whether passing browser UI smoke plus HTTP/AI Tutor smoke is sufficient temporarily, or require dashboard API latency smoke from a clean network path。 |
| A18 Manim review | Assign time/criteria for A18 final human/curriculum signoff on 12 scenes and 60 decisions。 |
| Generated artifact cleanup | Approve A22 dry-run-first scoped cleanup cadence for `.tmp` / next-build artifacts while preserving Playwright evidence。 |

# 验证说明

本 DOCX 使用 `standard_business_brief` 风格与 landscape Letter override，以便 S01-S25 表格可读；采用 fixed DXA tables、1 inch margins、Calibri / Microsoft YaHei、灰色表头与克制标题层级。生成后执行 DOCX zip、OOXML text validation、LibreOffice render-to-PNG/PDF，并人工查看 contact sheet。