MAIS-MVP 8 AM President Report

For Dr. Peter Hu | Report date: 2026-06-30 | Window: 2026-06-29 08:00 to 2026-06-30 08:00 Asia/Hong_Kong

| Field | Value |
| --- | --- |
| Prepared by | A10 tooling, docs, coordination, executive reporting automation |
| Formal scope | S01-S25; AGENTS.md maps legacy Sxx one-to-one to A01-A25 |
| Evidence sources | AGENTS.md, automation memory, session logs, release-intake maps, coordination reports, blocker/decision folders, git status, fresh safe checks |
| Source branch/head | main @ cef544e09bee8118ddcf3bf3005e570bdf4977e3 |
| Operating boundary | Root inventory/reporting only; no feature code, staging, commits, deploys, resets, deletes, or secret reads |

# 中文执行摘要

本报告窗口内有实质新进展：S07/S19/S11 完成 AI Tutor provider profile 分层与离线回归隔离；S12 完成 hot tables/projection 存储优化；S08 完成 visualization learning-event 节流和后续 type-check 复核；S06 继续推进 Manim v2 owner-gate/final-closure 证据防护；S25/S22 形成 dirty-root release-slice enterprise proposal。

A10 新鲜检查显示：`npm run type-check -- --pretty false` 通过，`npm run test:analytics` 通过 27/27，`npm run release:preflight -- --json` 通过；`npm run release:root-deploy-preflight -- --json` 按预期保护性失败，因为 root 仍有 1203 个 status entries。

发布治理仍是主风险：A25 08:04 HKT dirty-map 显示 2035 expanded entries、384 tracked modified、1 tracked deleted、818 untracked status entries、1650 untracked files。直接从 dirty root preview/production deploy 仍应禁止。

S06 Manim v2 已接近工程成熟，但机器状态仍为 `source-architecture-ready-goal-blocked`；最终完成需要 S11 broad regression、S22 clean release evidence、S18 final teaching signoff，以及 final 4/4 objective audit acceptance。

今天最需要 Dr. Peter Hu 决定的是：是否授权 S22/S10 dependency-security clean slice、是否允许 S19 live AI Tutor smoke、以及 dirty-root package promotion 的优先顺序。

# English Executive Summary

The reporting window had meaningful progress: S07/S19/S11 separated AI Tutor readiness planes, S12 added hot tables and projection read models, S08 added visualization event coalescing and resolved the follow-up type-check concern, S06 hardened Manim v2 final-gate evidence diagnostics, and S25/S22 produced a release-slice proposal for the dirty root.

Fresh A10 checks are green for deterministic gates: type-check passed, analytics tests passed 27/27, and release preflight passed. Root deploy preflight failed protectively because the root worktree is still dirty.

Release control remains the main project risk. The current A25 dirty map reports 2,035 expanded entries, so preview/production deploys must continue through clean worktrees, clean clones, reviewed slices, or pruned staging only.

The Manim v2 source architecture is strong but not release-complete. It still needs accepted S11/S18/S22 owner evidence and final objective-audit acceptance before completion can be claimed.

Owner decisions should focus on clean-slice release hygiene, live AI Tutor smoke authorization, and the sequencing of dirty-root package promotion.

# 报告窗口概览

报告窗口：2026-06-29 08:00 至 2026-06-30 08:00 Asia/Hong_Kong。A10 在 2026-06-30 08:04 HKT 后执行新鲜检查，并把结果作为报告后置验证，不计入窗口内功能工作。

| 项目 | 摘要 |
| --- | --- |
| 新鲜会话日志 | S06、S07/S19/S11、S08、S10、S12、S25/S22 有窗口内证据；其余 Sxx 无新日志或仅受其他 owner 输出影响。 |
| 新增 blocker/decision/integration 文件 | 未发现窗口内新增 `coordination/blockers/`、`coordination/decisions/`、`coordination/integration/` 文件；阻塞来自 session/report evidence。 |
| 窗口内 dirty-path mtime 证据 | 76 个 dirty path 在窗口内修改：components 39、coordination 17、lib 9、app 4、tests 3、配置/生成入口 4。 |
| 当前 release intake | A25 2026-06-30 dirty-map：2035 expanded entries；direct dirty-root deploy 仍被 release guard 阻止。 |

# 项目整体进展

AI Tutor gate 从“是否配置”混合信号拆成 offline-fixture、mocked-live、live-smoke、production/runtime profile，避免本地/生产凭据影响 S11 deterministic backend regression。

S12 backend storage 继续从 JSON snapshot scan 转向 indexed hot tables 和 projection tables，覆盖 student dashboard、teacher shell/dashboard/analytics、assignments、messages、lesson progress、visualization、reward/gamification read models。

S08 analytics 节流把 visualization slider/drag/probe 高频事件合并，但保留 Practice answer event 的同步快速路径；learning-events API 先本地 append，再后台做 optional LRS delivery。

S06 Manim v2 继续增加 owner evidence、final dossier、final objective audit、A18 teaching final-decision 等诊断防护，减少未来 owner gate 证据误报或静默通过。

S25/S22 明确 dirty-root release train：先 P1 release hygiene/dependency security，再 P2 shared contracts/storage，再分学生、教师/家长、visualization、content/RAG、regression/evidence packages。

# S01-S25 会话状态表

| Session | Owner | Status | Evidence / next action |
| --- | --- | --- | --- |
| S01 | App shell | 无新日志 | 未见窗口内 S01/A01 会话；仍受 dirty-root release slicing 约束。 |
| S02 | Dashboard | 无新日志/受影响 | 未见 S02/A02 新日志；S12 projection work 覆盖 dashboard hot-read 基础，需后续 dashboard smoke。 |
| S03 | Roadmap | 无新日志 | 未见窗口内 S03/A03 会话。 |
| S04 | Practice | 无新日志/受保护 | S08 明确 Practice answer path 保持 `/api/attempts` 同步路径；未见 S04/A04 直接改动日志。 |
| S05 | Lessons | 无新日志 | 未见窗口内 S05/A05 会话；lesson/audio 等旧风险不在本窗口新增。 |
| S06 | Visualization/Manim | 进行中 | Manim v2 owner-gate/final-closure diagnostics 多轮加固；A06 约 94-95% engineering readiness，但仍 blocked by S11/S18/S22 owner evidence。 |
| S07 | AI Tutor | 完成 | 完成 provider profile/status contract hardening；AI Tutor focused tests、llmProvider tests、backend gate、type-check 通过。 |
| S08 | State/analytics | 完成 | 完成 learning-event throttle；后续 type-check/storage blocker 已无法复现，最终 type-check 通过。 |
| S09 | Copy/i18n/a11y | 无新日志 | 未见窗口内 S09/A09 会话。 |
| S10 | Docs/report/tooling | 完成 | 完成 2026-06-29 president report；本次报告生成中执行新鲜检查和 DOCX QA。 |
| S11 | QA/release quality | 完成/消费者 | 参与 AI Tutor offline fixture gate split；backend gate 后续通过。Broad student/visualization regression 仍需继续。 |
| S12 | Backend/API platform | 完成 | Hot tables/projection work 完成；`npm run build` 通过；初始 backend failure 被定位为 S07/S19 env gate drift，后续修复。 |
| S13 | Teacher console | 无新日志 | 未见窗口内 S13/A13 会话；S12 projection work 覆盖 teacher read-model 基础。 |
| S14 | Parent console | 无新日志 | 未见窗口内 S14/A14 会话。 |
| S15 | Adaptive engine | 无新日志 | 未见窗口内 S15/A15 会话；analytics/adaptive tests 在 A10 fresh check 通过。 |
| S16 | Research/learning science | 无新日志 | 未见窗口内 S16/A16 会话。 |
| S17 | Gamification | 无新日志 | 未见窗口内 S17/A17 会话；S12 projection includes reward/gamification read models but final feature ownership 未变化。 |
| S18 | Curriculum/content QA | 待决/无新日志 | 未见新 S18/A18 signoff；S06 Manim final teaching signoff 仍需 S18 owner action。 |
| S19 | API env config | 完成/配合 | 参与 AI Tutor profile/runbook docs；无真实 secret 读取、输出、记录。Live smoke 仍需 owner 授权。 |
| S20 | Game-based learning | 无新日志 | 未见窗口内 S20/A20 会话。 |
| S21 | Content/RAG pipeline | 无新日志 | 未见窗口内 S21/A21 会话；candidate-to-live chain 仍需 S18/S23/S11/S22 gates。 |
| S22 | Release engineering | 进行中/阻塞 | 与 S25 提出 dirty-root release train；root-deploy guard 当前仍保护性失败。 |
| S23 | Integration/promotion | 无新日志 | 未见窗口内 S23/A23 会话；content candidate gate 维持不变。 |
| S24 | Illustration exact-layer | 无新日志 | 未见窗口内 S24/A24 会话。 |
| S25 | Git hygiene/release intake | 完成 | 刷新 dirty-map 并输出 enterprise release-slice proposal；未执行 staging/commit/branch/push/reset/clean/revert。 |

# 已完成工作

| Owner | Work | Outcome |
| --- | --- | --- |
| S07/S19/S11 | AI Tutor env gate | Profile split implemented: offline-fixture for deterministic backend regression, mocked-live for fake provider contract, live-smoke for owner-authorized provider readiness, production/runtime for deployment truth. Status route is runtime/no-store and resolver errors preserve 400/503. Checks passed: AI Tutor subsets, llmProvider tests, backend test, type-check. |
| S12 | Hot tables/projections | Added learning_events hot append path, clear markers, indexes, projection tables, projection sync, dashboard/teacher projection reads, and static regression tests. A12 build passed; backend failure was external AI status drift later fixed by S07/S19/S11. |
| S08 | Learning analytics throttle | Coalesced high-frequency visualization slider/drag/probe events; preserved Practice answer path; learning-events API responds after local append without waiting for optional LRS delivery. Analytics tests passed. |
| S08/S12 | Type-check storage follow-up | Reported practiceAttemptStore/userStore TypeScript blockers no longer reproduced; fresh type-check and direct tsc passed. |
| S25/S22 | Release-slice proposal | Produced enterprise package plan and dependency-security recommendation: do not deploy dirty root; promote clean slices; conservative Next 15.5.19 path before canary consideration. |
| S10 | Previous president report | Completed 2026-06-29 DOCX report and render QA inside this reporting window. |

# 进行中工作

| Workstream | Current state |
| --- | --- |
| S06 Manim v2 | Core source architecture is strong, with 387 classified files, 20 review slices, and evidence package references; status remains `source-architecture-ready-goal-blocked` until S11/S18/S22 evidence and final objective audit close. |
| S22/S25 release train | Dirty-root package promotion is designed but not executed. Next work is clean worktree release hygiene/dependency-security slice, then shared contract/storage and feature packages. |
| S11 regression routing | AI Tutor backend gate is green, but broad student and visualization regression packages still need owner-routed execution before release-complete claims. |
| S18 final teaching signoff | A06 prepared detailed A18 evidence surfaces; S18 has not yet accepted final scene-by-scene teaching/curriculum signoff. |

# 阻塞事项

| Blocker | Owner | Decision / unblock |
| --- | --- | --- |
| Dirty-root deploy block | S22/A25 | Current root-deploy preflight blocks direct deploy: 1203 status entries, 384 modified, 1 deleted, 818 untracked status entries, 1650 untracked files. |
| Manim v2 final acceptance | S06 with S11/S18/S22 | A06 cannot claim completion until accepted S11 browser evidence, S22 clean release evidence, S18 final teaching signoff, and final 4/4 objective audit are present. |
| Dependency-security package not yet authorized | S22/A10 | A25/S22 proposal recommends conservative Next 15.5.19 clean-slice remediation; owner must approve package execution and any PostCSS exception/canary decision. |
| Live AI Tutor readiness not authorized | S19/S07/S22 | Offline and mocked gates are safe and green; live provider smoke requires explicit owner authorization and redacted credential handling. |

# 风险

| Level | Risk | Control |
| --- | --- | --- |
| P0 | Dirty-root release risk | A direct deploy or giant commit could ship unrelated changes and hide regressions. Continue clean-slice release path only. |
| P1 | A06 diff size and closure complexity | Manim v2 evidence is deep but large and mostly untracked; must not bypass S11/S18/S22 acceptance gates. |
| P1 | Provider readiness confusion | Teams must keep offline regression, mocked-live provider contract, and live-smoke readiness separate to avoid false release claims. |
| P1 | Dependency audit remains open | A25/S22 observed Next/PostCSS audit findings; remediation path must be isolated from feature packages. |
| P2 | Projection fallback behavior | S12 preserves legacy fallback when projection tables are empty; production validation should check first-read and sync behavior in realistic Postgres environments. |

# 测试 / 构建状态

| Source | Check | Result |
| --- | --- | --- |
| A10 fresh | `npm run release:dirty-map -- --reason "2026-06-30 8 AM president report"` | Passed; 2035 expanded entries. |
| A10 fresh | `npm run type-check -- --pretty false` | Passed. |
| A10 fresh | `npm run test:analytics` | Passed 27/27. |
| A10 fresh | `npm run release:preflight -- --json` | Passed; disk/free-space and staging/e2e paths available. |
| A10 fresh | `npm run release:root-deploy-preflight -- --json` | Failed protectively because root is dirty; this is expected governance behavior. |
| S12 session | `npm run build` | Passed during A12 hot-table/projection session. |
| S07/S19/S11 session | `npm run test:backend` | Passed after provider-profile implementation; prior A12 failure was AI Tutor status drift. |
| Not run by A10 | Fresh `npm run build` | Skipped: reporting-only task and build writes generated `.next`; A12 window evidence already has a passing build. |

# 变更文件

窗口内 mtime 扫描基于 dirty path：76 个 path 在 2026-06-29 08:00 至 2026-06-30 08:00 HKT 之间修改。A10 在 08:00 后生成的本报告和新 dirty-map 不计入这个窗口统计，但列入 fresh check evidence。

| Area | Count | Representative changes |
| --- | --- | --- |
| components | 39 | 主要是 S06 Manim v2 owner/final closure diagnostics 和 AppProviders analytics buffering。 |
| coordination | 17 | S10 previous president report, S25 dirty maps, S07/S19/S11 and S25/S22 reports, session logs。 |
| lib | 9 | learningAnalytics, llmProvider, apiSurfaceSecurity, practiceAttemptStore/userStore tests and storage changes。 |
| app | 4 | AI Tutor status/route/resolve and learning-events API。 |
| tests | 3 | AI Tutor/backend Playwright specs。 |
| config/metadata | 4 | .env.local.example, playwright.config.ts, next-env.d.ts, tsconfig.next.json。 |

Representative path groups: `app/api/ai-tutor/*`, `lib/server/llmProvider.ts`, `tests/e2e/backend-api.spec.ts`, `app/api/learning-events/route.ts`, `components/providers/AppProviders.tsx`, `lib/learningAnalytics*`, `lib/server/userStore*`, `components/visualizations/three/manim/mathScene*`, `coordination/release-intake/*`, `coordination/session-logs/*`, `coordination/reports/*`.

# 明日优先事项

S22/S10/S25：在 clean worktree 执行 P1 release hygiene/dependency-security slice；不要从 dirty root 发布。

S07/S19/S11/S22：把 AI Tutor offline/mocked/live readiness 矩阵固化到 release evidence；如需 live smoke，先取得 Dr. Hu 授权。

S12/S08/S11：对 projection tables 和 learning-event throttle 做目标回归，重点检查 dashboard/teacher first-read、sync、fallback 行为。

S06/S11/S18/S22：把 Manim v2 剩余 owner evidence 拆成可签核动作，不再扩大 A06 源码范围。

S25：继续用 dirty-map 维护 package pathspec/owner buckets，准备 owner-approved staging/commit 前置清单。

# 需要 Dr. Peter Hu 决策

| # | Decision | Recommended action |
| --- | --- | --- |
| 1 | 批准 S22/S10 dependency-security clean slice | 建议先授权 Next 15.5.19 稳定线 clean-worktree remediation；PostCSS moderate 作为例外/监控项，除非明确接受 canary。 |
| 2 | 确认 dirty-root package promotion 顺序 | 建议顺序：P1 release hygiene -> P2 shared contracts/storage -> student runtime -> teacher/parent/forum -> visualization -> content/RAG -> regression/evidence。 |
| 3 | 是否授权 S19 live AI Tutor smoke | 如果要声明 live AI readiness，需要允许 S19/S07 使用 owner-approved provider credentials 做 redacted, bounded smoke；否则只声明 offline/mocked gates green。 |
| 4 | 指定 S06 Manim final acceptance owners/timebox | 需要 S11 broad browser evidence、S18 final teaching signoff、S22 clean release evidence、final 4/4 objective audit；建议设定明确 owner 截止。 |
| 5 | 确认 dirty-root deploy emergency policy | 默认继续禁止 dirty-root preview/production deploy；只有 Dr. Hu 明确接受 named emergency exception 时才设置 override。 |

## Evidence Notes

No real secrets, cookies, credential values, or provider tokens are included.

No feature code, Git staging, commits, branches, deploys, resets, deletes, or reverts were performed by A10 while preparing this report.

Fresh A10 checks were run after the formal 08:00 window to validate current project status for the report.