MAIS-MVP PRESIDENT REPORT

Daily bilingual coordination report for Dr. Peter Hu

| Field | Value |
| --- | --- |
| Report date | 2026-07-02 |
| Reporting window | 2026-07-01 08:00 to 2026-07-02 08:00 Asia/Hong_Kong |
| Prepared by | A10 reporting automation; source evidence from A01-A25 coordination files |
| Automation ID | mais-mvp-9-am-president-report |
| Repository | /Users/dongpinhu/Desktop/MAIS-MVP on main; root remains inventory-only |

# Chinese Executive Summary

| 序号 | 重点 |
| --- | --- |
| 1 | A22 已将获批的 P0 lesson checklist 候选包部署到 `mais.hk`、`www.mais.hk`、`mais.ac`、`www.mais.ac`；现场 API 与浏览器 smoke 均通过，原始 P0 路由已修复。 |
| 2 | A05/A12 修复了另一个 US-CA lesson attempt feedback 问题：Postgres 行写入失败不再阻断已计算的正确反馈；聚焦测试通过，但尚未由 A22 清洁切片发布。 |
| 3 | A20/A04/A12/A22 修复了 Adventure Island 从 `/practice` 触发重复资格请求导致 Vercel 300 秒超时的风险；源码回归、Playwright 聚焦用例通过，仍需清洁发布路径。 |
| 4 | A06 在 Manim v2/Visualization closure 上推进明显：目录解耦、final-audit evidence ID、review-slice manifest、A11 root-attribute guard 等通过聚焦与安全全量测试；但 A11/A18/A22/final 4/4 gate 仍未完成。 |
| 5 | A25 最新非破坏性 dirty-map 通过， expanded status entries 为 3387；owner package matrix 仅 A16 ready，15 个 package blocked，root 仍禁止作为发布源。 |

# English Executive Summary

| No. | Summary |
| --- | --- |
| 1 | A22 deployed the approved P0 lesson-checklist candidate to all custom production domains; live authenticated API and browser smoke passed. |
| 2 | A05/A12 fixed a separate lesson attempt feedback failure so computed feedback survives best-effort persistence outages; the fix is locally verified but not yet clean-slice released. |
| 3 | A20/A04/A12/A22 addressed the Adventure Island Vercel timeout mechanism with a focused source regression and one targeted Playwright pass. |
| 4 | A06 advanced Manim v2 closure architecture and evidence propagation, but final A11 browser, A18 teaching, A22 clean-release, and final 4/4 audit gates remain open. |
| 5 | A25 release intake shows 3387 expanded dirty entries. The root is still inventory-only and cannot be used as a production source. |

# 汇报窗口摘要

| 项目 | 内容 |
| --- | --- |
| 窗口 | 2026-07-01 08:00 至 2026-07-02 08:00 Asia/Hong_Kong。报告生成时间晚于窗口，用于补做 DOCX 与 fresh dirty-map。 |
| 活跃证据 | 新鲜/窗口内更新的 session logs：A05/A12、A06、A10、A20、A22、A25；另有 A25 release-intake 大量 currentness/approval artifacts。 |
| 阻塞/决策文件 | 窗口内无新的 `coordination/blockers/` 或 `coordination/decisions/` 文件；活跃阻塞来自 session logs 与 A25 release-intake reports。 |
| 新鲜检查 | `npm run release:dirty-map -- --reason "2026-07-02 8 AM president report fresh release-intake baseline"` 通过，生成 `2026-07-02-A25-dirty-tree-map-20260702T014952Z.md`。 |

# 整体项目进展

项目继续从功能修复、可视化闭环和 release-intake 三条线推进，但整体发布状态仍由 A25/A22 clean-source gate 控制。生产上，A22 已完成 P0 lesson checklist 的获批发布；开发上，A05/A12 与 A20/A04/A12/A22 分别完成两个生产相关问题的局部修复；A06 完成多个 Manim v2 closure architecture 切片。

治理上，A25 将 dirty-root remediation 扩展为 owner package blocker matrix、owner closure queue、next approval packet 和 no-dirty-root-deploy evidence。当前状态不是“可发布”，而是“证据更清楚、下一步授权更明确”。

# A01-A25 会话状态表

| Agent | 职责 | 窗口状态 | 证据/下一步 |
| --- | --- | --- | --- |
| A01 | App shell | 无新日志；A25 matrix blocked | root package/Playwright/type-check closure需owner处理。 |
| A02 | Dashboard | 无新日志；A02/A15 package blocked | dashboard/adaptive package仍需 owner package approval 与修复。 |
| A03 | Roadmap | 无新日志；package blocked | A25列为 P3 owner approval，roadmap check仍红。 |
| A04 | Practice | 与 A20 联动完成局部修复 | Adventure Island timeout focused regression通过；仍需清洁发布切片。 |
| A05 | Lesson | 完成 A05/A12 lesson feedback bugfix | practice attempt fast path best-effort persistence；聚焦 tests green。 |
| A06 | Visualization | 高活跃；in progress/blocked | Manim evidence architecture推进；A11/A18/A22/final 4/4 gate未关。 |
| A07 | AI tutor | 无新日志；A25 matrix blocked | AI tutor type/playwright package still blocked in Wave 05。 |
| A08 | State/analytics | 无新日志；shared-contract package blocked | A08/A12 shared-contract package仍有 test/type/build failures。 |
| A09 | Copy/i18n/a11y | 无新日志；package blocked | Wave 05 copy/i18n/accessibility type-check blocked。 |
| A10 | Tooling/report | 活跃 | 生成本报告；消费 A25/A22/A06/A05/A12/A20 evidence。 |
| A11 | QA | 无新日志；被 A06/A22 消费 | P0 checklist旧证据已被A22消费；A06 broad browser evidence仍待A11。 |
| A12 | Backend/API | 与 A05/A20 联动活跃 | lesson feedback persistence path 与 Adventure Island API/persistence风险被局部处理。 |
| A13 | Teacher console | 无新日志；package blocked | A25列出 console type/playwright blocked。 |
| A14 | Parent console | 无新日志；package blocked with A13 | 需与 A13 console package一起处理。 |
| A15 | Adaptive | 无新日志；与 A02 package blocked | dashboard/adaptive package仍在 owner closure queue。 |
| A16 | Research | 无新日志；A25 row ready | Wave 05 中唯一 ready package。 |
| A17 | Motivation | 无新日志；A17/A20 package blocked | game/motivation type/playwright package仍红。 |
| A18 | Curriculum QA | 无新日志；A06 gate consumer | A06 final teaching acceptance仍需 A18。 |
| A19 | API env | 无新日志 | owner closure queue仍有 1 pending item；无新credential工作。 |
| A20 | Games | 完成 Adventure Island timeout局部修复 | node source regression 5/5；Playwright focused 1/1。 |
| A21 | Content/RAG | 无新日志；package pending | A18/A21 content evidence仍 blocked，需要签核/清洁切片。 |
| A22 | Release engineering | 完成 P0 production deploy；release gates继续阻塞root | clean candidate发布成功；root dirty release仍禁止。 |
| A23 | Integration | 无新日志；package pending | content promotion chain仍需A23计划，不可绕过。 |
| A24 | Exact layer | 无新日志；package pending | A18/A21/A23/A24 content evidence仍 blocked。 |
| A25 | Git hygiene/release intake | 高活跃；blocked by owner decisions | dirty-map 3387；owner closure queue 134 pending，0 executable。 |

# 已完成工作

| Owner | 完成项 | 验证 |
| --- | --- | --- |
| A22 | P0 lesson checklist candidate deployed to production custom domains. | preflight, npm ci, type-check, build, live API/browser smokes passed. |
| A05/A12 | Lesson attempt feedback now returns computed feedback even if row persistence fails. | 3/3 store tests, 21/21 focused suite, exact invalid-Postgres mode returned correct feedback. |
| A20/A04/A12/A22 | Adventure Island repeated eligibility refetch risk reduced in `/practice`. | source regression 5/5, targeted Playwright CTA test 1/1, diff check clean. |
| A06 | Manim closure tests decoupled from live catalog; final-audit evidence and review-slice propagation improved. | latest safe Manim/teaching suites reported 359/359 and focused/adjacent suites green. |
| A25 | Release-intake artifacts regenerated: owner package matrix, closure queue, no-dirty-root-deploy evidence, next approval packet. | A25 currentness gates reported pass where applicable; no staging/cleanup/deploy executed. |

# 进行中工作

| Owner | 状态 |
| --- | --- |
| A06/A11/A18/A22 | Manim v2 overall owner goal still open until A18 teaching acceptance, A11 broad browser evidence, A22 clean release evidence, and final 4/4 objective audit pass. |
| A25/A10/A22 | Dirty-root remediation remains in approval/routing state; no package rows are executable without owner-selected final states. |
| A05/A12 | Lesson feedback fix is locally verified but needs clean release packaging if it should reach production. |
| A20/A04/A12/A22 | Adventure Island timeout fix is locally verified but needs clean slice/release decision before production. |

# 阻塞项

| 阻塞 | 影响 | 下一步 |
| --- | --- | --- |
| Dirty root | 3387 expanded status entries; root cannot be production source. | A22 only releases clean worktree/clean clone/reviewed slice/pruned staging。 |
| Owner package matrix | 16 rows, only 1 ready; 15 blocked; 35 failed checks and 9907 type-check error lines in A25 evidence. | Owner sessions must handle package-specific failures or write blocker reports。 |
| Physical lifecycle | Wave 06 final closure not ready; 33 physical lifecycle approvals represented globally. | Owner must pick final states/commands before cleanup or closure。 |
| A06 final acceptance | Visualization/Manim proof is strong locally but not release-accepted. | A18/A11/A22/final 4/4 evidence required。 |
| A25 owner-routing blocker | A25 cannot fix A01/A02/A04/A15/A18/A21/A23/A24 failures inside A25 write scope. | Route package rows to owning sessions。 |

# 风险

| 风险 | 说明 | 控制 |
| --- | --- | --- |
| Dirty-root release risk | Many feature and coordination changes coexist; full type/build claims from root are not reliable. | 继续执行 clean-source release rule。 |
| Type-check signal过宽 | A25 matrix显示大量 type errors，且 A06说明 scoped tsc 会穿透 forbidden/out-of-scope topic graph。 | 按 owner package 切片，用 focused tests 支撑局部结论。 |
| 未发布修复风险 | A05/A12 与 A20 fix 已验证但未说明已 production deploy。 | 若要上线，交由 A22 clean slice发布。 |
| Deployment protection blind spot | A22 raw Vercel URL受SSO保护，未使用 bypass secret。 | 以 custom-domain live smoke为生产证据；如需raw URL smoke需owner-approved bypass。 |
| Generated artifacts/disk pressure | A25窗口内记录过 ENOSPC；当前 df 显示约 26GiB available。 | cleanup apply仍需A22/owner exact authorization。 |

# 测试 / 构建状态

| Scope | Result |
| --- | --- |
| Fresh A25 dirty-map | Passed; `2026-07-02-A25-dirty-tree-map-20260702T014952Z.md`; expanded entries 3387. |
| A22 P0 production deploy | Passed: release preflight, npm ci, type-check, build, built-server smoke, Vercel Ready, custom-domain live API/browser smoke. |
| A05/A12 lesson feedback | Passed focused suites; broad `npm run type-check` not clean in dirty root due unrelated A06/tmp validator drift. |
| A20 Adventure Island | Passed source regression 5/5 and targeted Playwright 1/1; broad type-check still red on unrelated dirty root files. |
| A06 Manim/Visualization | Focused and safe Manim suites green; repo-wide type-check intentionally not rerun because dirty-root graph is unsafe/out-of-scope. |
| Report automation | Broad build/type-check not run from dirty root; risk recorded. DOCX validation performed after generation. |

# 变更文件

| 类别 | 代表文件/范围 |
| --- | --- |
| 生产发布证据 | `coordination/reports/2026-07-01-A22-p0-lesson-checklist-production-deploy.md`; A22 session log。 |
| A05/A12 bugfix | `lib/server/practiceAttemptStore.ts`, `lib/server/practiceAttemptStore.test.ts`。 |
| A20 timeout fix | `app/practice/page.tsx`, `app/practice/practiceArenaPageRegressions.test.ts`。 |
| A06 Manim/Visualization | `components/visualizations/three/manim/*`, `coordination/reports/2026-06-28-manim-v2-completion-status.md`。 |
| A25 release intake | `coordination/release-intake/2026-07-02-A25-*`, `latest-A25-*`, owner pathspec/work-order artifacts。 |
| 当前 dirty-map 摘要 | 390 tracked modified, 1 tracked deleted, 1032 untracked status entries, 2996 untracked files, 3387 expanded status entries。 |

# 明日优先级

| 优先级 | 事项 |
| --- | --- |
| P0 | Owner decide Wave 01 package-resync approvals or keep them blocked; no physical cleanup without exact approval IDs and commands. |
| P0 | A22 continue rejecting dirty-root deploy; any new production work must use clean/pruned source. |
| P1 | Package A05/A12 lesson feedback fix into a clean release slice if production promotion is desired. |
| P1 | Package A20 Adventure Island timeout fix into a clean release slice if production promotion is desired. |
| P1 | A06 close remaining final acceptance evidence with A18, A11, A22, and final 4/4 audit. |
| P2 | A25 route pending owner blocker reports to actual owner sessions and refresh the matrix after each closure. |

# 需要 Owner 决策

| Decision | Owner action needed |
| --- | --- |
| Wave 01 package resync | Approve or reject the seven exact resync approvals listed in `2026-07-02-A25-next-owner-approval-packet.md`. |
| Owner package final states | Choose selected final state for the first owner package approvals, starting with A25/A22, A06, A12, A11, A10, A18/A21, A05. |
| Physical lifecycle | Choose final state for dirty/open worktrees and clean-diverged branches; no branch/worktree cleanup is authorized yet. |
| A05/A12 production path | Decide whether the lesson feedback bugfix should be promoted via A22 clean slice. |
| A20 production path | Decide whether the Adventure Island timeout fix should be promoted via A22 clean slice. |
| A06 acceptance | Confirm required A18 teaching review, A11 browser scope, A22 clean release evidence, and final objective audit path. |