MAIS-MVP PRESIDENT REPORT

Daily bilingual coordination report for Dr. Peter Hu

| Field | Value |
| --- | --- |
| Report date | 2026-07-03 |
| Reporting window | 2026-07-02 08:00 to 2026-07-03 08:00 Asia/Hong_Kong |
| Prepared at | 2026-07-03 12:07 HKT |
| Prepared by | A10 reporting automation; source evidence from A01-A25 coordination files |
| Automation ID | mais-mvp-9-am-president-report |
| Repository | /Users/dongpinhu/Desktop/MAIS-MVP on main; root remains inventory-only |

# Chinese Executive Summary

| 序号 | 重点 |
| --- | --- |
| 1 | A22 已在 2026-07-03 00:27 HKT 通过 Vercel 将当前最新 MAIS-MVP 发布到 `www.mais.hk` 与 `www.mais.ac`；Vercel inspect 为 Ready，双域名 HTTP/API smoke 与 A11 production auth/API preflight 通过。 |
| 2 | 本次发布不是从 clean Git commit 发布，而是 owner-requested current latest dirty-root state 的 A22 pruned staging package；A22 未直接从 dirty root 发布，且 staging forbidden-path scan 为 0。 |
| 3 | A11 在窗口内完成两个 DOCX bug report 的核验与一轮局部修复：20260702 报告 26 项中 7 项为真、2 项 partial；20260703 报告 6 项中 3 项为真/部分为真。 |
| 4 | A05、A07、A09、A13、A20 等 owner surfaces 有局部修复或路由：US-CA elementary completion panel removal、Adventure Island unlock、teacher assignment filters、lesson audio fallback、option capitalization、worked-example concrete model。 |
| 5 | A25 fresh dirty-map 通过，当前 expanded status entries 为 3777；owner package approval requests 24 项、physical lifecycle approval requests 34 项均 current，但 aggregate remediation gate 仍红，root 仍禁止作为常规发布源。 |

# English Executive Summary

| No. | Summary |
| --- | --- |
| 1 | A22 completed a production deployment to `www.mais.hk` and `www.mais.ac` from a pruned staging package; Vercel inspect is Ready and safe live smoke checks passed. |
| 2 | This was not a clean-commit release. The source remains a heavily dirty integration inventory, so future production work still needs A22 clean/pruned release evidence. |
| 3 | A11 verified two external bug-report DOCX files. Several claims were confirmed, several were downgraded or not reproduced, and seven real issues received local fixes with focused tests. |
| 4 | A06 continued Manim v2 closure/evidence propagation and supplied limited build-blocker fixes used by A22, but A18 teaching acceptance, A11 broad browser evidence, A22 clean release evidence, and final 4/4 audit remain open. |
| 5 | A25 fresh release intake shows 3,777 expanded dirty entries, 24 owner-package approvals, and 34 physical-lifecycle approvals. No staging or cleanup is authorized by those artifacts alone. |

# 汇报窗口摘要

| 项目 | 内容 |
| --- | --- |
| 窗口 | 2026-07-02 08:00 至 2026-07-03 08:00 Asia/Hong_Kong。报告生成时间为 2026-07-03 12:07 HKT，使用窗口内证据与报告时 fresh checks。 |
| 活跃 session logs | A22 production deploy、A11 bug verification/fix、A06 Manim closure、A05 lesson panel removal、A10 reporting、A25 release-intake evidence。 |
| 专门 blocker/decision 文件 | `coordination/blockers/` 与 `coordination/decisions/` 在窗口内无新增文件；阻塞状态主要来自 session logs 与 A25 release-intake artifacts。 |
| 报告时 fresh checks | A25 dirty-map passed；owner-package approval requests current；physical-lifecycle approval requests current；no-staged gate passed；aggregate remediation currentness failed due stale downstream readiness/decision packets。 |

# 整体项目进展

项目在产品可用性与发布工程上都有实质推进：生产域名已更新，若只看 `www.mais.hk` 与 `www.mais.ac` 的基础访问、登录页、匿名 `/api/me`、公共题库、受保护 lesson redirect 与 AI Tutor status，A22/A11 smoke 均显示正常。

同时，代码库仍处于强 dirty-root 状态。A25 fresh dirty-map 显示 1438 collapsed status entries、3777 expanded status entries、389 tracked modified、1 tracked deleted、3387 untracked files。当前最重要的管理动作不是继续扩大功能面，而是按 A01-A25 owner package 关停、提交、归档或写明 blocker。

A11 bug verification 将外部 bug 报告拆成可执行路由：roadmap blank rendering、Nova Tutor voice endpoint、teacher assignment filter、Adventure Island progression、lesson audio responsiveness、P5 worked-example visual 等需要按 owner surface 清理。A06 Manim 继续强化 closure evidence，但尚未达到最终验收。

# A01-A25 会话状态表

| Agent | 职责 | 窗口状态 | 证据/下一步 |
| --- | --- | --- | --- |
| A01 | App shell | 无 fresh log；被 A11 路由 | About logged-out mission state/copy 由 A11 路由给 A01/A09；A25 package仍 blocked。 |
| A02 | Dashboard | 无 fresh log；A02/A15 package blocked | A11 20260702 对 Personalized Learning 多数未复现；dashboard/adaptive closure仍需 owner package处理。 |
| A03 | Roadmap | 无 fresh log；有新 A11 路由 | 20260703 report 确认 primary/student roadmap blank/skeleton 风险；需 A03/A22 定位。 |
| A04 | Practice | 被 A11/A20 消费 | Adventure Island progression 与 practice handoff 相关；A20 已做局部修复，A04仍需 clean-slice配合。 |
| A05 | Lesson | 活跃/局部完成 | 移除 US-CA elementary completion panel；参与 lesson audio、option text、worked-example visual fixes。 |
| A06 | Visualization | 高活跃；未最终验收 | Manim evidence propagation 与 A22 build-blocker fixes完成；A18/A11/A22/final audit gate仍开。 |
| A07 | AI tutor | 无 fresh log；被 A11 路由 | Nova Tutor voice live synthesis失败；A11另做 bounded lesson-audio fallback，需 A07/A12/A19/A22处理voice endpoint。 |
| A08 | State/analytics | 无 fresh log；shared contract blocked | A25 aggregate仍显示 Wave 02 readiness stale/blocked。 |
| A09 | Copy/i18n/a11y | 无 fresh log；参与局部修复 | A11/A05 option capitalization 涉及 copy display；A25 package仍 blocked。 |
| A10 | Tooling/report | 活跃 | 生成本报告并消费 A01-A25 evidence；无 feature code edits。 |
| A11 | QA | 高活跃 | 完成 20260701、20260702、20260703 bug-report verification；局部 fix pass 24/24 focused tests passed。 |
| A12 | Backend/API | 支持性活跃 | A22 production smoke 消费 API evidence；A11/A05/A20 修复涉及 auth/API/persistence boundaries。 |
| A13 | Teacher console | 被 A11 fix pass 激活 | Bugs 138-140 teacher assignment filters fixed locally；仍需 owner package closure。 |
| A14 | Parent console | 无 fresh log | A13/A14 console closure仍 dirty-open decision。 |
| A15 | Adaptive | 无 fresh log | A02/A15 dashboard-adaptive package仍在 dirty lifecycle 中。 |
| A16 | Research | 无 fresh log；相对 ready | A25 owner matrix中仍是最轻的 research evidence row；无新研究任务。 |
| A17 | Motivation | 无 fresh log | A17/A20 game/motivation closure仍 blocked。 |
| A18 | Curriculum QA | 无 fresh log；A06 gate consumer | A06 final teaching acceptance仍需 A18；content package仍 blocked。 |
| A19 | API env | 支持性证据 | A22 env preflight confirms required production variable names present 15/15；未记录 secret values。 |
| A20 | Games | 活跃/局部完成 | Bug 127 Adventure Island locked-state fix；renderer failure不再 demote verified unlock。 |
| A21 | Content/RAG | 无 fresh log | A18/A21 content evidence package仍需签核/closure。 |
| A22 | Release engineering | 完成生产发布 | Pruned staging package deploy Ready；root仍不合格为 clean release source。 |
| A23 | Integration | 无 fresh log | candidate-to-live promotion仍需 A23计划；本窗口无新集成决定。 |
| A24 | Exact layer | 无 fresh log | content/exact-layer package仍在 A18/A21/A23/A24 chain中。 |
| A25 | Git hygiene/release intake | 高活跃；仍 blocked | fresh dirty-map 3777；24 owner-package approvals、34 physical lifecycle approvals current；aggregate remediation red。 |

# 已完成工作

| Owner | 完成项 | 验证 |
| --- | --- | --- |
| A22/A25/A19/A06/A11 | 发布当前最新站点到 `www.mais.hk` 与 `www.mais.ac`，使用 pruned staging package，不直接从 dirty root deploy。 | release:build-gate passed；222 static pages；staging 2187 files/215MB；forbidden path count 0；Vercel Ready；双域名 smoke passed；A11 production preflight 1/1 passed。 |
| A11 | 核验 20260702 bug report 26 项，并对 7 个 real bugs 做局部 fix pass。 | fix verification `npx tsx --test ...` passed 24/24；source regressions 17/17；visualization diagnostics 43/43。 |
| A11 | 核验 20260703 bug report 6 个 unique claims。 | 3 项 real/部分为真：About logged-out state、roadmap blank/primary map blank、Nova Tutor voice；Lessons P0 outage 与 visualization clipping 未按原文复现。 |
| A05 | 移除 screenshot 指向的 US-CA elementary lesson completion/quick self-check panel。 | lessonCompletionChecklist test passed；41 seed helper sweep 0 failures；local DOM smoke 200 and panel texts absent。 |
| A06 | 多轮 Manim v2 review-slice/evidence propagation 与 A22 build-blocker type fixes。 | 多组 focused/adjacent tests green；full Manim directory suite reported 1525/1525 或 1529/1529；A22 consumed three A06 build-blocker fixes。 |
| A25 | 刷新 release-intake：dirty-map、owner package approval requests、physical lifecycle approval requests。 | fresh dirty-map passed at 3777 entries；owner-package current gate passed 24 requests；physical lifecycle current gate passed 34 requests；no staged entries。 |

# 进行中工作

| Owner | 状态 |
| --- | --- |
| A22/A25/A10 | 生产站点已上线，但 source-control closure 未完成；后续发布必须继续使用 clean worktree/clean clone/reviewed clean slice/pruned staging。 |
| A11/A03/A07/A12/A19/A22 | 20260703 report 暴露的 roadmap blank rendering 与 Nova Tutor voice endpoint 仍需 owner sessions 处理。 |
| A11/A13/A20/A07/A05/A09 | 七个 real bug 的局部 fixes 已在 dirty root 验证，但需要切成 owner packages 与 A22 clean/pruned release path 后才能声明生产推广。 |
| A06/A18/A11/A22 | Manim v2 reusable skill/source-architecture work继续推进，但整体 completion 仍需 A18 teaching、A11 browser、A22 clean release、final 4/4 audit。 |
| A25 | Aggregate remediation gate 仍需刷新下游 readiness/decision packets；当前 red 的主因多为 stale relative to fresh dirty map，而不是所有检查都重新失败。 |

# 阻塞项

| 阻塞 | 影响 | 下一步 |
| --- | --- | --- |
| Dirty root | fresh A25 dirty-map 为 3777 expanded entries；root 仍不可作为常规 production source。 | 继续执行 A22 clean/pruned source rule；先关 owner packages。 |
| A25 aggregate remediation gate red | 69 current checks 中 40 passed、29 failed；失败多为 Wave 02-06 readiness、owner decision packets、A22 residual evidence stale。 | 用 refresh runner 更新下游 artifacts，或按 owner package 写 blocker/closure report。 |
| Worktree lifecycle | 37 worktrees；29 dirty open decisions；5 clean-diverged open decisions；34 physical lifecycle approvals needed。 | Owner 必须逐项选择 final state；approval artifacts 不等于执行授权。 |
| Confirmed live/product bugs | Roadmap blank rendering 与 Nova Tutor voice endpoint 仍影响用户路径；teacher/practice/lesson fixes尚未 clean-slice发布。 | A03/A07/A12/A19/A22 与对应 owner sessions 接手。 |
| A06 final acceptance | Manim local/test evidence强，但未通过最终接受链。 | A18/A11/A22 提交真实 owner-gate evidence 后再做 final 4/4 objective audit。 |

# 风险

| 风险 | 说明 | 控制 |
| --- | --- | --- |
| 可追溯性风险 | 本次 production deploy 来自 pruned staging current latest dirty state，不是 clean commit。 | 把本次 deploy 视作 owner-requested exception path；下一步补 clean package/review evidence。 |
| 验证边界风险 | A11/A05/A06 多为 focused/source/local checks；dirty-root `npm run type-check` 仍不适合当全局成功信号。 | 报告只引用局部证据；A22 release claims 只引用 pruned staging/build/smoke。 |
| 下游 readiness stale | fresh dirty-map 后，A25多个 downstream readiness/decision packets stale；aggregate gate red。 | 先刷新 A25 downstream artifacts，再做 owner decisions。 |
| 空间/构建风险 | 窗口内曾出现 ENOSPC；报告时 df 显示约 46GiB available。 | A22 cleanup-generated-artifacts 仍需 dry-run then exact owner authorization。 |
| 未发布修复风险 | A11 fix pass解决的 bugs 尚未 clean-source生产发布。 | 把 fixes 切进 owner packages 并走 A22 clean/pruned release。 |

# 测试 / 构建状态

| Scope | Result |
| --- | --- |
| Fresh A25 dirty-map | Passed；`coordination/release-intake/2026-07-03-A25-dirty-tree-map-20260703T040704Z.md`；expanded entries 3777。 |
| A25 owner/physical gates | owner-package approval requests current passed：24 requests；physical lifecycle approval requests current passed：34 requests；no-staged gate passed。 |
| A25 aggregate remediation | Failed：40/69 current checks passed；failures mainly stale downstream readiness/decision packets relative to fresh dirty map。 |
| A22 production deploy | `npm run release:build-gate ...` passed；222 static pages；staging forbidden-path count 0；Vercel Ready；custom-domain safe HTTP/API probes passed；A11 production preflight passed 1/1。 |
| A11 bug fix pass | `npx tsx --test ...` passed 24/24；source regressions passed 17/17；visualization diagnostics passed 43/43；`npm run type-check` still red only in pre-existing A06 visualization/manim review-package tests per A11 report。 |
| A05 lesson panel removal | focused helper/test and local DOM smoke passed；no production deploy claimed。 |
| A06 Manim | focused RED/GREEN and adjacent suites passed across several slices; full Manim directory suite reported 1525/1525 or 1529/1529。 |
| Broad build/type-check | Not rerun as a broad success gate from dirty root for this report；A22 production claim uses build-gate/pruned staging/live smoke instead。 |

# 变更文件

| 类别 | 代表文件/范围 |
| --- | --- |
| 窗口内 mtime summary | 831 report-facing files changed excluding `.git`, `node_modules`, `.next`, `.tmp`, `.local`, and known secret files：coordination 755、components 61、app 5、tests 2、scripts 2、config/root 6。 |
| A22 deploy evidence | `coordination/session-logs/2026-07-02-A22-mais-domains-production-deploy.md`; `coordination/reports/2026-07-03-A22-mais-domains-production-deploy.md`; A25 dirty-map/staging evidence。 |
| A11 verification/fix evidence | `coordination/reports/2026-07-03-A11-*`; screenshots under `coordination/reports/screenshots/2026-07-03-A11-deliverable-bug-verification/`; tests `tests/e2e/reported-bug-source-regressions.test.ts`。 |
| A11/A13/A20/A07/A05/A09 touched source | `app/practice/page.tsx`, `app/teacher/assignments/page.tsx`, `components/gamification/AdventureIslandGame.tsx`, `components/lesson/LessonView.tsx`, `components/lesson/WorkedExampleIllustration.tsx`, `components/practice/PracticeQuestionCard.tsx`。 |
| A05 lesson panel | `components/lesson/lessonCompletionChecklist.ts`, `components/lesson/lessonCompletionChecklist.test.ts`, `components/lesson/LessonView.tsx`。 |
| A06 Manim/Visualization | `components/visualizations/three/manim/*`; examples include `mathSceneV2FinalObjectiveAuditRecordIntake.ts`, `mathSceneV2FinalObjectiveAuditRequestPacket.ts`, `mathSceneV2OwnerGateRerunIntake.ts`, `mathSceneRunFromBeat.ts`。 |
| A25 release intake | `coordination/release-intake/2026-07-03-A25-*`, `latest-A25-*`, owner pathspecs, approval requests, lifecycle and remediation currentness artifacts。 |

# 明日优先级

| 优先级 | 事项 |
| --- | --- |
| P0 | A22/A25/A10：不要把 dirty root 当作常规 release source；若需新发布，先定义 clean/pruned source evidence。 |
| P0 | A25：刷新 stale downstream readiness/decision packets，使 aggregate remediation gate 从 stale-red 回到可决策状态。 |
| P1 | A03/A22：优先修复/核验 roadmap blank rendering，尤其 `/student/roadmap/primary` 全图 blank 问题。 |
| P1 | A07/A12/A19/A22：处理 Nova Tutor voice endpoint/provider path，A19 只负责 redacted env readiness。 |
| P1 | A11/A13/A20/A07/A05/A09：把 dirty-root local fixes 切成 owner packages，决定哪些需要生产推广。 |
| P1 | A06/A18/A11/A22：完成 Manim v2 final gate evidence，不扩大到 course-wide lab generation。 |
| P2 | A22：在 owner 明确授权后继续 generated-artifact dry-run/apply cleanup；保留 Playwright/report evidence。 |

# 需要 Owner 决策

| Decision | Owner action needed |
| --- | --- |
| Production source posture | 确认本次 A22 pruned-staging production deploy 的后续治理：补 clean release slice、保留为 exception evidence，或要求回滚/再发布。 |
| Roadmap/voice priority | 决定 A03 roadmap blank rendering 与 A07 Nova Tutor voice endpoint 的优先级和 owner assignment。 |
| Bug-fix promotion | 决定 A11 local fixes 中哪些进入下一轮 A22 clean/pruned production release。 |
| Owner package approvals | 按 A25 current owner-package approval requests 选择 final state，尤其 A25/A22/A06/A12/A11/A10/A05/A18-A21。 |
| Physical lifecycle approvals | 按 A25 current physical lifecycle requests 选择 root/main 与 33 个 worktree/branch final states；未授权前不可 cleanup。 |
| A06 final acceptance | 确认 A18 teaching review、A11 browser scope、A22 clean release evidence、final 4/4 objective audit 的完成路径。 |