MAIS-MVP PRESIDENT REPORT

Daily bilingual coordination report for Dr. Peter Hu

| Field | Value |
| --- | --- |
| Report date | 2026-07-04 |
| Report time | 8:00 AM Asia/Hong_Kong |
| Reporting window | 2026-07-03 08:00 to 2026-07-04 08:00 Asia/Hong_Kong |
| Prepared by | A10 reporting automation; evidence from A01-A25 coordination files |
| Automation ID | mais-mvp-9-am-president-report |
| Repository | /Users/dongpinhu/Desktop/MAIS-MVP on main; root remains inventory-only |

# Chinese Executive Summary

| 序号 | 重点 |
| --- | --- |
| 1 | 本窗口有 fresh AI session activity：A04/A11 关闭一个 `/about` logged-out progress 展示问题，A11 完成两批 bug report 核验并验证 20 个当前真实问题的局部修复，A06 持续推进 Manim v2 source-architecture owner-gate 证据链，A25 完成 dirty-worktree 治理状态更新。 |
| 2 | 报告时 fresh checks 通过：`npm run release:dirty-map -- --assert-current --max-age-minutes 240` 显示 A25 dirty map current、4206 expanded status entries；`npm run type-check -- --pretty false` 通过；`npm run test:analytics` 通过 27/27；`git diff --check` 无输出。 |
| 3 | A25 当前闭环处于“验证 / validate”阶段：切片和提取已完成，合并与清理仍被 71 条 pending canonical authorization rows、owner input not ready、compose deletion confirmation hold、dirty release source 与 strict lifecycle gate 阻塞。 |
| 4 | A22 release-source clean gate 仍为 blocked；root main 有 1455 collapsed dirty status entries、4206 expanded dirty entries，不可作为常规发布源。任何 deploy 仍需 clean worktree、clean clone、reviewed clean release slice 或 owner-approved pruned staging package。 |
| 5 | 今天最需要 Dr. Peter Hu 决策的是：确认 compose worktree deletion 是否已完成；审核/批准/拒绝/暂缓 71 条 canonical authorization rows；指派 A11/A18/A22 补齐 A06 Manim v2 canonical owner reports；决定 A11/A04 bug fix 是否进入 clean release slice。 |

# English Executive Summary

| No. | Summary |
| --- | --- |
| 1 | Fresh window activity exists across A04, A06, A11, and A25. A04/A11 fixed the public `/about` logged-out progress state; A11 verified external bug reports and locally verified 20 real/current fixes; A06 advanced Manim v2 owner-gate evidence; A25 hardened dirty-worktree governance. |
| 2 | Fresh report checks passed: the A25 dirty map is current with 4,206 expanded entries; root type-check passed; analytics tests passed 27/27; tracked diff whitespace checks passed. |
| 3 | The project is not release-clean. A25 reports the closure loop is still in validate; merge and cleanup are blocked by pending owner authorization, owner input readiness, a compose-deletion hold, and dirty release/lifecycle gates. |
| 4 | A11 and A04 produced valuable local quality improvements, but those fixes are dirty-root evidence, not clean release proof. A22 must still consume a clean source path before any production claim. |
| 5 | Owner attention should focus on authorization rows, the compose deletion confirmation, A06 Manim v2 owner reports, and clean-slice packaging for the verified bug fixes. |

# 汇报窗口摘要

| 项目 | 内容 |
| --- | --- |
| 窗口 | 2026-07-03 08:00 至 2026-07-04 08:00 Asia/Hong_Kong。 |
| 活跃 session logs | A04 bug-202 `/about` public practice showcase fix；A06 Manim v2 source-architecture continuation；A11 bug verification/fix verification；A25 dirty-worktree governance status。 |
| 无 fresh 文件 | `coordination/blockers/` 与 `coordination/decisions/` 在窗口内无新增文件；blocking evidence 主要来自 A25 release-intake artifacts 与 A06/A11 handoff reports。 |
| 提交记录 | 窗口内有 1 个 Git commit：`e909992b0 ci: make backup snapshot checks push-safe`，改动 `.github/workflows/ci.yml`。 |
| No assigned work flag | No assigned work in this reporting window: No。虽然没有单一 nightly assignment 文件，窗口内有明确 session activity 与验证产物。 |

# 整体项目进展

产品质量方面，A11 将两个外部 bug report 拆成可执行结论：20260704 report 的 6 个 claims 中仅 Bug 202 `/about` public practice showcase 被确认需要立即修；20260703 Bug 167-202 中 20 个真实/当前问题已被本地验证为已修复。

工程治理方面，A25 已把 dirty-root 工作推进到更清晰的闭环状态：slice 与 extract 完成，validate active，owner blocker reports 当前为 10/10 valid、0 pending；但 merge/cleanup 仍不能开始。

Visualization/Manim 方面，A06 完成一系列 source-architecture、owner-gate、source-ledger mismatch 与 final-closure guard 传播，使未来 Manim v2/NANIM 2.0 invocation 保持 one-topic/one-concept-cluster/one-review-slice 的边界；最终完成仍依赖 A11/A18/A22。

# A01-A25 会话状态表

| Agent | 工作流 | 状态 | 完成/进展 | 阻塞/风险 | 检查 |
| --- | --- | --- | --- | --- | --- |
| A01 | App shell | 无 fresh log | A11/A04 已修 `/about` public showcase 误显 progress；若进入 release slice，需 A01/A09 复核 shell/copy 影响。 | 无直接 blockers；受 dirty-root release gate 影响。 | 未单独运行。 |
| A02 | Dashboard | 无 fresh log | A25 指向 A02/A15 dashboard-adaptive closure；A15 检查发现 dashboard/adaptive package 仍依赖 shared contracts。 | A08/A12/A07/A10/A22 前置依赖。 | A25 A15 worktree `test:analytics` 编译失败。 |
| A03 | Roadmap | A25 routed blocker | A25 在 A03 worktree 记录 roadmap closure blocker。 | A03 narrow `data/topics.ts` 范围不足以解决 GradeId/difficulty/curriculum shared drift。 | A03 worktree type-check failed，184 A03-scoped errors。 |
| A04 | Practice | 完成 | 修复 `/about` logged-out public mission showcase：Ready/Preview set 替代 In progress/Round progress，并加 source regression。 | A04 broader practice package仍需 shared contract/game/content coordination。 | Source regression 18/18；local browser `/about` proof passed。 |
| A05 | Lesson | 被 A11 消费 | A11 bug-fix slice 涉及 worked-example exact SVG scenes and lesson visual fidelity。 | Clean release slice 与 A18/A21/A24 content/exact-layer gate 未完成。 | A11 focused suite 109/109；root type-check passed。 |
| A06 | Visualization | 高活跃；未最终验收 | Manim v2 source-architecture handoff、browser bridge、owner-gate/report guards、source mismatch propagation guards持续完成。 | 缺 A11 browser report、A18 teaching final decisions、A22 clean release gate、final 4/4 objective audit。 | 多轮 focused/adjacent/Manim tests passed；root type-check report时 passed。 |
| A07 | AI tutor | A25 routed blocker | A25 记录 AI tutor package blocker。 | 缺 A12 userStore/aiGovernance exports、A07 provider contract alignment、A08 shared type coordination。 | A07 worktree type-check failed，28 A07-scoped lines。 |
| A08 | State/analytics | A25 shared dependency | Shared schema/state remains a critical dependency for A03/A04/A07/A12/A15/A18 packages。 | Shared type/curriculum/difficulty/storage drift blocks owner packages。 | Root type-check passed；isolated packages still fail。 |
| A09 | Copy/i18n/a11y | 无 fresh log | Copy/accessibility owner may need to review public wording and US grade labels after package routing。 | No direct blocker; depends on owner package scope. | 未单独运行。 |
| A10 | Reporting | 报告完成 | 生成本 president report；读取 AGENTS、automation memory、session logs、reports、release-intake evidence。 | 不涉及 feature code；build 未跑。 | DOCX validation/render QA performed separately。 |
| A11 | QA | 高活跃 | 完成 20260704 deliverable bug verification；完成 Bug 167-202 real/current verification；验证 20 项局部修复。 | Dirty-root verification不是 release proof；部分 production probes inconclusive。 | 109/109 focused tests；`npm run type-check` passed；browser smoke passed。 |
| A12 | Backend/API | A25 routed blocker | A25 修正 A12 recommended worktree 到 A08-A12 shared-contract closure。 | A12 blocked pending A07/A12 split and shared exports/userStore/API contract remediation。 | A25 routing gates passed after repair。 |
| A13 | Teacher console | A25 routed blocker | A25 记录 A13/A14 console blocker；A11修复 teacher assignment filter行为。 | A13/A14 local fix depends on A08/A12/A10/A22 shared/package baseline。 | A13/A14 worktree type-check failed。 |
| A14 | Parent console | A25 routed blocker | Parent console/profile/avatar lifecycle included in A25 closure sequencing。 | A14 profile/avatar worktree lifecycle still needs owner decisions。 | 未单独运行。 |
| A15 | Adaptive engine | A25 routed blocker | A25 修正 A15 dashboard/adaptive routing到 A02/A15 worktree。 | Adaptive checks blocked by A08 schema、A12 storage/API、A07 provider-name alignment、A10/A22 package baseline。 | A15 worktree `test:analytics` failed during compile。 |
| A16 | Research | 无 fresh log | No fresh research-session activity in window。 | 无 fresh blocker。 | 未运行。 |
| A17 | Gamification | A20 package dependency | A17/A20 game/motivation closure被 A25 检查。 | A20 blocker report row routing mismatch已记录；game package需正确 surfaced。 | A20 worktree type-check failed earlier on shared blockers。 |
| A18 | Content QA | A25/A06 dependency | A18/A21 content-evidence closure被 A25检查；A06等待 A18 Manim teaching decisions。 | A18不能独自解决跨 A06/A08/A12/A13/A20/content failures；Manim final teaching decisions missing。 | A18/A21 worktree `test:analytics` failed during compile。 |
| A19 | API env | 无 fresh log | No fresh API env/config work in window。 | 无 fresh blocker；provider/env changes仍须 A19-owned redacted process。 | 未运行。 |
| A20 | Games | A25 routed blocker | A25 记录 A17/A20 game/motivation blocker；A11 report route includes game/practice items。 | A20 package row/routing and shared type gate block local remediation。 | A20 worktree type-check failed before A20-scoped errors were reached。 |
| A21 | Content/RAG | A18 dependency | A18/A21 content package dirty scope inspected by A25。 | Content/RAG promotion must wait for A18 QA, shared contracts, and release gates。 | A18/A21 worktree `test:analytics` failed during compile。 |
| A22 | Release | Release gate blocked | A22 release-source evidence consumed by A25: dirty-root deploy blocked closed; no deploy command executed。 | Release source clean=no；root status 4206 expanded entries；clean-source path required。 | No-dirty-root deploy probes passed as failed-closed。 |
| A23 | Integration | 无 fresh log | No candidate-to-live integration log in window。 | Content packages still require promotion planning before live integration。 | 未运行。 |
| A24 | Illustration | A05/A18 dependency | A11 worked-example fixes use exact visual fidelity path; A24 exact-layer remains dependent on A18/A21 package decisions。 | No independent A24 signoff in window。 | 未单独运行。 |
| A25 | Git hygiene | 高活跃 | Dirty-worktree governance status updated；owner blocker reports closed to 0 pending；A12/A15 routing repaired；authorization frontier pre-checks ready 71/71。 | 71 pending canonical authorization rows；owner input not ready；compose deletion confirmation hold；0 cleanup/executable rows。 | Dirty map current; no staged changes; remediation gates current in A25 artifacts。 |

# 已完成工作

A04/A11：完成 Bug 202 `/about` logged-out public practice showcase 修复；source regression red-first/green 18/18，浏览器验证 mission section 无 progressbar、无 In progress/Round progress。

A11：完成 20260704 deliverable bug report 6 项核验；仅 `/about` progress state 保持为 immediate real bug，其余多数为 not reproduced/not current/inconclusive。

A11：完成 Bug 167-202 核验与 fix verification；20 个真实/当前问题本地修复验证通过，focused regression 109/109、root type-check 通过、local browser smoke 通过。

A06：完成多轮 Manim v2 source-architecture/owner-gate/source mismatch/final closure guard 传播，确保缺失 A11/A18/A22 owner reports 时不能误报 complete。

A25：完成 dirty-worktree governance update；owner package blocker records 10/10 valid、pending 0；A12/A15 recommended worktree routing修复；dirty-map current。

A10：完成本次 report evidence collection 与 fresh checks；未编辑 feature code。

# 进行中工作

A25 closure loop：slice/extract complete，validate active；merge/cleanup blocked，等待 owner authorization 与 compose deletion confirmation。

A06 Manim v2：source architecture 已可交接，但仍需 A11 browser visual/interaction report、A18 teaching-quality final decisions、A22 clean release gate。

A11/A04 bug fixes：当前是 dirty-root local verification，需要 clean release slice 或 reviewed staging path 才能转为生产发布证据。

A03/A04/A07/A12/A13/A15/A18/A20 owner packages：多数 isolated package checks 仍受 shared schema、package baseline、storage/API exports 或 content promotion gates 阻塞。

# 阻塞项

| Owner | 阻塞 | 证据/影响 |
| --- | --- | --- |
| A25/A22 | Release source clean blocked | A22 release-source clean=no；4206 expanded status entries；root main不能作为发布源。 |
| A25 | Owner authorization blocked | 71 pending canonical authorization rows；0 valid authorization rows；0 cleanup-authorized rows；0 executable rows。 |
| A25 | Validation hold | 等待 owner 确认 `/Users/dongpinhu/.config/superpowers/worktrees/MAIS-MVP/A10-A22-A08-A12-A06-compose-20260628` exact deletion 已完成。 |
| A06/A11/A18/A22 | Manim final gate blocked | 缺 A11 browser visual/interaction report、A18 final teaching decisions、A22 clean release gate。 |
| A08/A12/A10/A22 | Shared contract/package baseline drift | 多个 owner worktree type-check/test 失败来自 shared types、userStore/API exports、missing dependencies/package baseline。 |

# 风险

Dirty-root blast radius 很大：当前 1455 collapsed status entries、4206 expanded entries；任何单点修复都可能混入 unrelated owner/agent changes。

A11/A04 fixes 虽有 strong local evidence，但仍非 clean-release proof；若直接从 dirty root 发布，会违反 A22 release-source policy。

A25 reports 48,689,219,667 residual generated-artifact bytes across 2 cleanup targets；未获 owner exact approval前不能清理。

A06 Manim v2 证据链很强，但仍是 owner-gate open 状态；若缺 A11/A18/A22 reports 就声称完成，会产生验收风险。

Build 未在本次 report run 中执行；当前可报告的是 type-check、analytics、dirty-map、diff-check，而非 production build readiness。

# 测试与构建状态

| 检查 | 命令/范围 | 结果 |
| --- | --- | --- |
| Fresh A25 dirty map | `npm run release:dirty-map -- --assert-current --max-age-minutes 240` | PASS；latest map current；4206 expanded entries。 |
| Fresh root type-check | `npm run type-check -- --pretty false` | PASS。 |
| Fresh analytics | `npm run test:analytics` | PASS；27/27。 |
| Fresh whitespace check | `git diff --check` | PASS；无输出。 |
| A04 focused regression | `npx tsx --test tests/e2e/reported-bug-source-regressions.test.ts` | PASS；18/18；local `/about` browser proof passed。 |
| A11 bugfix verification | Focused source/unit + local browser smoke | PASS；109/109；root type-check passed；browser smoke passed。 |
| A06 Manim evidence | Multiple focused/adjacent/Manim suites | PASS in A06 slices；latest full Manim suite up to 1628/1628；owner gates still open。 |
| Build | `npm run build` | Not run；report-only run in dirty root，A22 clean release/build gate should run from clean source path。 |

# 变更文件

窗口内文件 mtime 统计：741 files excluding `.git`, `node_modules`, `.next`, `.tmp`, `.vercel`; top areas were `coordination` 644, `components` 78, `app` 3, `lib` 3, `tests` 2. Current git status remains much larger than the reporting-window mtime slice.

| 类别 | 文件/区域 | 说明 |
| --- | --- | --- |
| Committed | .github/workflows/ci.yml | `e909992b0 ci: make backup snapshot checks push-safe`。 |
| A04/A11 | components/practice/PersonalizedPracticeMissionShowcase.tsx; tests/e2e/reported-bug-source-regressions.test.ts | Public practice mission preview no longer looks like logged-out user progress。 |
| A11 | components/learning/LearningRoadmap.tsx; app/teacher/assignments/page.tsx; components/teacher/TeacherEmptyWorkspace.tsx; components/lesson/WorkedExampleIllustration.tsx; components/lesson/workedExampleIllustrationMetadata.ts; components/visualizations/ConfiguredVisualizationLab.tsx; lib/server/userStore/studentActivityPersistence.ts | 20 real/current bugs locally verified as fixed; needs clean-slice review。 |
| A06 | components/visualizations/three/manim/* plus A06 report/log | Manim v2 owner-gate/source mismatch/final-closure guard propagation。 |
| A25 | coordination/release-intake/*; coordination/session-logs/2026-07-04-A25-dirty-worktree-governance-status.md | Dirty-worktree closure loop, owner authorization, blocker-report, and release-source evidence updates。 |
| Current status | components 560; coordination 447; lib 132; app 110; data 81; tests 61; scripts 34 | Current dirty status totals: 1455 entries = 391 modified, 1 deleted, 1063 untracked。 |

# 明日优先级

A25/A10/A22：先处理 owner input readiness。让 Dr. Peter Hu 对 71 条 canonical authorization rows 批准/拒绝/暂缓，并确认 compose worktree deletion 状态。

A22/A11：把 A11/A04 已验证 bug fixes 打成 clean reviewed release slice；只从 clean worktree/clean clone/pruned staging 跑 build/regression。

A06/A11/A18/A22：补齐 Manim v2 三份 canonical owner reports，再让 A06 final objective audit intake 消费它们。

A08/A12/A10/A22：优先处理 shared schema/storage/API/package-baseline drift，因为它阻塞 A03/A04/A07/A13/A15/A18/A20 owner package closure。

A18/A21/A23/A24：继续保持 candidate-to-live gate，不要把 content/RAG/illustration packages 直接推进 live source。

# 需要 Dr. Peter Hu 决策

| 序号 | 决策事项 |
| --- | --- |
| 1 | 确认 A10-A22-A08-A12-A06 compose worktree exact deletion 是否完成，以解除 A25 validation hold。 |
| 2 | 对 71 条 canonical authorization rows 做 approve/reject/defer；其中包括 7 条 Wave01 package-resync、24 条 owner-package、38 条 physical-lifecycle、2 条 A22 generated-artifact residual cleanup rows。 |
| 3 | 指定是否将 A11/A04 本地已验证 bug fixes 进入 clean release slice；若是，要求 A22 使用 clean/pruned release path 并让 A11跑 targeted regression。 |
| 4 | 要求 A11、A18、A22分别补交 A06 Manim v2 canonical reports：browser visual/interaction、teaching-quality final decisions、clean release gate。 |
| 5 | 决定是否允许 A22 generated-artifact residual cleanup 进入 exact approval 流程；未批准前保持 0 executable cleanup rows。 |