MAIS-MVP PRESIDENT REPORT

Daily bilingual coordination report for Dr. Peter Hu

| Field | Value |
| --- | --- |
| Report date | 2026-07-05 |
| Report time | 8:00 AM Asia/Hong_Kong |
| Reporting window | 2026-07-04 08:00 to 2026-07-05 08:00 Asia/Hong_Kong |
| Prepared by | A10 reporting automation; evidence from A01-A25 coordination files |
| Automation ID | mais-mvp-9-am-president-report |
| Repository | /Users/dongpinhu/Desktop/MAIS-MVP on main; root remains inventory-only |

# Chinese Executive Summary

| 序号 | 重点 |
| --- | --- |
| 1 | 本窗口有 fresh AI session activity，主要集中在 A25-owned git hygiene/release intake。A25 将 dirty-root closure loop 从普通状态盘点推进到 owner-authorization、blocker-report、A16 guarded extraction、release-source blocker 的可验证链路。 |
| 2 | A16 research evidence package 在 owner approval 与 separate execution instruction 后被 A25 守护式提交：`ce2ae5258 Add A16 research evidence package`，只包含 6 个 `coordination/research/` 文件；提交后这些 A16 路径 `git status --short -- <paths>` 无输出。 |
| 3 | 报告时 fresh checks 通过：`npm run type-check -- --pretty false` 通过；`npm run test:analytics` 通过 27/27；`git diff --check` 无输出；`node coordination/release-intake/assert-no-staged-changes.mjs` 显示 staged entries 0。 |
| 4 | 发布仍 blocked：Fresh A25 dirty map 显示 4,625 expanded status entries；A22 release-source clean gate failed；A25 aggregate currentness 在最新 dirty map 后 44/92 currentness checks，48 failures，说明多个 release-intake packet 需要重新同步。Root `main` 不能作为生产发布源。 |
| 5 | 今天最需要 Dr. Peter Hu 关注：A22/A25 clean-source 发布路径、A25 authorization rows 与 Wave01 rows 的下一轮决策、A22 generated-artifact residual cleanup 是否进入 exact approval、以及 A08/A12/A10/A22 shared-contract/package-baseline 修复优先级。 |

# English Executive Summary

| No. | Summary |
| --- | --- |
| 1 | Fresh activity exists in this window, led by A25-owned git hygiene and release intake. The work did not change feature code; it hardened the dirty-root closure process and owner-decision evidence. |
| 2 | The concrete completion is the owner-approved A16 research-evidence extraction: commit `ce2ae5258 Add A16 research evidence package`, containing exactly six `coordination/research/` evidence files. |
| 3 | Fresh report checks are green for type-check, analytics tests, whitespace diagnostics, and no staged entries. The analytics suite passed 27/27. |
| 4 | Release readiness is still blocked. The fresh dirty map has 4,625 expanded entries, A22 release-source-clean fails, and the A25 aggregate currentness gate is stale against the newest map. |
| 5 | Owner decisions should focus on clean-source release policy, remaining authorization rows, Wave01/package resync, generated-artifact cleanup approval, and shared-contract/package-baseline remediation sequencing. |

# 汇报窗口摘要

| 项目 | 内容 |
| --- | --- |
| 窗口 | 2026-07-04 08:00 至 2026-07-05 08:00 Asia/Hong_Kong。 |
| 活跃 session logs | 窗口内 fresh formal session log：`coordination/session-logs/2026-07-04-A25-dirty-worktree-governance-status.md`。A01-A24 无 fresh standalone session log。 |
| No assigned work flag | No assigned work in this reporting window: No。窗口内存在明确 A25 execution/verification activity，并有 owner-approved A16 evidence package commit。 |
| Blockers/decisions folders | `coordination/blockers/` 与 `coordination/decisions/` 在窗口内无新增文件；blocking evidence 主要来自 `coordination/release-intake/` 与 A25 session log。 |
| 文件时间片 | 窗口内 mtime 变动 342 files，全部在 `coordination/` 下；主要为 release-intake packets、reports/render artifacts、A25 status log。 |
| Fresh report run after window | 报告生成时又运行 fresh checks；这些是 report-owner checks，不计入窗口内 session activity。 |

# 整体项目进展

项目在窗口内主要推进的是 release governance，而不是新功能。A25 把 dirty-root closure loop 拆成更明确的 owner-decision surfaces：ready candidate、Wave01 package resync、remaining owner-package final states、physical-lifecycle states、A22 generated-artifact cleanup。

A16 research evidence package 已完成最小可审查提交：commit `ce2ae5258` 只含 6 个 research/provenance/CSV 文件，没有 feature code、cleanup、deploy、push、branch deletion 或 worktree removal。

质量状态分裂明显：root type-check 与 analytics 在当前报告环境中通过，但 release-source 仍不干净，A25 aggregate evidence 需要按最新 dirty map 重新同步后才能作为当前 release-intake gate 使用。

# A01-A25 会话状态表

| ID | 工作流 | 状态 | 完成/进展 | 阻塞/风险 | 检查 |
| --- | --- | --- | --- | --- | --- |
| A01 | App shell | 无 fresh log | 无窗口内 A01 session activity。 | 受 dirty-root release/source gate 影响。 | 未单独运行。 |
| A02 | Dashboard | 无 fresh log | 无窗口内 A02 session activity。 | A02/A15 dashboard-adaptive closure 仍依赖 shared contracts。 | 未单独运行。 |
| A03 | Roadmap | 无 fresh log；A25 blocker referenced | A25 blocker reports 仍记录 roadmap package 受 shared schema/i18n/package baseline 影响。 | A03 local remediation 不应绕过 A08/A09/A10/A22。 | 未在本报告窗口新跑。 |
| A04 | Practice | 无 fresh log | 上一窗口 bug-fix 仍是 dirty-root evidence；本窗口无 A04 新动作。 | clean release slice 未形成。 | 未单独运行。 |
| A05 | Lesson | 无 fresh log | 无窗口内 A05 session activity。 | lesson/content packages 仍需 A18/A21/A23/A24 gates。 | 未单独运行。 |
| A06 | Visualization | 无 fresh log；A25 blocker referenced | A25 blocker reports 仍显示 A06 visualization package 依赖 A10/A22 package baseline resync。 | Manim/visualization closure 不应在缺 shared/package gate 时单独推进。 | 未在本报告窗口新跑 A06 suite。 |
| A07 | AI tutor | 无 fresh log；A25 blocker referenced | A25 blocker reports 仍显示 A07 AI tutor package 依赖 A12 userStore/aiGovernance 与 A08 shared types。 | A07/A12 split 仍是治理风险。 | 未单独运行。 |
| A08 | State/analytics | 无 fresh log | Fresh root type-check 与 analytics passed，但 isolated owner worktrees 仍暴露 shared schema/storage drift。 | A08 shared schema remains critical path。 | Root `npm run type-check` PASS；`npm run test:analytics` 27/27 PASS。 |
| A09 | Copy/i18n/a11y | 无 fresh log | 无窗口内 A09 activity。 | US grade/copy helper gaps remain routed through A03/A15 blockers。 | 未单独运行。 |
| A10 | Reporting | 活跃：本报告 | 读取 AGENTS、automation memory、A25 log、release-intake packets、current git state；生成本 DOCX。 | 报告-only；未编辑 feature code；build 未跑。 | DOCX build/validation/render QA。 |
| A11 | QA | 无 fresh log；A25 blocker referenced | A25 blocker reports 仍显示 A11 regression evidence package 受 generated content/shared curriculum/A06/A13/A20 blockers影响。 | A11 clean regression cannot proceed until upstream gates current。 | 未在窗口新跑 A11 package。 |
| A12 | Backend/API | 无 fresh log；A25 routing referenced | A25 已在此前修正 A12 recommended worktree；本窗口仍作为 blocker dependency。 | A12/A07 ownership split 与 userStore/API exports remain critical。 | 未单独运行。 |
| A13 | Teacher console | 无 fresh log；A25 blocker referenced | A25 blocker reports 仍显示 A13/A14 console package 受 shared contracts/package baseline 影响。 | A13 cannot resolve alone without A08/A12/A10/A22。 | 未单独运行。 |
| A14 | Parent console | 无 fresh log | 无窗口内 A14 session activity。 | Physical lifecycle decisions still in A25 backlog。 | 未单独运行。 |
| A15 | Adaptive engine | 无 fresh log；A25 blocker referenced | A25 blocker reports 仍显示 A02/A15 dashboard-adaptive package受 A08/A12/A07/A10/A22 影响。 | Adaptive local fixes需 shared/provider/package baseline先行。 | 未单独运行。 |
| A16 | Research | 完成 package extraction | A16 research evidence package committed as `ce2ae5258` with six `coordination/research/` files。 | No cleanup or worktree lifecycle action authorized。 | A25 post-extraction verification 7/7；closeout 8/8；path status clean。 |
| A17 | Gamification | 无 fresh log | 无窗口内 A17 session activity。 | A17/A20 game-motivation package still routed as blocker evidence。 | 未单独运行。 |
| A18 | Content QA | 无 fresh log；A25 blocker referenced | A25 blocker reports still hold A18/A21 content evidence until shared gates are current。 | Candidate-to-live chain remains required。 | 未单独运行。 |
| A19 | API env | 无 fresh log | 无窗口内 A19 activity；无 secret/env work performed。 | Provider/env changes仍需 A19 redacted process。 | 未单独运行。 |
| A20 | Games | 无 fresh log；A25 blocker referenced | A25 blocker reports still show game-motivation package routing/shared gate blockers。 | A20 should not fix beyond game scope until routing correct。 | 未单独运行。 |
| A21 | Content/RAG | 无 fresh log | 无窗口内 A21 activity；content/RAG remains candidate-only unless promoted through A18/A23。 | Live data promotion blocked without QA/integration/release evidence。 | 未单独运行。 |
| A22 | Release | Gate checked; blocked | Fresh A22 release-source clean gate failed closed at 4,625 expanded entries。 | Dirty root cannot deploy；clean worktree/clone/reviewed slice/pruned staging required。 | `assert-release-source-clean` FAIL；no staged entries PASS。 |
| A23 | Integration | 无 fresh log | 无窗口内 A23 activity。 | Candidate-to-live integration not ready while owner packages dirty。 | 未单独运行。 |
| A24 | Illustration exact-layer | 无 fresh log | 无窗口内 A24 activity。 | Exact-layer/live promotion depends on A18/A21/A23 gates。 | 未单独运行。 |
| A25 | Git hygiene/release intake | 高活跃 | Built owner-decision packets; recorded owner approvals/instructions; applied guarded A16 extraction; refreshed dirty maps; no staged entries。 | Latest A25 aggregate currentness stale after new dirty map: 44/92, 48 failures；release source still dirty。 | Dirty map PASS；A16 verification PASS；aggregate currentness FAIL after latest map。 |

# 已完成工作

A25/A16：在 owner approval 与 separate execution instruction 后，guarded extraction 提交 `ce2ae5258 Add A16 research evidence package`；提交只包含 6 个 `coordination/research/` 文件。

A25：完成 A16 post-extraction verification、extraction closeout、execution readiness、guarded plan/executor 证据同步；A16 package dirty rows 变为 0。

A25/A22：生成并刷新 release-source blocker、generated-artifact residual acceptance、authorization gap/round、owner-decision focus 等 evidence packets。

A10：完成本次 daily president report evidence collection、fresh checks、DOCX artifact generation；未修改 feature code。

# 进行中工作

A25 closure loop：仍处于 validate。A16 extraction closed one small owner package，但 root dirty tree 和 release gates remain open。

A22 release source：需要 clean worktree、clean clone、reviewed clean release slice 或 owner-approved pruned staging package；dirty root deploy remains blocked。

A08/A12/A10/A22 shared-contract/package-baseline work：仍是 A03/A04/A07/A11/A13/A15/A18/A20 owner-package closure 的前置条件。

A22 generated-artifact cleanup：2 个 residual targets 共 45.35 GiB 已有 evidence docket，但 0 cleanup-authorized rows、0 executable rows。

# 阻塞项

| Owner | 阻塞 | 证据/影响 |
| --- | --- | --- |
| A22 | Release-source clean blocked | Fresh gate failed：4,625 expanded status entries；Branch main；HEAD `ce2ae5258`；allowed sources only clean/pruned/reviewed release paths。 |
| A25 | Aggregate currentness stale | `assert-dirty-worktree-remediation-current` after fresh map: 44/92 currentness checks, 48 failures；many packets need refresh to match 4,625-entry map。 |
| A25/A22 | Cleanup not authorized | A22 residual `.tmp`/`.next` total 45.35 GiB；no cleanup apply can run until exact owner/A22 authorization and validation。 |
| A25 | Remaining authorizations | A16 package consumed, but owner-package/final-state/physical-lifecycle/Wave01 rows remain the next decision surface。 |
| A08/A12/A10/A22 | Shared/package drift | Multiple owner packages remain blocked by shared type, storage/API export, and package dependency baseline drift from prior A25 blocker evidence。 |

# 风险

Root dirty surface remains large：current git status has 1,451 status entries; fresh A25 map expands this to 4,625 entries。Any release from root risks mixing unrelated owner/agent changes。

A25 aggregate packets can become stale quickly because report/check artifacts themselves move the dirty-map signature and expanded-entry count。

A16 extraction is a narrow success, not a broad cleanup: it does not authorize cleanup, branch deletion, worktree removal, push, deploy, or unrelated staging。

A22 generated-artifact residual cleanup has a large disk footprint but must remain blocked until exact approval; using broad `git clean` or manual deletion would violate current governance。

`npm run build` was not run from dirty root in this report run; build readiness must come from A22 clean release path, not dirty-root evidence。

# 测试与构建状态

| 检查 | 命令/范围 | 结果 |
| --- | --- | --- |
| Fresh root type-check | `npm run type-check -- --pretty false` | PASS。 |
| Fresh analytics | `npm run test:analytics` | PASS；27/27。 |
| Fresh whitespace check | `git diff --check` | PASS；无输出。 |
| Fresh A25 dirty map | `npm run release:dirty-map -- --reason "2026-07-05 8 AM president report fresh release-intake baseline"` | PASS；report `2026-07-05-A25-dirty-tree-map-20260705T012052Z.md`；4,625 expanded entries。 |
| No staged changes | `node coordination/release-intake/assert-no-staged-changes.mjs` | PASS；staged entries 0。 |
| A22 release-source clean | `node coordination/release-intake/assert-release-source-clean.mjs` | FAIL；release source dirty with 4,625 expanded entries。 |
| A25 aggregate currentness | `node coordination/release-intake/assert-dirty-worktree-remediation-current.mjs` | FAIL；44/92 currentness checks, 48 failures after fresh dirty map。 |
| Build | `npm run build` | Not run；report-only run in dirty root。A22 build/release evidence should come from clean worktree/clone/reviewed slice/pruned staging。 |

# 变更文件

窗口内 mtime 变动：342 files，全部位于 `coordination/`。Git commit 变动另计：A16 package extraction commit touched 6 `coordination/research/` files.

| 类别 | 文件/区域 | 说明 |
| --- | --- | --- |
| Committed during window | coordination/research/2026-06-20-3blue1brown-skill-distillation-handbook.md; .provenance.md | `ce2ae5258` A16 research evidence package。 |
| Committed during window | coordination/research/2026-06-20-3blue1brown-style-visualization-effects-report.md | `ce2ae5258` A16 research evidence package。 |
| Committed during window | coordination/research/2026-06-21-ke-to-mais-behavior-event-dictionary.csv | `ce2ae5258` A16 research evidence package。 |
| Committed during window | coordination/research/2026-06-21-ke-to-mais-stealth-assessment-integration-spec.md; .provenance.md | `ce2ae5258` A16 research evidence package。 |
| A25 session log | coordination/session-logs/2026-07-04-A25-dirty-worktree-governance-status.md | 2,411-line status log; latest section records A16 guarded extraction applied and verified。 |
| A25 release intake | coordination/release-intake/2026-07-04-A25-* and 2026-07-05-A25-* | Owner decision packets, authorization rounds, A16 execution/readiness/closeout, release-source blocker, residual cleanup dockets。 |
| Report artifacts | coordination/reports/2026-07-04-president-report.docx and render folder | Prior day report artifacts touched after 2026-07-04 08:00 and counted in the mtime slice。 |
| Current dirty status | Repository-wide | Fresh map: 391 tracked modified, 1 tracked deleted, 1,059 untracked status entries, 4,233 untracked files, 4,625 expanded entries。 |

# 明日优先级

A25/A10：先刷新/重跑 A25 aggregate currentness after the latest dirty map；不要基于 stale 4,616/4,623-entry packets 做 release decision。

A22：从 clean worktree、clean clone、reviewed clean release slice 或 owner-approved pruned staging 跑 build/release preflight；继续阻止 dirty-root deploy。

Dr. Peter Hu/A25：审核下一轮 owner authorization rows，尤其 Wave01 package resync、remaining owner-package final states、physical lifecycle final states、A22 residual cleanup approvals。

A08/A12/A10/A22：优先解决 shared schema/storage/API/package baseline drift，使 A03/A04/A07/A11/A13/A15/A18/A20 owner worktrees可以各自收敛。

A22/A25：若要清理 `.tmp`/`.next` residuals，先运行 dry-run/current evidence，再记录 exact approval；不要使用 broad destructive cleanup。

# 需要 Dr. Peter Hu 决策

| 序号 | 决策事项 |
| --- | --- |
| 1 | 是否允许 A25/A22 将当前 release-intake packets 重新同步到 4,625-entry dirty map，并将 stale packet refresh 作为下一步优先任务。 |
| 2 | 对 Wave01 package-resync rows、remaining owner-package final states、physical-lifecycle final states 的下一轮 approve/reject/defer 顺序做决策。 |
| 3 | 是否授权 A22 generated-artifact residual cleanup 进入 exact approval 流程；当前 `.tmp` + `.next` residual evidence 是 45.35 GiB，但 0 rows executable。 |
| 4 | 是否要求 A22 建立 clean release slice 来验证/发布之前 A11/A04/A06 等已验证但仍在 dirty-root inventory 中的工作。 |
| 5 | 确认 A08/A12 shared-contract 和 A10/A22 package-baseline resync 是否作为明日最高优先级，以解除多个 owner package blocker。 |