MAIS-MVP PRESIDENT REPORT

Daily bilingual coordination report for Dr. Peter Hu

| Field | Value |
| --- | --- |
| Report date | 2026-07-06 |
| Report time | 8:00 AM Asia/Hong_Kong |
| Prepared during run | 2026-07-06 09:59 HKT |
| Reporting window | 2026-07-05 08:00 to 2026-07-06 08:00 Asia/Hong_Kong |
| UTC filter window | 2026-07-05 00:00 to 2026-07-06 00:00 UTC |
| Prepared by | A10 reporting automation; evidence from A01-A25 coordination files |
| Automation ID | mais-mvp-9-am-president-report |
| Repository | /Users/dongpinhu/Desktop/MAIS-MVP on main; root remains inventory-only |

# Chinese Executive Summary

| 序号 | 重点 |
| --- | --- |
| 1 | 报告窗口内有 fresh AI session activity，主要集中在 A25-owned git hygiene/release intake；A16 完成了 repo 外 TRUST/COMPASS cognitive-affective 算法 DOCX，并在 repo 内留下 traceability log。 |
| 2 | A25 将 dirty-root cleanup/release-intake 证据推进到 owner-input action packet、focus batch、work-order bundle、Wave 01-06 readiness 与 A22 blocker evidence，但所有结果仍是 evidence-only。 |
| 3 | 当前发布状态仍 blocked：root `main` 不能作为发布源；A22 release-source clean gate 失败；A25 strict worktree lifecycle 未清；cleanupAuthorizedRows=0，executableRows=0，deploy authorized=false。 |
| 4 | Fresh reporting checks显示 root 仍在移动：`git status --short` 约 1456 collapsed entries；`release:dirty-map --assert-current` 失败，最新 map saved 5056 expanded entries、current 5057；A25 aggregate currentness 仅 40/109 通过。 |
| 5 | Dr. Peter Hu 今天最需要处理：确认 compose worktree exact deletion 是否完成；决定五个 focus-batch owner-package final-state rows；决定六个 A25 artifact-clean rows 是否给 separate execution instruction；保持 dirty-root 不发布。 |

# English Executive Summary

| No. | Summary |
| --- | --- |
| 1 | Fresh work exists in the reporting window, led by A25-owned git hygiene and release-intake evidence. A16 also completed a research document outside the repo and logged traceability. |
| 2 | A25 produced current owner-input, focus-batch, work-order, and Wave readiness evidence, but it remains non-executable and does not authorize cleanup, deploy, staging, reset, or deletion. |
| 3 | Release readiness remains blocked: root `main` is not a release source, A22 release-source clean fails, strict worktree lifecycle is not clean, and cleanup/executable/deploy rows remain zero. |
| 4 | Fresh report checks found the dirty tree moving after the latest A25 map: dirty-map currentness failed by one expanded entry, while no staged changes were present. |
| 5 | Owner decisions should focus on the compose-worktree validation hold, five focus-batch final-state rows, six A25 artifact-clean execution-instruction rows, and clean-source release discipline. |

# 报告窗口摘要（中文）

| 项目 | 结果 |
| --- | --- |
| 窗口 | 2026-07-05 08:00 至 2026-07-06 08:00 Asia/Hong_Kong。 |
| Fresh session logs | 2 个 in-window log：`coordination/session-logs/2026-07-05-A16.md` 与 `coordination/session-logs/2026-07-05-A25.md`。`2026-07-06-A25.md` 的 mtime 为 09:41 HKT，作为窗口后最新状态参考，不作为窗口内成果。 |
| Blockers / decisions | `coordination/blockers/` 与 `coordination/decisions/` 在窗口内没有新增文件。主要 blocker 来自 A25/A22 release-intake evidence。 |
| Changed files | 窗口内 380 个 filesystem-changed files：约 379 个在 `coordination/`，另有 `.DS_Store`。其中 `coordination/release-intake/` 363 个，`coordination/reports/` 13 个，`coordination/session-logs/` 2 个。 |
| Fresh checks by report owner | No staged changes gate passed；release-source clean failed；dirty-map currentness failed because root changed after latest map；aggregate currentness failed because multiple packets became stale against the moving root. |

# 整体项目进展（中文）

A25-owned release intake made progress in governance depth, not release readiness: owner-input surfaces, work orders, and focus-batch gates are more explicit and auditable.

A16-owned research work delivered a cognitive-affective adaptive-learning algorithm specification outside the app; this is research evidence, not a product integration.

A22-owned release engineering remains blocked because root `main` has thousands of dirty expanded entries and must stay inventory-only until packages are reviewed and closed.

A01-A24 feature/content owners mostly had no fresh direct logs in the window; their current state is represented through A25 work-order and readiness matrices.

# A01-A25 会话状态表（中文）

| ID | 状态 | 窗口内活动 | 当前重点 / 阻塞 | Checks |
| --- | --- | --- | --- | --- |
| A01 | No fresh log | No fresh in-window session log; covered by A25 owner package/work-order evidence where applicable. | Pending owner-package closure item; no direct work recorded. | None in window. |
| A02 | No fresh log | No fresh in-window session log; covered by A25 owner package/work-order evidence where applicable. | Pending owner-package closure item; no direct work recorded. | None in window. |
| A03 | No fresh log | No fresh in-window session log; covered by A25 owner package/work-order evidence where applicable. | A25 Wave 03/04 readiness records roadmap/package blockers; no direct log. | No fresh A03 checks. |
| A04 | No fresh log | No fresh in-window session log; covered by A25 owner package/work-order evidence where applicable. | A25 Wave 04 records practice package not ready; no direct log. | No fresh A04 checks. |
| A05 | No fresh log | No fresh in-window session log; covered by A25 owner package/work-order evidence where applicable. | A25 Wave 04 records lesson package not ready; no direct log. | No fresh A05 checks. |
| A06 | No fresh log | No fresh in-window session log; covered by A25 owner package/work-order evidence where applicable. | A25 focus batch includes one A06 owner authorization row; visualization package remains blocked. | Wave 05 readiness: not ready. |
| A07 | No fresh log | No fresh in-window session log; covered by A25 owner package/work-order evidence where applicable. | AI tutor package remains in A25 work-order queue; no direct log. | Wave 05 readiness: not ready. |
| A08 | No fresh log | No fresh in-window session log; covered by A25 owner package/work-order evidence where applicable. | A08/A12 shared-contract package remains blocked in A25 Wave 02. | Wave 02 readiness: not ready. |
| A09 | No fresh log | No fresh in-window session log; covered by A25 owner package/work-order evidence where applicable. | Copy/i18n package in A25 queue; no direct log. | Wave 05 readiness: not ready. |
| A10 | Report owner | No fresh in-window session log; current run creates this DOCX only. | A10 supports A25/A22 release-intake synthesis and no feature code changes. | Report-only; no app checks required. |
| A11 | No fresh log | No fresh in-window session log; covered by A25 owner package/work-order evidence where applicable. | A25 focus batch includes one A11 owner authorization row; regression package remains blocked. | Wave 05 readiness: not ready. |
| A12 | No fresh log | No fresh in-window session log; covered by A25 owner package/work-order evidence where applicable. | A25 focus batch includes one A12 owner authorization row; shared/backend package remains blocked. | Wave 02 readiness: not ready. |
| A13 | No fresh log | No fresh in-window session log; covered by A25 owner package/work-order evidence where applicable. | Teacher console package queued in A25 work orders; no direct log. | Wave 05 readiness: not ready. |
| A14 | No fresh log | No fresh in-window session log; covered by A25 owner package/work-order evidence where applicable. | Parent console package queued in A25 work orders; no direct log. | No fresh A14 checks. |
| A15 | No fresh log | No fresh in-window session log; covered by A25 owner package/work-order evidence where applicable. | Adaptive engine package queued in A25 work orders; no direct log. | Wave 03 readiness includes A02/A15 not ready. |
| A16 | Completed | Created and repaired the TRUST/COMPASS cognitive-affective algorithm DOCX outside the repo. | Only traceability log changed in repo; no feature code. | DOCX render QA completed; 15 page PNGs inspected. |
| A17 | No fresh log | No fresh in-window session log; covered by A25 owner package/work-order evidence where applicable. | Gamification package queued in A25 work orders; no direct log. | Wave 05 readiness: not ready. |
| A18 | No fresh log | No fresh in-window session log; covered by A25 owner package/work-order evidence where applicable. | Content QA package remains blocked through A25 Wave 04 content evidence. | Wave 04 readiness: not ready. |
| A19 | No fresh log | No fresh in-window session log; covered by A25 owner package/work-order evidence where applicable. | No fresh API/env work in the reporting window. | No live provider checks. |
| A20 | No fresh log | No fresh in-window session log; covered by A25 owner package/work-order evidence where applicable. | Game package remains blocked through A25 Wave 05 game/motivation readiness. | Wave 05 readiness: not ready. |
| A21 | No fresh log | No fresh in-window session log; covered by A25 owner package/work-order evidence where applicable. | Content/RAG package remains blocked through A25 Wave 04 content evidence. | Wave 04 readiness: not ready. |
| A22 | Evidence only | No fresh A22 session log; A22 blocker evidence was generated under A25 release-intake. | Release-source clean remains blocked; generated residual cleanup not executable. | Fresh release-source clean gate failed. |
| A23 | No fresh log | No fresh in-window session log; covered by A25 owner package/work-order evidence where applicable. | Integration package queued; no direct promotion work in window. | No fresh A23 checks. |
| A24 | No fresh log | No fresh in-window session log; covered by A25 owner package/work-order evidence where applicable. | Exact-layer package queued through A25 content evidence; no direct log. | No fresh A24 checks. |
| A25 | Active | Built release-intake guardrails, owner-input packets, focus-batch gates, closure loop snapshots, and work-order bundles. | Closure loop remains validate/blocked; no cleanup, deploy, staging, or executable rows authorized. | In-window aggregate reached 107/107; fresh currentness later failed because root moved. |

# 已完成工作（中文）

A16 completed `/Users/dongpinhu/Desktop/TRUST Algorithm/MAIS_algorithm_both cog & aff.docx`, then repaired 41 displayed formulas into Word Office Math and verified a 15-page render.

A25 generated/updated owner-input action packet, owner-closure work-order bundle, focus-batch acceptance/recording gates, closure loop state, and A22 release-source/generated-artifact blocker evidence.

A25 recorded 62 final-state ledger rows as approved/finalized evidence, but each remains non-executable without later scoped action and gates.

A25 kept all destructive operations out of scope: no staging, commit, branch, merge, push, reset, clean, file deletion, worktree removal, cleanup apply, or deploy recorded in the window evidence.

# 进行中工作（中文）

A25 closure loop remains at validate: 2/5 steps completed, 2 steps blocked, pending canonical authorization rows remain 64, and five focus-batch rows are waiting for owner authorization.

A22 release-source cleanliness remains in progress and blocked until root dirty entries are drained through reviewed packages or clean slices.

Wave 02-05 owner packages remain in progress/not ready, with shared-contract, shell/dashboard/roadmap, practice/lesson/content, visualization/AI/runtime packages carrying check failures or stale evidence.

# 阻塞项（中文）

| Blocker | Evidence | Owner / next action |
| --- | --- | --- |
| Release source dirty | Fresh `assert-release-source-clean.mjs` failed; root is dirty and cannot be release source. | A22/A25/A10: use clean worktree, clean clone, reviewed slice, or owner-approved pruned staging only. |
| Dirty-map/currentness stale | Fresh `release:dirty-map --assert-current` failed: saved 5056 expanded entries, current 5057. | A25: refresh dirty-map and downstream evidence before any release/preflight decision. |
| Validation hold | A25 snapshot says waiting-for-owner-compose-deletion-confirmation for compose worktree. | Owner: confirm exact deletion in compose worktree is complete before deferred aggregate validation. |
| No executable cleanup rows | cleanupAuthorizedRows=0 and executableRows=0 in owner packets and work-order bundle. | Owner/A25/A22: record exact approvals and separate execution instructions before any cleanup. |
| Generated artifact residuals | A22 evidence: `.tmp` and `.next` residual targets, ~48.7 GB, not executable. | A22/Owner: decide exact cleanup authorization path; preserve evidence first. |

# 风险（中文）

Release risk: using dirty root for deploy would violate A22 policy and mix unreviewed owner packages.

Coordination risk: many A25 packets are current only relative to their source map; once root changes, downstream packet currentness must be refreshed before acting.

Scope risk: Wave 02-05 readiness failures span shared contracts, visualizations, teacher review, content/question data, games, and tests; broad fixes should remain owner-routed, not patched from the report run.

Generated artifact risk: `.tmp` and `.next` are large residual targets, but cleanup is not authorized and may contain evidence or active output if not checked immediately before apply.

# 测试 / 构建状态（中文）

| Check | Result | Interpretation |
| --- | --- | --- |
| `node coordination/release-intake/assert-no-staged-changes.mjs` | Pass: staged entries 0 | No staged Git mutation during report scan. |
| `npm run release:dirty-map -- --assert-current --max-age-minutes 120` | Fail: saved 5056 vs current 5057 expanded entries | A25 map is stale because root changed; refresh before release planning. |
| `node coordination/release-intake/assert-release-source-clean.mjs` | Fail: release source dirty | A22 release source is blocked; dirty root remains inventory-only. |
| `node coordination/release-intake/assert-dirty-worktree-remediation-current.mjs --json` | Fail: 40/109 current checks passed | Many A25/A22 packets stale against newest dirty map; this is a coordination-refresh blocker. |
| `npm run type-check`, `npm run build`, Playwright | Not run by report owner | Not practical as fresh release evidence from dirty root; A25 wave evidence already records package-level red checks. |

# 变更文件（中文）

| Category | Count / examples | Meaning |
| --- | --- | --- |
| Session logs | 2 in-window files: `2026-07-05-A16.md`, `2026-07-05-A25.md` | Fresh direct work evidence. |
| Release intake | 363 files under `coordination/release-intake/`; 296 A25-named, 8 A22-named, 59 `.mjs`, 46 `.pathspec`, 105 `.json`, 153 `.md` | A25/A22 governance evidence, current gates, owner packets, and work orders. |
| Reports | 13 files under `coordination/reports/`, including prior `2026-07-05-president-report.docx` and render artifacts | Previous report deliverable/render outputs inside the window. |
| Local metadata | `.DS_Store`, `coordination/.DS_Store` | Local/generated metadata; do not use as product evidence. |
| Feature code | No feature-code filesystem changes were detected within the window filter; current root remains dirty from older accumulated work. | Report run did not edit feature code. |

# 明日优先事项（中文）

A25 refresh dirty-map and downstream currentness only after the owner confirms the compose-worktree deletion hold is resolved, then rerun no-staged and release-source gates.

A22 keep release path clean-source only; do not publish from dirty root.

A06/A12/A11/A22/A25 process the five focus-batch owner-package final-state rows with exact owner decisions.

A25/A22 decide whether six A25 artifact-clean rows should receive separate execution instructions; keep `wave01-resync-01-tsconfig-json` held unless explicitly changed.

A08/A12/A10/A22 prioritize shared-contract and build/type-check blockers before wider runtime package closure.

# 需要 Owner 决策（中文）

请 Dr. Peter Hu 确认 `/Users/dongpinhu/.config/superpowers/worktrees/MAIS-MVP/A10-A22-A08-A12-A06-compose-20260628` 的 exact deletion 是否已完成，以解除 A25 validation hold。

请决定五个 focus-batch owner-package final-state rows：A25、A22、A06、A12、A11，是 reviewed commit、exact-path discard、evidence archive 还是 blocker。

请决定六个 A25 artifact-clean rows 是否给 separate execution instruction；目前 cleanupAuthorizedRows=0，executableRows=0。

请决定 A22 generated-artifact residual cleanup（`.tmp` 与 `.next`，约 48.7 GB）是否进入 exact approval；不要使用 broad cleanup。

请确认 dirty-root 继续只作为 inventory/reporting source，不作为 production deploy source。