MAIS-MVP PRESIDENT REPORT

Daily bilingual coordination report for Dr. Peter Hu

| Field | Value |
| --- | --- |
| Report date | 2026-07-07 |
| Report time | 8:00 AM Asia/Hong_Kong |
| Prepared during run | 2026-07-07 09:25 HKT |
| Reporting window | 2026-07-06 08:00 to 2026-07-07 08:00 Asia/Hong_Kong |
| UTC filter window | 2026-07-06 00:00 to 2026-07-07 00:00 UTC |
| Prepared by | A10 reporting automation; evidence from A01-A25 coordination files |
| Automation ID | mais-mvp-9-am-president-report |
| Repository | /Users/dongpinhu/Desktop/MAIS-MVP on main; root remains inventory-only |

# Chinese Executive Summary

| 序号 | 重点 |
| --- | --- |
| 1 | 报告窗口内存在 fresh AI session activity，集中在 A10-owned Technical-Review verification、A22-owned cleanup evidence，以及 A25-owned git hygiene/release intake。 |
| 2 | A10 完成 Technical-Review advisory verification，生成 Codex verification report、tracked DOCX 与 clean DOCX，并完成 16-page render QA；没有改 feature code。 |
| 3 | A25 将 owner authorization、backlog queue、validate-to-merge exit criteria、A22 clean-source candidate review、focused smoke 与 type-check evidence 推进，但所有结果仍为 evidence-only。 |
| 4 | 发布仍 blocked：fresh A22 release-source clean gate failed，root `main` 当前 5,548 expanded dirty entries；A22 top clean candidate focused smoke passed 2/2，但 candidate type-check failed with 652 TypeScript error lines。 |
| 5 | 当前最关键 owner 决策：授权或拒绝 A09/A17/A23 当前 focus rows，解除 compose-worktree validation hold，选择 clean-source release path，且继续禁止 dirty-root deploy。 |

# English Executive Summary

| No. | Summary |
| --- | --- |
| 1 | Fresh activity exists in this window across A10 Technical-Review verification, A22 cleanup evidence, and A25 git hygiene/release intake. |
| 2 | A10 produced verified advisory DOCX outputs and a Codex verification report without touching feature code. |
| 3 | A25 deepened the release-intake control plane: authorization packets, backlog queue, validate-to-merge exit criteria, A22 clean-source candidate review, focused smoke, and candidate type-check evidence. |
| 4 | Release remains blocked. The dirty root has 5,548 expanded status entries; A22 release-source clean fails. The top clean candidate smoke passed 2/2, but candidate type-check failed with 652 TypeScript error lines. |
| 5 | Owner attention should go to A09/A17/A23 focus-row authorization, the compose-worktree validation hold, clean-source release selection, and maintaining the no-dirty-root-deploy rule. |

# 报告窗口摘要（中文）

| 项目 | 结果 |
| --- | --- |
| 窗口 | 2026-07-06 08:00 至 2026-07-07 08:00 Asia/Hong_Kong。 |
| Fresh session logs | `coordination/session-logs/2026-07-06-A10-technical-review-verification.md`、`2026-07-06-A22.md`、`2026-07-06-A25.md`。 |
| Blockers / decisions | `coordination/blockers/` 与 `coordination/decisions/` 在窗口内没有新增文件；阻塞项来自 A25/A22 release-intake gates。 |
| Changed files | 窗口内 1,586 个 filesystem-changed files（排除 `.git`、`node_modules`、`.next`、`.tmp`）：1,558 个在 `coordination/release-intake/`，12 个在 `coordination/reports/`，3 个 session logs，Technical-Review 10 个文件，2 个 scripts，另有 `.DS_Store`。 |
| Fresh report checks | A25 dirty-map currentness passed after refresh；no-staged passed；root type-check passed；analytics tests passed 27/27；A22 release-source clean failed；A25 aggregate currentness failed 11/128 because downstream evidence became stale against the fresh map。 |

# 整体项目进展（中文）

A10-owned Technical-Review verification advanced project governance: stale advisory claims were corrected and clean/tracked DOCX deliverables were produced with render QA.

A25-owned release intake advanced from package listing into stronger decision plumbing: focus batches, backlog equations, owner-input packets, validate-to-merge exit criteria, and A22 clean-source candidate gates.

A22-owned release path is clearer but still blocked: top clean candidate `codex/A22-us-region-alignment` has git/archive evidence and smoke pass, but type-check is red and no release source is selected.

A01-A24 product/content owners mostly had no direct new logs; their status is represented through A25 owner-package authorization and readiness evidence.

# A01-A25 会话状态表（中文）

| ID | 状态 | 窗口内活动 | 当前重点 / 阻塞 | Checks |
| --- | --- | --- | --- | --- |
| A01 | A25-consumed | No direct A01 log. A25 recorded owner-package authorization for app shell final-state evidence. | A01 package still not merged; release-source and lifecycle gates remain blocked. | No A01-owned check run. |
| A02 | A25-consumed | No direct A02 log. A25 recorded dashboard owner-package authorization evidence. | Dashboard package remains part of dirty-root closure, not release-ready. | No A02-owned check run. |
| A03 | A25-consumed | No direct A03 log. A25 recorded curriculum-roadmap authorization in first five-row batch. | Package closure still depends on global validation and clean source. | No A03-owned check run. |
| A04 | A25-consumed | No direct A04 log. A25 recorded practice authorization in first five-row batch. | Practice package remains not merged and not deployable. | No A04-owned check run. |
| A05 | A25-consumed | No direct A05 log. A25 recorded lesson authorization in first five-row batch. | Lesson package remains behind package/worktree gates. | No A05-owned check run. |
| A06 | No fresh log | No fresh in-window session log; represented only by A25 owner-package/readiness evidence where applicable. | Visualization package remains dirty and owner-routed by A25. | No A06-owned check run. |
| A07 | Idempotent recheck | No direct A07 log. A25 rechecked prior A07 authorization as already recorded. | AI tutor package remains in dirty-root closure; no provider behavior changed. | No live provider check. |
| A08 | Idempotent recheck | No direct A08 log. A25 rechecked prior A08 authorization as already recorded. | Shared type/state package still part of blocked closure. | No A08-owned check run. |
| A09 | Pending owner input | No direct A09 log. A25 current focus row for copy/i18n/accessibility remains pending. | Needs explicit owner authorization text if final state is reviewed commit. | No A09-owned check run. |
| A10 | Active | Verified Technical-Review advisory materials and generated Codex verification DOCX outputs. | Report/document scope only; no feature implementation. | DOCX structural/render QA passed for Technical-Review outputs. |
| A11 | No fresh log | No fresh in-window session log; represented only by A25 owner-package/readiness evidence where applicable. | Regression evidence remains represented through A25/A22 package gates; no current release-ready regression package. | No A11-owned Playwright run. |
| A12 | No fresh log | No fresh in-window session log; represented only by A25 owner-package/readiness evidence where applicable. | Backend/API package remains owner-routed by A25 evidence; shared/backend closure still blocked by package/worktree gates. | No A12-owned backend check. |
| A13 | A25-consumed | No direct A13 log. A25 recorded teacher-console owner-package authorization. | Teacher package remains unmerged and non-deployable. | No A13-owned check run. |
| A14 | Idempotent recheck | No direct A14 log. A25 rechecked prior parent-console authorization. | Parent package still not selected as release source. | No A14-owned check run. |
| A15 | Idempotent recheck | No direct A15 log. A25 rechecked prior adaptive-engine authorization. | Adaptive package still part of blocked closure. | No A15-owned check run. |
| A16 | No fresh log | No fresh in-window session log; represented only by A25 owner-package/readiness evidence where applicable. | No fresh A16 repo log in this window; no research implementation action. | No A16 check run. |
| A17 | Pending owner input | No direct A17 log. A25 current focus row for gamification/motivation remains pending. | Needs explicit owner authorization text. | No A17-owned check run. |
| A18 | A25-consumed | No direct A18 log. A25 recorded A18/A21 curriculum/content authorization. | Content package remains unmerged and still gated by release/QA. | No A18-owned QA check. |
| A19 | No fresh log | No fresh in-window session log; represented only by A25 owner-package/readiness evidence where applicable. | No API environment work in this window; no provider/env action. | No live env check. |
| A20 | A25-consumed | No direct A20 log. A25 recorded game-based-learning owner-package authorization. | Game package remains in dirty closure; no release selection. | No A20-owned game check. |
| A21 | A25-consumed | No direct A21 log. A25 recorded content/RAG owner-package authorization in first batch. | Content/RAG package remains gated by QA/integration/release. | No A21 package-local check. |
| A22 | Evidence only | Logged two-row cleanup instruction evidence; A25 added clean-source candidate evidence. | Release source still blocked; top clean candidate type-check failed. | Focused smoke 2/2 passed; candidate type-check failed with 652 TS error lines. |
| A23 | Pending owner input | No direct A23 log. A25 current focus row for integration/promotion remains pending. | Needs explicit owner authorization text. | No A23-owned check run. |
| A24 | Idempotent recheck | No direct A24 log. A25 rechecked prior exact-layer authorization. | Exact-layer package remains part of blocked closure. | No A24-owned check run. |
| A25 | Active | Built release-intake guardrails, owner authorization packets, backlog queue, validate-to-merge exit criteria, and A22 clean-source candidate evidence. | Closure remains validate/blocked; no cleanup, deploy, staging, merge, or executable rows. | In-window aggregate reached 128/128 before report; fresh post-map aggregate now stale 11/128. |

# 已完成工作（中文）

A10 verified Technical-Review advisory material against repo evidence and live public metadata, then produced `Technical-Review/Codex-Verification-Report.md`, tracked DOCX, and clean DOCX.

A10 rendered both Technical-Review DOCX outputs to 16 PNG pages plus PDF and visually inspected the clean/tracked contact sheets and representative dense/redline pages.

A22 recorded two-row cleanup execution-instruction evidence without running cleanup apply or deleting generated directories; deployment remained blocked.

A25 recorded multiple owner-package authorization rows, integrated authorization backlog queue, validate-to-merge exit criteria, transition forecast, and A22 clean-source candidate review/focused-smoke/type-check evidence.

A25 maintained non-destructive boundaries across evidence work: no staging, commit, merge, push, reset, cleanup apply, worktree deletion, branch deletion, or deploy.

# 进行中工作（中文）

A25 closure remains in `validate`: validateExitReady=false, handoffStatus=blocked-before-merge, pendingCanonicalAuthorizationRows=42, focusBatchPendingRows=3, deferredPhysicalLifecycleRows=38.

A25 current focus rows are `a09-copy-i18n-accessibility`, `a17-gamification-and-motivation`, and `a23-integration-and-promotion-lead`; they wait for explicit owner authorization.

A22 clean-source selection remains in progress: 9 clean worktree candidates exist, but the top candidate is promotion-blocked and type-check-red.

A25/A22 evidence must be refreshed after any new dirty-map change before using currentness claims for merge/release planning.

# 阻塞项（中文）

| Blocker | Evidence | Owner / next action |
| --- | --- | --- |
| Release source dirty | Fresh `assert-release-source-clean.mjs` failed; root `main` has 5,548 expanded dirty entries. | A22/A25/A10: only clean worktree, clean clone, reviewed clean slice, or owner-approved pruned staging can release. |
| A25 aggregate stale after fresh map | `assert-dirty-worktree-remediation-current.mjs --json` failed: 11/128 current checks passed. | A25: refresh downstream release-intake evidence after the 08:03 dirty map if it will be used for decisions. |
| Top clean candidate type-check red | `codex/A22-us-region-alignment` type-check failed with exit 2 and 652 TypeScript error lines. | A22 plus owning sessions: fix candidate or select another clean-source path before promotion. |
| Owner focus rows pending | A09/A17/A23 focus rows are waiting for owner authorization; backlog remains 42 pending rows. | Owner: approve/reject with selectedFinalState and explicit negative boundaries. |
| Validation hold and physical lifecycle | A25 evidence still reports validation hold and 38 deferred physical-lifecycle rows. | Owner/A25: confirm compose-worktree hold and decide physical lifecycle closure sequence. |

# 风险（中文）

Release risk: dirty-root deployment would mix 5,548 expanded entries across many owners and violate A22 release-source policy.

Evidence-staleness risk: A25 generated a fresh dirty map during the report run; downstream packets now need regeneration before they can be treated as current.

Clean-candidate risk: `codex/A22-us-region-alignment` has smoke evidence but fails type-check; promotion without type/build/regression closure would be premature.

Scope risk: the report run must not repair feature code; red package/worktree gates need routed owner sessions, not A10 report edits.

Generated-artifact risk: cleanup remains evidence-only unless owner gives exact execution instructions and A22 confirms no traces/reports/logs/evidence need preservation.

# 测试 / 构建状态（中文）

| Check | Result | Interpretation |
| --- | --- | --- |
| `npm run release:dirty-map -- --reason ...` | Pass; wrote `2026-07-07-A25-dirty-tree-map-20260707T000303Z.md`; 5,548 expanded entries. | Fresh A25 baseline for this report. |
| `node coordination/release-intake/assert-no-staged-changes.mjs` | Pass; staged entries 0. | No staged Git mutation. |
| `npm run release:dirty-map -- --assert-current --max-age-minutes 120` | Pass; current at 5,548 expanded entries. | Dirty-map itself is fresh. |
| `node coordination/release-intake/assert-release-source-clean.mjs` | Fail; root release source dirty. | A22 release remains blocked. |
| `node coordination/release-intake/assert-dirty-worktree-remediation-current.mjs --json` | Fail; 11/128 current checks passed. | Downstream A25/A22 packets stale against fresh map. |
| `npm run type-check -- --pretty false` | Pass. | Dirty-root TypeScript currently green; not release evidence. |
| `npm run test:analytics` | Pass; 27/27. | Learning analytics/adaptive unit slice green. |
| `git diff --check` | Pass; no diagnostics. | No whitespace-conflict diagnostics. |
| `npm run build` / Playwright | Not run by report owner. | Dirty-root build/E2E would not satisfy A22 clean-source release rule. |

# 变更文件（中文）

| Category | Count / examples | Meaning |
| --- | --- | --- |
| Session logs | 3 files: A10 Technical-Review verification, A22 cleanup evidence, A25 release-intake. | Fresh direct work evidence. |
| Release intake | 1,558 files under `coordination/release-intake/`; top-level subset includes 637 owner authorization/intake, 238 closure/validation gates, 78 A22 release/cleanup files, 73 owner mapping/pathspec files, 10 dirty maps. | Dominant A25/A22 governance artifact set. |
| Technical-Review | 10 files including source advisory docs, workbook, Codex verification report, tracked DOCX, clean DOCX, and local lock/history files. | A10 advisory verification deliverables and source materials. |
| Reports | 12 files under `coordination/reports/`, mainly previous report DOCX/render artifacts and builder. | Prior report deliverable evidence within the mtime window. |
| Scripts | `scripts/refresh-dirty-tree-map.mjs`, `scripts/cleanup-generated-artifacts.mjs`. | A25/A22 tooling changed in release-intake scope. |
| Local metadata | `.DS_Store`. | Local metadata; not product evidence. |

# 明日优先事项（中文）

A25 refresh downstream release-intake evidence against the 5,548-entry dirty map before any merge/release planning.

Owner decide A09/A17/A23 current focus rows or explicitly defer them with blocker text.

A22 fix or replace the top clean candidate after the 652-line type-check failure; do not select it for release until type/build/regression gates are green.

A25/A22 keep no-staged and no-dirty-root-deploy evidence fresh; release source must be clean or reviewed/pruned.

A10/A25 keep package closure routed to owning sessions; avoid report-run feature fixes.

# 需要 Owner 决策（中文）

请 Dr. Peter Hu 决定是否授权当前三个 owner-package focus rows：`a09-copy-i18n-accessibility`、`a17-gamification-and-motivation`、`a23-integration-and-promotion-lead`。

请确认 compose-worktree validation hold 是否可以解除，尤其是 exact deletion / lifecycle closure 的状态。

请决定 A22 clean-source release path：继续修 `codex/A22-us-region-alignment`，选择其他 clean candidate，或暂停 promotion。

请确认任何 generated-artifact cleanup 必须有 exact command、exact target、evidence-preservation check 与 separate execution instruction。

请继续明确：dirty root 只可作为 inventory/reporting source，不可作为 production deploy source。