MAIS-MVP PRESIDENT REPORT

Daily bilingual coordination report for Dr. Peter Hu

| Field | Value |
| --- | --- |
| Report date | 2026-07-08 |
| Report time | 8:00 AM Asia/Hong_Kong |
| Prepared during run | 2026-07-08 10:12 HKT |
| Reporting window | 2026-07-07 08:00 to 2026-07-08 08:00 Asia/Hong_Kong |
| UTC filter window | 2026-07-07 00:00 to 2026-07-08 00:00 UTC |
| Prepared by | A10 reporting automation; evidence from A01-A25 coordination files |
| Automation ID | mais-mvp-9-am-president-report |
| Repository | /Users/dongpinhu/Desktop/MAIS-MVP on main; root remains inventory-only |

# Chinese Executive Summary

| 序号 | 重点 |
| --- | --- |
| 1 | 报告窗口内有 fresh AI session activity，但集中在 A25-owned git hygiene / release intake；A01-A24 大多没有直接 fresh session log。 |
| 2 | A25/A22 release-intake 证据明显推进：root-parity owner-input runway、candidate-mutation dry-run、validation-hold scaffold/recorder、owner-response packet 与 post-response execution plan 都已 fail-closed 接入。 |
| 3 | A10 在窗口内生成了 2026-07-07 president report 及 render artifacts；本次运行继续只写 A10-owned report artifacts，不改 feature code。 |
| 4 | 发布仍 blocked：fresh A25 dirty-map 显示 1,464 collapsed / 6,007 expanded dirty entries；A22 top clean candidate type-check failed with 652 TypeScript error lines，build failed with 5 confirmed module blockers。 |
| 5 | 下一步 owner focus：维持 no-dirty-root-deploy，决定 validation-hold / A22 root-parity owner response，并让 A06/A13/A04/A20/A03 等 owning sessions 处理 package/worktree type-check frontier。 |

# English Executive Summary

| No. | Summary |
| --- | --- |
| 1 | Fresh activity exists, but it is concentrated in A25-owned git hygiene and release-intake evidence; most A01-A24 owners have no direct fresh session log. |
| 2 | A25/A22 release intake advanced materially: root-parity runway, candidate-mutation dry-run, validation-hold scaffolding/recording, owner-response packet, and post-response execution plan are now fail-closed evidence gates. |
| 3 | A10 generated the July 7 president report and render artifacts within the window. This July 8 run remains report-only and does not edit feature code. |
| 4 | Release remains blocked. The fresh A25 dirty map reports 1,464 collapsed and 6,007 expanded dirty entries. The A22 top clean candidate failed type-check with 652 TypeScript error lines and failed build on five confirmed module blockers. |
| 5 | Owner attention should stay on no-dirty-root-deploy discipline, validation-hold / A22 root-parity responses, and routed owner sessions for the package/worktree type-check frontier. |

# 报告窗口摘要（中文）

| 项目 | 结果 |
| --- | --- |
| 窗口 | 2026-07-07 08:00 至 2026-07-08 08:00 Asia/Hong_Kong。 |
| Fresh session logs | `coordination/session-logs/2026-07-06-A25.md` 与 `coordination/session-logs/2026-07-07-A25.md` 在窗口内更新；A25 为唯一 fresh active agent log。 |
| Blockers / decisions / integration / content QA | 窗口内 `coordination/blockers/`、`coordination/decisions/`、`coordination/integration/`、`coordination/content-qa/` 无新增文件。 |
| Reports | 窗口内生成/更新 12 个 report artifacts，主要是 `2026-07-07-president-report.docx`、render PDF/PNG 与 builder cache。 |
| Release intake volume | 窗口内约 1,701 个 release-intake 文件更新，反映 A25/A22 evidence control plane 的持续推进。 |
| Fresh post-window checks | 本次报告运行后执行 A25 dirty-map refresh、`git diff --check`、`assert-no-staged-changes`；三者均通过，dirty-map 当前为 6,007 expanded entries。 |

# 整体项目进展（中文）

A25-owned release intake 已从单纯 dirty inventory 推进到可审查的 owner-response / post-response plan 结构，所有 recorder 与 executor 默认保持 dry-run / fail-closed。

A22-owned release engineering 路线更清楚：`codex/A22-us-region-alignment` 是 top candidate，但 promotion 仍被 type-check 与 build blockers 阻断。

A10-owned reporting 连续性保持：7 月 7 日 report 与 render artifacts 已在窗口内生成，本次 7 月 8 日 report 继续只使用 coordination/report scope。

A01-A24 product/content owners 的真实工作仍需要 isolated owner worktrees；root `main` 应继续作为 inventory/reporting source，而不是 deploy source。

# A01-A25 会话状态表（中文）

| ID | 状态 | 窗口内活动 | 当前重点 / 阻塞 | Checks |
| --- | --- | --- | --- | --- |
| A01 | No fresh log | No fresh in-window session log; represented only by A25 release-intake evidence where applicable. | App shell package remains part of dirty-root closure; no direct A01 changes found in window. | No A01-owned check. |
| A02 | No fresh log | No fresh in-window session log; represented only by A25 release-intake evidence where applicable. | Dashboard/progress package remains represented through dirty-map owner buckets. | No A02-owned check. |
| A03 | Routed blocker | No direct A03 log. A25 type-check frontier routes `data/topics.ts` to A03/A18. | Package/worktree type-check frontier reports 98 error lines on `data/topics.ts`. | No A03-owned rerun. |
| A04 | Routed blocker | No direct A04 log. A25 type-check frontier routes `data/questions.ts` to A04/A18. | Package/worktree type-check frontier reports 182 error lines on `data/questions.ts`. | No A04-owned rerun. |
| A05 | No fresh log | No fresh in-window session log; represented only by A25 release-intake evidence where applicable. | Lesson package remains in dirty-root closure; A22 build blockers include California lesson illustration data parity. | No A05-owned check. |
| A06 | Routed blocker | No direct A06 log. A25/A22 evidence routes visualization clean-candidate and package type-check blockers to A06. | Largest package frontier: `TemplatePrimitiveScene.tsx`, `ThreeDGraphCanvas.tsx`, and `VisualizationLabPage.tsx`. | A22 candidate type-check red; A06 package rerun needed. |
| A07 | No fresh log | No fresh in-window session log; represented only by A25 release-intake evidence where applicable. | AI tutor package present in dirty map; no provider behavior or live key action in window. | No live provider check. |
| A08 | No fresh log | No fresh in-window session log; represented only by A25 release-intake evidence where applicable. | Shared state/types remain part of package/worktree closure, not a fresh A08 session. | No A08-owned check. |
| A09 | Owner input pending | No direct A09 log. A25 owner-input packet still includes copy/i18n/accessibility package authorization rows. | Needs explicit owner final-state decision before closure. | No A09-owned check. |
| A10 | Report owner | Generated the 2026-07-07 president report inside the window; this run prepares the 2026-07-08 report. | Reporting only; no feature code edits. | DOCX build/render QA for current report. |
| A11 | Release QA pending | No direct A11 log. A25 approval packet keeps A11 QA/release-quality as a P2 owner package. | Regression work waits behind release-source and package closure gates. | No A11 Playwright run. |
| A12 | P2 package pending | No direct A12 log. A25 approval packet routes 175 backend/API entries to A12. | Backend/API package requires reviewed final state or blocker. | No A12 backend rerun. |
| A13 | Routed blocker | No direct A13 log. A25 type-check frontier routes teacher-console files to A13. | Teacher files account for major package/worktree type-check errors. | No A13-owned rerun. |
| A14 | No fresh log | No fresh in-window session log; represented only by A25 release-intake evidence where applicable. | Parent console package remains in dirty map with no fresh log. | No A14-owned check. |
| A15 | No fresh log | No fresh in-window session log; represented only by A25 release-intake evidence where applicable. | Adaptive engine package remains in dirty map; no fresh adaptive behavior work. | No A15-owned check. |
| A16 | No fresh log | No fresh in-window session log; represented only by A25 release-intake evidence where applicable. | No research implementation or literature work logged in this window. | No A16 check. |
| A17 | Owner input pending | No direct A17 log. A25 owner-input packet includes gamification/motivation final-state rows. | Needs explicit owner decision if package is to advance. | No A17-owned check. |
| A18 | Routed content QA | No direct A18 log. A25 evidence ties A18 to `data/questions.ts` and `data/topics.ts` content correctness risks. | Content QA signoff remains separate from A21 generation and A04/A03 live integration. | No A18 QA rerun. |
| A19 | No fresh log | No fresh in-window session log; represented only by A25 release-intake evidence where applicable. | No API environment placement or provider credential work in window. | No live env check. |
| A20 | Routed blocker | No direct A20 log. A25 type-check frontier routes `MathVirusBlasterGame.tsx` to A20. | Game package remains dirty and type-check-red in owner package frontier. | No A20 game rerun. |
| A21 | Content package pending | No direct A21 log. A25 approval packet routes 74 content/RAG entries to A21. | Candidate/RAG package still needs final-state decision and QA/release gates. | No package-local A21 check. |
| A22 | Evidence consumer | A25/A22 release-intake files cover clean-source runway, top candidate type-check/build snapshot, root parity, and cleanup gates. | Top clean candidate is not promotable: type-check failed, build failed, releaseSourceEligibleNow=false. | Focused smoke 2/2 passed; type-check/build red. |
| A23 | Owner input pending | No direct A23 log. A25 owner-input packet includes integration/promotion rows. | Needs explicit owner final-state decision. | No A23-owned check. |
| A24 | No fresh log | No fresh in-window session log; represented only by A25 release-intake evidence where applicable. | Exact-layer package appears only in dirty-map owner bucket; no fresh exact-layer QA or asset integration. | No A24-owned check. |
| A25 | Active | Primary fresh activity: release-intake gates, A22 root-parity runway, validation-hold scaffold/recorder, owner-response packet, post-response execution plan, and dirty maps. | Closure remains validate/blocked; no cleanup, deploy, staging, merge, or executable rows. | Fresh dirty-map pass; no-staged pass; git diff --check pass. |

# 已完成工作（中文）

A25 integrated A22 root-parity owner-input landing runway, selectedAction canonical preview, owner-input recorder, candidate-mutation dry-run executor, and validate-frontier capsule/forecast/runway evidence.

A25 integrated validation-hold release confirmation scaffold and recorder; both remain blocked until exact owner confirmation exists.

A25 produced owner-response and post-response execution-plan packets that combine A25 focus rows, A22 root-parity rows, and validation-hold confirmation into one decision path.

A25 refreshes repeatedly passed in-window aggregate/currentness gates in the 475-493 step range, with no staged entries and no whitespace diagnostics reported in the session logs.

A10 generated the prior daily president report (`2026-07-07-president-report.docx`) and render artifacts inside this window.

# 进行中工作（中文）

A25 closure remains in `validate`: completedSteps=2, blockedSteps=2, validateExitReady=false, readyForMerge=false, releaseSourceEligibleNow=false。

A22 clean-source queue remains `waiting-top-candidate-root-parity-owner-input`; top candidate needs owner response plus type/build recovery before promotion.

A25 owner-input action packet remains `waiting-for-owner-input` with 39 pending canonical authorization rows, 1 held Wave 01 row, 123 owner-closure pending items, and 0 executable rows.

A06/A13/A04/A20/A03 are the main routed owner sessions for the package/worktree type-check frontier; A11/A22 final regression/release checks should wait for clean source.

# 阻塞项（中文）

| Blocker | Evidence | Owner / next action |
| --- | --- | --- |
| Dirty root not releasable | Fresh dirty map: 1,464 collapsed status entries, 6,007 expanded entries, 391 modified, 1 deleted, 1,072 untracked status entries. | A22/A25/A10: keep root inventory-only; release only from clean worktree, clean clone, reviewed clean slice, or owner-approved pruned staging. |
| Top clean candidate red | `codex/A22-us-region-alignment` type-check failed with 652 TS error lines; build failed with 5 webpack module blockers. | A22 plus routed owners: resolve root-parity/type/build issues before promotion. |
| Package/worktree frontier red | A25 frontier reports 9,907 package/worktree TypeScript error lines; top owners include A06, A13, A18/A04, A20, A03. | Owning agents fix in isolated worktrees and return targeted checks. |
| Owner response pending | Owner-input action packet reports owner inputs ready=no, 39 pending canonical authorization rows, 123 owner-closure pending items. | Owner: decide next rows or explicitly defer with blocker text. |
| Validation hold | Validation hold remains waiting for compose-worktree deletion confirmation; cleanupAuthorizedRows=0 and executableRows=0. | Owner/A25/A22: confirm hold status before any validation-hold release assessment. |

# 风险（中文）

Release risk: dirty-root deployment would mix 6,007 expanded entries and violate A22 release-source policy.

Evidence drift risk: the fresh dirty-map run after the 08:00 window changes the current baseline; downstream packets must be regenerated before release decisions.

Candidate risk: A22 top candidate has focused smoke 2/2 but fails type-check/build; smoke pass alone is not promotion evidence.

Coordination risk: A25 generated a large volume of evidence artifacts; owner decisions should focus on the next executable decision point rather than broad cleanup.

Scope risk: A10 report automation must not repair feature code; red owner-package files need A06/A13/A04/A20/A03 sessions.

# 测试 / 构建状态（中文）

| Check | Result | Interpretation |
| --- | --- | --- |
| Fresh `npm run release:dirty-map -- --reason ...` | Pass; wrote `2026-07-08-A25-dirty-tree-map-20260708T020728Z.md`; 6,007 expanded entries. | Current post-window A25 inventory for this report. |
| Fresh `git diff --check` | Pass; no diagnostics. | No whitespace-conflict diagnostics in current dirty tree. |
| Fresh `node coordination/release-intake/assert-no-staged-changes.mjs` | Pass; staged entries 0. | No staged Git mutation. |
| A25 in-window aggregate refreshes | Passed 475-493 step refresh/currentness sequences in session evidence. | Release-intake evidence gates were internally consistent during A25 work. |
| A25 root type-check status | Recorded green: `npm run type-check -- --pretty false` status 0, error lines 0. | Dirty-root TypeScript green is useful but not release-source eligibility. |
| A25 package/worktree type-check frontier | Red: 9,907 error lines; 12 frontier files; 6 critical owner rows. | Owner worktrees remain blocked. |
| A22 top clean candidate type-check | Failed with 652 TypeScript error lines. | Candidate cannot promote. |
| A22 top clean candidate build | Failed with 5 confirmed module blockers. | Candidate cannot release. |
| Build / Playwright by report owner | Not run. | Dirty-root build/E2E would not satisfy clean-source release policy; A10 report-only scope. |

# 变更文件（中文）

| Category | Count / examples | Meaning |
| --- | --- | --- |
| Fresh window coordination files | 2 session logs, 12 report artifacts, 1,701 release-intake files; no fresh blockers/decisions/integration/content-QA files. | Window activity is coordination/release-intake heavy. |
| Fresh post-window dirty map | Owner buckets: A25 4,283; A10 476; A06 460; A12 175; A05 128; A21 74; A22 68; A11 62; A04 59. | Largest unresolved dirty ownership remains release-intake plus visualization/backend/lesson/content/release QA. |
| Slice buckets | Docs/coordination 4,832; runtime app/API/data/public 688; tests/regression 388; generated/content/RAG 65; release hygiene config 20; manual 13; secret/env quarantine 1. | Dirty tree should be reviewed in slices, not as one merge. |
| Current `git status` top dirs | components 560; coordination 455; lib 132; app 110; data 81; tests 61; scripts 34. | Runtime and test surfaces still need owner-package closure. |
| Report deliverable | `coordination/reports/2026-07-08-president-report.docx` plus builder and render artifacts from this run. | A10-owned final artifact for Dr. Peter Hu. |

# 明日优先事项（中文）

A25 refresh downstream release-intake current gates against the 6,007-entry dirty map before any merge or release planning.

Owner decide validation-hold / A22 root-parity owner response, or explicitly keep the hold with dated rationale.

A22 either fix `codex/A22-us-region-alignment` type/build blockers or propose a different clean-source candidate.

A06 and A13 start the largest type-check frontier fixes in isolated worktrees; A04/A03/A20 follow with smaller routed files.

A11 prepare targeted regression packages only after clean-source/type/build gates become plausible.

# 需要 Owner 决策（中文）

请 Dr. Peter Hu 确认：dirty root 继续只作 inventory/reporting source，不作为 production deploy source。

请决定 validation-hold 所需的 compose-worktree deletion confirmation 是否可以记录；若不能，请说明缺口。

请对 A22 root-parity selectedAction / owner-response packet 给出明确 approve、defer 或 reject。

请决定 39 个 pending canonical authorization rows 的下一批重点；避免一次性批准过大范围。

请指定 A06/A13/A04/A20/A03 的 next owner worktree order，以降低 9,907 package/worktree TS error frontier。