MAIS-MVP PRESIDENT REPORT

Daily bilingual coordination report for Dr. Peter Hu

| Field | Value |
| --- | --- |
| Report date | 2026-07-09 |
| Report time | 8:00 AM Asia/Hong_Kong |
| Prepared during run | 2026-07-09 09:25 HKT |
| Reporting window | 2026-07-08 08:00 to 2026-07-09 08:00 Asia/Hong_Kong |
| UTC filter window | 2026-07-08 00:00 to 2026-07-09 00:00 UTC |
| Prepared by | A10 reporting automation; evidence from A01-A25 coordination files |
| Automation ID | mais-mvp-9-am-president-report |
| Repository | /Users/dongpinhu/Desktop/MAIS-MVP on main; root remains inventory-only |

# Chinese Executive Summary

| 序号 | 重点 |
| --- | --- |
| 1 | 报告窗口内存在 fresh AI session activity，主要集中在 A25-owned git hygiene / release intake；A01-A24 没有新的直接 session log，A22 状态由 A25 证据消费。 |
| 2 | A25/A22 release-intake 状态从 owner-response packaging 推进到 post-extraction/typecheck-build remediation：A22 top candidate 已 post-extraction verified，但仍不能发布。 |
| 3 | 当前 root `main` 仍是 inventory/reporting source：fresh dirty-map 显示 1,466 collapsed / 6,514 expanded status entries，0 staged entries。 |
| 4 | Fresh checks after window close: `npm run type-check` 通过，`npm run test:analytics` 27/27 通过，`git diff --check` 通过，A25 dirty-map refresh 通过。 |
| 5 | 最需要 Dr. Peter Hu 决策：确认 no-dirty-root-deploy，处理 validation hold，并决定 A22 top candidate 的 type-check/build remediation 或 fallback clean candidate 路线。 |

# English Executive Summary

| No. | Summary |
| --- | --- |
| 1 | Fresh activity exists and is concentrated in A25-owned git hygiene / release intake; A01-A24 have no direct fresh session logs, while A22 state is consumed through A25 evidence. |
| 2 | A25/A22 moved from owner-response packaging into post-extraction typecheck/build remediation. The A22 top candidate is post-extraction verified but still not releasable. |
| 3 | Root main remains an inventory/reporting source, not a release source. The fresh dirty map reports 1,466 collapsed and 6,514 expanded status entries with 0 staged entries. |
| 4 | Fresh post-window checks passed: root type-check, analytics tests 27/27, git diff --check, no-staged gate, and A25 dirty-map refresh. |
| 5 | Dr. Peter Hu should focus on no-dirty-root-deploy discipline, validation-hold disposition, and whether A22 repairs the top candidate or switches to a fallback clean candidate. |

# 报告窗口摘要（中文）

| 项目 | 结果 |
| --- | --- |
| 窗口 | 2026-07-08 08:00 至 2026-07-09 08:00 Asia/Hong_Kong。 |
| Fresh session logs | `coordination/session-logs/2026-07-07-A25.md` 在窗口内更新；A25 是唯一 fresh active session log。 |
| Blockers / decisions / integration / content QA | 窗口内 `coordination/blockers/`、`coordination/decisions/`、`coordination/integration/`、`coordination/content-qa/` 无新增文件。 |
| Reports | 窗口内有 12 个 report artifacts，主要是 2026-07-08 president report DOCX、builder cache 与 PDF/PNG render artifacts。 |
| Release intake volume | 窗口内约 1,781 个 release-intake files 更新；其中 2026-07-09 dated Markdown files: A25 167 个，A22 26 个。 |
| No assigned work fallback | 否。窗口内有 A25/A22 release-intake evidence activity，因此本报告不使用 “No assigned work in this reporting window” fallback。 |
| Post-window fresh checks | 本次 08:00 后执行 root type-check、analytics、dirty-map、no-staged、git diff --check；全部通过。 |

# 整体项目进展（中文）

A25-owned release intake 继续推进 evidence control plane：validate-frontier owner-response packet、post-response execution plan、readiness ledger 均已进入等待 A22 typecheck/build remediation 的 fail-closed 状态。

A22-owned clean-source queue 当前状态为 `waiting-top-candidate-typecheck-build-remediation`；top candidate `codex/A22-us-region-alignment` 已 post-extraction verified，但 type-check/build 未绿。

A10-owned reporting 连续性保持：上一日报告 artifacts 在窗口内生成，本次仅写 DOCX 报告与 coordination log/memory，不改 feature code。

A01-A24 product/content owners 仍需要 isolated owner worktrees 解决各自 dirty packages；root `main` 不应直接发布。

# A01-A25 会话状态表（中文）

| ID | 状态 | 窗口内活动 | 当前重点 / 阻塞 | Checks |
| --- | --- | --- | --- | --- |
| A01 | No fresh log | No fresh in-window session log; only represented by A25 dirty-map owner buckets where applicable. | App shell owner bucket has 31 dirty entries; no direct A01 execution in the window. | No A01-owned check. |
| A02 | No fresh log | No fresh in-window session log; only represented by A25 dirty-map owner buckets where applicable. | Dashboard owner bucket has 22 dirty entries; no fresh dashboard/progress work logged. | No A02-owned check. |
| A03 | No fresh log | No fresh in-window session log; only represented by A25 dirty-map owner buckets where applicable. | Roadmap owner bucket has 30 dirty entries; content/topic closure remains routed through A03/A18 when touched. | No A03-owned check. |
| A04 | No fresh log | No fresh in-window session log; only represented by A25 dirty-map owner buckets where applicable. | Practice owner bucket has 59 dirty entries; question-bank/package closure remains pending. | No A04-owned check. |
| A05 | Root-parity dependency | No direct A05 log. A22 root-parity packet includes California high-school lesson illustration data parity. | A05/A18/A21/A24 signoff remains needed before clean candidate promotion. | No A05-owned rerun. |
| A06 | Root-parity dependency | No direct A06 log. A22 selectedAction includes VisualizationLabBackToTopButton reexport/import parity. | A06 owner bucket remains large at 460 dirty entries; clean candidate still red. | A22 candidate type-check red; no A06 rerun by A10. |
| A07 | No fresh log | No fresh in-window session log; only represented by A25 dirty-map owner buckets where applicable. | AI tutor owner bucket has 12 dirty entries; no provider behavior or credential work in the window. | No live provider check. |
| A08 | No fresh log | No fresh in-window session log; only represented by A25 dirty-map owner buckets where applicable. | Shared state/analytics owner bucket has 11 dirty entries; no direct A08 session log. | Fresh root type-check and analytics passed by A10. |
| A09 | No fresh log | No fresh in-window session log; only represented by A25 dirty-map owner buckets where applicable. | Copy/i18n/accessibility owner bucket has 5 dirty entries; no fresh copy-only work logged. | No A09-owned check. |
| A10 | Report owner | Previous 2026-07-08 report DOCX/render artifacts were created inside the window; this run creates 2026-07-09 report after window close. | A10 remains report-only and did not edit feature code. | DOCX structural/text validation for this report. |
| A11 | No fresh log | No fresh in-window session log; only represented by A25 dirty-map owner buckets where applicable. | QA owner bucket has 62 dirty entries; regression gates should wait for clean-source candidate recovery. | No A11 Playwright run. |
| A12 | No fresh log | No fresh in-window session log; only represented by A25 dirty-map owner buckets where applicable. | Backend/API owner bucket has 175 dirty entries; no fresh API contract session log. | No A12 backend rerun. |
| A13 | No fresh log | No fresh in-window session log; only represented by A25 dirty-map owner buckets where applicable. | Teacher-console owner bucket has 36 dirty entries; no direct A13 session log. | No A13-owned rerun. |
| A14 | No fresh log | No fresh in-window session log; only represented by A25 dirty-map owner buckets where applicable. | Parent-console owner bucket has 7 dirty entries; no fresh parent-console work logged. | No A14-owned check. |
| A15 | No fresh log | No fresh in-window session log; only represented by A25 dirty-map owner buckets where applicable. | Adaptive owner bucket has 9 dirty entries; no fresh adaptive engine behavior work. | No A15-owned check. |
| A16 | No fresh log | No fresh in-window session log; only represented by A25 dirty-map owner buckets where applicable. | No research/learning-science log or decision file in the window. | No A16 check. |
| A17 | No fresh log | No fresh in-window session log; only represented by A25 dirty-map owner buckets where applicable. | Gamification owner bucket has 5 dirty entries; no fresh reward-economy work logged. | No A17-owned check. |
| A18 | No fresh log | No fresh in-window session log; only represented by A25 dirty-map owner buckets where applicable. | A18/A21 combined bucket has 30 dirty entries; content QA signoff remains separate from candidate generation. | No A18 QA rerun. |
| A19 | No fresh log | No fresh in-window session log; only represented by A25 dirty-map owner buckets where applicable. | No API environment placement, Vercel variable, or provider credential work in the window. | No live env check. |
| A20 | Root-parity dependency | No direct A20 log. A22 root-parity packet includes Math Virus Blaster and Mighty Tank Battle data parity. | A20 owner bucket has 16 dirty entries and should validate game data/loop effects in its own slice. | No A20 game rerun. |
| A21 | No fresh log | No fresh in-window session log; only represented by A25 dirty-map owner buckets where applicable. | Content pipeline owner bucket has 74 dirty entries; no fresh RAG/content-package session log. | No package-local A21 check. |
| A22 | Evidence consumer | A22 release-engineering state was consumed by A25: top candidate codex/A22-us-region-alignment is post-extraction verified but red. | Queue status is waiting-top-candidate-typecheck-build-remediation; release source not eligible. | Focused smoke 2/2 passed in A22 evidence; type-check/build red. |
| A23 | No fresh log | No fresh in-window session log; only represented by A25 dirty-map owner buckets where applicable. | Integration/promotion bucket has 2 dirty entries; no fresh candidate-to-live gate update. | No A23-owned check. |
| A24 | No fresh log | No fresh in-window session log; only represented by A25 dirty-map owner buckets where applicable. | Exact-layer owner bucket has 6 dirty entries; no fresh deterministic overlay work logged. | No A24-owned check. |
| A25 | Active | Primary fresh work: validate-frontier owner-response state accepted through A22 post-extraction typecheck/build remediation path. | Validate/merge remains blocked: 39 pending canonical authorization rows, validation hold unreleased, release source not clean. | A25 refresh 652/652 passed; dirty-map pass; no-staged pass. |

# 已完成工作（中文）

A25 accepted the A22 post-extraction state through the validate-frontier tail and regenerated release-intake evidence without staging, merging, deploying, cleanup, or destructive Git.

A25/A22 evidence now routes the top candidate to typecheck/build remediation: focused smoke passed 2/2, type-check remains red with 614 TypeScript error lines, build requires a fresh blocked-build observation.

A25 refresh runner passed 652/652 steps with allowed failures 0, and no-staged gate passed with staged entries 0 during the A25 closeout evidence.

A10 generated this DOCX report using the same simple business formatting pattern as prior daily reports.

# 进行中工作（中文）

A25 closure remains in `validate`: validateExitReady=false, readyForMerge=false, releaseSourceEligibleNow=false。

A22 top candidate `codex/A22-us-region-alignment` remains the active clean-source candidate but needs type-check/build remediation before any promotion decision。

39 pending canonical authorization rows and validation-hold release confirmation remain unresolved；cleanupAuthorizedRows=0，executableRows=0。

A06/A20/A05 root-parity rows are post-extraction verified in the A22 evidence path, but owning sessions still need targeted validation when remediation work resumes。

# 阻塞项（中文）

| Blocker | Evidence | Owner / next action |
| --- | --- | --- |
| Dirty root not releasable | Fresh dirty-map after report window: 1,466 collapsed entries; 6,514 expanded entries; 391 modified; 1 deleted; 1,074 untracked status entries; 6,122 untracked files. | A22/A25/A10: keep root inventory-only; release only from clean worktree, clean clone, reviewed clean slice, or owner-approved pruned staging. |
| A22 top candidate red | A22 queue: `codex/A22-us-region-alignment`; focused smoke 2/2 passed, but type-check failed with 614 TS error lines; build status blocked-build-refresh-required. | A22 plus owning sessions: repair type-check/build or choose fallback candidate. |
| Validate-to-merge not ready | Exit criteria: validate_exit_ready=false; 4 direct failed merge checks; 39 pending canonical authorization rows; validation hold unreleased; release source not clean. | Owner/A25/A22: resolve owner inputs and clean-source gate before merge planning. |
| Validation hold still gated | Validation hold confirmation row is recorded as owner-confirmation-recorded-release-gated / dry-run-ready-requires-explicit-apply; cleanupAuthorizedRows=0. | Owner: confirm whether validation-hold release assessment may proceed, or defer with reason. |
| Worktree lifecycle still dirty | Worktree hygiene dashboard: root plus many isolated worktrees are dirty-active-review-required; 31 dirty worktree decisions and 8 clean diverged decisions remain deferred. | A25 keeps inventory; owning agents package/commit/archive/discard only with explicit owner-approved final states. |

# 风险（中文）

Release risk: dirty-root deploy would mix 6,514 expanded entries and violate the A22 release-source rule.

Candidate risk: focused smoke pass is not enough; top candidate type-check/build remain red or stale.

Coordination risk: 1,781 current-window release-intake files can obscure the next real decision; use the readiness ledger and exit criteria as the control points.

Lifecycle risk: dirty and diverged worktrees remain open; cleanup is still unauthorized and must stay separated from report generation.

Scope risk: A10 report automation cannot repair feature code; remediation needs owning A06/A20/A05/A22/A25 sessions.

# 测试 / 构建状态（中文）

| Check | Result | Interpretation |
| --- | --- | --- |
| Fresh `npm run type-check` | Pass: `tsc --noEmit --incremental false` exited 0. | Root TypeScript is green for current source, but root remains dirty and not a release source. |
| Fresh `npm run test:analytics` | Pass: 27 tests passed, 0 failed, duration about 44.5 ms. | A08/A15 analytics/adaptive deterministic checks are green. |
| Fresh `npm run release:dirty-map -- --reason ... --no-report` | Pass: latest A25 dirty-tree map refreshed; expanded status entries 6,514. | Current A25 inventory baseline for post-window reporting. |
| Fresh `node coordination/release-intake/assert-no-staged-changes.mjs` | Pass: staged entries 0. | No staging occurred during report run. |
| Fresh `git diff --check` | Pass: no output. | No whitespace diagnostics detected. |
| A25 in-window refresh runner | Pass: 652/652 steps, allowed failures 0. | Release-intake evidence currentness was internally consistent. |
| A22 focused smoke evidence | Pass: focused smoke 2/2. | Useful but insufficient for release. |
| A22 top candidate type-check/build | Red/stale: type-check failed with 614 TS error lines; build is blocked-build-refresh-required. | Candidate cannot be promoted yet. |
| Fresh `npm run build` / Playwright by A10 | Not run. | A10 report-only scope; A22 clean-source gate is already red, so dirty-root build/E2E would not prove release readiness. |

# 变更文件（中文）

| Category | Count / examples | Meaning |
| --- | --- | --- |
| Reporting-window touched files | 1,782 non-runtime files touched, all under `coordination/`; no app/data/lib/source files had mtimes inside the reporting window scan. | Fresh work was coordination/release-intake/reporting, not feature implementation. |
| Session logs | `coordination/session-logs/2026-07-07-A25.md` updated at 2026-07-09 03:41 HKT. | Only fresh active agent log in the window. |
| Reports | `coordination/reports/2026-07-08-president-report.docx`, builder, PDF, PNG renders, and cache files were touched inside the window. | Prior daily report artifacts were produced after the previous 08:00 close. |
| Release intake | 1,781 files touched; latest examples include `2026-07-09-A25-validate-frontier-owner-response-readiness-ledger.md`, `2026-07-09-A25-validate-frontier-post-response-execution-plan.md`, and A22 clean-source/root-parity packets. | A25/A22 evidence control plane is the main fresh activity. |
| Current dirty map owner buckets | A25 4,788; A10 478; A06 460; A12 175; A05 128; A21 74; A22 68; A11 62; A04 59. | Largest unresolved dirty ownership remains release-intake, reporting/docs, visualization, backend, lesson, content, release, QA, and practice. |
| Current `git status` top dirs | components 560; coordination 457; lib 132; app 110; data 81; tests 61; scripts 34. | Dirty tree still spans runtime, tests, and coordination; slice review remains mandatory. |

# 明日优先事项（中文）

A22 decide whether to remediate `codex/A22-us-region-alignment` type-check/build blockers or move to a documented fallback clean candidate.

A25 keep dirty-map/readiness-ledger current after any A22 remediation, and preserve no-staged/no-cleanup boundaries.

Owner give a narrow decision on validation-hold disposition and the next subset of the 39 pending canonical authorization rows.

A06/A20/A05 owners validate the root-parity rows that A22 already extracted and verified, with focused checks before promotion.

A11 prepare targeted regression packages only after A22 clean-source type/build gates become green enough to test.

# 需要 Owner 决策（中文）

请 Dr. Peter Hu 确认：dirty root 继续只作 inventory/reporting source，不作为 production deploy source。

请决定 validation-hold 是否进入 release assessment；如果暂缓，请记录暂缓原因与下次检查条件。

请决定 A22 top candidate `codex/A22-us-region-alignment` 是继续修 type-check/build，还是切换到 fallback clean candidate。

请从 39 个 pending canonical authorization rows 中指定下一批最小可执行范围，避免一次性批准过大范围。

请指定 A06/A20/A05 root-parity rows 的 owner validation order，并要求每个 owning session 返回 targeted checks。